## Slide 1: Meeting Attendance
For attendance, Primary and Alternate PRC Members provide your name and organization in the Zoom chat window
Official Primary and Alternates only
https://lmigov.zoomgov.com/j/1617889784
Meeting ID: 161 788 9784
Dial in Number:
1-646-828-7666
Phone Conference ID: 161 788 9784#
Meeting will commence at 0900 EST
Supply Team, DEDSO As of February 21, 2024, Office DLA Slide

## Slide 2: ADC 1244B Implementation Strategy Updates 23-1 Meeting
Dr. Gail Fuller,
Supply Administrator,
Defense Enterprise Data Standards Office (DEDSO)
February 21, 2024
Notes: Good morning and Welcome to the 1244B Implementation Strategy Update

## Slide 3: DEDSO Overview
MISSION
The Defense Enterprise Data Standards Office (DEDSO) develops, publishes, and maintains interoperable data standards for logistics business systems to facilitate auditability and support the reform initiatives of the Department of Defense and Trading Partners.
VISION
To deliver processes and quality data standards that exemplify Accuracy, Conformity, Consistency, and Integrity to our Logistics Community.
Notes: Here will start with the DEDSO overview ( Mission and Vision)

## Slide 4: Agenda ADC 1244B Implementation Strategy Update 23-1
Timeline | Agenda Item & Speaker
0915-0930 (15 min) | Welcome, Admin, & Introductions Dr. Gail Fuller, Supply Administrator, DEDSO
0930-1015 (45 min) | ADC 1244B Implementation Strategy Updates Ms. Christine Varner, Defense Logistics Agency (DLA)
1015-1045 (30 min) | ADC 1244B Implementation Strategy Updates Mr. Oliver Pryor, Army
1045-1115 (30 min) | ADC 1244B Implementation Strategy Updates Mr. Kevin Austin, Marine Corps
1115-1145 (30 min) | ADC 1244B Implementation Strategy Updates Ms. Angie Hagemeier, Navy
1145-1200 (30 min) | ADC 1244B Implementation Strategy Updates Ms. Felicia Payton, Air Force
1200-1230 (30 min) | DEDSO Updates Dr. Fuller, DEDSO
1230-1245 (15 min) | Closing comments/Action Items Dr. Fuller, DEDSO
Notes: Here is the agenda ( here is the order of presence)

## Slide 5: ADC 1244B Strategy Updates- DLA
Ms. Christine Varner
Asset Manager,
DLA J345
February 21, 2024

## Slide 6
DLA Small Arms Team
Feb 1, 2024
- To ensure all SASP requirements and processes (receipt, storage and issues)
are functioning properly
- DLAI 4140.05 approved, signed, and published on October 25, 2023
- RFC DOF-C22-0087 has been submitted for SASP for Disposition Services
- WMS/1244B Implementation Go Live was scheduled to begin at DD Anniston on
1/16/2024, and DS Anniston DEMIL on 1/22/2024, however, the Go Live date has
been delayed until o/a April 15, 2024
- 527R is currently being used for serialized assets for the UIT program; DLA has
functionality related to 856S and 856R for serialized assets
- Ensuring that the services have the connectivity with DLA and DPAS for DLMS
changes
- DSS/WMS interacts with LLASIE. Waiting for LLASIE requirements from the
Army
- Challenges with implementing sooner than DoD:
  DAAS generating DLMS 140A on behalf of WMS
  Limited TRAC during the transition period
  DLMS 856S qualifiers not available in WMS (SCP and A13)
  No Component available in time for end-to-end testing
- Finalizing the RFCs for DLA Distribution and DLA Disposition for ADC 1244B
- Target Ready-for-Testing date (Disposition & Distribution) – adjusted to Jan/Feb
2024
- DLAI 4140.05 signed - this will allow Anniston to receipt New Procurement
weapons expeditiously
- How to ensure material removed from DSS is properly accounted for in WMS
while being compliant with ADC 1244B

## Slide 7: ADC 1244B Strategy Updates- Army
Mr. Oliver Pryor
HQDA DCS G-4,
Army
February 21, 2024

## Slide 8
Army Team
LMP: Approved requirements to work/completed.
  DMND 11008 - Turn-In Receipt Acknowledgments against shipments to DLA Disposition Services. Priority for Army Audit Readiness.
  DMND 10979 – Implement ownership RIC qualifier for outbound shipment confirmations. No impact to implementation of ADC1244B.
  DMND 9006 – Outbound shipment status sent to DLA for material moved from OIB to DLA storage activity. Complete.
GCSS-A:
  Estimate completed by Army Shared Service Center for DMND 10500
AESIP:
  Delivered ASR API technical documentation – 30JAN24 Kickoff
LDAC:
  Identify impacts of 30-character serial number functionality on registry and trading partners. In process.
Updating Army and DoD polices.
Setting timelines of new operational policies.
Future of Army UIT programs and registry under review.
Funding for solution enhancement/development.
  ERP System Capability Support Memo Constraints.
Synchronization amongst trading partners to accommodate testing and ROC drills.
Identify DLMS (Defense Logistics Management Standard) mapping impacts to implementation.
16FEB24
  LMP:
    Demands have been approved by Business Area Lead and will be worked into upcoming Planning Interval Sessions for implementation. Date TBD.
  GCSS-A:
    Demand is being worked into upcoming Planning Interval sessions for implementation. Date TBD.
  AESIP:
    Test LLASIE with other service WELL API instances.
  LDAC:
    Recommend deployment of 30-character serial number functionality when all trading partners are ready.
  Alignment between DLA and LMP on serialization of specific small arms/light weapons with UIT code(s) AAA and AAB.
    HQAMC working a list of materials that will be used for data cleansing and migration efforts in preparation for APR24 WMS Go-Live at Anniston.
    Need to determine if other DLA sites carry these codes and would require migration

## Slide 9: ADC 1244B Strategy Updates- Marine Corps
Mr. Kevin Austin
Logistics Management Specialist
Marine Corps
February 21, 2024

## Slide 10
GCSS-MC SMEs working on compliancy with ADC 1244B
  Question: all supporting ADCs or just 856S & 527R transactions?
  Estimated Ready for Testing = NLT Dec 2024
  Estimated Ready for Go-Live = TBD 2025
  If not compliant, can utilize MSADA as a work-around
After ADC 1244B goes live, USMC will still utilize the Crane MC Component Registry
  Crane MC Registry POCs have PDREP. Training to be provided by SAEA.
Out of 313 established RICs in eDAASINQ, only 37 are active Crane reportable AACs in MSADA (11.8% complete)
Marine Corps
21 Feb 2024
API – Requirements originally planned to be revealed to the services March 2023, but delayed. Meeting still pending.
  Need requirements stated within an ADC before API funding can be requested to begin working on building USMC APSRs’ APIs
ATO - is required for API (additional time & money needed)
RICs – If RICs cannot be established, DLMS transactions will not work.
Programming - GCSS-MC Resource Sponsor to ensure programming compliant with ADC 1244B and all SA/LW policy, including implementation of all other ADCs (GCSS-MC & MSADA)
Serial Numbers – Fixing GCSS-MC serial numbers which do not reflect the human readable serial that is on the SA/LW*
Any request to not comply with the physical re-marking requirements within ADC 1244B must be obtained via waiver from OSD, not JSALWCG Chair. This includes any serial numbers with markings other than the accepted A-Z, 0-9, dash (-), and forward slash (/) when the item is being transferred from one service to another, unless it is going to DRMO in which case it does not need re-marked.
*GCSS-MC programming has removed non-compliant characters from ALL serial numbers, including weapons not requiring a change by ADC 1244B (not leaving the service). However, the weapons have not been physically re-marked. Crane still reflects correct serial number. USMC has implemented a working group to find viable options to bring APSR, Registry and physical markings into compliance with ADC 1244B.
  Obtain API requirements from the Army
  After API requirements are defined and in policy, find funding
  HQMC I&L establish 275+ RICs for MC DoDAACs in MSADA without DLA approved RIC
  By Q2 FY24, HQMC facilitate meeting between Crane MC Registry, SAEA, and GCSS-MC Resource Sponsor to ensure compliance with ADC 1244B and all SA/LW policy
  By Q2 FY24, Crane MC Registry formulate processes with HQMC/SAEA guidance for GCSS-MC/MSADA interface. Inter-Service only or both inter & intra? Discuss how affects memory/cost, registry workflow, SOPs, and re-training of all MC Registry POCs.
    Dependent upon 1 & #2 above being accomplished?
  Deploy Crane’s expansion of s/n field from 11 to 30 once other services ready.
    Air Force and SOCOM are ready. Army? Ticket pending for DOD overlay file to be received; however, overlay not needed once 1244B goes live (or continue for 6 months?)

## Slide 11: ADC 1244B Strategy Updates- Navy
Ms. Angie Hagemeier
NSWC Crane Technical Specialist,
Navy
February 21, 2024

## Slide 12
  MSADA deemed Navy program of record and is stated work-around within ADC 1244B until ERP is compliant
    MSADA testing in progress for sending and receiving 856S & 527R transactions externally with trading partner (WMS/SW3120)
FMS prioritizing ADCs for Navy ERP Compliance
Out of 935 established RICs in eDAASINQ, 585 are active Crane reportable UICs in MSADA (62.6% complete)
Navy
21 FEB 2024
API – Requirements originally planned to be revealed to the services March 2023, but delayed until 30 JAN 2024
  Need requirements stated within an ADC before funding can be requested to begin working on building API
ATO - is required for API (additional time & money needed)
Funding – Availability for ERP changes, API, and ATO?
Programming - Working with ERP Resource Sponsor to ensure programming compliant with ADC 1244B and all SA/LW policy, including implementation of all other ADCs (ERP & MSADA)
Timeline - FMS prioritizing ADCs for Navy ERP Compliance
Physically re-marking weapons that contain non-compliant characters in their current serial number then updating the Navy Registry will not be a challenge as previously thought because most of these weapons are at museums and do not fall under the ADC 1244B requirement to have non-compliant serial numbers removed because they are not moving to another service.
  N-ERP/API SMEs review API requirements (provided 30 JAN 2024)
  After API requirements are in policy, find funding
  SUP0425 Team determine course of action IRT Navy DoDAACs in MSADA without DLA approved RIC (per eDAASINQ) and DoDAACs for ERP accounts
  NAVSUP assist Crane with obtaining access to PDREP (Product Data Reporting and Evaluation Program) to learn how to find Navy SDRs
  Once all services are ready, deploy Crane’s expansion of s/n field from 11 to 30
    Air Force and SOCOM are ready. Army is not.
    Ticket pending for DOD overlay file to be received with 30 characters

## Slide 13: ADC 1244B Strategy Updates- Air Force
Ms. Felicia Payton
Logistics Management Specialist
Air Force
February 21, 2024

## Slide 14
USAF
4 Jan 24
AF Small Arms Accountability & Visibility
DPAS being utilized as APSR and Serial # Registry
  SA/LWs are accounted for by serial number
  Full visibility/tracking of weapons by organization or AF member and movement of weapons including deployment
  No visibility of weapons stored at Anniston ARMY Depot or
Ensuring DSS/WMS generates appropriate DLMS transaction(s) to update DPAS for weapons stored at Anniston ARMY depot
AF Determine way forward to manage SA/LW stored at Anniston ARMY Depot
Develop logic to generate DPAS transactions based on DSS/WMS inputs
Create DPAS account for weapons stored at Anniston
AF lacked proper accountability/visibility of Enterprise SA/LW and Anniston stored SA/LWs
Though DLA maintains accountability of AF stored SA/LWs, AF needs to also have full visibility to validate inventory and perform reconciliations

## Slide 15: ADC 1244B Implementation Strategy Updates 23-1 Meeting
Dr. Gail Fuller,
Supply Administrator,
Defense Enterprise Data Standards Office (DEDSO)
February 21, 2024
Notes: Good morning and Welcome to the 1244B Implementation Strategy Update

## Slide 16: Preliminary Draft Snapshot of Component Implementation Milestone Timeline
Notes: Please refer to Brief invite to review pdf attachment of this document. **Shown dates are tentative. Quarterly updates from Components will be requested going forward.

## Slide 17: ADC 1244B Component Systems List- Detail
ADC 1244B Component System List- Excel Chart
Notes: Please refer to Brief invite to review Excel attachment.

## Slide 18: DEDSO ADCs/PDCs in the Pipeline Updates
Dr. Gail Fuller, DEDSO

## Slide 19: PDCs in the Pipeline
PDC Number | Title | Area | Status
PDC 1437 | Update Inventory Control Adjustment Process by Storage Location DLA | Supply | Adjudicating with DLA/ Marines 3/4
PDC 1464 | Segregation of Materiel | Supply | Forward DASD for Signature 2/8
ADC 1469 | Add Transaction Reference Number and Transaction Date to 832N | Supply | Forward to DASD for Signature 2/9
PDC 1470 | Materiel Release Order- ALC Capabilities | Supply | In development
Notes: Complete list of DEDSO PDC/ADCs can be viewed at the following URL, https://www.dla.mil/Defense-Data-Standards/Resources/ADC/

## Slide 20: ADCs Signed and Published
ADC Number | Title | Area | Status
ADC 1466 | Establishing Ownership at the Time of Receipt | Supply | Signed and Published 02/09/24
ADC 1460 | Updates to DLMS 846I Asset Status Inquiry/Report for Shop Service Center Level Setting and Maintenance Data Elements | Supply | Signed and Published 12/19/23
ADC 1459 | Update 940S/943A Re-Warehouse Request to Replenish Shop levels | Supply | Signed and Published 12/15/23
ADC 1433 | To Add new data elements to the DLMS 841W | Supply | Signed and Published 08/23/2023
ADC 1462A | Expand use of Item Unique Identification (IUID) in the DLMS 940R Supporting Defense Logistics Agency Warehouse Management Functionality | Supply | Signed and Published 12/19/2023
ADC 1463 | Movement of Cargo Only MRO's (Transshipment) | Supply | Signed and Published 12/22/23
ADC 1434 | Assignment of Supply Condition Code U for Limited Remaining Useful Life Components | Supply | Signed and Published 09/05/23
ADC 1454 | Expand Use of Shop Service Center Codes in DLMS Transactions | Supply | Signed and Published 9/17/23
Notes: Complete list of DEDSO PDC/ADCs can be viewed at the following URL, https://www.dla.mil/Defense-Data-Standards/Resources/ADC/

## Slide 21: DEDSO Upcoming Process Review Committee (PRC) Schedule
Supply Discrepancy Reporting PRC: See below DLMS Summit
Product Quality Deficiency Reporting PRC: See below DLMS Summit
Finance PRC: See below DLMS Summit
ADC 1244B Implementation Strategy PRC: May 2024
Supply PRC: See below DLMS Summit
DLMS Summit 2024: Week of May 6, 2024
Note: Please provide any suggested Topics for FY 24 SPRC for planning purposes. Topics can be sent to the supply group email address DEDSO.Supply@dla.mil.