## Slide 1: Supply Process Review Committee 23-1 ADC 1244B Implementation Status Update
Defense Enterprise Data Standards Office (DEDSO)
April 19, 2023, 0900-1100

## Slide 2: Agenda
Supply Team, DEDSO As of April 19, 2023, Office DLA Slide
0900-0915 | Welcome, Admin, & Introductions Mr. Rafael Gonzalez, Acting Director, DEDSO / Dr. Lindsey Saul, Chief Data & Analytics Officer / DASD Logistics
Topic 1 | Army Implementation Status – ADC 1244B
Topic 2 | DLA Implementation Status – ADC 1244B
Topic 3 | USMC Implementation Status – ADC 1244B
Topic 4 | Navy Implementation Status – ADC 1244B
Topic 5 | USAF Implementation Status – ADC 1244B
 | Wrap-up Mr. Rafael Gonzalez DEDSO

## Slide 3
Army
DoD has requested all Army Components provide their latest implementation efforts for Process Review Change (PRC) Approved DLMS Change (ADC) 1244B Establishing Visibility of Unique Item Tracking Program Items for Component-Owned Assets Stored at DoD Storage Activities and Corresponding Revisions to the Small Arms and Light Weapons Program
The Army concurs with the changes in ADC 1244B will help streamline current practices and reduce duplication of efforts within the DoD and continue to make plans to update our logistics sustainment support system
LMP has identified no coding effort to support 1244B and will support any required trader partner testing
GCSS-A analysis in process
AESIP Hub
  LLASIE in testing
  Will implement any DLMS mapping identified by GCSS-A analysis
Updating Army and DoD polices
  Approved Defense Logistics Management Standard Change, ADC 1244B, Signed April 22, 2022
    Retiring the Small Arms Registry and requires Service API creation based on Army specification with no set policy of tracking Small Arms
  Setting timelines of new operational policies, dates TBD
Remaining Army and Service APSRs create API instances and test with LLASIE by Dec 2024
17 APRIL 2023
While not in 1244B, the system generation of follow-ups on open shipments needs to exist in G-Army and LMP. The Small Arms Registry today manually follows up on open small arms shipments but with registry sunset this assistance will go away. The initial feedback from G-Army and LMP is that the systems do auto-generated follow ups for open requisitions but NOT open shipments. This requirement is not Small Arms specific.
For Material Receipt Acknowledgement, MRA, the receiving activity has 5 days to process the receipt, 12 days for OCONUS. After that, the shipper sends one or more follow-ups until the MRA is received. These requirement need to be implemented in 1244B ASAP.
Complete GCSS-A analysis
Complete Army LLASIE testing
Complete Army analysis on generating automated small arms shipment follow-ups
Provide other Services API technical documentation
Validate 30-character serial number impacts on registry

## Slide 4
DLA Small Arms Team
April 19, 2023
Ensure all of the SASP requirements and processes (receipt, storage and issues) are functioning properly.
RFC DOF-C22-0087 has been developed for SASP for Disposition Services.
Implementation of DSS/WMS which is due Aug 2024 which is part of DSS modernization
- 527R is currently being used for serialized assets for the UIT program,
DLA does have functionality related to the 856S and 856R for serialized assets.
Ensuring that the services have the connectivity with DLA and DPAS for DLMS changes.
DSS/WMS interacts with LLASIE. Waiting for LLASIE requirements from the Army.
-Finalizing the RFCs for DLA Distribution and DLA Disposition for ADC 1244B
-What other next steps do you foresee?
-How to ensure material removed from DSS is properly accounted for in WMS while being compliant with ADC 1244B

## Slide 5
MSADA deemed Navy program of record and is the stated work-around for the Navy until ERP can implement all ADC 1244 Requirements. Crane briefed MC that MSADA would work for them as well. Will GCSS-MC be compliant with ADC 1244B by FY26 (Dec 2025 testing)?
Programming and internal testing complete for sending and receiving 856S and 527R transactions.
Crane is prepared to expand serial number field from 11 to 30 characters.
RIC field has been added to individual UIC screen in MSADA in preparation to produce 856S or MRA on behalf of GCSS-MC.
Marine Corps
19 April 2023
GCSS-MC programming has removed non-compliant characters from ALL serial numbers, including weapons not requiring a change by ADC 1244B (not leaving the service). However, the weapons have not been physically re-marked. Crane still reflects correct serial number. USMC has implemented a working group to find viable options to bring APSR, Registry and physical markings into compliance with ADC 1244B.
Understanding if all INTER- and INTRA-Service transactions will be sent via DAAS.
  Associated memory requirement and cost.
Implementation of all other ADCs (GCSS-MC & MSADA)
  ADC 1111, 1198, 1198A, 1244, 1244A (listed in 1244B)
  ADCs/PDCs in the Pipeline listed on DEDSO Slide: ADC 1441 and PDCs 1415, 1437, 1431, 1414A, 1422.
Is funding for GCSS-MC changes available?
What Proposed DLMS Change (PDC) will contain API requirements so funding for API can be requested?
  Need new ATO as required for API.
Any request to not comply with the physical re-marking requirements within ADC 1244B must be obtained via waiver from OSD, not JSALWCG Chair. This includes any serial numbers with markings other than the accepted A-Z, 0-9, dash (-), and forward slash (/) when the item is being transferred from one service to another, unless it is going to DRMO in which case it does not need re-marked.
Test sending 856S & 527R transactions to DAAS.
Obtain DAAS routing rules from DEDSO in order to begin testing the sending/receiving 856S & 527R transactions externally.
Programming needed to facilitate 527D (due-in) before 856S?
Confirm Army, Air Force, SOCOM, DOD overlay file ready to receive 30 character serial field from Crane. Then, deploy Crane’s expansion of s/n field from 11 to 30.
Populate Marine Corps RICs to UICs in MSADA per eDAASINQ and route questions to SAEA/HQMC.
Crane obtain access to PDREP and learn how to find SDRs. Discuss with HQMC/SAEA closer to the time need access.
Continue to assist HQMC with GCSS-MC problem (see Challenges).

## Slide 6
MSADA deemed Navy program of record and is the stated work-around for the Navy until ERP can implement all ADC 1244 Requirements.
Programming and internal testing complete for sending and receiving 856S and 527R transactions.
Crane is prepared to expand serial number field from 11 to 30 characters.
RIC field has been add to individual UIC screen in MSADA in preparation to produce 856S or MRA on behalf of ERP.
Navy
19 April 2023
Implementation of all other ADCs (ERP & MSADA)
  Updates from NAVSUP: ADC 1111, 1198, 1198A, 1244, 1244A (listed in 1244B). ADCs/PDCs in the Pipeline listed on DEDSO Slide: ADC 1441 and PDCs 1415, 1437, 1431, 1414A, 1422.
  DLMS compliance efforts for N-ERP and the MILSTRIP project: Full project to start 01 AUG 2023. Backlog of ADCs will be prioritized. Planned to be a 4-5 year effort with a phased release roll-out, TBD.
Is funding for ERP changes available?
Will all INTER- and INTRA-Service transactions will be sent via DAAS?
  Associated memory requirement and cost.
What Proposed DLMS Change (PDC) will contain API requirements so funding for API can be requested?
  Need new ATO as required for API.
Physically re-marking weapons that contain non-compliant characters in their current serial number then updating the Navy Registry will not be a challenge as previously thought because most of these weapons are at museums and do not fall under the ADC 1244B requirement to have non-compliant serial numbers removed because they are not moving to another service.
Test sending 856S & 527R transactions to DAAS.
Obtain DAAS routing rules from DEDSO in order to begin testing the sending and receiving of 856S & 527R transactions externally.
Programming needed to facilitate 527D (due-in) before 856S?
Confirm Army, Air Force, SOCOM, DOD overlay file ready to receive 30 character serial field from Crane. Then, deploy Crane’s expansion of s/n field from 11 to 30.
Populate Navy RICs to UICs in MSADA per eDAASINQ and route questions to Program office. 564 DODAACs w/o RICs; 81 using maintenance UICs.
Crane obtain access to PDREP (Product Data Reporting and Evaluation Program) and learn how to find Navy SDRs. Discuss with NAVSUP closer to the time access is needed.

## Slide 7
USAF
3 Apr 2023
AF Small Arms Accountability & Visibility
DPAS being utilized as APSR and Serial # Registry
  SA/LWs are accounted for by serial number
  Full visibility/tracking of weapons by organization or AF member and movement of weapons to include deployment status
  GO PDW accounted for and managed via DPAS
  Inventory and reconciliation capability
AF currently does not have visibility of SA/LWs stored by DLA at Anniston Army Depot
DLA does not provide the AF direct access to the Small Arms Serialization Program (SASP) module within the Distribution Standard System (DSS)
  Currently only able to track AF weapons stored in Anniston by qty, not serial number
  Inventory validation or reconciliation for these weapons is difficult to perform
Working on a link between DPAS and DLA DSS System
COMRI is being worked to create system to system link
DPAS account will be created for assets stored at Anniston
Once inventory is visible through DPAS, AF will have visibility of DLA stored AF weapons by serial #, means to validate semiannual and annual inventories, and conduct reconciliation
AF lacked proper accountability of GO PDW and Anniston stored SA/LWs
Created process for GO PDW within DPAS provided missing visibility/accountability
Though DLA maintains accountability of AF stored SA/LWs, AF needs to also have full visibility to validate inventory and perform reconciliation