Legacy DLMS Status Report for 2013

As of December 31, 2013

##### ADMINISTRATION OF THE DLMS AND DLSS STATUS REVIEW

##### PART I -- PROPOSED CHANGES

| PROPOSED CHANGE NO.  TITLE DATE ISSUED ACTION OFFICER PDC ORIGINATOR | BRIEF DESCRIPTION  OF CHANGE | REPLY STATUS | | |
| --- | --- | --- | --- | --- |
| DATE DUE | REC’D FROM | COMMENT |
| PDC 201A,  Purchase Request Number in Logistics Reassignment Memorandum Due-in (MILSTRAP DDX/DLMS 527D) (Supply)  09/29/11  Johnson  DLA | PDC 201A provides the proposed MILSTRAP/ DLMS procedures associated with use of a PR number in memorandum due-in transactions, which were missing at the time PDC 201 was published in 2005 PDC 201A replaces PDC 201 in its entirety. | 10/31/11 | USTRANSCOM  Army  USMC  Navy | Abstain  DCS G-44(S) Non Concurs; AMMO - Non-concur with comments  Concur  Concurs with comment to expand change from intra-DLA to inter-Component |
| PDC 419,  Revise DLMS 527D Prepositioned Materiel Receipt (PMR) and 527R Receipt and Associated Procedures to Support Marine Corps BRAC SDI  Supply/Logistics  10/07/10  Johnson  DLA | This change proposes new procedures and updates to DLMS transactions to communicate enhanced 527D PMR data and 527R Receipt data between the MCMC and DLA at the Distribution Depots operating under the DSS. | 10/22/10 | USTRANSCOM  USAF  USMC  DFAS  Navy  Army | Abstain  Concur  Concur with comment  No comment  Concur  Concur |
| PDC 449,  Revised MILSTRAP Procedures for Logistics Accountability During Maintenance - Disallows Logistics Use of Inventory Adjustment Transaction (DAC) for Physical Movement of Materiel from a Storage Activity to a Maintenance Activity (Supply)  01/20/12  Johnson  PRC Chair | This change requires the Components discontinue use of an inventory adjustment  for supply condition code change transaction (DLMS 947I/ MILSTRAP legacy DAC) as a method to record physical movement of an item between a storage activity and a maintenance activity.  . | 2/21/12 | USTC  DLA J332 and DLA Distributio  Air Force  Army  Navy  GSA  USMC | Abstains  Concurs without comment  Concurs with comment  Concurs with comment  Concurs in principle, with comments  Has no response to PDC 449  Has reviewed the subject PDC and provides comments  A Joint Supply PRC and JPIWG focused meeting to be held, 2Q FY13, to address questions/concerns with this  change proposal, as well as to address other Component concerns with accountability/ visibility during maintenance.  ***12/31/13 - Draft ADC 1070 under development.*** |

##### ADMINISTRATION OF THE DEFENSE LOGISTICS MANAGEMENT SYSTEM

DLMS STATUS REVIEW

##### PART II -- APPROVED CHANGES

| APPROVED CHANGE NO.  TITLE DATE ISSUED ACTION OFFICER | BRIEF DESCRIPTION  OF CHANGE | IMPLIMENTA-TION/  EFFECTIVE  DATE | IMPLEMENTATION STATUS/  COMPONENT IMPL DATE |
| --- | --- | --- | --- |
|
| AMCL 1A (MILSTRIP) Control of Access to DoD Materiel Inventories Required by Defense Contractors  8/1/90 | Establishes procedures to control access to DoD material inventories by defense contractors. | 11/1/90 | Published in MILSTRIP Interim Change  91-2 (9/27/91)  Implemented by all except:  USA (retail) 12/04 |
| AMCL 2 (MILSTRIP)  Reduction in the Use of Exception Data Requisitions  10/4/88 | Provides restrictions to reduce the amount of exception data in requisitions. | 11/1/91 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| ADC 4 Revised Procedures for Discrepant Packaging (Supply/SDR)  9/23/97  Hilert | Supports DoD Care of Supplies in Storage (COSIS) Program within DoD Stock Readiness Program. Changes include annotating the SDR to differentiate major/secondary items; providing breakout of repackaging costs for labor and material; modifies distribution of SDRS for vendor shipments. | 1/25/99 | Revised SDR instruction published. Component implementation ongoing. DLMSO note: Requires further integration for transactional exchange. |
| AMCL 5 (MILSTRIP)  DoDAAC of Initial Transportation Shipping Activity  10/20/89 | Establishes procedures for requesting and/or providing the DoDAAC of the initial shipping activity | 11/1/92 | Last reported implemented by all except:    GSA and DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions.  3/27/2012: GSA targeting implementation during their DLMS modernization efforts. |
| AMCL 6  (MILSTRIP)  Modify Material Returns Program Reporting Timeframes  (In work)  Hilert | Permits the timeframe for returning material to start with the receipt of the shipment status (FTM) from the customer thereby allowing additional time so that delays intransit will not result in denial of credit. | 12/31/99 | Published in MILSTRIP Formal Change 8 (5/18/95).  Restaffed as RRFID and reported implemented by all except:  USN - No date available due to legacy system freeze |
| AMCL 6 (MILSTRAP)  Improved Inventory Accuracy  7/14/89  Johnson | Improves inventory record accuracy between ICP and storage activities by requiring storage activities to enter the date processed on inventory adjustment. | 11/1/91 | Last reported implemented by all except:    DLA (Subsistence) |
| Approved DLSS/DLMS Change 6 Identification of Flight Safety Critical Aircraft Parts (FSCAP) on Shipments to Disposal (MILSTRIP/Supply)  10/28/98 | Adds identification of FSCAP to the Defense Turn-In Document/DLMS transaction and the Disposal Release Order (DRO) format. | Staggered beginning 4/98 | Last reported as implemented by all except:  USA - December 2004  Published in MILSTRIP IC 99-8  3/26/12: Army delayed implementation status with a projected GCSS-Army implementation in Wave, Dec 2012.  4/3/2012 - On 3/26/2012, Navy submitted a HEAT ticket to fix this in NERP. |
| AMCL 7 (MILSTRIP)  Required Delivery Date (RDD) for Subsistence Requisitions  11/21/88 | Requires the supply source to use the RDD to fill subsistence requisitions. | 11/1/90 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions.  4/11/2012: Navy partially implemented in NERP. Submitting ECP to fix processing of CLSSA reqn as unprogrammed requirement if received prior to completion of augmentation period. |
| Joint Approved MILSTRAP Change 7 and MILSTRIP Change 22  Cooperative Logistics Supply Support Arrangements  11/8/99  Johnson/Hilert | Expands the Cooperative Logistics Program Support Code (CLPSC) to differentiate a FMS Order (FMSO) I requisition from a FMSO II requisition. Also requires use of the MILSTRAP Demand Code P in CLSSA termination/drawdown requisitions related to SPRs. | 12/31/03 | Approved for implementation under Defense Security Assistance Management System (DSAMS).  DLMSO requested DSCA update implementation status 12/20/07  USN - No date available due to legacy system freeze |
| AMCL 8 (MILSTRIP)  Bar Coded Foreign Military Sales (FMS) Data on DD Form 1348-1A, Issue Release/Receipt Document (IRRD)  4/17/89 | Added bar coded FMS data to the IRRD. | 11/1/91 | Last reported implemented by all except:  USMC  4/11/2012 - Navy reported as implemented. |
| Third Addendum to AMCL 8A (MILSTRAP)  Revised Procedures for Physical Inventory Control  8/9/96  Johnson | Publishes two new types of Physical Inventory/ Transaction History codes to accommodate Distribution Standard System warehouse control system requirements and incorporates all previous AMCL 8A changes. | N/A | Component implementation ongoing.  USA 12/04 |
| AMCL 9 (MILSTRIP)  Priority Designator for JCS Project Code  3/6/89 | Eliminated requirement to change priority on CJCS project code requisitions. | 11/1/91 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| AMCL 9A (MILSTRAP)  Processing Materiel Receipts Not Due-In for GSA Managed Items  4/4/05  Johnson | Supersedes AMCL 9. Prohibits reporting of depot receipts from non-procurement sources to GSA unless the storage activity has PMR. Requires the Components to establish the means to account for and maintain owner visibility of such material and effect disposition, else DLA depot will receipt to local system for use by depot or disposal. | 4/4/05 | Published in MILSTRAP CH 4. |
| ADC 10,  Expanded Definition for Management Code R for use with Denials (MILSTRAP)  5/29/98  Johnson | Provides an automated means of identifying a denial that occurred during the “issue from receiving process,” and necessitates the reversal of an erroneous receipt. | 7/1/99 | Published in MILSTRAP. |
| Revised Joint AMCLs 10  (MILSTRAP) and 34  (MILSTRIP), Identification of  Product Quality Deficiency  Report (PQDR) Material  (Supply/MILSTRIP/MILSTAP)  1/21/04  Hilert | Identification of product quality deficiency related materiel.  Joint implementation with DLA recommended. | Staggered implementation is authorized beginning July 2004. | AMCL 10 Published in MILSTRAP CH 4 and MILSTRIP CH 1  DRMS has implemented the SCC Q, however will not implement the appropriate management codes until ERP modernization (date TBD). In the interim, all Q material sent to DRMS will be destroyed.    Partial Army implementation.  USAF Implemented 7/15/98.  Navy awaiting ERP.  USMC – SPRC requested implementation status |
| AMCL 11 (MILSTRIP)  Source of Supply (SOS), Federal Supply Classification (FSC) and National Item Identification Number (NIIN) Edit  4/5/89 | Requires supply source to reject requisitions if the FSC is incompatible with the NIIN. | 5/1/89 | Last reported implemented by all except:    DLA |
| Joint Approved MILSTRAP Change 11 and MILSTRIP Change 15 with Addendum 1&2  Expanded Materiel Receipt Acknowledgment Procedures  9/28/90  Addendum 6/11/91 (STRIP)  Addendum 7/8/96 (STRAP)  Johnson | Establishes DoD closed-loop system to monitor receipt of wholesale stock shipments and assure proper accountability is maintained by the receiving activity. | Various during 1998-1999 | Published in MILSTRIP/MILSTRAP/DLMS  Component implementation issues/programming corrections ongoing.  Specific programming errors identified to USMC 12/18/07 |
| Third Addendum to Joint Approved MILSTRAP Change 11 and MILSTRIP Change 15  Expanded Materiel Receipt Acknowledgment Procedures  1/9/98  Johnson | Establishes management evaluation requirement under Customer Wait Time (CWT). Revised the format and routing of the pseudo shipment status (DI ASH) transaction. | 2/8/98 | Implementation/program corrections ongoing. |
| AMCL 12 (MILSTRAP) and 43 (MILSTRIP) Maintaining Accountability During Maintenance Actions (DLMS Supply/MILSTRIP/MILSTRAP)  2/2/06  Johnson/Hilert | Provide for accurate DOD accountability and financial accounting for items scheduled for maintenance by DMISAs and for items undergoing commercial and intra-Service or Agency maintenance actions. Accommodate variations among the Service and Agency supply and financial internal control system. IG and GAO Audit Reports (references 1a and 1b) and the MILSTRAP Staff Assistance Visit Report (reference 1c) identified weaknesses in DOD accountability for items during inter-service and commercial maintenance actions | approved for immediate staggered implementation | AMCL 12 (MILSTRAP) and 43 (MILSTRIP) Maintaining Accountability During Maintenance Actions (DLMS Supply/MILSTRIP/MILSTRAP)  Partial implementation reported between DSS and individual Service applications:  LMP implemented.  USAF in process.  Relationship with WAWF property transfer functionality to be better defined/integrated.  Published updates in MILSTRIP Reissue, Oct 2007 |
| AMCL 14  Revised Asset Status Reporting and Logistics Asset Support Estimate (LASE) Procedures for Total Asset Visibility (TAV)  3/6/02  Johnson | Provides wholesale activities with access to visibility of below wholesale assets through asset reporting procedures. Provides below wholesale activities with access to visibility of wholesale assets through LASE procedures. | Immediately except as noted for USAF. | Implemented by all except USAF has not implemented the 2 new asset status reporting codes.  USAF impl date: 12/03.  Published in MILSTRAP Change 1. |
| AMCL 15 (MILSTRAP)  New Ownership Code 0 (Zero) to Identify DoD Special Operations Forces (SOF) Ownership  8/9/00  Johnson | Permits automated identification and accounting for assets owned by SOF. | 12/1/04 | Published in MILSTRAP CH 4.  Prior to publication in CH 4, Service SPRC representatives were asked to verify that AMCL 15 had been implemented. No Service SPRC representative indicated that AMCL 15 was not implemented.  Discussed at SPRC mtg 07-2. Army to identify which Army systems have implemented AMCL 15 and document current procedures on how this type of material is stored and issued and how it will be handled when LMP is implemented.  Army response due 12/06/07.  Followup to Army on 1/25/08. |
| AMCL 16 (MILSTRIP)  Revised Dollar Threshold for Shipment Status (DI AS3) to DRMS  4/17/89  Hilert | Requires shipment status to DRMS on all shipments regardless of dollar value. (AMCLs 17 and 158B should be implemented with AMCL 16 as they affect the same procedures and transactions.) | 11/1/92 | Last reported implemented by all except:  USAF & USMC |
| AMCL 17 (MILSTRIP)  Unit Price on DI AS3 for Shipments to DRMOs  7/3/89 | Requires unit price on shipment status to DRMS. (AMCLs 16 and 158B should be implemented with AMCL 17 as they affect the same procedures and transactions.) | 11/1/92 | Last reported implemented by all except:  USAF & USMC |
| ADC 20A Revision of Status Code CX; Application of Status Code D7 for Modifier Rejects  (MILSTRIP/SUPPLY)  (Staffed as PDC 20A)  6/07/03  Hilert | This revision removes the applicability of the Status Code CX for the AM\_, Requisition Modifier. The generic Status Code D7 for invalid data on the AM\_ will be applied. | DAAS implementation date 7/15/03 | Components may defer associated automated processing pending logistics systems modernization |
| ADC 22SDR Validation in Accordance with Material Receipt Acknowledgment (MRA) Procedures (Supply/SDR) (Staffed by PDC 32) 3/22/00  Hilert | Updates SDR guidance to direct the action activity to consider MRA information during SDR validation. | TBD  SA-2003 | Implementation deferred to coincide with full MRA implementation (correction of known problems)  SA automated implementation under DSAMS. |
| AMCL 22Cooperative Logistics Supply Support Arrangements (Joint with MILSTRAP AMCL 7). | Expands the CLPSC to differentiate a Foreign Military Sales ORDER (FMSO) I requisition from a FMSO II requisition | Approved for implementation under Defense Security Assistance Management System (DSAMS) December 31, 2003. | Refer to AMCL 7  4/11/2012: Navy partially implemented in NERP. Submitting ECP to fix processing of CLSSA reqn as unprogrammed requirement if received prior to completion of augmentation period. |
| AMCL 26 (MILSTRIP)  Single RI on Customer Excess Reports Transmitted to GSA  12/13/89 | Assigns one RI to identify the GSA activity to receive customer excess reports. | 11/1/93 | Published in MILSTRIP Formal Change 8 (5/18/95)  Requirement to be withdrawn when GSA policy closing warehouses is implemented.  Implemented by all except:  USA 12/04 |
| AMCL 30 (MILSTRIP)  Source of Supply Processing Cancellation Requests for which Supply Status BZ Provided  12/13/89 | Includes Status Code BZ in processing sequence of cancellation requests. | 11/1/92 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| Approved MILSTRIP Change 32  Mandatory Entry Blocks on Material Release Documents  2/1/01  Hilert | Requires mandatory entry of the controlled inventory item code (CIIC) and shelf-life code on the DD 1348-1A for issues from stock. | 2/1/01 | Staggered implementation authorized. Revised publication in MILSTRIP Interim Change 02-4.  Last reported not implemented by:  USN - No date available due to legacy system freeze  3/23/2012 - Navy verified that AMCL 32 is fully implemented in NERP |
| ADC 33  Revised Inventory Prioritization Model  12/6/00  Johnson | Revises inventory prioritization procedures to place responsibility for owner’s inventory prioritization methodology with the owner rather than the storage activity. | DSS: 5/31/01  Services:  No scheduled implementation. | Implementation staggered with DLA DSS. Change published in MILSTRAP.  DLA ICP does not plan to implement. |
| AMCL 33 (MILSTRIP)  Clarification of Requirements for MOV Reports  1/31/90 | Clarifies MOV report to reflect only cancellations actually requested by the requisitioner via the MOV response. | 5/1/90 | Last reported implemented by all except:  USAF (Need CSRD for wholesale system. No estimated date.)  USMC  3/26/12 - DLA in a delayed implementation status. |
| ADC 34 MRA Management Information Report  8/09/00  Johnson | Transfers responsibility for the MRA Management Information Report to the Supply PRC and DAASC. | 8/9/00 | DAASC MRA report under review. |
| AMCL 36 ( MILSTRIP)  Status Code D8  6/1/00  Hilert | Modifies the definition for Status Code D8 to explain the reason for rejection and the process for resubmission of FMS requisitions for publications that are controlled/ have restricted access. | 11/1/00 | Staggered implementation approved.  DLA No impact.  All Components report partial implementation. |
| AMCL 37  Temporary Exemption of Selected Units from the MOV Process | Establishes procedures for Inter-Service use of Distribution Code 6 | 11/1/90 | Last reported as not implemented by USMC. |
| AMCL 38  Inter-Service Use of Distribution Code 6 | Ensures that MOV requests are forwarded to the proper activity when Distribution Codes 7 and 8 are used. | 11/1/91 | Last reported as not implemented by USMC.  Implementation date: Mar 2015. Implementation corresponds to the planned date for ECSS to subsume SCS and CAV-AF functionality. |
| AMCL 40 (MILSTRIP)  Notification of Customer Nonresponse to Material Obligation Validation (MOV) Request  2/14/00  Hilert | Notifies customers of nonresponse to MOV requests when backordered requisitions are in pre-award status. This alerts the customer that the material will be shipped and billed unless canceled. | Various | Approved for staggered implementation beginning 03/00  Initial implementation intra-Navy 04/00  MILSTRIP publication deferred pending inter-Component implementation |
| AMCL 41 (MILSTRIP)  DAAS Reject of Requisitions With Invalid Ship-to and Mail-to Addresses in the MAPAD  11/13/2001 Hilert | Authorizes the DAASC to reject Security Assistance transactions that do not have valid ship-to/ mail-to addresses. | Various | DAAS implementation 30 days from release. Components may defer automated processing pending logistics system modernization.  4/11/2012 - Navy reported as implemented. |
| ADC 44 Two-dimensional Bar Code On Issue Release/Receipt Document (DD Form 1348-1A) (Supply/MILSTRIP)  8/24/01  PDC 61/61A Hilert | This change adds a two-dimensional bar code to the IRRD that would encompass current linear bar code and allow user to scan one bar code versus three. PDF 417 would allow for additional data elements. | Various | USN - October 2005;  USAF - December 2002;  USMC - in progress  DLA – May 2002.  See below 44B. |
| ADC 44B  Approved Addendum Inclusion of Supplemental Information for UIT/SIM in the Two-Dimensional Symbol on the IRRD (DD Form 1348-1A)  (Supply/MILSTRIP)  6/6/06  Hilert | This approved addendum 44B updates guidance applicable to addendum 44A supplemental data fields to the PDF 417 2D symbol for the purpose of unique item tracking. The additional optional data fields will allow for identification of the manufacturer; the (current) part number (may be included in addition to the NSN; specific individual item by serial number; and the single value of the UII. These elements are identified using a range of ANSI MH10.8.2 data identifiers (DIs). | Staggered and phased implementation dates | This Addendum 44B replaces Addendum 44A in its entirety.  Published in MILSTRIP Reissue, Oct 2007 |
| AMCL 44 (MILSTRAP)  3/1/85  Johnson | Assigns two new management codes for use in D4\_ receipt transactions to identify contractor misdirected shipments and overages. | 5/1/86 | Last reported implemented by all except:  USAF & USMC  USN - No date available due to legacy system freeze |
| Approved MILSTRIP Change 44  Recurring/Nonrecurring Demand Data  8/20/01  Hilert | Expands the explanation of no demand code O, requires adjustment of demand data whenever a cancellation request is processed, and revises the format of the Referral Order (A4\_) to identify the demand code. | Various | Staggered implementation under modernization/DLMS authorized. |
| ADC 48  Revisions to DSs: Material Release Order and Material  Release Advice  (Supply)  12/01/01  Hilert | This change modifies the DLMS 940R Material Release and DLMS 945A Material Release Advice to provide administrative corrections, clarifications, and additional coding to support lateral redistribution  orders/responses. | Approved for implementation |  |
| ADC 48A  Addendum for Revision to DLMS Supplement Material Release Order  (Supply)  12/26/02  Hilert | This change modifies the 940R Material Release to add an additional data element to support lateral redistribution orders. Apparently, this data element was inadvertently dropped during development of the LRO under DLMS. The DLSS field legend identifies the data element as “Date of  Receipt of Demand.” | Approved for implementation |  |
| ADC 48B  Addendum for Revision to DLMS 940R, Material Release Order  (Supply)  3/05/02  Hilert | This change modifies the 940R, Material Release to add an additional code required to support DLMS/DLSS conversion. | Approved for implementation |  |
| ADC 48C  Addendum for Revision to DLMS 945A, Material Release Advice  (Supply)  3/14/02  Hilert | This change modifies the 945A Material Release Advice to add an additional code to support DLMS/DLSS conversion. | Approved for implementation |  |
| ADC 48D  Addendum for Revision to DLMS 945A, Material Release Advice  (Supply)  4/01/02  Hilert | This change modifies the 945A Material Release Advice to support DLMS/DLSS conversion and make  administrative corrections. The “must use” designation is removed from the date/time segment in the detail level and associated notes are adjusted. Additionally, the capability to pass the Special Requirements Code (containing coded entries from the Required Delivery Date field) is provided on an interim basis to support conversion. | Approved for implementation |  |
| ADC 48E  Addendum for Revision to DLMS 945A, Material Release Advice  (Supply)  6/03/02  Hilert | Adds new qualifier for identification of the POE for use during conversion processing during DLSS/DLMS transition. Use of different qualifiers  for the different types of POEs under DLMS does not support conversion processing which cannot distinguish between the three-position codes for air and water terminal (air terminal codes are always 3 alpha characters, water terminals may be all alpha or  alphanumeric). | Approved for implementation |  |
| ADC 49  Revision to DLMS 517M, Material Obligation Validation (MOV)  (Supply)  12/12/01  Hilert | This change modifies the DLMS Supplement to open the 2/QTY03/10 to accommodate the unit of issue applicable to the material being validated. | Approved for implementation |  |
| ADC 49A  Revision to DLMS 517M, MOV  (Supply)  12/17/01  Hilert | ADC 49 opened the unit of issue data element for DLMS use in the 517. This change identifies correct placement of the associated note. Additionally it inserts the Document Identifier Code for use during DLSS/DLMS transition. | Approved for implementation |  |
| ADC 49B  Revision to DLMS 517M, MOV  (Supply)  02/12/02  Hilert | ADC 49/49A opened the unit of issue data element, provided for correct placement of the associated note, and opened the LQ qualifier for  Document Identifier Code in the detail table. This revision opens the LM/LQ loop in the header table for identification of the Document Identifier Code during DLSS/DLMS transition. (Item 3 is new to ADC 49B.) | Approved for implementation |  |
| AMCL 50 (MILSTRAP)  Added Requirements to Monitor Supply Condition Codes J, K, and R assets  11/28/86  Johnson | Adds requirement to monitor Supply Condition Codes J, K, and R assets for timely reclassification. | 11/1/89 | Last reported implemented by all except:  DLA (Subsistence) |
| ADC 57  Enhanced Edits for the Required Delivery Date (RDD) Data Field in Requisitions (Supply/MILSTRIP) (Staffed as PDC 65) and Withdrawal of Approved MILSTRIP Change (AMC) 40, Processing Cooperative Logistics Supply Support Arrangement Requisitions (CLSSA)  5/23/02  Hilert | Clarifies and revises business rules relating to the use of the RDD field and its compatibility with the priority designator (PD). Revises demand sequencing to eliminate providing precedence to requisitions with an RDD/RAD earlier than the computed SDD or containing an expedited transportation signal. | Various | Deferred implementation pending modernization is authorized.  DAAS/DLA implementation 1/7/02.  Published in MILSTRIP Interim Change 02-04. |
| ADC 69A  DLMS Mapping for Requisition Exception Data Transaction, Document Identifier Code (DIC)  YRZ  (Supply)  12/21/05  Hilert | This change accommodates the BSM SAP requirement for receiving requisition exception data. ADC 69 modified the IC/DLMS 511R, Requisition, to transmit the data content of the DLA DIC YRZ. This change extends that capability to the IC/DLMS for the 511M and the 869F. This approved change includes additional clarification developed subsequent to staffing of the proposed change 69A | Immediately | Implemented by DLA |
| ADC 71B  Admin Correction for DLMS Mapping for MRO Exception Data Transaction (Supply)  4/28/05 | This is an admin change to adjust the mapping of clear text addressing in the DLMS 940R, MRO. This change corrects the placement of address lines 3 and 4 when DAAC conversion is required from Component unique DIC CGU/ZGU. | Immediately |  |
| ADC 73  Revision to DLMS 527R MRA to Provide for Current Functionality of MILSTRAP Materiel Receipt Acknowledgement  (MRA) Process.  1/15/02  Johnson | This change revises DLMS 527R to provide the capability to submit a MRA transaction without a stock or part number in support of MRA requirements. This change  will also allow for MILSTRAP MRA transactions (Document Identifier (DI) Code DRA/DRB), which are submitted with a blank stock/part number field, to process in DLMS during a mixed DLSS/DLMS environment. | Published 1/15/02 and  approved for immediate implementation | Interim workaround pending EBS implementation of ADC 73 is being addressed by DLMSO, DLA and DAASC so that affected MRA transactions are not rejected.  On 6/02/09 DLA reports ADC 73 has been implemented in EBS. |
| ADC 75  DLA Unique Identification of Internal Delivery Date in Requisitions (Staffed by PDC 78) (Supply)  8/26/02  Hilert | This change accommodates the BSM SAP requirement for a delivery date on requisition/order transactions. The new date will be calculated by DAASC translator and inserted in the requisition series transactions. | DAAS & DLA has advanced authorization to employ procedures under EBS testing-allowing sequential implementation in order to prevent rejection | Requisition implemented; Modification and Cancellation pending DLA BSM acceptance |
| ADC 76  USAF Unique Management Coding for NMCS/MICAP  (Staffed as PDC 76) (Supply)  8/26/02  Hilert | This USAF data element will be used within our supply system to provide justification related to a NMCS/MICAP that is currently identified in the Required Delivery Date field (rp 62-64). | Published 8/26/02 – approved for implementation | Pending DLA BSM acceptance or full version control |
| ADC 77  USAF Unique Management Coding for MMAC (Supply)  (Staffed as PDC 75)  8/26/02  Hilert | The unique code MMAC is used in conjunction with/at the end of the NSN (rp 21-22 of DLSS transactions), to identify NSNs to be managed by a specific manager. | DLA  DAAS | Pending DLA BSM acceptance or full version control  Implementation deferred  Work-around in place |
| ADC 81 New DLMS and Federal IC for Transaction Set 140B, UIT Reporting, and 888B, UIT Data Change  10/22/02  Johnson | Establishment of 2 DSs: 140B, and 888B. UIT under DLMS is to be accomplished with standard logistics transactions, however certain functionality does not exist in current transactions, such as submission of a request to sight verify UIT assets. DLMS 140B and 888B are intended to fill the void for functions not addressed by standard logistics transactions; however procedures must be developed. See interim use identified under implementation status column. | Published 10/22/02 and authorized for immediate use for DLA UIT Phase 1 interface. | Authorized in 2002 for interim use by DLA Phase 1 UIT for receipts only, until such time as DLA implemented 527R Receipt, after which time 527R would be used to convey serial number information for receipt transactions.  During Phase 1 UIT, DLA DSS did not implement 5227R, so DSS processed MILS receipt transactions (DIC D4\_/D6\_) and the serial number information was conveyed by 140B. Use of 140B would no longer be required for receipt transactions when DSS implemented the DLMS 527R Receipt.  No additional requirement for 140B has been identified.  No requirement for DLMS 888B has been identified. |
| ADC 86  Revision to DLMS 511R to Transmit Requisition Image Transactions (Supply)  (Staffed as PDC 89)  17 December 02  Hilert | This change incorporates data elements for the requisition image in DLA unique transactions DIC CH1, Memorandum Requisition Data to DAAS-OCONUS, and DIC CHA, Memorandum Requisition Data to DAAS-CONUS. | DAAS & DLA has advanced authorization to employ procedures under EBS testing-allowing sequential implementation in order to prevent rejection | To be implemented during modernization |
| ADC 88  DLMS Mapping for MILSTRIP Document Identifier Code (DIC) AFT, Request for Shipment Tracing on Registered Insured, and Certified  Parcel Post (Supply) (Staffed as PDC 94)  January 16, 2003  Hilert | This change incorporates the functionality of the MILSTRIP DIC AFT in the DLMS. All data contents and associated procedures are the same as described in MILSTRIP. Refer to MILSTRIP paragraph C3.42, Shipment Tracing, and appendix AP3.46. | 01/16/03 |  |
| ADC 89 Inclusion of Supplemental Information for UIT/SIM in the Two-Dimensional Symbol on the Issue Release/Receipt Document (IRRD) (DD Form 1348-1A)(Supply/MILSTRIP)  (Staffed as PDC 83) 14 Jan 2003 Hilert | Adds supplemental optional data fields to the PDF 417 2D symbol for the purpose of unique item identification. Allows for identification of the manufacturer, part, and specific individual item using a range of ANSI MH10.8.2 data identifiers, which may be employed as applicable to the requirement. | Effective Immediately |  |
| ADC 93  Inclusion of Status Code BP in MOV Procedures (Supply/MILSTRIP)  3/17/03  Hilert | This change corrects documented procedures for MOV to include Status Code BP. | Staggered Implementation |  |
| Approved Addendum 93A to  ADC 93, Inclusion of Status Code BP in Cancellation Procedures (Supply/MILSTRIP)  08/29/12  Hilert  PRC Chair | This change corrects documented procedures for source of supply processing of single line requisition cancellation requests to check for Status Code BP. This approved change corrects an administrative oversight and allows for staggered implementation if Components do not currently look for Status Code BP on cancellations. | Approved for staggered implementation. |  |
| ADC 102  Revised Service Code V Use in Routing Identifier Codes (RICs) (Supply/ MILSTRIP) (Staffed as PDC 103)  2/12/09  Hilert | This change reassigns the use of Service/Agency Code V applicable to RICs to the Navy. The V-series when used as the RI-To was previously assigned to the National Aeronautics and Space Administration (NASA). All new RIC assignments in the V-series will belong to the Navy for use to designate Navy contractor locations. Any existing V-series RI values previously assigned for NASA will be deleted. | Phased implementation steps which facilitate transition off the V-series by NASA, and re-assignment to the Navy. Effective date of August 15, 2009. | Implemented |
| ADC 104  Addition of RI of the Activity Originating the Order MRO/LRO/DRO to the 2D Symbol on the IRRD (DD Form 1348-1A)  9/22/03  Hilert | ADC 44 (reference 3.a.) added a two-dimensional (2D) symbol (Portable Data File (PDF) 417) that included the current linear bar code data elements plus additional elements to the IRRD. ADC 89 (reference 3.b.) incorporated additional data elements for the purpose of unique item identification  /management/tracking. This proposal adds an additional data field to the 2D symbol to reflect the RI of the activity originating the MRO/LRO/DRO, which is currently carried in rp 67-69. | Staggered implementation is authorized. | DLA implementation July 2004 |
| ADC 105  Identification of Items on United States Munitions List (USML) for U.S. Customs Clearance (Supply/MILSTRIP)  8/22/03 | This change requires clear-text identification on all DOD shipments of items shown on the USML to transportation/traffic management offices for the United States Customs Service. | Staggered implementation is authorized. | AF implementation in retail systems (SBSS/CMOS).  DLA uses DEMIL code approach for identification. |
| ADC 107,  Revised Federal IC 861 for WAWF Receiving Advice/  Acceptance Certificate (Contract Administration)  09/22/03  Hilert | This revision updates the 861 Federal IC by adding qualifier to identify the Standard Document Number (SDN). | Immediately |  |
| ADC 110A,  DAASC Processing of AF Requisitions and Others with Billing Restrictions- Revised  03/14/05  Hilert | This is an administrative change to modify an ADC 110 MILSBILLS edit to permit reversal bills to process. | Immediate implementation is authorized. | USAF Implemented |
| ADC 110B,  Additional USAF (AF) Requisition and Interfund Bill Restrictions (Supply/Finance)  10/31/05  Hilert | This change expands the United States USAF requested edits approved under ADC 110 and ADC 110-A. This change further revises requisition and interfund bill processing to reject transactions which identify a bill-to party reflecting an USAF DOD Activity Address Code (DODAAC) not authorized for use as the bill-to party. | 11/31/05 | USAF Implemented  DAASC Implemented 11/17/05 |
| ADC 110C  Additional AF Requisitions to Interfund Bill Restrictions  (Supply/Finance)  3/16/06  Hilert | This change expands the USAF requested edits approved under ADC 110, ADC 110-A and ADC 110-B. This change further revises requisition; turn in of material and hazardous waste to Defense Redistribution and Marketing Service (DRMS), and interfund bill processing to reject transactions which identify a requisitioner or bill-to party reflecting an AF DOD DODAAC not authorized for use as the bill-to party. | No Later than 4/16/06 | Implemented at DAASC  Published in MILSTRIP Reissue, Oct 2007 |
| ADC 110D  U.S. USAF (USAF) Interfund Bill Restrictions  (Finance)  6/29/06  Hilert | Under the original ADC 110 (reference 3.b.), an edit was established to trigger DAAS rejection of bills containing USAF DODAACs which may not be used in interfund billing. Under ADC 110A (reference 3.c.), a revision was authorized so that credit bills (SBR begins with FS2) were allowed to process. This change revokes ADC 110A, and restores the original ADC 110 edits. Revisions are identified in bold italics. | Immediately | Implemented at DAASC |
| ADC 110E  Additional U.S. USAF (USAF) Interfund Bill Restrictions  (Finance)  10/3/06  Rhone-Jones | This change expands the USAF edits approved under ADC110, to trigger DAAS rejection of bills containing USAF DODAACs that may not be used in billing. Comments received during formal staffing are enclosed. | Immediately | Implemented at DAASC |
| ADC 111  Weapon System Data Change DLMS 888W  (Staffed by PDC 102)  Supply)  1/28/04  Hilert | This change incorporates the functionality of the DLA weapon system data change transaction formats into the DLMS for the purpose of interfacing between legacy systems and the DLA BSM program. | EBS implementation planned for late 2005 or early 2006 |  |
| AMCL 117  Addition of Advice Codes, Appendix B15 | Provides additional Advice Codes to Appendix B15 | 5/1/87 | Last reported as not  implemented by USAF. |
| ADC 118  Revision to DLMS 536L Logistics Reassignment (LR) Management Data.  4/26/04  Johnson | This change modifies the DLMS 536L LR Management Data to incorporate data elements necessary to carry data contained in MILSTRAP DIC DLT, LR Backorder and Demand Data transaction, Record 4. Also accommodates in DLMS, the data approved by ADC 115 for MILSTRAP DLT Record 4, and supports DLA use of the 536L to pass LR backorder and demand data. | DAASC and DLA have authorization to employ these procedures immediately under EBS |  |
| ADC 122,  Revision to Federal IC 856, Ship Notice/Manifest, Supporting Foreign Currency Requirement for UID Registry  (Contract Administration)  06/24/04  Hilert | The 856 is modified to support capture of foreign currency in association with the contract unit price for the IUID item on the IUID registry | Immediately | Implemented in WAWF |
| AMCL 122  Media and Status Codes to Indicate Status to Both the Requisitioner and Supplemental Addressee | Provides Media and Status Codes to indicate status to both the Requisitioner and Supplemental Addressee | 11/1/85 |  |
| AMCL 123C  Requisition Modifier Procedures | Updates Requisition Modifier procedures | 11/1/85 | Last reported as not implemented by USMC |
| AMCL 124  Document Identifier Code AE8/AS8 for Supply Source Initiated Requisition Status | Provides procedures for Document Identifier Code AE8/AS8 for Supply Source initiated requisition status | 11/1/86 | Last reported as not implemented by USAF |
| ADC 125  DLA Unique Change to Logistics Reassignment (LR) Transfer/Decapitalization to  Add Price Type Indicator to MILSTRAP DEE/DEF and to Add Contract Unit Price to DLMS 846D, and Admin DLMS 846D Changes  07/15/04  Johnson | This change revises DLMS 846D and MILSTRAP DEE/DEF to  support Intra-DLA functionality requiring use of the contract unit price; and makes administrative changes to DLMS 846D for corrections and for consistency with other DLMS Supplements. | Immediately by DLA and DAASC | Published in MILSTRAP CH 4. |
| ADC 126  DLA Unique Change to MILSTRAP DAC and DLMS 947I, Inventory Adjustment – Dual (Condition Transfer) and Admin Changes to DLMS 947I (Supply) (Staffed by PDC 128)  07/21/04  Johnson | This is an intra-DLA change that applies in both the DLSS and DLMS. It applies only to procurement-related DIC DAC transactions going to DLA ICP from any DLA distribution activity. For procurement -related DACs, DLA cites the PIIN, CLIN and Call Order Number to ensure accurate mapping of the adjustment transaction to the correct procurement line item information. | DLA and the DAASC are authorized to  employ these procedures immediately. | Published in MILSTRAP CH 4. |
| ADC 127  UID of Items and RFID in DLMS Shipment Status (Supply)  (Staffed as PDC 122A)  07/29/04  Hilert | This change updates the DLMS Shipment Status 856S to carry UID information and passive RFID tag information. | DLA and the DAASC are authorized to  employ these procedures immediately. | RFID implementation on-going; UID implantation date not available |
| ADC 129,  New DLMS Supplement for DLMS ASN Following Federal IC 856, Shipment Notice/Manifest (Contract/Administration)  (Staffed as PDC 117)  10/01/04  Hilert | The 856 is updated to provide additional functionality to include the ability to capture IUID information consistent with IUID policy and WAWF-RA, RFID information consistent with RFID policy, and for clarification of specific data fields. A DLMS Supplement is provided to reflect the WAWF extract data content. | Immediately |  |
| ADC 131  DLMS Submission of Electronic DD Form 1225, SQCR (Supply)  (Staffed as PDC 129)  12/07/04  Hilert | This change creates two new DLMS transactions for use within the stock readiness function to pass DD Form 1225, SQCR, data between distribution depots and Inventory Control Points. This change includes a DLMS 842SQ, SQCR, and a DLMS 842SR, SQCR Reply | Approved for implementation | Phase I implementation: DSS and DLA interface with DAAS pass-thru, implemented February 08. |
| ADC 132  DLMS Supplements for Acceptance Report for UID and New Shipment/Acceptance Discrepancy (DLMS/MILSCAP)  (Staffed as PDC 116)  9/24/04  Hilert | This change updates the Acceptance Report to provide additional functionality to include ability to capture UID information consistent with UID policy and establishes a DLMS Supplement for use in reporting acceptance. | Jan 10, 2005 | DLA implementation within Distribution Standard System. |
| AMCL 132B (MILSTRIP)  Status Code DA for Federal Supply Schedule Rejections | Adds Status Code DA for requisition rejections to indicate the source of supply is direct ordering from the Federal Supply Schedule. | 11/1/87 | Last reported implemented by all except:  USAF |
| ADC 133  Revision to DLMS 527R, Receipt, Inquiry, Response, and MRA to Accommodate Commodity-Unique (Mapping Products) Data  10/01/04 | Revises the 527R to be consistent with the placement of the mapping product data in DLMS transactions developed under ADC 71A, DLMS Mapping for MRO/Disposal Release Order Exception Data Transaction. | Immediate implementation | Published in MILSTRAP CH 4. |
| ADC 134  Revision to DLMS 846P, Physical Inventory Request, to Add Physical Inventory Cutoff Date  10/07/04 | Revises DLMS 846P, Physical Inventory Request, to add the physical Inventory Cutoff Date | Immediate implementation | Published in MILSTRAP CH 4. |
| ADC 135  Revise DLMS 527D ARI and MILSTRAP DWK PMR to Carry Status Code “BD” When Assets are Not Available to Replenish a National Inventory Management Strategy (NIMS) Site (Implementation DoD Component Optional)  10/06/04 Vitko | Under the NIMS concept of operation, DLA will own materiel for DLA-managed NSNs down to the retail level based on agreements between DLA and the Service. Replenishment of DLA owned assets will be accomplished under a push scenario (redistribution of DLA owned assets from a distribution depot to a NIMS site when assets at NIMS site fall below Reorder Point) vice the traditional pull scenario (submission of a requisition when assets fall below retail reorder point). | Immediate optional implementation | Published in MILSTRAP CH 4. |
| ADC 136  Revision to DLMS 846R Location Reconciliation Request to Support Commodity-Unique (Mapping Product) Data and to Support MILSTRAP DZN/DZP functionality11/04/04  Johnson | This change accommodates data requirements for commodity unique (mapping products) data; additional MILSTRAP functionality; and administrative updates. | Immediate implementation |  |
| ADC 139  Revision to DLMS 830R to Accommodate Demand Data Exchange (Transmitting Forecasts of Recurring and Non-Recurring Demand Data) (Supply/DLMS)  1/06/05  Johnson | This change revises DLMS 830R (Planning Schedule with Release Capability) to include DLA BSM planning functionality of Demand Data Exchange. | Immediate optional implementation by agreement |  |
| AMCL 139A (MILSTRIP)  Requisitioning DoD Excess Personal Property from Disposal  8/7/86 | Provides procedures, formats, and codes for requisitioning material from disposal. | 11/1/86 | Last reported implemented by all except:  DLA |
| ADC 143  Fund Code and other DLMS Support for Intra-Governmental Transactions (IGT) (Finance)  12/14/04  Velez | This change uses the valued added services of DAASC, interfund billing records, and the expanded fund code reference table to support financial requirements for IGT. | 4/30/05 | On hold pending re-validation of requirement under SFIS |
| ADC 144  SDR Transaction Exchange Business Rules (Supply)  03/15/05  Hilert | This update modifies both the SDR submission (842A/W) and the SDR Reply (842A/R) to make adjustments which are required to support desired  functionality. | Immediately | Phased implementation is ongoing |
| ADC 145  New DLMS Supplement and Federal IC 650C, Component Packing Confirmation, in Support of Medical Requirements  1/06/05 | New DLMS Supplement to support the Medical community requirement for a DLMS Component Packing Confirmation transaction. | Immediately |  |
| AMCL 145 (MILSTRIP)  Revision to Alphabetic Codes Contained in Document Number, Column 40, Appendix B7  7/25/85 | Modifies definitions for Document Number alphabetic codes for codes M, R, and S. | 11/1/89 | Last reported implemented by all except:  USN & USMC  3/28/2012: Air Force - SBSS implemented 5 of 12 utilization codes (3 of 12 were implemented for AFEMS in lieu of AMCL guidance). Wholesale implementation status is unknown at this time. |
| ADC 146  Revise Small Arms Data Change, DLMS 888A  Johnson | This change modifies one segment of the DLMS 888A, Small Arms Data Change and the commensurate DAAS map to reflect additional conditions required by the Small Arms Multi-Field Corrections, MILSTRAP DIC DSA. | Immediately |  |
| ADC 147  Revise DLMS 140A Small Arms Reporting to Reflect Serial Number and Other Admin Change  01/10/05  Johnson | This change modifies DLMS 140A, Small Arms Data Change, to revise all occurrences of terminology ‘UII’ to ‘Serial Number’. This change is necessary to clarify that small arms serial numbers do not comprise a UII under conditions imposed by the DoD UID initiative. | Immediately |  |
| ADC 148  Inclusion of Data Supporting UID of Items in DLMS 527D Due-in, Advance Receipt, Due Verification and DLMS 527R Receipt, Inquiry, Response and MRA  01/12/05  Johnson | This change updates DLMS 527D and 527R transactions to carry unique item identifier (UII) data for unique identification (UID) of assets. Component system changes which are required to support the integration of the UII data are not identified in this change and must be addressed by the Components. | Implementation dependent on Components. |  |
| AMCL 148 (MILSTRIP)  Required Delivery Period (RDP)  8/30/85 | Establishes RDP for conventional ammunition requisitions. | 11/1/87 | Last reported implemented by all except:  USAF – As of 4/28/03 USAF plans to implement RDP in 2 years under CAS 2.0.  AMCL 148 was not implemented under CAS 2.0 and is not planned for implementation other than when the AF implements a later version of ECSS (estimate of 2012). |
| ADC 149  DLMS 650A in Support of Requirements for the Medical Unit Assembly Program |  | Immediately | ADC 149 is superseded by  ADC 149A |
| ADC 149A  Correction to DLMS 650A in Support of Requirements for the Medical Unit Assembly Program  5/25/05 | ADC 149A revises DLMS 650A as published by ADC 149, to correct a syntax error in the MTX segment as described in paragraph 4 below. | Immediately |  |
| ADC 150  Revise DLMS 830W, War Materiel Requirements, with Admin Changes  01/24/05 | This is an administrative change to revise DLMS 830W, War Materiel Requirements, with admin changes and corrections. | Immediately |  |
| AMCL 150C (MILSTRIP)  Reinstatement of Canceled Transactions  5/21/90 | Establishes procedures to reinstate canceled requisitions. | 11/1/90 | Last reported implemented by all except:  USN – No date available due to legacy system freeze |
| ADC 151  Admin Revisions to DLMS 846L, Logistics Asset Support and 846S, Logistics Reassignment Storage Transfer/Order/Reply (Supply)  02/24/05 | This change modifies both the 846L and 846S to incorporate admin updates for consistency with other DLMS Supplements and to incorporate approved changes as needed. | Immediately |  |
| ADC 152  Admin Revisions to DLMS 888I, Storage Item Correction and 867D, Demand (Supply)  02/10/05 | This change modifies both the 888I and 867D to incorporate administrative updates for consistency with other DLMS Supplements. | Immediately |  |
| AMCL 152  Use of Advice Codes 34 and 39 | Establishes Advice Codes 34 and 39 | 5/1/87 | Last reported as not implemented by USAF |
| ADC 153  Inclusion of Data Supporting UID of Items in DLMS 867I, Issue and Other Admin Changes  02/10/05 | This change updates 867I to carry UII data for UID of assets. Component system changes which are required to support the integration of the UII data are not identified in this change and must be addressed by the Components. | Implementation dependent on Components. |  |
| ADC 155  Inclusion of Data Supporting UID of Items in DLMS 846A, Asset Reclassification; 846F, Ammunition Freeze/Unfreeze; and 846I, Asset Status Inquiry/Report (Supply)  (Staffed by PDC 159)  02/24/05  Johnson | This change updates DLMS 846A, 846F and 846I to carry unique item identifier (UII) data for unique identification (UID) of assets. Component system changes which are required to support the integration of the UII data are not identified in this change and must be addressed by the Components. | Implementation dependent on Components. |  |
| AMCL 155 (MILSTRIP)  Inter-Service Use of Document Identifier Code (DIC) AB\_ for Direct Delivery From Procurement  4/16/87 | Changes use of DIC AB\_ from intra- to inter-Service. | 11/1/89 | Last reported implemented by all except:  DLA (Subsistence) and GSA  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions.  3/27/2012: GSA targeting implementation during their DLMS modernization efforts. |
| ADC 156  Inclusion of Data Supporting UID of Items in DLMS 947I, Inventory Adjustment  (Supply) (Staffed by PDC 160)  2/15/05 | This change updates DLMS 947I (version 4030) to carry unique item identifier (UII) data for unique identification (UID) of assets. Component system changes which are required to support the integration of the UII data are not identified in this change and must be addressed by the Components. | Implementation dependent on Components. |  |
| AMCL 156 (MILSTRIP)  FMS Status Procedures  3/11/87 | Clarifies use of status transactions for FMS. | 11/1/90 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| ADC 157,  Optional Capability for Sending Information Copy of DLMS 527D and 527R to a Component UIT Registry (Staffed by PDC 163) (Supply)  03/31/05  Johnson | This change updates DLMS 527D and 527R transactions to provide  capability to send an information copy of the transactions to a stand-alone Component UIT registry. Also adds URL to the list of code structures available for the registry, such as DUNS, DODAAC, etc. | Implementation dependent on Components. |  |
| ADC 158 RFID for ADC 158, Requirement for Prepositioned Materiel Receipt (PMR)  (Supply/MILSTRAP/SDR)  06/27/05  Johnson/Hilert | This change is necessary to support existing DOD policy  requiring that a current record of all anticipated materiel receipts shall be available to receiving storage activities. In addition, this change provides for notification to the owner/manager that  prescribed procedures for establishing a PMR have not been observed. | Already implemented by some Components and can be implemented on a staggered basis by the remaining Components. | Published in MILSTRAP CH 4. |
| AMCL 158B (MILSTRIP)  Intransit Control Procedures for Shipments to DRMOs | Establishes intransit control procedures for shipments to DRMOs. (AMCLs 16 &17 should be implemented with 158B as they affect the same procedures/transactions.) | 11/1/92 | Last reported implemented by all except:  USAF & USMC |
| ADC 159  Admin Correction to DLMS 867D, Demand (Supply)  03/03/05 | This update corrects a DLMS note in the 867D. | Immediately |  |
| ADC 160,  New Federal IC and DLMS Supplement 824R Reject Advice Transaction  (Supply) (Staffed by PDC 165)  04/11/05  Johnson | This change creates a new DLMS 824R Reject Transaction. In DLMS, this transaction will be used in place of the MILSTRAP DI DZG Reject transactions. Initial development is to provide reject capability formerly provided by MILSTRAP DIC DZG and applies to a select group of DLMS Supplements. | Immediately |  |
| ADC 161,  Admin Revision to DLMS 945A, Material Release Advice, to add Advice Code (Supply)  04/04/05  Hilert | This revision corrects the 945A by adding missing qualifier to identify the Advice Code. Advice Code is present in the equivalent MILSTRIP format for A6\_, Material Release Denial, but was inadvertently dropped from the DLMS format. | Immediately |  |
| AMCL 161 (MILSTRIP)  Unit of Issue in Materiel Management  5/14/87 | Defines procedures for quantity adjustment related to requisitions with Advice Codes 2D, 27, or 29. | 11/1/87 | Last reported implemented by all except:  DLA (Subsistence) and GSA  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions.  3/26/12: Army fully implemented in GCSS-Army with Release 1.0 in Dec 2007.  3/27/12: GSA targeting implementation during their DLMS modernization efforts. |
| ADC 162  Correction to DSs 4010 856 ASN and 4010 861 Acceptance Report to Add Missing Qualifiers for Component Unique Data Content  (Supply/Contact Administration)  4/14/05  Hilert | This revision corrects both the 4010 856 and 4010 861 DSs by adding missing qualifiers for identification of Component unique data. | Immediately | Incorporated in WAWF release 3.12 for standard transaction format. |
| AMCL 162 (MILSTRIP)  Requisition Rejection, Incorrect Unit of Issue  9/3/87 | Provides correct unit of issue when original unit of issue on the requisition could not be converted. | 11/1/87 | Last reported implemented by all except:  DLA (Subsistence)  03/23/12 - Navy forwarded: NERP system fix submitted, pending SAP software upgrade.  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| ADC 164  Revision to DLMS 846P, Physical Inventory Request, to Accommodate Functionality of End of Day Transaction Count and to Provide Transaction Clarification and admin changes  5/06/05 | Incorporate data elements necessary to support the functionality of MILSTRAP DIC DZM, End of Day Accountable Transaction Count. | Immediately |  |
| ADC 165  Optional Capability for Sending Information Copy of DLMS 856, 856S, 861, 867I, 870M, 945A, and 947I to a Component UIT Registry  6/10/05 | This change updates DLMS 856, 856S, 861, 867I, 870M, 945A, and 947I to provide capability to send an information copy of the transactions to a standalone Component UIT registry when/if an integrated AIS approach is not used for UIT. | Implementation dependent on Components. |  |
| AMCL 166 (MILSTRIP)  Status Code for Planned Program Requirements  11/5/87 | Establishes Status Code BP indicating requisition deferred with estimated shipping date provided. | 11/1/92 | Last reported implemented by all except:  DLA (Subsistence)  3/26/12: Requirement not implemented by DLA Subsistence. Authorized deviation due to implementation of commercial Subsistence Prime Vendor program, which utilizes a special closed loop, non-DLMS system for fulfillment actions. |
| ADC 167  Component Unique Data Content within DLMS 888W, Weapon System Data Change  (Supply)(Staffed as PDC 168)  6/13/05  Hilert | This change incorporates Component unique data content within the DLA weapon system data change transaction formats. This will ensure that Component required information is perpetuated within the DLMS as it was under legacy system processing. | immediately | DLA BSM implementation scheduled for early 2006. DAASC will provide conversion until Component implementation. |
| AMCL 167  Modified Material Returns Program (MRP) to Include Part Numbered Excess Reports | Modifies the Material Returns Program (MRP) to include part Numbered excess reports | 5/1/90 | Last reported by implemented USMC |
| Approved Addendum to ADC 167A, New Transaction Originator Code (TOC) Designating DoD E-MALL for use in DLMS 888W, Weapon System Data Change (Supply)  5/21/10  Hilert  DLA | This change provides a new value for the Transaction Origination Code (TOC) to be recognized on DLMS transactions associated with the Weapon Systems Support Program (WSSP) as indicating that the transaction originated within DoD EMALL. This change is an addendum to approved procedures documented under ADC 167. | Approved for implementation June 21, 2010. | ***ADC 167A is confirmed as implemented in DOD EMALL*** |
| ADC 168  New DLMS Supplement 4010 567C, Contract Completion Status (DLMS Contract Completion Statement/Unclosed Contract Status/Contract Close-out Extension) (Supply)  8/15/05  Hilert | This change migrates the Federally-approved IC 567 transaction from X12 version 3050 to 4010, identifies the new IC as 567C, and provides a corresponding DLMS Supplement. The DLMS transaction 4010 567C is provided for Contract Administration Offices for use in reporting to POs, both closed and unclosed contract file status. | immediately |  |
| AMCL 168 (MILSTRIP)  Controlled Inventory Item Codes on Turn-Ins to Defense Reutilization and Marketing Offices  11/30/87 | Requires the entry of CIICs on DTIDs. | 5/1/88 | Last reported implemented by all except:  NIMA |
| ADC 169  Inclusion of UID of Items in DLMS Requisition and Material Release Transactions.  (Supply) (Staffed as PDC 153)  6/14/05  Hilert | This change updates the DLMS 511R, 511M, 940R, and 945A, transactions to carry UID data. Component system changes which are required to support the integration of the UID data requirements are not identified in this change. | Implementation dependent on Components. |  |
| ADC 170  Inclusion of Data Supporting UID of Items in DLMS 180M,  and 870M, (Supply/UIT)  6/30/05  Hilert | This change updates DLMS 180M and 870M to carry unique item identifier (UII) data for unique identification (UID) of assets | Implementation dependent on Components. |  |
| ADC 171,  Inclusion of Data Supporting UID of Items in DLMS 140A  6/22/05 | This change updates DLMS 140A to carry the unique item identifier (UII) in support of DOD UID policy. | Implementation dependent on Components. |  |
| ADC 172,  RFID for Approved DLMS Change (ADC) 172, New UIT Designator Code, and Inclusion of UID and RFID Indicators in DLMS 527D Advance Receipt Information  8/18/05 | Establishes two indicators for use in the DLMS 527D, PMR transactions, in support of UID and RFID policy. The intent is to provide an automated mechanism for the ICP to notify the receiving activity in advance that that there is a contractual requirement for UID or passive RFID. | Implementation dependent on Components. | DLA DSS release 7.1.  DAAS-populated RFID Indicator supporting DLA implemented Feb 08. |
| ADC 173  Admin Correction to DLMS 846A, Asset Reclassification  8/12/05 | This update deletes code “ABR – Assigned by Receiver  in the LQ segment of DLMS 846A; and provides an admin update to delete a DLMS note in the LIN segment. | Immediately |  |
| ADC 174  Inclusion of Data Supporting UID of Items in DLMS 842A/W, SDR, WebSDR (Supply/SDR)  (Staffed by PDC 172)  2/23/06  Hilert | This change updates business processes using DOD WebSDR and the 842A/W to carry UII data for UID of assets. Component system changes which are required to support the integration of the UII data are not identified in this change and must be addressed by the Components. The DLMS and DOD4140.1-R, DOD Supply Chain Materiel Management Regulation, provide for unique item tracking for specific DOD UIT programs. | Approved for phased implementation beginning March 2006 | Implemented for transaction exchange. Web entry deferred. |
| ADC 176  Revision to Requisition Format to Accommodate Commodity-Unique (Mapping Products) Data (Supply) (Staffed by PDC 180)  8/29/05  Hilert | Provides DADMS notification if the received requisition is the first request or if the received requisition was previously sent to DADMS. This will prevent DADMS from resending the requisition to MSODS to fill. MSODS includes their RIC so DADMS will understand that MSODS was unable to satisfy the requisition received from DADMS. The presence of the RIC SD7 in the requisition is a denial mechanism for the DADMS/MSODS interface. | Immediately | Implemented. |
| ADC 177  ASN 856 Cancellation and Correction Functionality (Post Acquisition/MILSCAP) (Staffed by PDC 181)  9/15/05  Hilert | This change request makes available for use additional codes within the Beginning Segment (BSN) of the 856 ASN transaction to support capability to identify cancellations and corrections | WAWF  Implementation 12/19/05.  BSM implementation is planned for Release 2.2 in January 2006. |  |
| ADC 178  DLMS 511R Requisition to Support DEPMED Unit Assembly  (Order Fulfillment/Supply)  (Staffed by PDC 179)  9/07/05  Hilert | The C2L transaction provides the requisition data to the source of supply for DEPMED units which require assembly. Its basic structure mirrors the  MILSTRIP Requisition, DIC A0\_. It is not currently translated by DOD DAASC into DLMS X12. This PDC requests the DLMS and DAASC maps be updated to incorporate the C2L transaction in the DLMS 511R. | 1/01/2006 |  |
| ADC 179  Revisions to DLMS 824R, Reject Advice, to include DAASC Narrative Rejects, and Expansion for Rejection of Additional DLMS Transactions  9/13/05 | This change expands the scope of DLMS 824R, Reject Advice. | Implementation Dependent on Components. |  |
| ADC 180  Revision to Material Release 940R DLMS Supplement to add AIN and BDN (Supply) (Staffed by PDC 184)  9/27/05  Hilert | The change is provided to support the medical and industrial kitting community requirements. The basic processes involved in the information exchanges covered by this change are consistent with current processes used by the DLA and USAMMA, however, the medium of exchange will be the DLMS ASC X12 standard transaction set rather than the current DLSS DLA-unique MRO A5\_ transaction used to requisition medical kits. | 12/2005 | Implemented. However full capability under DLMS not available at this time. |
| ADC 181  Withdrawal of ADC 181, FMS SDR for Latent Defects  11/9/05  Hilert |  |  | -------WITHDRAWAL ---  ADC 181A replaces ADC 181 |
| ADC 181A  Foreign Military Sales (FMS) SDR for Latent Defects  (Supply/SDR)  (Staffed by PDC 174/ADC 181)  6/6/06  Hilert | This change adds clarifying information for submittal of a latent defect under the Supply Discrepancy Report “Latent Defects” submission criteria. It also clarifies intent to process quality-related SDRs under PQDR procedures. | Immediately | Published in DLMS Manual, Vol II, Chapter 17, Change 4 |
| ADC 182  Increased Functionality for DLMS 861, Acceptance Report  (MILSCAP/Post Acquisition) (Staffed by PDC 182)  9/22/05  Hilert | This change request makes available for use additional codes within the BRA and RCD Segment codes of the DLMS 861, Acceptance Report (AR). Additional clarifying notes are added to the DLMS Supplement. | 12/19/05 | Scheduled for DSS/WAWF implementation by Jan 06. |
| ADC 183  DLMS 511R Requisition Revisions Supporting DOD EMALL Part Number Catalog Orders  (Staffed by PDC 185)  10/12/05  Hilert | This change provides for identification of contract number, unique order number, sales price, and contract price in the 511R as applicable to part number orders for DLA supplied items under DLA contracts for DOD EMALL. | 12/31/05 | DLA advised implemented during the design stage |
| ADC 184  Redistribution Order (RDO) – based Supply Discrepancy Report (SDR)  (Supply/SDR)  10/24/05  Hilert | This change revises SDR business rules for routing SDRs resulting from RDO shipments using the DLMS 842 transaction and the DOD WebSDR for distribution. This change provides new rules for routing action copy to the shipping depot and information copy to the material owner. | Immediately | Implemented  Published in DLMS Manual, Vol II, Chapter 17, Change 4 |
| ADC 185  Admin revision to DLMS 536L  10/13/05 | This change modifies the 536L to incorporate administrative updates to remove erroneous codes, and for consistency with other Supplements. | Immediately |  |
| ADC 186  DLMS Requisition Revisions to Support TEWLS (Order Fulfillment/Supply)  (Staffed by PDC 188)  12/16/05  Hilert | The TAMMIS/DMLSS generates a transaction that provides the requisition data to the source of supply. Its basic structure is a MILSTRIP Requisition, DIC A0\_. The TEWLS requisition format optionally contains an Account Processing Code (APC) in rp 75-78 that enables the requesting customers to identify the financial account. | Immediately |  |
| ADC 187  Revise SDR Reply Procedures for Forwarding SDRs to New Action Activity, E-mail Addresses, and SoS  (Supply/SDR)(Staffed as PDC 191A)  12/13/05  Hilert | This change documents current procedures for forwarding SDRs within the DOD WebSDR and proposed changes to accommodate more appropriate transaction design. This ADC documents use of WebSDR to generate/distribute a new report when the original was sent to the wrong action activity and distribution of reports and replies via e-mail based upon e-mail address extracted from the incoming transaction. This change also reflects identification of the source of supply on the reply transaction. | Immediately | Implemented at DAAS and AFSAC. DSS and BSM implementation scheduled for June 06. |
| ADC 188  Quality-Related Discrepancies Identified During Distribution Depot (DD) Receipt and In-Storage Screening (Supply/SDR/SQCR)  (Staffed by PDC 190)  1/9/06  Hilert | This change defines reporting of quality discrepancies during receipt and storage when DOD material owners specifically request screening from Defense DD. | Jan – Feb 2006 | Implemented  Published in DLMS Manual, Vol II, Chapter 17, Change 4 |
| ADC 189  Revise DLMS 650C, Component Packing Confirmation, to Allow for Functionality of Decimal Capability in Quantity Packed (Supply) 12/14/05 | Incorporates in DLMS 650C, functionality which exists in the 80-record position DLA-unique DIC C2F Component Packing Confirmation transaction. | 1/14/05 |  |
| ADC 190  Visibility and Traceability for U.S. Weapons Purchased or Produced Under a DOD Contract and Shipped Directly to Security Assistance or Other Customers Outside of the DOD  12/19/05  JSA/LWCG | This change provides procedures for registering weapons when a DOD agency assumes title and accountability for U.S. weapons purchased or produced under a DOD contract, and then shipped directly to Security Assistance or other customers outside of the DOD. The purpose is to ensure that all weapons are reported and registered when the DOD assumes title and accountability. | New management codes are authorized for use in the DLMS. DAASC will support conversion between MILS and DLMS transactions |  |
| ADC 191  Management Codes on Supply Status Transaction  (Supply/MILSTRIP)  (Staffed as PDC 198)  3/14/06  Hilert | This change establishes two new management codes for use on the Supply Status transaction. Both new management codes are authorized for use in the DLMS. The DAASC will support conversion between MILS and DLMS transaction when used. | Immediately | Published in MILSTRIP Reissue, Oct 2007 |
| ADC 192  Admin Revision to DLMS 4030 856S, Shipment Status (Supply)  3/14/06  Hilert | This administrative update opens the ST03 data element in the 4030 856S and adds clarification notes. | Immediately |  |
| ADC 193  Admin Revision to DLMS 4030 856S, Shipment Status and 4010 870S, Supply Status (Supply)  4/4/06  Hilert | This admin update adds missing data to the 856S and 870S. BSM is already using the GP qualifier for their DLMS equivalent of the Supply Status (AE8). | Immediately |  |
| ADC 195  DLMS Unique Item Tracking (UIT) Procedures (Staffed by PDC 147A) (Supply/UIT)  4/10/06  Hilert | This change provides for DOD 4000.25-M, DLMS, Volume 2, UIT (formerly called serial number tracking) procedures. The purpose is to support the changing environment for maintaining visibility of uniquely identified assets for the primary purpose of inventory control and/or engineering analysis and to develop procedures to support evolving UIT systems. | Immediately |  |
| ADC 196 Business Rules for SDRs Resulting from LRO for DLA-Managed/NAMI Owned  Material (Supply/SDR)  (Staffed by PDC 210)  5/16/06  Hilert | This change request defines the proposed routing and  processing of SDRS that result from DLA ICP/IMM directed LRO shipments under the TAV program. | Estimated implementation date (for phase I) is 6/15/06 | Partial implementation  Published in DLMS Manual, Vol II, Chapter 17, Change 4 |
| ADC 197  Request for New Type of Physical Inventory/Transaction History Code and Add Code to Historical Transactions (DLMS 527R, 867I, 940R, 945A)  6/5/06 | DLA requested the establishment of a new Type of Physical Inventory/Transaction History code for use with Transaction History Requests DLMS 846P /MILSTRAP DIC DZJ and DZK) to differentiate transaction history associated with annual reconciliation from other transaction history. | Immediately | DLMSO comment:  DLA required the change for their modernized system, EBS, interface with DSS. Implementation by other DoD Components is optional. |
| ADC 198  Revise DLMS 846P to Provide Capability to Advise When No History is Available in Response to a Transaction History Request  6/6/06 | The capability to identify that no history is available in response to a request for transaction history exists in MILSTRAP, but was not incorporated in DLMS. (DLA has identified the requirement for this capability for DSS and EBS. DLMS 846P, Physical Inventory Request, is a multipurpose transaction currently used to request physical inventory; to  respond to a physical inventory request (without asset balances); and to request transaction history. | Immediately |  |
| ADC 199  Revisions to DLMS 527R to Support Requirements for Tailored Vendor Relationships Materiel Receipt Acknowledgment Transactions  6/14/06 | These changes allow MRA to be processed in the Defense Logistics Agency’s EBS from the DMLSS for the TVR process. | Immediately |  |
| ADC 200  Revisions to DLMS 527R to Support Requirements for Army  Medical Material Agreement Receipt Transactions  6/14/06 | These changes allow receipts to be processed in the Defense Logistics Agency’s EBS from the DMLSS for AMMA prime vendor and purchase card processes. | Immediately |  |
| ADC 201  Revisions to DLMS 867I to Support Requirements for the Army Medical Material Agreement Issue Transactions  6/22/06 | This change is to allow a price to be included in AMMA issues of material. The price will allow the sale and resulting customer bill in DLA EBS to be priced appropriately. This change also provides for use of a local catalog identification as issues from AMMA sites may be for a local catalog number and not a NSN. The Local Catalog Identification can reference multiple prime vendor part numbers for a specific site. | Immediately |  |
| ADC 202  Revisions to DLMS 947I to Support Requirements for the Army Medical Material Agreement Inventory Adjustment Transactions(Supply)  6/7/06 | This change is to allow inventory adjustments for local catalog items at DMLSS and TEWLS sites as part of AMMA. | Immediately |  |
| ADC 203  Revise DLMS 947I to Provide Distinct Qualifiers for Dual Adjustment Codes  9/19/06 | Revise DLMS 947I Inventory Adjustment to add 3 qualifiers to the LQ segment for use with dual adjustments to distinctly identify the old supply condition code, ownership code and purpose code from the new supply condition, ownership and purpose codes. | Staggered implementation dependent upon Components.  DLA DSS:  DLA BSM:  USAMMA  DLA | DSS SCR was submitted on 6/16/06 (INFO/MAN #132309).  ADC 203 will be implemented in June 2007, in DSS Release 8.1.  BSM implemented in April 2007 (SCR BOF-06-074).   Response 8/30/2006:  TEWLS Action Item 00797 has been created for ADC 203.  This currently is not on the Functional Priority List and there is no foreseen completion date at this time.  Reports on 12/28/07 ADC 203 has been completed |
| ADC 204  Revision to DLMS 846P and 846R to Support Requirements for the Army Medical Material Agreement Inventory Records Management (IRM) Process  8/6/06 | This change is to allow the IRM process to work for local catalog items at DMLSS and TEWLS sites as part of the AMMA. | Immediately |  |
| ADC 205A  Assignment of MILSTRIP Document Number Serial Number RP40/DLMS Utilization Code M for BRAC  9/11/06  Hilert | This change includes an admin update the DLMS 940R, and 945A. The change modifies the DLMS note for use of the Utilization Code and perpetuates the Utilization Code from the release order to the confirmation. | Immediately | ADC 205A Replaces ADC 205  Published in DLMS Manual Vol II, Change 4 & MILSTRIP Reissue, Oct 2007 |
| ADC 206  Discrepancy Reporting for WPM  (Supply/SDR)  (Staffed by PDC 221)  8/14/06  Hilert | This change establishes procedures and a new discrepancy code to be used for reporting shipments containing non-compliant WPM under reference 3a. | 9/1/06 | Implemented at DAASC.  DLA reports has been completed Published in DLMS Manual Vol II, Chapter 17, Change 4 & MILSTRIP Reissue, Oct 2007 |
| ADC 207  New Discrepancy Codes for Identification of Hazardous Material Supply/SDR/SQCR  (Staffed by 213A)  8/15/06  Hilert | This change establishes new discrepancy codes under  references a and b, and DLMS procedures, to identify supply and storage discrepancies which pertain specifically to discrepant hazardous material identified at time of receipt or in storage. | Immediately | Implemented at DAASC.  Published in DLMS Manual Vol II, Chapter 17, Change 4 |
| ADC 208  Revised Inspection/Acceptance Report (DLMS 861) to Support Inspection Advice and Shipment Level Acceptance  (Contract Administration) (Staffed by PDC 205)  3/19/07  Hilert | (1) Adds capability to include an Inspected Date, Inspection Location, and Acceptance Location to support source inspection and acceptance at other than the ship-to location. (2) Adds data content and usage notes to support shipment level acceptance as implemented under Navy modernization. | Published on 3/19/07 and approved for implementation |  |
| ADC 209  Processing CFM requisitions between Government Sources of Supply and Army contractors  (Staffed as PDC 186)  11/29/06  Hilert | This change establishes procedures for processing Army CFM requisitions from Army Contractors which are authorized to utilize DLA as a SOS within Army PBL and associated contracts. Although this ADC is written to accommodate the Army business rules for contractor requisitions; the new controls established for CFM requisitions will be available to all Components. | Immediately | Implemented by DAAS and DoD EMALL and in use for Army pilot programs.  Published in MILSTRIP Reissue, Oct 2007 |
| ADC 210  DRMS and NIMS Shipment Types Identified for SDR Processing under DLMS  Supply/SDR(Staffed by PDC 209)  10/18/06  Hilert | This modifies DoD WebSDR so that the existing data element SDR Type Document Code may be assigned as a result of direct user input via the web. In addition, this change to both screens and the DLMS 842 transaction adds capability to identify specific types of SDRs as a sub-type of the original basic Type Document Code. This change allows visibility of the type on WebSDR record displays. This change also provides a format for a DRMS query/report. | Immediately | Implemented |
| ADC 210B  Identification of SDR Document Type (includes NIMS and Non-DSS Receipts)  (Supply/SDR)  3/27/07  Hilert | This change provides a new set of one-position type codes for the identification of non-DSS wholesale material discrepant receipts. These will distinguish DSS wholesale receipts from those at a NIMS site, non-DSS DD, or other non-DSS location (e.g., commercially operated storage facility). The DRMS portion of ADC 210 is modified to isolate the second position into a separate data element. The DRMS reports functionality form ADC 210 remains valid. | Implementation of the procedures discussed in this addendum must coincide with DLA EBS implementation. The target implementation is August 9, 2007. | Implemented with exception of DRMS reports (reporting requirement incorporated with standard report/query functionality) |
| ADC 211  Exception Processing for GFM for Packaged Fuel Additives Managed by DLA  (Supply/Finance)  (Staffed as PDC 229)  9/18/06  Hilert | The change provides an exception/deviation to the current requirements under MILSTRIP, Chapter 11, Contractor Access to Government Supply Sources.  This change establishes an automated DAASC edit/interface to provide MCA validation on a temporary basis for DESC-sponsored GFM requisitions of selected stock numbers. | Immediately | Implemented  Published in MILSTRIP Reissue, Oct 2007  3/26/2012: DLA targeting end of CY 2013 to implement standard MCA procedures for DLA Energy Convergence obviating the need for the temporary deviation authorized by this ADC. |
| ADC 212,  Revise DLMS 846R, Location Reconciliation Request to Accommodate MILSTRAP DZH Consecutive Transaction Number  8/06/08 | 1. Add new qualifier to DLMS 846R, 2/ REF01/140 to accommodate the functionality of MILSTRAP Document Identifier (DI) Code DZH, record position (rp) 60-66, ‘consecutive transaction number’.  2. Admin update to identify that a ‘document number’ is a DLMS enhancement for location reconciliation requests and therefore requires a PDC to develop associated business rules for use. | Approved for immediate implementation  Request that within 45 days from the date of memorandum, DLA provide an EBS implementation date for ADC 212. | DLA: Per email 10/26/09, ADC 212 is implemented in EBS. |
| ADC 213  Admin Revision to DLMS 940R, Disposal Shipment Confirmation Inquiry, and Associated Procedures (Supply)  10/18/06  Hilert | This change modifies the DLMS 940R to specifically identify the ICP/IMM to receive the disposal shipment confirmation inquiry/follow-up (equivalent to the MILSTRIP DIC AFX/AFZ which directs routing to the DoDAAC reflected in the document number of the receipt). In addition, this change updates, clarifies, and corrects DLMS procedures applicable to this process to reflect procedures prescribed by MILSTRIP. | Approved for implementation within 30 days (11/18/06) | All changes to the DLMS documentation are administrative to ensure that the published manual conforms to existing business rules. |
| ADC 214  Revision to DLMS 945A Material Release Advice and 947I Inventory Adjustment to Add Assemblage Identification Number, BDN and Admin Updates  10/12/06 | Change supports the medical and industrial kitting community requirements:  (1) 945A-DLA requested revision of DLMS 945A transaction to add the BDN and AIN to identify kitting build orders. (2) 947I-DLA requested revision of DLMS 947I  transactions to add the BDN and AIN to identify kitting build orders. | Immediately | DLA: BSM and DSS will not implement any earlier than FY08. |
| ADC 215  Material Receipt Status (Material Returns Program (MRP)) Credit Reversal Amount  (Supply/Finance)  (Staffed by PDC 202)  10/18/06  Hilert | This change documents a current Army-unique capability within MILSTRIP DIC FTZ, ICP/IMM Material Receipt Status (Material Returns Program) transaction, and perpetuates this capability into the DLMS. In addition to the current MILSTRIP purpose to notify customers of the amount of pending credit, it is Army practice to also use this transaction to identify the amount of credit reversals, when applicable, after receipt and inspection. | Approved for implementation within 30 days (11/18/06) | Published in DLMS Manual Vol II, Change 4 & MILSTRIP Reissue, Oct 2007 |
| ADC 216  Revise DLMS 527R Receipt in Support of CAV and Admin Change for AMMA  11/07/06 | Supports CAV requirements. Provides clarification of specific DLMS 527R CAV receipt data; the addition of data required by CAV; and corrected CAV mapping for certain data. This change also  incorporates DLMS expanded field length requirements for unit price. | Immediately |  |
| ADC 217  Passive Radio Frequency Identification (RFID) Discrepancy Codes (Supply/SDR)  (Staffed by PDC 230A)  1/09/07  Hilert | This change identifies new passive RFID discrepancy codes be added to the current applicable discrepancy code list under the Packaging/Marking section (P300 series) for SDRs. The new codes will be used to identify discrepant, missing RFID marking/labeling on material, and to identify reader problems/issues which interfere with RFID processing by DOD receiving organizations. | 2/15/07 | Discrepancy Codes implemented at DAAS, DSS, EBS. |
| ADC 218  Revise DLMS 527R and MILSTRAP Receipt Transactions to Document Use of Distribution Standard System Operations Control Number and Additional Z4/Z6 Requirements  11/14/06  Johnson | DLMS 527R, as revised by referenced PDC 211, to provide for DSS entry of the OCN in receipt transactions regardless of materiel owner, to support current use of OCN by Army, Navy, and Mapping. DLMS 527R documentation currently limits DSS use of the operations control number to DLA-owned materiel. | Immediately |  |
| ADC 219  RFID Visibility Transactions (Supply/Transportation)  (staffed by PDC 236)  12/7/06  Daverede | This change establishes data requirements for registering passive RFID readers at DAAS for the purpose of identifying the location of the reader so that subsequent tag reads can be associated with the physical location of the read. This change also establishes data requirements for sending scanned tag read identification and reader identification to DAAS via middleware (e.g., Savi Site Manager, Globe Ranger, etc.). | Immediately |  |
| ADC 220  In Two Parts, Part I: Revise Definitions for Small Arms to Address Light Weapons, and Part II: Visibility and Traceability of Captured, Confiscated or Abandoned Enemy SA/LW. | The purpose of this change is to support the changing environment for maintaining visibility and reporting of small arms and light weapons (SA/LW) serial number data within DOD. | Approved for immediate implementation |  |
| ADC 221  DLMS Enhancement for Communication of Unit Price and Total Price  (Supply/MILSTRIP)  (Staffed as PDC 222)  2/1/07 (Corrected Copy 2/8/07)  Hilert | This change expands the field size for the unit price and total dollar value on the Issue Release/Receipt Document (IRRD) (DD Form 1348-1A). This change establishes a corresponding field size for the unit price in the DLMS transactions. | Approved for phased and staggered implementation beginning no sooner than 6 months from publication. | Published in MILSTRIP Reissue, Oct 2007 |
| Approved Addendum to ADC 221A, Revised Procedures associated with the DLMS Enhancement for Communication of Unit Price (Supply/Finance/MILSTRIP/MILSTRAP/MILSBILLS) (Staffed as PDC 221A)  08/03/11  Hilert | This change supplements ADC 221 with more appropriate business rules for conversion of transaction formats between DLMS and MILS. All other aspects of ADC 221 are unchanged. This change also provides business rules for additional DLMS transactions supporting MILSTRAP and MILSBILLS functionality that were not addressed in the original ADC 221. | Approved for staggered implementation by Military Services and participating agencies. DLA Transaction Services implementation of the revised DLMS conversion rules are authorized for immediate implementation, but no later than October 2011. | DLA Transaction Services-The Change Request is recorded as being implemented October 12. |
| ADC 222  Discrepancy Disposition/Status (Reply) Code Revisions  (Supply/SDR)  (Staffed by PDC 231A)  1/09/06  Hilert | This change modifies and adds Disposition/Status Codes available for use in SDR replies. Includes new codes to indicate prior response is superseded and to notify customer that the SDR was rejected due to missing/invalid wrong item information. | 2/15/07 | Implemented for WebSDR interface systems. |
| ADC 223  DLMS Shipment Status Enhancements: Secondary Transportation Number, Initial Shipping Activity, Carrier Identification, and Port of Embarkation (POE)  (Supply) (Staffed by PDC 224)  3/19/07  Hilert | This change specifically requests implementation of enhancements identified during the development of the DLMS for a secondary transportation number and identification of the initial shipping activity. It provides clarification on how DLMS handles identification of the Port of Embarkation (POE) | Approved for phased and staggered implementation. DAASC changes to accommodate transition will be effective within 6 months of publication. | DLA: EBS implementation date is 11/12/2009 |
| ADC 224  Revised Procedures for Logistics Accountability During Maintenance(Supply/MILSTRIP)(Staffed by PDC 208)  2/21/07  Hilert | This change incorporates multiple revisions to procedures for maintaining accountability during maintenance. | 2/21/07 | Published in MILSTRIP Reissue, Oct 2007 |
| ADC 225,  DOD WebSDR Requirement for Information Copy(Supply)  (Staffed by PDC 240)  1/22/07  Hilert | This change establishes procedures for WebSDR/DAAS creation/ transmission of an information copy of an SDR in response to an SDR reply reject code sent to DAAS. The reject condition applies when the DD is the action activity, and the SoS, e.g., DLA cannot process the DD reply due to lack of a record establishing the basic report. | Approved for implementation. DAAS implementation on or before 7/01/07 | Implemented IAW ADC 225B |
| ADC 225A  Approved Addendum to ADC 225A, DOD WebSDR Requirement for Information Copy (Supply/SDR)  (Staffed as PDC 225A)  7/02/07  Hilert | The first addendum to the approved change added procedures which require DAAS/WebSDR to verify whether an information copy had been provided to EBS for applicable report types. |  | Implemented IAW ADC 225B |
| ADC 225B,  Second Addendum to ADC 225B, DOD WebSDR Requirement for Information Copy New Reply Codes  (Supply/SDR)  8/09/07  Hilert | This second addendum is provided to modify reply codes and clarify procedures used when requesting an information copy via reject reply code. | 8/2007  (DLA EBS, DAASC) | Implemented |
| ADC 226  Revision of MILSTRIP, MILSBILLS and DLMS to add DODAAC Authority Code edits (Supply/Finance/MILSTRIP /MILSBILLS/DODAAD) (Staffed as PDC 235)  3/1/07  Hammond | This change establishes a new edit for DODAACs by Authority Code in order to restrict requisitioning, shipment and billing by DODAAC. This revises DLMS, MILSTRIP and MILSBILLS to identify DODAAC authority and reject requisitions or bills, as appropriate. | 3/1/07 | Implemented at DAAS  Published in MILSTRIP Reissue, Oct 2007  Published in DoD 4000.25-M Volume 6 Mar 2008 |
| ADC 228  New Status Code for Free Issue Post-Post Orders (Supply/MILSTRIP/Finance) (Staffed as PDC 237)  4/04/07  Hilert | This change establishes procedures that allow the source of supply to modify post-post non-reimbursable requisitions so that they are processed as reimbursable with concurrent generation of supply status notification. | Approved for phased and staggered implementation beginning no sooner than September 2007 | DLA reports on 12/28/07 ADC 228 has been completed  Published in MILSTRIP Reissue, Oct 2007 |
| ADC 229, Material Processing Center (MPC) Material Receipt and Delivery Supply Status (Supply) (Staffed as PDC 254)  3/06/07  Hilert | This change establishes procedures for preparation of supply status transactions (DLMS 870S, equivalent of MILSTRIP Document Identifier AE8) by the Distribution Standard System (DSS) upon MPC receipt or delivery of material. This supply status provides notification to the Navy ship/customer and other status recipients for tracking material and for performance metrics. This change adapts a currently-used Navy-unique process for inter-Navy-DDC use under DLMS. | DSS phased implementation beginning 3/26/07 | DAAS/DSS implemented  Published in MILSTRIP Reissue, Oct 2007  To be published in DLMS Manual Vol II, Change 5 |
| ADC 230  Admin updates to DLMS 846R, Location Reconciliation Request  3/15/07  Johnson | Administrative updates to 846R to cite ANSI qualifiers DLMSO requested for this DLMS Supplement that have been approved for version 5030, and to correct erroneous DLMS notes | Approved for implementation |  |
| ADC 231,  Inclusion of Data Supporting WAWF Transaction Exchange for IUID, Zero Lot Shipments, and Performance Notification for Services (Contract Administration/Supply)  (Staffed as PDC 200)  3/20/07  Hilert | This change updates Fed IC 4010 857, Shipment and Billing Notice, for use in vendor communication with (WAWF-RA). It also updates the Federal IC 856 Shipment Notice Manifest, used by vendors, and the corresponding DLMS 856 ASN, used internal to DOD. | Approved for implementation |  |
| ADC 232  Admin Update to MILSTRAP and DLMS to Clarify that Supply Condition Code Q is Authorized for Turn-in to Defense Reutilization and Marketing  3/23/07  Johnson | Admin update to revise the MILSTRAP AP 2.5 (and corresponding DLMS Data Dictionary) for Supply Condition Codes to add SCC Q to the list of SCCs that can be sent to the DRMO, in support of current procedures. |  |  |
| ADC 234,  Identification of Intra-Army Data Requirements for DLMS 527R and 527D, and Admin Update to Batch/Lot and UII Length  4/09/07  Johnson | This change incorporates data elements in DLMS required to accurately process intra-Army data for nonprocurement source receipts, dues-in, and prepositioned materiel receipt (PMR). | Approved for implementation |  |
| ADC 235,  Revise DLMS 867I and MILSTRAP Issue Transactions to Support Navy Issue On Request Code and Admin DLMS 867I Updates (Supply)  4/17/07  Johnson | Revise DLMS 867I Issue transaction to add the Navy issue on request code in support of an existing Navy requirement. Navy uses the issue on request code when interfacing with DLA DSS. Revise MILSTRAP to document existing Navy use of the issue on request code in DIC D7\_ issue transaction | Approved for implementation |  |
| ADC 236,  Revise the Property Accountability Accuracy Goal for Controlled Inventory Items Not Subject to Annual Complete Physical Inventory  4/25/07  Johnson | This ADC revises the property accountability records accuracy level currently published in DOD 4000.25-M, and DOD 4000.25-2-M, from 85 percent to 95 percent, for controlled inventory items that are not subject to an annual complete physical inventory. | Approved for implementation | Published in DLMS Manual Vol II, Change 4 |
| ADC 237,  Rename Location Audit Program to Record Reconciliation Program  4/25/07  Johnson | This change revises MILSTRAP (reference 3.a.) and DLMS (reference 3.b.), to rename the Location Audit Program to the Record Reconciliation Program. | Approved for implementation | Published in DLMS Manual Vol II, Change 4 |
| ADC 238,  Update of DLMS 888A Small Arms Data Change (Supply) (Staffed as PDC 262)  4/27/07  Johnson | This change updates 888A, Small Arms Data Change, to stipulate that the DODSASP procedure for changing a serial number does not extend to the IUID UII, and to make various admin updates to 888A. | Approved for implementation |  |
| ADC 239,  DLMS Unit of Material Measure (Unit of Issue  /Purchase Unit) Conversion Guide Update (Supply)  5/14/07  Hilert | This change updates DLMS Unit of Material Measure Conversion Guide to add Units of Measure values that are valid under ASC X12 transactions with their corresponding DOD Unit of Measure values. |  | Conversion Guide updated |
| ADC 239A,  DLMS Unit of Material Measure (Unit of Issue  /Purchase Unit) Conversion Guide Update  (Supply/Distribution)  7/02/07  Hilert | This change reflects a “wall to wall” review and update of the DLMS Unit of Material Measure (Unit of Issue/Purchase Unit) Conversion Guide. This change supplements ADC 239 which added four new Unit of Measure values. | Approved for immediate implementation | Conversion Guide updated |
| ADC 240  DLMS Transactions for Stock Screening Request/Reply and Web-Enhanced Stock Screening Requests and SQCR)  (Supply/Stock Readiness)  (Staffed as PDC 248)  6/13/07  Hilert | This approved DLMS change defines a requirement for new DLMS transactions to be used by supply chain owners/managers to request storage sites to perform stock screening actions and allow storage sites to reply to the owners/managers electronically. | Phase I-Feb 2008 |  |
| ADC 241,  IUID and RFID in DLMS 856R, Shipment Status Material Returns (Supply)  (Staffed as PDC 255)  11/06/07  Hilert | This change updates DLMS 856R, Shipment Status Material Returns, to carry IUID information and passive RFID tag information. This ADC is a planning tool for establishing techniques for accommodating IUID and RFID tag data within transactional exchanges under the DLMS to support business process improvements | Approved for implementation on a phased and staggered basis during the calendar 2008 |  |
| ADC 242,  Shipment Status DLMS 856S: Priority Designator (PD), Transportation Priority (TP), Project Code, Special Requirements Code (Supply) (Staffed as PDC 263)  5/21/07  Hilert | This change establishes a requirement to provide additional data elements in the DLMS 856S. All shipment status under DLMS shall include the following data elements when applicable and available. These data elements shall be perpetuated from the requisition to the shipment status by all SoS /ICPs/IMMs. The DSS will perpetuate these data elements from the material release order.  - Project Cod e- Special Requirements Code (MILS RDD coded entries, e.g. 999, N for Not Mission Capable, etc.) - Priority Designator | Approved implementation beginning no earlier than 5/21/07 with phased and staggered implementation for full DLMS compliance | DSS Implemented  DLA EBS has completed/released ADC 242 in EBS (Release 11.1B) on 11/26/10 |
| ADC 242A,  Approved Addendum to DLMS ADC 242A, Inclusion of Unit Price on DLMS Shipment Status (DLMS 856S) (Supply)  11/07/07  Hilert | Shipment status may include the unit price (required for DSS-generated shipment status; otherwise optional). | Approved for phased and staggered implementation beginning no sooner than 2/2008 | DSS Implemented  DLA EBS has completed/released ADC 242A in EBS (Release 11.1B) on 11/26/10 |
| ADC 242B,  Inclusion of Additional Customers under Material Processing Center (MPC) Shipment Status Distribution Rules (Supply)  7/08/09  Hilert | This change allows for the inclusion of additional customers identified by the DDC, regardless of Service/Agency, to receive a copy of the DLMS 856S, Shipment Status, from DAAS to support DSS MPC processing. | August 1, 2009 | Implemented |
| ADC 243,  Identification of SSF Requisitioning Actions and EAC Authorization (Supply/MILSTRIP)  (Staffed as PDC 243)  5/10/07  Hilert | This change revises the DLMS to include Army-unique data elements required to accurately process requisitions and related transactions in the Army wholesale system that originate from the Army retail system for SSF activities. | Authorized immediate Army implementation to support Army LMP 8/2007 release | DAASC changes have been implemented  Published in MILSTRIP Reissue, Oct 2007 |
| ADC 244,  Definition for Reconciliation, Small Arms and Light Weapons and Clarification of Procedure  5/11/07  Johnson | Provide a definition for Reconciliation, Small Arms and Light Weapons. | Approved 5/11/07 |  |
| ADC 245,  Notification for Distribution Depot (DD) Product Quality Deficiency Report (PQDR) Exhibit Receipt (Supply/SDR)  (Staffed as PDC 247)  6/08/07 Hilert | This change request defines new routing and processing changes for SDRs prepared by DDs to notify USAF managers of the arrival of USAF-owned PQDR exhibits and is designed to support expansion for other Services. Two new data elements are added to the SDR transaction to support the USAF requirement and pre-position cross-reference information to support exhibit tracking for other Services. |  | See below |
| ADC 245A,  Notification for DD PQDR Exhibit Receipt (Supply/SDR)  (Staffed as PDC 247)  7/13/07  Hilert | Update to the Approved Process Step 5 is provided to further clarify the procedures. | Routing change available upon AF approval 10/2007  DSS SDR format update to include cross-reference numbers is targeted for implementation mid-year 2008 | See below |
| ADC 245B,  Approved Addendum Notification for Distribution Depot (DD) PQDR Exhibit Receipt (Supply/SDR)  7/03/08  (Staffed as PDC 245B)  Hilert | This document re-publishes ADC 245A with updates to remove the requirement for Accession Number and instead use the PQDR Report Control Number. | Effective 6/26/08 by request of the USAF | Partially implemented - No date is available for the data element update in the SDR transaction for implementation by DSS. |
| ADC 245C,  Notification for Distribution Depot Product Quality Deficiency Report (PQDR) Exhibit Receipt - Product Data Reporting and Evaluation Program-Automated Information System (PDREP-AIS) Interface (Supply/SDR)  07/21/11  Hilert | DSS Automated Discrepancy Reporting System to provide notification of PQDR exhibit receipt via 842A/W transactions to the PDREP-AIS to improve visibility of exhibit status to the PQDR user community that does not have access to DSS exhibit information. This is to ensure that all DLA processed PQDRs in the PDREP-AIS have the most current exhibit status and point of contact information available. | Approved for phased implementation beginning approximately Sept 01, 2011. |  |
| ADC 246,  Revise DLMS 527R and MILSTRAP Receipt Transactions to Document Use of Navy MTIS Indicator  5/22/07  Johnson | When sending MILSTRAP DIC D6\_ receipt to the Navy, DAASC will send MTIS indicator in position 7 of the D6\_ to the Navy if it contains an ‘S’. This change incorporates the MTIS indicator in 527R receipt. | Approved for implementation | DLA reports on 12/28/07 ADC 246 has been completed |
| ADC 247,  Revise DLMS 527R to Authorize Use of TCN with MRA and Receipt (Supply)  7/03/07  Johnson | Revise DLMS 527R to authorize use of the TCN in the MRA transaction and in the receipt transaction. | Approved for implementation | ***DLA: Per 10/3/13 email, DLA is researching status of implementation in EBS and DSS.***  ***Per 12/4/13 email:***  ***AF Implementation of ADC 247:***  ***1. CAV-AF: ADC 247 (PDC 246) is already in place. Both the XML format and the GFM\_Receipt\_Matl tables have the TCN capability and are customer input options. Since CAVAF sends out data in MILSTRIP format, the data is not recorded into the gfm\_xact\_hist\_out table, but it is already in the database so if we went to DLMS that data is available.***  ***2. Base Retail (ILS-S):***  ***Implemented DLMS a few years ago, however with the AF proposed implementation of ECSS, implementation of new DLMS changes was not authorized (ECSS was supposed to implement). ECSS is no longer in the picture. DLMS changes since implementation that affect ILS-S are being tracked, but there is not currently a schedule for implementation (only FIAR changes authorized).***  ***3. Wholesale (D035): CSRD has been written for D035 to start doing DLMS transactions/implementation date is not available. AF plans to implement on a transaction by transaction basis. D035K does some limited DLMS with DSS for DLA managed items.*** |
| ADC 248  Admin Update to DLMS 824R, Reject Advice (Contract Administration/Supply)  7/17/07  Johnson | This change revises DLMS 824R, Reject Advice, to acknowledge qualifiers approved in version 5040, or version 5050, for the 2/REF/020 segment which equate to beginning segment codes of transactions being rejected by DLMS 824R. | Approved for implementation |  |
| ADC 249  Admin Updates to DLMS 140A, 846A and 846F to Include Updates for Batch/Lot and UII Field Length Limitations (Supply)  7/18/07  Johnson | DLMSO administrative updates include documentation of UID policy limitations on the maximum field size for UII and the batch/lot number. |  |  |
| ADC 250,  Revise DLMS 846I and MILSTRAP DZA Asset Status Transactions to Support Army Distribution Operations, and Revise DLMS 846I for Use of UTC and for Admin Updates  7/30/07  Johnson | Incorporate DLMS 846I changes to support Army requirements for Asset Status Report and the corresponding MILSTRAP DIC DZA Asset Status transaction, to accommodate recording the on hand quantity of assets being held in the DLA ownership at DDKS, Kuwait, to support an Army requirement. |  | Army: Implemented 01/08.  DLA-DDKS: Implemented 01/08. |
| ADC 252,  Revise DLMS 947I Inventory Adjustment to Provide for Use of Unit of Issue and Various Admin Updates  8/02/07  Johnson | Revise DLMS 947I guidance to provide for use of the UI in DLMS 947I inventory adjustment transactions. Also updates to cite UID policy field size limitations for unique item identifier, batch/lot, and serial number. | Approved for implementation |  |
| ADC 253,  DLMS Material Release Confirmation: Secondary Transportation Number, Carrier Identification, and POE (Supply) (Staffed as PDC 265)  8/27/07  Hilert | This change specifically defines secondary transportation numbers and carrier identification. It also provides clarification on how DLMS handles identification of the POE (for air or water) or the CCP which are mapped to the same record positions in the MILS. | Approved as authorized DLMS enhancement | DLA: EBS implementation date is 11/12/2009  DSS has implemented 253. |
| ADC 254  DLMS Mapping for Army Material Release Order Shipment Status, Document Identifier Code B99, and Admin Updates for DLMS Mapping of the UII (Supply)  (Staffed as PDC 267)  10/04/07  Hilert | This change incorporates the inclusion of the Army-unique DIC B99 (Offline MRO Image) to the DLMS mappings maintained by DAASC. All data elements, with the exception of the DIC, are identical to the already mapped MILS A5 transactions. | Approved with an estimated implementation date of 8/2008 | Implemented |
| ADC 255,  Storage Activity Accountability to Service Materiel Owners  (Supply/Physical Therapy)  11/20/07  Johnson | This change modifies procedures for the Causative History Summary whereby the storage activity sends a quarterly summary of causative research results by the error classification code for each NIIN to the Inventory Owners or ILCO for all adjustments of extended dollar value greater than $16K. | Approved for implementation |  |
| ADC 256  WebSDR/SDR Transaction Edits: Forwarding and Follow-up Timeframes (Supply/SDR)  (Staffed as PDC 226)  12/19/07  Hilert | This change approves two new edits: Follow-up transactions will be edited to ensure that an appropriate time has elapsed before follow-ups may be submitted. SDR replies requesting forwarding of the SDR to a new action activity (reply code 504), may not be used to forward transactions which lack data content necessary to establish a basic SDR report. Forwarding for historical transactions will be authorized. | Approved for phased implementation by 6/2008 | Deferred pending higher priorities |
| ADC 257,  DLMS Shipment Status Generated by the CCP (Supply) (Staffed as PDC 275)  11/15/07  Hilert | This change documents the preparation of the DLMS Shipment Status by the CCP using the DSS in order to provide passive RFID information to the customer. | Approved for implementation | Implemented |
| ADC 258,  DLMS Enhancement - Addition of Project Code field to DRO (Supply) (Staffed as PDC 223)  11/26/07  Hilert | This change is provided to document procedures for the use of a proposed DLMS enhancement to include the Project Code data element in the format for the DRO. | Approved for implementation |  |
| ADC 259,  Revise DLMS 867I and MILSTRAP Issue Transactions to Support Navy Issue Reversal Code (Supply)  11/09/07  Johnson | Revise DLMS 867I transaction to add a “Reason for Reversal Code” in support of an existing Navy legacy system requirement for an issue reversal code. | Approved for immediate implementation by DSS and DAASC |  |
| ADC 260, Revise DLMS and MILSTRAP to Support Intra-Army Logistics Reassignment (LR) Requirement, DLMS 846D, and DLMS 846S LR Transactions  12/03/07  Johnson | This requirement applies only for intra-Army logistics reassignment, i.e., LR from an Army LIM to an Army GIM. Precedence for attributing assets to the two or, in the case of Army intra-Army LR, three quantity fields being identified in MILSTRAP DZC/DZD. | Approved for immediate implementation |  |
| ADC 261  Migrate Navy Serial Number and Lot Number Transactions (NAVSUP P-724 BG1/BG2) to DLMS 527R Receipt, 867I Issue, and 947I Inventory Adjustment  01/07/08  Johnson | Army has identified a requirement for using the NAVSUP P-724 BG1/BG2 data in DLMS under the Army LMP to support an existing interface between Army and the Naval Operational Logistics Support Center (NOLSC) Ordnance Information Systems (OIS). | Approved for implementation |  |
| ADC 262  Deleted DoDAAC, Cited on Open Orders (Supply/MILSTRIP) (Staffed as PDC 277)  12/19/07  Hilert | Revise MILSTRIP/DLMS procedures to include instructions on cancellation of orders, citing a ship-to or bill-to DoDAAC that has been deleted, as identified in the (DoDAAD. | Approved for immediate implementation |  |
| ADC 263  Inclusion of Unit Price in Requisition Modification and Cancellation (MILSTRIP/Supply)  (Staffed as PDC 278)  12/17/07  Hilert | The SBSS transmits the unit price on all requisition modifiers, requisition cancellation requests, and follow-ups on cancellation requests. Change opens the DLMS unit price field to carry this unit price, and establish business rules for DAASC conversion between DLMS and MILS for intra-AF transactions. | Approved for implementation | DAASC action complete as of 12/14/2007 |
| ADC 264  DLMS Enhancement for Part-Numbered Requisition Format and USAF Unique Rules for Descriptive Information including T.O. Number  (Supply/MILSTRIP)  (Staffed as PDC 282)  1/30/08  Hilert | Under the AF Jump Start program, part-numbered requisitions (MILSTRIP A02 and A0B), will be produced in DLMS XML using the DLMS 511R format, and will need to perpetuate applicable descriptive information including T.O. number, end item description, commodity name, etc. | On or before February 15, 2008 | AF Jump Start to be implemented May 08 |
| ADC 265  USAF Reason for Requisition Cancellation (Excess Cause) Code (Supply/MILSTRIP)  (Staffed as PDC 281)  01/10/08  Hilert | This DLMS change is in support of the AF Jump Start program. The intent is to include an existing AF unique data element used on the requisition cancellation, to identify the reason for the cancellation. | Approved for implementation DAASC conversion support will be available by 1/31/2008 | DAAS conversion implemented.  AF Jump Start to be implemented May 08 |
| ADC 266  USAF Lateral Requisition Routing Identifiers (Supply/MILSTRIP)  (Staffed as PDC 283)  12/17/07  Hilert | This DLMS change is in support of an AF Jump Start program. This change supports identification of two additional routing identifiers in lateral requisitions to identify the DoD source of supply (as different form the lateral source of supply), and the requisitioner. | Approved for implementation | DAASC complete (12/18/2007)  AF Jump Start to be implemented May 08 |
| ADC 267  Interim Change for DLMS 527R Receipt to Support Intra-Army Direct Support/ Reparable Exchange Decapitalization Transaction  1/30/08  Johnson | Army process for Direct Support/Reparable Exchange includes the decapitalization of assets Operations and Maintenance Army funds from the Tactical level to Army Working Capital Funds for National level. | Approved for intra-Army implementation | Temporary deviation from standard DOD process to accommodate a legacy Army requirement. Change will be rescinded when Army Exchange Pricing is implemented (estimated for April 2009) |
| ADC 268  Inclusion of PQDR Report Control Number (RCN) on Security Assistance (SA) SDR Quality-Related Reply (DLMS 842A/R) (Supply/SDR)  1/31/08  Hilert | This change documents the inclusion of the PQDR RCN in  the SDR reply transaction format. This data element was previously added to the SDR report format under reference 3b. | Approved for immediate implementation by DAASC and PDREP in early Feb2008 |  |
| ADC 270  Administrative Revision to DLMS 846P to Clarify Date Qualifiers in Transaction History Requests  2/21/08  Johnson | Administrative update to revise DLMS 846P, Physical Inventory Request. Transaction to clarify use of the transaction history request report start and end dates | Approved for implementation |  |
| ADC 271  Revisions to DLMS 867I Issue to Add Build Directive Number (BDN) to Support the TEWLS, and DLMS 867I Administrative Updates  2/27/08  Johnson | DLA requires visibility of the BDN in 867I since DLA owns the material at the TEWLS/AMMA site until the items are issued at the retail level. This change supports the medical and industrial kitting community requirements. | Approved for implementation |  |
| ADC 272  Revise DLMS 527R and MILSTRAP Receipt Transactions to Add Discrepancy Indicator Codes for use with Intra-Army SSF Discrepancy Receipt Process  3/04/08  Johnson | Incorporate changes to DLMS 527R to support the existing Intra-Army Single Stock Fund (SSF) Discrepancy Receipt Process. | Approved for implementation |  |
| ADC 273,  Administrative Update to DLMS 947I, Inventory Adjustment (Supply/MILSTRAP)  3/25/08  Johnson | Administrative updates to provide information useful in a mixed DLSS-DLMS environment, showing how the DLMS 947I W19 Segment codes correlate to the MILSTRAP inventory adjustment DI codes. | Approved |  |
| ADC 274,  DLMS and DLSS Changes to Support Army Exchange Pricing  (Supply/Finance/MILSTRIP/  MILSTRAP/MILSBILLS) (Staffed as PDC 269)  4/01/08  Hilert | EP is a business process improvement mandated by the OSD C, to mitigate the financial problems the Army has experienced with granting excess credit through its current supply practices, and allows credit for reparable items to provide incentive for organizations to turn-in unserviceable component parts, that AMC repairs and returns to inventory to support unit readiness needs | See below | The Army anticipated implementation date is May 1, 2009. The Defense Automatic Addressing System conversion capability will support this date. |
| ADC 274A,  Approved Addendum to ADC 274A, DLMS and DLSS Change to Support Army Exchange Pricing to Correct DLMS 870M Routing for Delta Bill Trigger Transactions and Addition of Army Service Designators to DAASC Mappings (Supply/MILSTRIP)  10/16/08  Hilert | Changes included in this Addendum is to include the additional Army Service Designators (“A” and “C”) to the DAASC Mappings for 511M, 511R, 527R, 810L, 856S, 869F, 870M, 870S, and 940R. The implementation of the Service Designator change in the DAASC Mappings is secondary to the DLSS FTZ/DLMS 870M routing changes. The routing changes are of primary concern to the Army as it is affecting the testing of the end to end Exchange Pricing process. | Approved | The Army anticipated implementation date is May 1, 2009 |
| ADC 275,  Administrative Changes to Eliminate  Override Procedures for DLMS 812L, Logistics Bill Adjustment Request Reply and 812R, Logistics Bill Adjustment Request (Finance)  (Staffed as PDC 300)  4/03/08  Hammond | This change modifies the 812L and 812R to clearly identify as an enhancement (not approved for current use) the use of Table 1 Code Source Information in cases where the Agency code is applicable to all Table 2 iterations. This change also removes the use of override procedures for Code Source information, as override is no longer recognized as a recommended procedure. | Approved for immediate  implementation |  |
| ADC 276,  Addition of Party to Receive Copy to Support Requirements for TEWLS Requisitions.  (Supply)  (Staffed as PDC 296)  6/24/08  Hilert | This change establishes capability to identify a “Party to Receive Copy” in a requisition, modification, and follow-up, and subsequent transmission of a copy transaction to the identified party by the DAAS. This allows visibility of the GSA/Non-DLA requisitions for medical and industrial kitting component parts, when DLA is acquiring the parts, as the Medical Executive Agent, in support of Army under the TEWLS/AMMA business model. | This change is required for an upcoming DLA Enterprise Business System release to support TEWLS. The target date for implementation is January 2009. |  |
| ADC 278  Establish New DLMS Supplement 830D, Version 4030, for Demand Data Exchange (DDE) Projected Supply Plan, in Place of DLMS 830R, Version 4030, Special Program Requirements (SPR)/DDE Forecast  9/22/08  Johnson | This change established a distinct DLMS Supplement for DDE, rather than combining the DDE transaction with the DLMS 830R SPR transaction. A change incorporated into this ADC based on DLA comment to PDC 297, is that the use of the term “DDE Forecast” has been revised to “DDE Projected Supply Plan”. | Approved for immediate implementation by the Services. Services which implement DLMS for DDE must do so using DLMS 830D. | Per 10/30/09 email from DLA SPRC rep, SCR entered under DLA EBS Planning process; ranked #106 which realistically is not on radar at this time, therefore, it is hard to provide even a ballpark time. Implementation would likely be several years out, FY13+, unless Planning has reason to reprioritize.  DAASC must convert between Service generated 830D and DLA 830R until such time as DLA EBS implements ADC 278 830D. Accordingly, DLA must advise DLMSO when an implementation date is established. |
| ADC 279  Automated Downgrade for Priority Abuse and Reporting Procedures (Supply/MILSTRIP)  7/03/08  Hilert | This change establishes procedures for GSA compliance with MILSTRIP business rules for requisition priority validation for F/AD I activities on requisitions submitted directly to GSA for purchase of GSA-managed items This change removes the current PD 01 exclusion from automatic downgrading for selected requisitions which do not identify authorized DoDAACs, and are originated via internet using GSA Advantage/Global or DoD EMALL. | Phased implementation is authorized. | DAAS portion of change implemented. GSA pending. |
| ADC 280  Product Quality Deficiencies Report PQDR/SDR/Transportation Discrepancy Report (TDR) Credit Tracking (Finance) (Staffed as PDC 284)  8/18/08  Hammond | This change to MILSBILLS will allow for better tracking of credits for PQDRs, SDRs and TDRs. | Approved for implementation on 1/Feb/ 2010 to allow all systems to implement simultaneously |  |
| ADC 281,  Administrative Revision to DLMS 517M, Material Obligation Validation (MOV), to Include Qualifier for Material Identification  10/27/09  Hilert | Administrative correction to include missing qualifier that identifies nonstandard material. This qualifier is necessary for conversion between MILSTRIP and DLMS. | Approved for immediate implementation. |  |
| ADC 282,  Consolidation and Containerization Points (CCP)-Originated SDRs including Noncompliant Wood Packaging Material (WPM) Procedures and Shipment Hold Code (Supply/SDR) (Staffed as PDC 295)  5/08/08  Hilert | This proposal identifies data content and process changes supporting generation of electronic DLMS SDRs by the CCP. This change also identifies a new Shipment Hold code to be used internally by the CCP in conjunction with noncompliant WPM shipments. | Implemented by DSS 8.2 Release July through  September 2008. | WebSDR implemented.  EBS implementation of incoming transactions for Type W scheduled for Feb 2010.  DSS implementation of incoming Type W scheduled for 2010. |
| ADC 282A  Addendum to ADC CCP-Originated SDRs including Noncompliant WPM Procedures with Cost Breakdown and New Procedures for Closing WPM and Passive RFID SDRs (Supply/SDR)  (Staffed as PDC 282A)  7/16/08  Hilert | In association with this and the submitter process which is allows closure upon SDR generation, there are new procedures for DAAS/WebSDR to post action activity replies to history without forwarding to the SDR submitter. | Implemented by DSS 8.2 Release July through  September 2008. | EBS implementation of incoming transactions for Type W scheduled for Feb 2010.  DSS implementation of incoming Type W scheduled for 2010. |
| ADC 283,  Migrate Serial Number and Lot Number Transactions (NAVSUP P-724 BG1/BG2) to DLMS 846R Location Reconciliation Request  5/12/08  Johnson | This change revises DLMS 846R, Location Reconciliation Request, to incorporate data contained in Navy NAVSUP P-724 Serial Number and Lot Number Reports (requirement has only been identified for an existing Army and Navy interface). | Approved for implementation. |  |
| ADC 284,  Revisions to DSs to Add Shop Service Center (SSC) for BRAC IMSP (Supply) (Staffed as PDC 305)  5/13/08  Hilert/Johnson | This change is to allow the inclusion of the shop service center (SSC) identifier (also referred to as Shop Store Identifier) on DLMS standard transactions. | Implementation  is planned for  IMSP in July 2008. | See below. |
| ADC 284A,  Revisions to DSs to Add Shop Service Center (SSC) for BRAC IMSP (Supply)  6/22/09  Hilert/Johnson | This ADC replaces the original ADC 284 and provides updated format/notes to identify the “type of code” used for identification of the SSC. | Approved for implementation.  Initial implementation  is planned for August 2009. | Implemented |
| ADC 285,  Administrative Revision to MILSTRIP and DLMS 869C, Requisition Cancellation, for Inclusion of Missing Passing Activity Identification  (Supply/MILSTRIP)  6/10/08  Hilert | This revision updates the MILSTRIP/DLMS procedures, the DLMS 869C, and DAAS conversion mapping for MILSTRIP AC\_/AK\_ transactions. All now permit inclusion of the party passing the transaction in the cancellation and cancellation follow-up | Approved for implementation |  |
| ADC 286,  Administrative Update for MILS/DLMS Conversion for MILSTRIP ACP/ACM Cancellation Formats (Supply/MILSTRIP)  6/02/08  Hilert | Adjustment is required for conversion mapping between two MILSTRIP cancellation formats: the ACP and ACM are mapped to DLMS 869C, Requisition Cancellation. | Approved for implementation by DAASC | Implemented |
| ADC 286B,  Administrative Update for MILS/DLMS Conversion for MILSTRIP ACP/ACM Cancellation Formats (Supply/MILSTRIP)  8/12/08  Hilert | The ADC 286 was provided to correct conversion mapping between two MILSTRIP cancellation formats, the ACP and ACM, which are mapped to DLMS 869C, Requisition Cancellation. ADC 286B identifies an additional update. Currently, neither the DLMS Supplement nor the DAAS map indicates a specific data element as the party to receive the transaction per the MILSTRIP ACP/ACM format (rp 4-6). | Approved for implementation | Implemented |
| ADC 287,  Revision to DLMS 870L, SPR/LASE Status and Corresponding DLMS Manual Procedures; Administrative Update to DLMS 830R, SPR  6/24/08  Johnson | Updates to DLMS, Volume 2, Chapter 2. Update DLMS 870L to support elimination of the MILSTRAP/ DLMS procedural incompatibility. Update DLMS 830R and 870L to identify the correlation to the corresponding MILSTRAP DIC functionality. | Approved for implementation |  |
| ADC 288,  Local Delivery Manifesting Shipment Status (Supply) (Staffed as PDC 313)  6/23/08  Hilert | This change updates the DLMS shipment status procedures and the DLMS Version 4030 856S, Shipment Status transaction. It authorizes expanded use of the CCP shipment status format (see reference above) to include other consolidation processes performed subsequent to creation of shipment status, such as local delivery manifesting, for the purpose of providing passive RFID and updated status. | Approved for implementation by the DSS and DAASC on or about 6/27/08. | Implemented |
| ADC 289,  Revisions to Security Assistance Program Procedures, Modification of the Definition of the Security Assistance Type of Assistance and Financing Codes (MILSTRIP/Supply) and Policy Change to Billing Procedures (MILSBILLS/Finance) (staffed as PDC 289)  10/21/09 | This change identifies administrative revisions to the MILSTRIP Chapter 6, Security Assistance Program (Enclosure 2); DLMS dictionary, and MILSTRIP Ap2.19, Security Assistance Type of Assistance and Financing Codes (Enclosure 3), and MILSBILLS Chapter 2, Billing Procedures | Approved. This change is effective immediately. |  |
| ADC 290,  Administrative Revisions to DLMS 810L, Logistics Bill, 812L, Logistics Bill Adjustment Request Reply and 812R, Logistics Bill Adjustment Request  (Finance) (Staffed as PDC 287)  6/24/08  Hammond | This change modifies the DLMS 810L, 812L and 812R to incorporate administrative updates for consistency among the DLMS Supplements. This change includes some DLMS enhancements, which may not be received or understood by the recipient’s automated processing system. | Approved for implementation |  |
| ADC 292,  Administrative Update to DLMS, Volume 2, Chapter 14, and DLMS Supplement 846F, Ammunition Freeze/Unfreeze Transaction 7/23/08  Johnson | Administrative updates to DLMS Volume 2, chapter 14, Issue, Loan, Demand, and Freeze/Unfreeze Transactions, to address the DLMS beginning segment report type codes and their correlation to MILSTRAP DIC functionality. | Approved for implementation |  |
| ADC 293  Revised Time Standards, Codes, and Procedures for Reporting and Processing of Supply Discrepancies (Supply/SDR) (Staffed as PDC 316)  8/13/08  Hilert | This change identifies revisions to SDR procedures and time standards for customers (SA and U.S.), International Logistics Control Offices (ILCOs), and action activities including Distribution Depots (DDs) and Inventory Control Points/Integrated Item Managers (ICPs/IMMs). | Approved for phased implementation | DAASC, DLA EBS, DSS implemented. Published in DLMS manual. |
| ADC 294  Elimination of Treasury Suspense Account F3885 (Finance)  (Staffed as PDC 310A)  7/31/08  Hammond | As a result of the Treasury Bulletin No. 2007-07, changes are required to MILSBILLS to discontinue the use of suspense account F3885 for the interfund transactions. | Approved for implementation | The changes to the DLMS manual will be published in the next reissuance of the manual. |
| ADC 296Passive Radio Frequency Identification (RFID) Transactions (Staffed as PDC 315) 8/12/08  Daverede | This change includes an update to Chapter 24, Passive RFID Transactions and the requirement to add “Delivered” and “Undelivered/Attempted Delivery” to the XML Visibility transaction in support of local delivery. | Approved for implementation |  |
| ADC 297,Defense Automatic Addressing System Center (DAASC) Passive Radio Frequency Identification (pRFID)-Required Exclusion Table for DLMS 527D Prepositioned Material Receipt (PMR) (Supply) (Staffed as PDC 321) 9/04/08  Hilert | This change documents and enhances an existing value-added DAASC process to support DLA implementation of pRFID by inserting a pRFID-required indicator in DLMS 527D PMR transactions. This change expands the criteria used to determine when the indicator is needed. | Approved for implementation by DAASC during October 2008 | Implemented |
| ADC 298,DODAAD Enhancements (Staffed as PDC 308) 9/16/08 | This change documents the proposed procedures that are applicable to the reengineered DoDAAD. One change calls for adding the new GSA unique fields to the DAASINQ and enhanced eDAASINQ. One change establishes DoD policy that Component governing directives require that deploying units have current DoDAAC information prior to deployment. The remaining changes expand the capability of the DoDAAD web update page. | Approved for implementation  by DAASC on or  about October 1,  2008. | The changes to the DLMS manual will be published in the next reissuance of the manual.  All changes implemented At DAASC except for GSA using DAASC system, which is pending implementation planned for Feb 2010. |
| ADC 299,DLMS Lateral Redistribution Order Shipment Status (DLMS 856S/MILSTRIP AS6) and Party to Receive Credit (Supply) (Staffed as PDC 307) Hilert | - This ADC is provided to document correction to the DLMS and DAAS conversion to properly identify the party to receive credit and the transaction originator when the shipment status is provided as LRO status. This requires an update to the DLMS 856S as indicated; perpetuation of code changes to the DLMS XML X12 EDI format, and a small adjustment to how the DAAS conversion program populates the “From” activity.  - Based upon lack of interest in establishing such a requirement, the planned DLMS enhancement to separately identify different parties to receive credit for material and PCH&T are removed from DLMS. These may be reinstated at a future time. | Approved for implementation |  |
| ADC 301,Recognize Use of Ownership Code in Migrated Navy Serial Number and Lot Number Transactions (NAVSUP P-724 BG1/BG2) Associated with DLMS 527R, 846R, 867I, and 947I 9/15/08  Johnson | ADC 261 and 283 did not reflect that the NAVSUP P-724 BG1/BG2 transaction formats could have an ownership code. The BG1/BG2 transaction format showed purpose code only. This change documents for mapping purposes, that the field in DIC BG1/BG2 identified as ‘purpose code’ is used for either ownership code or purpose code. | This change is approved for immediate Army, Navy, and DAASC implementation. |  |
| ADC 303,  Transportation Identification Numbers in WAWF  (Supply/Contract Administration/Transportation) (Staffed as PDC 323)  10/07/08  Hilert/Daverede | Modifies WAWF to correctly handle transportation ID numbers and carrier ID codes. It is required to make the TCN data field in WAWF compliant with DoD business rules and enhance the visibility of secondary transportation numbers and other transportation related numbers. The existing data field for bill of lading number is modified to allow proper identification of the type of BL (commercial vs. Government). Corresponds to WAWF ECPs 517 and 518. | Approved for implementation | Implementation WAWF release 4.1. |
| ADC 304,  AFY Material Identification and Quantity Mapping to DLMS 869A, Requisition Inquiry/Supply Assistance Request (Supply) (Staffed as PDC 317)  11/10/08  Hilert | Revise DAAS map document for the material identification and quantity within the implemented DLMS transaction 869A, Requisition Inquiry/Supply Assistance Request | Approved for implementation | Implemented |
| ADC 305,  Administrative Revision to DOD 4000.25-M, DLMS Manual, Volume 3 - Transportation  10/23/08  Transportation/ Supply/MILSTRIP  Daverede/Hilert | This administrative change establishes a Table of Contents and Chapter 1 - Introduction, which provides instructions applicable to the use of Volume 3 - Transportation. The change also establishes a Chapter 3 - Passive RFID Transactions, previously approved in ADC 296 and published as DoD 4000.25-M, Volume 2, Chapter 24. | Approved for implementation |  |
| ADC 306,  Administrative Change to Rail Transportation Mode/Method Codes and Definitions (Transportation/Supply (MILSTRIP))  11/07/08  Daverede/Hilert | This administrative change updates the DoD codes, definitions, X12 conversion and MILSTRIP references to authorized data source for transportation mode/method codes associated with rail movements. | Approved for implementation |  |
| ADC 307,  Administrative Update to DLMS, Volume 2, Chapter 6, Physical Inventory Control, and DLMS 846P, 846R, and 888I  11/10/08  Johnson | Administrative update to DLMS Volume 2, Chapter 6 to position the chapter for a future combined MILSTRAP/DLMS manual. Administrative updates to DLMS 846P, 846R, and 888I to clearly identify beginning segment transaction in the context of the applicable DLMS chapter and corresponding MILSTRAP DIC. | Approved for publication. |  |
| ADC 308,  Administrative Update to DLMS Chapter for Asset Status Reporting and Migrate Army SSF Asset Balance Reporting Transaction, Document Identifier Code BSS, to DLMS 846I, Asset Status, for Intra-Army Use  1/12/09  Johnson | DLMSO is revising DoD 4000.25-M, DLMS, to establish a separate chapter for Asset Status Reporting and for administrative updates to the chapter to incorporate correlation of the DLMS 846I beginning segment Report Type Code to the corresponding MILSTRAPDIC, for information consistent with other MILSTRAP related DLMS chapters. In addition to these administrative changes, DLMSO will revise the chapter to address the intra-Army use of DLMS 846I Asset Status Report associated with Army DIC BSS. | Approved for implementation.  This change supports an Army Logistics Modernization Program release. |  |
| ADC 309,Notice of Availability (NOA) and NOA Reply Transaction Data Content/Mapping including Addition of Type Pack Code for 463L Pallets (Supply/Transportation) (Staffed as PDC 318) 6/03/09  Hilert/Daverede | Resolves a DLMS/MILS conversion issue between the MILSTRIP AD5 and the comparable DLMS 870N, Notice of Availability Reply. Revisions are identified to add a code and DLMS note to DLMS 870N supporting what the DAAS map has already implemented, and add a future enhancement to the process to identify the NOA submitter. Modifies the location of the type pack code in the DLMS 856N, Notice of Availability. Updates MILSTRIP Appendix 3.30 to correctly identify the authorized data source for valid DoD Type Pack Codes. Updates the Type Pack Code Conversion Guide to add a type pack code for 463L pallet and its applicable X12 conversion code. Updates the DLMS and MILSTRIP Manuals References and Abbreviations sections to include a definition of United States Transportation Command’s (USTRANSCOM) Table Management Distribution System (TMDS) and its associated URL | Type Pack Code 463L Pallets is effective immediately. There is no current schedule for DLMS implementation NOA/NOA Reply by the Distribution Standard System. Coordination between DAASC and USTRANSCOM for integrated data environment is requested prior to map updates projected for October 2009. |  |
| ADC 311,SDR Attachment Interface (Supply/SDR) (Staffed as PDC 332) 5/13/09  Hilert | The change standardizes the attachment process for all Service/Agencies interfacing with the DoD WebSDR. Currently the DoD WebSDR System interfaces cannot transmit or receive SDR attachments via the GEX or MQ Series SDR interface connections. This change allows the Services and Agencies interfacing with the DoD WebSDR to transmit and receive attachments via a standard process. | Approved for implementation approximately October 1, 2009 | Scheduled for Feb 2010 implementation by AFSAC, PDREP, and NSDRS.  Implemented for PDREP (July 2011) |
| ADC 312,  Denial Management Code in a Supply Status Transaction (Supply/MILSTRIP) (Staffed as PDC 334)  01/22/09  Hilert | This change requests that the denial management code approved by ADC 191 for use on a supply status transaction on an intra-Army basis be established for DOD usage. The volume of Army orders supported on an inter-Service basis drives the need for this functionality to be extended beyond intra-Army. | Approved for all Components using a phased implementation approach. A projected implementation date is not available at this time. |  |
| ADC 313,  Revisions to DLMS 527R to Add Code for MILSTRAP DRB Functionality and to Address Enhancement for MILSTRIP Advice Codes Used with 527R Receipt and Response to Inquiry for Materiel Receipt (Supply) (Staffed as PDC 330 and released as Request for Implementation Date for ADC 313)  02/02/12  Johnson | Provides a new DLMS 527R beginning segment action code to provide functionality of MILSTRAP DIC DRB-MRA Reply to Follow-up.  Highlights the procedures for a 1990 MODELS (now known as DLMS) enhancement for use of advice codes with DLMS 527R receipt transaction and with the DLMS 527R response to inquiry for materiel receipt transaction. This change also updates the enhancement to add an additional advice code for use with ‘response to inquiry for materiel receipt’. This change also updates DLMS, Volume 2, Chapter 13 procedures. | Components must provide implementation dates.  ***Supply PRC representatives must monitor for implementation of ADC 313 and provide projected implementation dates when known***  ***DLMSO followed up for Component implementation updates on 2/22/13.*** | ***Air Force – planned implementation date is 2018.***  ***Army's wholesale level implementation date is 2015 for this system. Army's projected implementation for GCSS-Army is 4th Quarter Fiscal Year (FY) 2014.***  ***DLA implementation date for DSS and EBS is has been scheduled for 11/30/2014.***  ***Marine Corps anticipates implementation in GCSS-Marine Corps in FY 14; Marine Corps anticipates wholesale systems to implement no later than FY16.***  ***Navy targeting Mar 2015 for implementation, as of Mar 2013. Navy will revisit this implementation date in 6 months or so and based on their progress determine if it is still viable***  ***GSA to implement end of 2015 if legacy FSS-19 can make the same change. If not, by 2017 with the new supply transformation strategy to modernize IM and WMS systems in Phase 2.***  ***The Components responded with updated implementation status in March 2013.*** |
| ADC 314,  Administrative Update to DLMS, Volume 2, Appendix 5, Instructions for Submission of DoD UIT Program Candidates (Supply/UIT)  12/22/08  Johnson | This administrative update to DLMS Volume 2, Appendix 5 corrects erroneous paragraph number references, for DoD 4140.1-R, cited in the Instructions for Submission of DoD UIT Program Candidates. | Approved. |  |
| ADC 315,  Administrative Change to DLMS Note for Fund Code in DLMS 810L, Logistics Bill (Finance)  01/05/09  Hammond | This change modifies the DLMS 810L to incorporate an administrative change to correct an incorrect DLMS note regarding the qualifier DG (Fund Code), which incorrectly states that the fund code may not be used with Interfund bills | Approved for implementation |  |
| ADC 316,  Retail Transportation and Supply Receipt and Acknowledgement Transactions (Transportation/Supply), (Staffed as PDC 324)  2/19/09  Daverede | Implement a standardized interchange between retail transportation and supply through the use of EDI transactions, specifically the Warehouse Shipping Order, 940R, and Warehouse Shipping Advice, 945A. | Approved for implementation |  |
| Approved Addendum to ADC 316A, USAF Requirements for Item Record Data and UIT using the Materiel Release (DLMS 940R) under Transportation and Supply Receipt and Acknowledgement Interchange (Supply/Transportation) (Staffed as Proposed Addendum to ADC 316A)  6/26/09  Daverede/Hilert | The purpose of this requested action is to enhance the SBSS - CMOS interface in association with implementation of the ADC 316 procedures for retail transportation and supply receipt and acknowledgement interchange. The change will allow SBSS to perpetuate selected item record (NSN) data and serialized control numbers/UII in the 940R Material Release transaction. CMOS requires selected item record data for each shipment record that CMOS builds. This information, derived from FLIS, is not currently available to CMOS. This change provides for the inclusion of serial number and unique item identifiers for applicable items in support of an approved UIT program for PIC NWRM (UID Designator Code AAJ). | Approved for implementation |  |
| Approved Addendum to ADC 316B, New Distribution Code (111) for the Retail Transportation and Supply Receipt and Acknowledgement Interchange for the 940R and 945A (Transportation/ Supply Chain Visibility and Accountability) (Staffed as Proposed Addendum to ADC 316B)  6/26/09  Daverede/Hilert | The purpose of this change is to clearly identify the transactions used for the Retail Transportation and Supply Receipt and Acknowledgement Interchange. The distribution code identified for use in ADC 316 was “1”, which was reserved for use. After a review by DAASC, it was determined there were a small number of transactions using distribution code “1”, but not in Retail Transportation and Supply interchange transactions. In order to eliminate any confusion on the use of the distribution code for the Retail Supply and Transportation interchange, a new code is proposed. The new code is “111”. | Approved for implementation |  |
| Approved Addendum to ADC 316C, Revise DLMS 940R Material Release and DLMS 945A Material Release Advice, to Support Unique Item Tracking for USAF PIC under the Retail Transportation and Supply Receipt and Acknowledgement Interchange (Supply/Transportation)  1/15/10  Daverede/Hilert | This addendum to ADC 316 (Retail Transportation and Supply Receipt and Acknowledgement Transactions), authorizes the generation of an information copy of the 940R and 945A transactions (Distribution Code “111”) for a specific USAF PIC NWRM need. This change utilizes the established standardized interchange between retail transportation and supply through the use of EDI transactions, specifically the Material Release, 940R, and Material Release Advice 945A. For this addendum, USAF PIC Fusion will receive an information copy (image) of the 940R and 945A transactions that use the Retail Transportation/Supply Interchange (Distribution Code of “111”), for NWRM data requirements. | Approved for implementation |  |
| Approved Addendum to ADC 316D, USAF-Unique Document Identifier Code Mappings to 940R under the Retail Transportation and Supply Receipt and Acknowledgement Transactions (Transportation/Supply)  8/03/10  Daverede | DAASC requires maps for internal USAF-Unique DICs that will be used in support of the Retail Transportation and Supply interface, so that they can properly translate and route these transactions. | Approved for implementation |  |
| ADC 317,  Revised Business Rules for Transshipper-Prepared SDRs (Supply/SDR) (Staffed as PDC 333)  2/17/09  Hilert | This change authorizes two new SDR action codes to distinguish between SDRs requiring expedited response to resolve frustrated freight problems and those requiring no response, but which may be used by the action activity to correct shipping/packaging errors, recoup money from noncompliant vendors, and identify trends. A time standard of 5 days is established expedited response. This change authorizes special routing rules related to transshipper-prepared SDRs based upon Component request. This change will support immediate use of DoD WebSDR for submission of SDRs by aerial ports by authorizing the use of SDR Type W via WebSDR and future inclusion of additional data fields specific to transshipment SDRs | Approved for implementation upon completion of new routing rules (estimated implementation March 31, 2009). | EBS implementation of transactions for Type W scheduled for Feb 2010.  DSS implementation of incoming Type W scheduled for 2010.  DSS IOC for FY10.1 Increment is scheduled for 19 April - 4 June 2010. |
| Approved Addendum to ADC 317A, Transshipper-Prepared SDRs for Documentation and Labeling Discrepancies (Supply/SDR)  9/15/09  Hilert | This change provides additional discrepancy codes to specifically target high volume discrepancies encountered by transshippers (refer to Enclosure 1 for details). In addition, this change modifies the text names associated with existing documentation discrepancy codes so that they may be used for various types of documentation, including vendor shipment documentation. Four-position detail codes are assigned for consistency with concept of generic vs. detailed codes similar to those used in the packaging area. The existing Code H6 discrepancy is re-assigned (and split among two codes) under the D-series to make it easier for transshippers to locate. Two new discrepancy codes are added to the Packaging Discrepancy code list in the Improper Marking series to call out discrepancies related to the Military Shipping Label (MSL). | Approved for implementation beginning  11/01/09 | DAASC implementation date is 11/02/09.  EBS implementation of transactions for Type W scheduled for Feb 2010.  DSS IOC for FY10.1 Increment is scheduled for 19 April - 4 June  2010.  Transaction exchange implemented for DLA EBS April, 2010 (based on Feb 2010 release) |
| Approved Addendum to ADC 317B, Action Activity Replies to Transshipper-Prepared SDRs (Supply/SDR)  (Staffed as PDC 317B)  06/01/11  Hilert | Establishes an edit on inappropriate disposition/reply codes to ensure more appropriate responses are provided to transshipper-prepared SDRs. | Approved for phased implementation of new edit requirements. |  |
| ADC 318,  DODAAD Country Codes in the DODAAD (Staffed as PDC 325)  3/24/09  Hammond | This change documents the procedures that are applicable to the country code listing of the DoDAAD and procedures for notifying CSPs of country code changes. This change reiterates that CSPs are responsible for ensuring their Component DODAAC information is current and that Component CSPs must take action to ensure DoDAAC country code information is validated whenever there is a change to the country code listing. This change also excludes activity codes applicable to programs and not to countries from being entered into the address field of the DODAAD | Approved for implementation | Implemented as DAASC |
| ADC 319,  Use of Two-Position Service/Agency Codes for DLA and the USCG (Supply) (Staffed as PDC 342)  4/06/09  Hilert | Corrects identification of Service code assignments used to recognize contractor DoDAACs. This change supports requisition processing associated with Government-furnished material (GFM) and contractor-furnished material (CFM), as well as any other logistics processes which require recognition of contractor DoDAACs | Approved for implementation |  |
| ADC 320,  Revises DLMS 846P to Add Transaction Creation Date; and for Intra-Navy Changes to Migrate Navy BZA/BZC Data Requirements to 846P End of Day Transaction Count Function (Supply)  6/15/09  Johnson | 1). Adds the ‘transaction creation date’ to DLMS 846P. This supports both MILSTRAP DICs DZM (rp 70-73) and DZJ (rp 73-76). 2). Map Navy DICs BZA and BZC data to DLMS 846P for CAV-ORM, and OIS; MSC applications –ShipCLIP, WebCLIP and FMS; SPAWAR Rsupply, NAVFAC SUPMIS, and CAV II usage. These applications are migrating from MILS to DLMS. | Approved for implementation |  |
| ADC 321,  DOD Activity Address Directory (DODAAD) Bill of Lading Code (BLOC) (Staffed as PDC 343)  4/14/09  Hammond | This change documents the procedures that are applicable to the BLOC in the DoDAAD, and changes the source of input from the DODAAD Administrators to the Authoritative BLOC information source, Table Management Distribution System (TMDS). This will improve timeliness and accuracy of the BLOC data. | Approved for implementation | Implemented at DAASC. |
| ADC 322,  Addition of Local Catalog ID qualifier to Support Requirements for TEWLS Requisitions (Supply) (Staffed as PDC 347)  5/07/09  Hilert | This change adds the capability to identify a local catalog ID in requisitions and supply status. This will allow AMMA sites to communicate the local catalog ID to EBS in requisitions to allow purchase orders to be created for the material that will be receipted into inventory via the DLMS 527R. Stock buys are funded with DLA DWCF under the TEWLS/AMMA business model so inventory must be accounted for in DLA systems. | Approved for implementation. The DLMS 511R, Requisition, format is required for immediate implementation. The other formats are planned for later implementation. |  |
| ADC 323,  DoDAAD Enhancements to DoDAAD Including Contracting Data and other Enhancements (Staffed as PDC 348)  5/19/09  Hammond | This change documents enhancements recommended by the DoDAAD PRC at the March 10, 2009 PRC meeting. Included are enhancements to strengthen controls for contractor DoDAACs and other enhancements. | Approved for implementation | All changes implemented at DAASC except for multiple contracts assigned to a single DoDAAC. |
| Approved Addendum 323A to ADC 323, Rescind Multiple Contracts per DoDAAC Change(Proposed Addendum 323A)  01/21/11  Hammond  PRC Chair | This amends ADC 323 to delete the approved enhancement for adding multiple contracts assigned to a single DoDAAC to the DoDAAD and for modifying the eDAASINQ search capability to query the multiple contract fields. | Approved for implementation |  |
| ADC 324,  DLMS Procedures for Materiel Returns from National Inventory Management Strategy (NIMS) Sites and Industrial Sites under BRAC (MILSTRAP, MILSTRIP, MILSBILLS, DLMS) (Staffed by PDC 312)  6/24/09  Hilert/Johnson/Hammond | This change documents procedures for materiel returns to the DLA under the NIMS the 2005 BRAC decision. The change addresses communication between customer, the distribution depot, and the DLA ICP, and establishes new procedures for authorizing and processing customer credit for the returned materiel. | Approved for implementation | Implemented for Spiral I |
| ADC 325,  Revise DLMS 867D, Demand Reporting to Address Navy BHJ Transaction Requirements (Supply) 5/27/09  Johnson | Navy systems use the BHJ transaction to notify the NAVICP about sales of non-NSN material to customers. These transactions allow the NAVICP to keep track of the demand for these items. | Approved for implementation | Navy’s expected implementation date is February 2010, with testing to be conducted prior to that date. |
| ADC 326,  DLMS 869A, Requisition Inquiry/Supply Assistance Request, Correction and Clarification of Data Mapping, Administrative Updates, and Coordination of Procedures for Transaction-Based Supply Assistances Requests (Supply) (Staffed as PDC 349)  8/31/09  Hilert | Purpose is clarification of intent for mapping purposes and to assign correct beginning segment value for the AFY. | Approved for implementation |  |
| ADC 328,  “Off-Line” Requisition Processing: Internet Ordering Application Request for Component Verification of Funds Availability and Recording of the Financial Obligation (Finance/Supply/MILSTRIP/MILSBILLS) (Staffed as PDC 266)  7/28/09  Hilert | This change requests an interface be established between the various internet ordering applications and the applicable Component financial application, so that fund availability can be checked before allowing the requisition to be processed, and, as a separate, subsequent action, establish the associated obligation within the applicable financial system. | Approved for phased implementation. Initial implementation will be through a pilot program with the Army projected for early 2010. | Navy concurs concept, however, cannot commit to systems changes at this time.  Army FCM ready Sep 2009  DoD EMALL delayed; target implementation Spring 2010  USMC planning for 2nd implementation  The FCM integration is schedule for release in Jun 10.  GSA: April, 2011 timeframe  DoD EMALL and Army Funds Control interface Sept 2010. |
| ADC 329,Use of Borrowed and Migration Codes in DLMS Supplements (Supply/Contract Admin) (Staffed as PDC 335) 6/23/19  Lyons | This change identifies revisions to DLMS Manual 4000.25-M Volume 1, Chapter 8 to include clarifications regarding the use of Borrowed, Local and Migration codes. | Approved for implementation |  |
| ADC 330,  Revision to DLMS 824R, Reject Advice (Supply) (Staffed PDC 354)  6/08/09  Johnson | To specify appropriate Data Element 1065 qualifier in DLMS 824R in the NM1, Individual or Organization Name, segment. | Approved for implementation |  |
| ADC 331,  Revised 857, Shipping and Billing Notice, for Vendor Submission to Wide Area Workflow (No WAWF Trading Partner Impact) (WAWF/Contract Administration)  4/08/10  Hilert  BTA | This change is applicable to the vendor submission of the Shipment and Billing Notice 857, Combination Receiving Report (RR) and Commercial Invoice (CI), to WAWF. This transaction is not used within DoD. WAWF output splits the 857 to the separate receiving report (856) and commercial invoice (810). This change is published for documentation of revisions to the Federal IC perpetuated from previously approved changes to the RR and CI data content. | Approved |  |
| ADC 332,  Intra-Navy Exchange Price Billing for Depot Level Repairables (MILSBILLS/Finance) (Staffed as PDC 345)  7/08/09  Hammond | The purpose of this change is to map the Navy’s current billing transactions for depot level repairables (DLRs) under the Navy Carcass Tracking program to DLMS 810L, Logistics Bill. This change will support the Navy migration to DLMS, and will support mapping in a mixed DLMS/MILS environment. | Approved for implementation | Navy implementated 2010 |
| ADC 333,  Revision to DLMS, Volume 2, Chapter for Logistics Asset Support Estimate (LASE); and Administrative Updates to DLMS 846L, 870L, LASE Request Codes and Reject Advice Codes  8/05/09  Johnson | DLMSO has an ongoing initiative to combine the DLSS and DLMS manuals. The current process of maintaining two sets of publications, which contain essentially the same information for the different formats, is resource intensive, duplicative in nature, and no longer practical. This change makes administrative updates to the DLMS, Volume 2 (reference 3b) LASE chapter, which positions the chapter for a combined manual | Approved for implementation  OBE by ADC 400 |  |
| ADC 334,  Supply Discrepancy Report Process for AF Retail Storage Activity Denials (Supply/SDR) (Staffed as PDC 357)  8/31/09  Hilert | This change documents the process by which the AF will identify a supply discrepancy and request credit as the result of storage activity denials after DLA assumes SS&D functions at the three Air Logistics Centers. | Approved for implementation | Implemented |
| ADC 336,  Military Assistance Program Address Directory (MAPAD) Procedures (MAPAD/SUPPLY) (Staffed as PDC 309)  01/25/12  Hammond | This change provides updated MAPAD policy and procedures, including those associated with MAPAD reengineering | Approved for implementation |  |
| ADC 337,  DOD Activity Address Directory (DoDAAD) Internal Note Field (Staffed as PDC 362)  8/28/09  Hammond | This change adds a free-form note field to the DOD Activity Address File (DODAAF), which will be viewable and downloadable in the Enhanced DAASC Inquiry System (eDAASINQ) by DODAAC Central Service Points (CSPs) and Monitors, according to their existing role-based access for updating, adding or deleting DODAACs. | Approved for implementation | Implemented at DAASC |
| ADC 338,  New Advice Code for Surge Requirements of Mission Support Material (MSM) under Navy BRAC IMSP (MILSTRIP/ Supply) (Staffed as PDC 358)  9/28/09  Hilert | This change request is for the assignment of a new MILSTRIP Advice Code for use on applicable DLMS transactions associated with requisitioning to identify surge requirements for MSM under DLA-Navy BRAC IMSP. The Advice Code will be used to trigger special processing rules in DLA’s EBS. | Approved for implementation approximately January 2010. | Implemented at DAASC |
| ADC 338A,  Surge Requirements of Mission Support Material (MSM) under Navy BRAC SS&D IMSP (Supply/MILSTRAP/MILSTRIP)  8/24/10  Hilert | This change republishes ADC 338 to replace the assigned advice code with a new management code for use on DLMS transactions associated with requisitioning to identify surge requirements for Mission Support Material (MSM) under DLA-Navy BRAC IMSP. Use of a management code (in lieu of an advice code) to identify surge requirements will allow for continued independent use of applicable advice codes on the requisition. The management code will be used to trigger special processing rules in DLA’s EBS. | Approved for implementation approximately January 2011 | No impact for Army |
| ADC 339,  Change to Transportation Mode/Method Codes and Definitions (Transportation/Supply (MILSTRIP)) Staffed as PDC 339) 10/20/09  Daverede/Hilert | This approved change updates the DoD codes, definitions, X12 conversion and MILSTRIP references with an authorized data source for transportation mode/method codes. | It is critical that Components plan their implementation of this change for a synchronized logistics domain implementation date of October 1, 2010. | At that time, DAASC will begin using the updated table. Components shall not implement earlier, otherwise their data will be unsynchronized at the enterprise level. If you are unable to implement on October 1, 2010, request you coordinate with DAASC in advance.  DLA EBS has completed/released ADC 339 in EBS (Release 11.1B) on 11/26/10 |
| ADC 341,  Revise DLMS 867I Issue in Support of Navy ERP and CAV II Systems with Interim Measure for CAV Detail Issue Transaction (Supply)  10/07/09  Johnson | Revise DLMS to support CAV II data requirements by adding specific data elements and code values to DLMS 867I Issue transaction, and provides interim process for Navy ERP requirement for separate, multiple “detail” transactions for a given issue transaction to accommodate CAV in Navy ERP release 1.1. | Approved for the earliest implementation date agreed upon by Navy and DAASC. | Navy provided an implementation date of October 2, 2009 |
| ADC 342,  Revise DLMS 527D PMR and 527R Receipt in Support of Navy ERP and CAV II Systems with Interim Measure for CAV Detail Receipt Transaction (Supply) (Staffed by PDC 352A)  10/07/09  Johnson | Revise DLMS to support Navy ERP and CAV II requirements by adding specific data elements and code values to DLMS 527D Prepositioned Materiel Receipt (PMR) and 527R Receipt transactions. Includes interim process for Navy ERP requirement for separate, multiple “detail” transactions for a given receipt transaction to accommodate CAV in Navy ERP release 1.1. | Approved for the earliest implementation date agreed upon by Navy and DAASC. | Navy provided an implementation date of October 2, 2009 |
| ADC 343  Revise DLMS 947I Inventory Adjustment Transaction in Support of Navy ERP and CAV II Systems with Interim Measure for CAV Detail Inventory Adjustment Transaction  10/07/09  Johnson | Revise DLMS to support Navy ERP and CAV II data requirements by adding specific data elements and code values to DS947I. Includes interim process for Navy ERP requirement for separate, multiple “detail” transactions for a given inv adjustment transaction to accommodate CAV in ERP rel 1.1. | Approved for the earliest implementation date agreed upon by Navy and DAASC. | Navy provided an implementation date of October 2, 2009 |
| ADC 344,  Revised DLMS Shipment Status (856S) in Support of Navy ERP and CAV II Systems and Carrier Name Field Length in Material Release Advice (945A) (Supply) (Staffed as PDC 350)  10/27/09  Hilert | This change establishes revisions to the DLMS shipment status DLMS 856S to support continued use of the CAV business process known as “Proof of Shipment (POS).” This transaction will be used as the interim vehicle to transmit shipment information from CAV II to Navy-ERP. This change also increases the field length carrier as it appears in the Shipment Status and Material Release Advice. | Approved for testing and subsequent implementation effective immediately |  |
| ADC 346,  DLMS Interfund Billing System Procedures (Finance) (Staffed as PDC 367)  10/26/09  Hammond | This change publishes procedures for DoD 4000.25-M, DLMS Volume 5 (Finance), Chapter 5 - Interfund Billing System Procedures. | Approved for implementation | Incorporated into DoD 4000.25-M, DLMS Volume 5 (Finance), Chapter 5 |
| ADC 347,  Revise DLMS 527R Receipt, 867I Issue, 945A Materiel Release Advice, and 947I Inventory Adjustment to Support Unique Item Tracking for USAF PIC  10/27/09  Johnson | Revises DLMS receipt, issue, materiel release advice, and inventory adjustment (527R, 867I, 945A, and 947I) to allow a new action code which will clearly identify their use as “image” transactions which do not affect the accountable records when the balance-affecting accountable transaction bypassed the normal DAASC transaction flow. . | To ensure a synchronized implementation between DSS, PIC Fusion, and DAAS, request that by November 17, 2009, DLA identify the earliest possible implementation date for DSS and USAF identify the earliest impl date. | Not yet implemented. USAF examining PIC Fusion requirements. |
| ADC 348,  Revise DLMS 527R and 527D in Support of Mapping Product Requirements  10/26/09  Johnson | Mapping Customer Operations (MCO) is in the process of designing and deploying a new system, Mapping Enterprise Business System (MEBS). This change provides a means to convey the Edition Date, and other mapping product data, between the DLA Distribution Standard System (DSS) and MEBS in DLMS format. | MCO has a DLA imposed deadline to launch MEBS by June 2010. Transitioning from current production to MEBS will begin February 2010. |  |
| ADC 349,  Revise DLMS 536L Logistics Reassignment (LR) Management Data to Add a Moving Average Cost (MAC) Field (Supply/Finance) 11/16/09  Johnson | To transmit MAC from a Losing Inventory Manager (LIM) to a Gaining Inventory Manager (GIM) during a LR. | Approved for implementation |  |
| ADC 350,  Navy Budget Project for Billing (MILSBILLS/Finance) (Staffed as PDC 373)  11/16/09  Hammond | The purpose of this change is to map the Navy’s current MILS billing transactions for the Summary Bill to DLMS 810L, Logistics Bill by including a DLMS qualifier called “budget project identifier” for Navy “budget project”. This change will support the Navy migration to DLMS, and will support mapping in a mixed DLMS/MILS environment. | Approved for implementation | Navy implementated 2010 |
| ADC 351,  Revisions to DLMS 527R for FA2 Accounting Data Segment to Support AMMA Receipt Processing 11/24/09  Johnson | Allows for the 527R FA2 Accounting Data segment to be propagated on DLMS 527R receipt transactions from AMMA sites to DLA’s EBS for procurement source 527R receipt transactions DIC D4\_ transactions under MILSTRAP) | Approved for implementation |  |
| ADC 352,  Management Code for Product Quality Deficiency Report (PQDR) Replacement Requisitions (Staffed as PDC 380) (Supply)  2/18/10  Hilert | This change authorizes the assignment of a new management code for use on DLMS MILSTRIP requisitions The new code will indicate the materiel is being re-requisitioned upon determination that the originally requisitioned materiel was deficient and subsequent to submission of a PQDR. | Approved for implementation January 2011 for BRAC IMSP |  |
| ADC 353, Procedures for Pre-positioned Materiel Receipt (PMR) and Shipment Status for Retrograde and Directed Discrepant/Deficient Materiel Returns (Staffed as PDC 331)  07/01/10  Hilert | This change provides notification of shipment of a returned item of supply and an appropriate PMR. It proposes modification of the DLMS 856R and 527D and associated business rules to discretely identify the type of materiel return (discrepant/deficient return, retrograde) and provide a matching PMR and materiel returns shipment status to the receiving activity. This change specifically requires assignment of an appropriate TCN to retrograde and directed return shipments (to eliminate reuse). | Approved for phased implementation | ADC 353A replaces ADC 353 in its entirety. |
| ADC 353A,  Revised Procedures for PMR and Shipment Status for Retrograde and Directed Discrepant/Deficient Materiel Returns Including Corrected Time Standard for Security Assistance/Foreign Military Sales (SA/FMS) (Supply/SDR/PQDR/TDR/Retrograde)  8/25/10  Hilert | ADC 353A revisions are highlighted in yellow. Revisions are limited to the SA/FMS time standard for discrepant return and the associated Estimated Due Date for the PMR Document. All other aspects of this document are carried forward from the original version without change. | Approved for phased implementation |  |
| ADC 354,  DoDAAC Edits on Logistics Bills and Requisitions (Finance/DoDAAD/Supply) (Staffed as PDC 368)  2/04/10  Hammond | To clarify procedures for DAASC DoDAAC edits on logistics bills and requisitions. | Approved for implementation |  |
| ADC 355,  Revise DLMS 846I, Asset Status Inquiry/Report to Address Intra-Navy Use of Transaction Preparation Date in Multiuse Field of MILSTRAP DZA Transaction  2/05/10  Johnson  Navy | Navy modernized system development is being programmed to be DLMS compliant. The legacy systems DIC DZA data reflected in intra-Component multiuse field needs to be mapped to the 846I Asset Status Inquiry/Report transaction. | Approved for implementation |  |
| ADC 356,  Revise DLMS 846I, Asset Status Report to Address Intra-Navy Requirements for Navy Document Identifier BA7, Cyclic Asset Status Report - Mobile Activities (Supply)  2/05/10  Johnson | Navy modernized system development is being programmed to be DLMS compliant. The legacy systems DIC BA7 matches well with the DLMS equivalent 846I Inventory Inquiry/Advice transaction, but has never been mapped to it | Approved for implementation |  |
| ADC 357,Revisions to DLMS SDR to Add Build Directive Number (BDN) (Supply/SDR)2/18/10 Hilert | DLA requires visibility of the BDN in the DLMS 842 series (report and reply). This change supports the medical and industrial kitting community requirements for tracking all reported discrepancies by a specific BDN in order to identify kitting assembly production impacts. | Approved for implementation in 2011 |  |
| ADC 358,  SDR Transaction Content/ Business Rule Revisions/ Clarification and Administrative Updates(SDR) (Staffed as PDC 356)  4/28/10  Hilert | This change addresses multiple issues associated with the content of SDR transactions and associated guidance, where applicable. | Refer to the implementation schedule in ADC. |  |
| ADC 359,  Perpetuation of the Denial Management Code to the DLMS Requisition, and Modification of USAF BRAC IMSP SDR Procedures (Supply/SDR) (Staffed as PDC 381)  2/23/10 Hilert | This change request authorizes the perpetuation of existing management codes on a DLMS requisitioning transaction to indicate a denial has occurred on a prior requested release of materiel purchased by the AF from DLA under BRAC SS&D IMSP business rules. | Approved for implementation December 2010 | Army Concurs |
| ADC 360, Procedures and Content Requirements for Catalog Data Support under Navy and Marine Corps BRAC (Staffed as PDC 360/360A/360B)  01/05/11  Hilert | This change establishes the DLMS SS&D catalog data support procedures and transactional interface. This document consolidates the Navy and the Marine Corps BRAC usage which were staffed separately. The same transaction will serve both the Navy and MC interfaces, but procedures and data content will differ. | Approved for implementation |  |
| ADC 360A,  Revised Catalog Data Support under Navy BRAC to Add Catalog Transaction Purpose Codes and Drawing Commercial and Government Entity (CAGE) (Supply/Logistics)  10/06/11  Hilert | In support of BRAC Retail Supply, SS&D/IMSP, the DLMS 832N Catalog Data Support requires to updates data content and procedures beyond those contained in ADC 360 to fully support Navy requirements. New requirements applicable to this addendum are highlighted in yellow. This addendum supplements, but does not replace the original ADC 360. | Approved for implementation November 2011 |  |
| ADC 361,  Requirement for Exception Distribution of a Minimal Content SDR via E-mail (Staffed as PDC 391)  3/15/10  Hilert | This change documents the process for a new e-mail communication approach for low volume customers reporting supply discrepancies though a third party or otherwise lacking ability to receive encrypted SDR e-mail. | Approved for implementation | Army detail comments:  -SCE-BTL - No system change for SCE required. Concur in 30 April  2010 implementation date.  -AMMO - concur, no ammunition impact. |
| Approved Addendum 361A  to ADC 361, Requirement for Exception Distribution of a Minimal Content SDR via (E-mail (Staffed as PDC 391)  4/06/10  Hilert | This addendum supplements ADC 361 adding procedure documentation for encrypted FOUO SDR-related e-mail and abridged SDRs/SDR replies to the DLMS manual. | April 30, 2010, is the milestone date for adoption of the enhanced controls |  |
| ADC 362,  Revised DLMS 856, ASN/RR: Void, Replace, Change, and Contract Number Type (WAWF/Contract Administration/Supply Interface) (Staffed as PDC 359)  4/08/10  Hilert | This change documents WAWF enhancements to the vendor submission of the ASN using the DLMS 856 transaction. These changes are based upon three ECPs approved by the WAWF ORC and JRB for WAWF Release 4.2. | Approved for implementation |  |
| ADC 363  Revise DLMS 511R, Requisition to Address Requirements of Navy Usage of Management Code in Multiuse Field of A4\_ (Referral Order/Lateral Redistribution Order for Retail Assets) (Supply/MILSTRIP) (Staffed as PDC 402)  4/13/10  Hilert | Navy modernized system development is being programmed to be DLMS compliant. The legacy systems DIC A4A Management Code needs to be mapped to the 511R/Requisition transaction. | Approved for implementation |  |
| ADC 364  Revise DOD Physical Inventory Requirements to Allow Annual Complete Inventories as Alternative to Statistical Sampling and Location Survey Requirement  5/18/10  Johnson | The Navy is implementing ERP 1.1 starting in Feb 2010 with rollout to storage activities scheduled for Feb 2011. The ERP 1.1 WM solution statistical sample functionality is based on dollar value and will not meet DoD statistical sample requirements as discussed during the March 25, 2009 JPWIG meeting. Instead of developing a new statistical sampling tool, the Navy would use the COTS functionality provided in SAP. | Approved |  |
| ADC 365,  DoDAAD Zip Code Validation (Staffed as PDC 392)  5/06/10  Hammond | This change is to improve the validation of the CONUS city, state and zip code data by establishing procedures for DODAAC entries that do not match the USPS authoritative source. | Approved for implementation. |  |
| ADC 366,  New SPR Status Code to Reject USAF SPRs Submitted for Planning for PDMC Flight (Supply/MILSTRAP) (Staffed as PDC 398)  4/16/10  Johnson | If DLA receives an SPR from any AF user (DoDAAC beginning with an F or J), DLA shall reject the SPR with the new SPR status code instructing the AF submitter to contact the AF Global Logistics Support Center PDMC Flight Office. | Approved for implementation | DLA and USAF identified an implementation date of March 2010. |
| ADC 368,  Procedures and Assignment of Navy DODAACs to DLA for Use on DLA Requisitions to Military Service/GSA Sources of Supply (SoSs) in Support of Navy IAs under BRAC SS&D/IMSP (Supply/DoDAAD) (Staffed as PDC 385)  12/07/10  Hilert | This change requires assignment of Navy (N-series) DoDAACs for DLA’s use under BRAC SS&D/IMSP and documents associated procedures. DLA will control and assign document numbers using these unique Navy DODAACs when requisitioning from other SoSs in support of Navy IA including NSYs and FRCs. This change establishes a new business process for Navy BRAC IMSP requisitioning. It impacts DAAS routing rules and establishes DAAS rules for creation of supply and shipment status associated with these requisitions. Other DoD Components processing rules are not impacted. | Approved for implementation |  |
| ADC 369,  MOV Request Distribution Exception Rule for DoD SoSs and Alternative Procedures for MOV under Navy BRAC SS&D/IMSP (Staffed as PDC 386)  6/22/10  Hilert | This change establishes alternative procedures for MOV requirements to support FRCs and NSYs under a DLA IA support agreement. The change also establishes a new DoD SoS requirement applicable to the determination of the MOV recipient under MILSTRIP. | Approved for implementation |  |
| ADC 370,  Requisitioning for Off-Station Forward Site Support and New Non-Inventory Affecting Denial Management Code indicating Off-Station Materiel under Navy BRAC SS&D IMSP (Staffed as PDC 388)  5/18/10  Hilert | This change provides procedures associated with storage and distribution of materiel associated with a forward (remote) maintenance site. While under DLA ownership, materiel will be physically located at the forward site, however, the accountability for the materiel will remain at the primary Distribution Depot which is co-located with the responsible Navy IA. DLA will not have visibility that materiel is located at the forward site and may attempt to release the materiel for another customer. This change assigns a new denial management code for use on the Materiel Release Denial (945A, Document Identifier A6\_) indicating the denial is the result of materiel being physically located outside the physical confines of the storage site to which the MRO was directed. | Approved for implementation |  |
| ADC 371,  Marine Corps SDR Distribution Rules and Navy and Marine Corps SDR and SQCR Procedures and Data Content under BRAC (Supply/SDR/SQCR) (Staffed as PDC 387A)  8/03/10  Hilert | This change documents multiple changes applicable to preparation of SDRs. It revises the original PDC 387 requirement for a secondary document number on Navy IA SDRs using a different business process and requiring pre-population of the value when applicable. Although the requisition alert business process is only applicable to the Navy, the required Distribution Standard System capability to generate customer SDRs will also be applicable to the MCMCs under a DLA IA support agreement. | Approved for implementation | Marine Corps-wide DoD WebSDR routing rules must be available for implementation September 2010. Marine Corps BRAC changes must be available October 2010. Navy BRAC changes must be available December 2010.  Implementation dates subsequently delayed. |
| ADC 372, Request for Discrepancy Indicator Code to Identify 527R MRA Generated Based on “Virtual Receipt” to Support Navy BRAC SS&D/IMSP (Supply/Finance)  5/21/10  Johnson  DLA | This change request is for the assignment of a new Discrepancy Indicator code for use on DLMS 527R MRA transactions indicating the MRA is the result of a virtual receipt being posted in a Navy Maintenance system (Material Access Technology (MAT), or Material Resource Planning (MRP) II (MRPII)). Allows 527R MRA transactions which are generated from the Navy ‘virtual’ receipt process to include an MRA Discrepancy Indicator code to facilitate recognition by external parties (e.g., logistics response time (LRT), perfect order fulfillment (POF), etc.). | Approved for implementation |  |
| ADC 373,  Document Process for Material Control Tracking (MCT) Tag Number and Revise DLMS 527D, 527R, 940R, and 945A in Support of Navy BRAC SS&D/IMSP  7/30/10  Johnson | Documents requirement for additional data on DLMS 527D, 527R, 940R, and 945A, and documents MCT process at the NYSs 2005 BRAC SS&D sites. This process is used specifically at NSYs to track specific items removed from a ship to perform repairs and request same item be reinstalled on the ship when repairs are completed. | Approved for implementation |  |
| ADC 374,  Revise DLMS 846I Asset Status Report in Support of Navy BRAC SS&D/ IMSP (Supply)  6/24/10  Johnson | This change request is for modification to the current process for the DLMS 846I Asset Status Reporting, and for additional data elements to support the maintenance mission at the BRAC SS&D sites. | Approved for implementation |  |
| ADC 375,  New Management Code for Navy Funded Non-Production Support Materiel Ordered under BRAC SS&D/IMSP (MILSTRIP/MILSTRAP Supply) (Staffed as PDC 401)  9/15/10  Hilert | This change request is for the assignment of a new Management Code for use on applicable DLMS transactions associated with requisitioning of Navy-funded non-production support materiel ordered under DLA-Navy BRAC IMSP. The Management Code will be used to trigger special processing rules in DLA’s EBS. | Approved for implementation |  |
| ADC 376, Revise DLMS 846A Asset Reclassification and 947I Inventory Adjustment to Support Navy BRAC SS&D/IMSP (Supply)  9/09/10  Johnson | In support of BRAC Retail Supply, SS&D/IMSP, the Asset Reclassification transaction (DLMS 846A) will be used in support of three independent processes to support FRCs and NSYs mission | Approved for implementation |  |
| Addendum to ADC 376,  Revise DLMS 846A Asset Reclassification and 947I Inventory Adjustment to Support Navy BRAC SS&D/IMSP (Supply)  10/20/10  Johnson | Subsequent to publication of referenced ADC 376, DLA advised that for DLA IA support agreement with Navy, the quantity in the 846A Asset Reclassification Request transaction will be perpetuated in the DLMS 846A Asset Reclassification Response Denial transaction. | Approved for implementation |  |
| ADC 377,  Transaction Copies Required for DLA Support of Navy BRAC  SS&D/IMSP Depot Level Reparables (DLRs), Navy Program-Managed Materiel, and Nuclear Consumable Support Materiel (Staffed as PDC 404)  6/23/10  Hilert | This change establishes procedures to provide visibility to DLA of the NSYs and FRCs-prepared requisitions for DLR, Navy program-managed materiel, and nuclear consumable support materiel requisitions, and subsequent transactions, in support of the Navy-DLA BRAC 2005 SS&D CONOPS. This change establishes a requirement for DAAS to provide a copy of requisition (including modification, cancellation, and follow-ups), supply status, and receipt acknowledgement transactions to DLA based upon transaction content and prescribed business rules. | Approved for implementation |  |
| ADC 378,  Revise DLMS 947I Inventory Adjustment to Identify Loss due to Destructive Test in Support of Navy-DLA BRAC SS&D/IMSP (Supply/Finance) (Staffed as PDC 405)  03/16/11  Johnson | Adds a new Quantity or Status Adjustment Reason Code ‘AP-Inventory Adjustment Decrease (Destructive Test).’ for use on DLMS 947I Inventory Adjustment loss (MILSTRAP DIC D9\_ functionality), to indicate that the inventory adjustment loss is the result of material being destroyed in test. | Approved for implementation |  |
| ADC 379,  New and Revised Supply Status Procedures to Support “Virtual Receipt” and Requisition Alert Processes under Navy BRAC SS&D/IMSP (Staffed as PDC 406)  6/15/10  Hilert | Preparation of supply status transactions (DLMS 870S, equivalent of MILSTRIP Document Identifier AE8) by DSS. This supply status provides notification to the Navy BRAC SS&D sites of material upon arrival at the local DSS IA worksite and delivery when material is processed on a local manifest within DSS. Creation of the new supply status for arrival and delivery supplements MILSTRIP requirements for materiel release confirmation (DLMS 945A) and shipment status (DLMS 856S) when directed release is triggered by a materiel release order (DLMS 940R). | Approved for implementation |  |
| ADC 379A  Revised Supply Status Procedures to Support “Virtual Receipt” and Requisition Alert Processes under Navy BRAC SS&D/IMSP – Intermediate Supply Status(Supply/Logistics)  05/04/12  Hilert | This change enhances procedures implemented under ADC 379 to include additional supply status requirements to Navy BRAC SS&D sites. The new supply status procedures will provide greater visibility to the Naval Shipyard or Fleet Readiness Center in response to Navy requisition alert transactions. | Effective upon publication for implementation in May 2012. This change supplements the previously approved ADC 379. |  |
| ADC 381,  Procedures and Additional Data Content supporting Requisitions, Requisition Alerts, and Unit of Use Requirements under Navy BRAC SS&D/IMSP (Supply/Finance) (Staffed as PDC 366A)  07/01/10  Hilert | This change establishes additional data elements on multiple DLMS transactions supporting the DLA interface with NSYs and FRCs operating under the Navy-DLA BRAC 2005 SS&D CONOPS. | Approved for implementation |  |
| Approved Addendum to ADC 381A, Procedures and Additional Data Content supporting Unit of Use Requirements under Marine Corps BRAC SDI (Supply/Logistics)  11/02/10  Hilert | This change authorizes a data field on multiple DLMS transactions to provide a cross reference to the assigned LSN when a unit of use requirement applies to that materiel. This field will be used on transactions supporting the interface between the DLA-operated storage depot under DSS and the MCMC. This addendum supplements procedures under ADC 381 which remains in effect. | Approved for implementation approximately February 2011 |  |
| ADC 381B,  Administrative Revision to Identify Delivery Location Position in Transactions  (Supply)  05/06/11  Johnson | This administrative addendum clearly identifies delivery location positions in the following DLMS Supplements: 511R, 511M, 527D, and 869F. | Approved for implementation |  |
| Administrative ADC 382,  Type Pack Code Conversion Guide Update (Supply/Transportation)  5/13/10  Daverede | The current X12 code mappings for Truck and Van Chassis are incorrectly stated. The X12 and DOD code mapping for Envelope is missing. Finally, the DOD 4000.25-M, Appendix 4 URL for the Type of Pack Conversion Guide needs to be updated. | Approved for implementation |  |
| ADC 383,  DOD Activity Address Directory (DoDAAD) Container Consolidation Point (CCP) (DODAAD and Supply) (Staffed as PDC 379)  5/18/10  Hammond | This change is to implement the use of the Break Bulk Point (BBP) and Container Consolidation Point (CCP) data fields in the DoDAAD for their intended purpose under DoDAAD reengineering, as separate, discrete data fields, rather than as a single, multi-use field. This will require phased implementation. | Phase I of the attached change to is approved for immediate implementation. Request that Components/Agencies identify the earliest implementation date for phase two to DLMSO by June 11, 2010. | Army conversion date for  Phase 2 implementation is June 2011.  Total implementation by the USAF is estimated to be FY 2015  NGA sends negative response to ADC383 specifically implementation date for  Phase 2. NGA does not have a system that utilizes the BBP data field for Consolidation Point information. |
| ADC 384,  Special Programs for Non-DoD/Non-Federal Agency Requisitioners and Administrative Change for Contractor DoDAACs (DODAAD/Finance/Supply) (Staffed as PDC 397)  5/21/10  Hammond | This change establishes Defense Logistics Management Standards (DLMS) procedures for Special Programs where the requisitioner is neither a Federal Agency nor a DoD entity, and establishes a new DoDAAC series to clearly identify such programs. | Approved for implementation. | Approved DLMS Change 384 and the associated Request for Implementation Date are deferred to allow for further evaluation before implementation.  DLA concurs with this ADC. Earliest implementation will likely be in FY12. |
| Deferral of ADC 384, Special Programs for Non-DoD/Non-Federal Agency Requisitioners and Administrative Change for Contractor DoDAACs (DODAAD/Finance/Supply) (Staffed as PDC 397)  6/01/10  Hammond | This change establishes Defense Logistics Management Standards (DLMS) procedures for Special Programs where the requisitioner is neither a Federal Agency nor a DoD entity, and establishes a new DoDAAC series to clearly identify such programs.  Approved DLMS Change 384 and the associated Request for Implementation Date are deferred to allow for further evaluation before implementation. |  | Navy cannot give an implementation date for this ADC. We are in the midst of our protracted ERP implementation and it is quite probable that this ADC will require us to make some ERP changes. AT the moment, our functional and technical resources that need to do the in depth analysis on the ADC are tied up with the implementation. |
| ADC 384A,  Special Programs for Non-DoD/Non-Federal Agency Requisitioners; Additions in Support of DLA Disposition Services Under Reutilization Business Integration (RBI) (DoDAAD and Supply) (Staffed as Proposed Addendum 456 to ADC 384)  04/07/11  Hammond | This amends ADC 384 to establish DLMS procedures for additional Special Programs in support of DLA RBI, where the requisitioner is neither a Federal Agency nor a DoD entity. This change establishes DoDAAC series to clearly identify such programs. | Approved for implementation. |  |
| ADC 384B,  Special Programs for Non-DOD/Non-Federal Agency Requisitioners; Update to Section 1122 Program DODAAC Series (DODAAD/Supply)  10/07/11  Hammond | This is an administrative change to amend ADC 384 to change the first position designation for Special Program Section 1122 DODAACs from "1" to "3". | Approved for implementation. |  |
| ADC 384C,  Special Programs for Non-DOD/Non-Federal Agency Requisitioners; Aerospace Customers DoDAACs (DODAAD/Finance/Supply)  03/15/12  Hammond | This amends ADC 384 to establish DLMS procedures for additional Special Programs in support of DLA Energy Convergence Project, where the requisitioner is neither a Federal Agency nor a DOD entity. This change establishes DoDAAC series to identify DLA Energy Aerospace Commercial and University customers. | Approved for implementation. |  |
| ADC 385,  DoD Activity Address Directory (DoDAAD) Enhanced Inquiry and Download for Multiple DoDAACs (DODAAD)  5/21/10  Hammond | This change is to designate query and download of information for multiple DoDAACs from the eDAASINQ web site as “For Official Use Only. | Approved for implementation. |  |
| ADC 386,  Revised Data Content for DLMS Inventory Adjustment and Supply Discrepancy Report (SDR) Supporting Mapping Enterprise Business System (MEBS) and National Geospatial-Intelligence Agency (NGA) Product Code Value Update (Staffed as PDC 396)  5/21/10  Hilert | The requested requirements are critical for use in MEBS because they aid in identifying the correct products currently in inventory. Products are receipted in inventory in DSS using the required data fields and are to be passed from DSS to MEBS and vice versa. Any or all of the fields may appear on the product for unique identification. The most current Geospatial Information and Services (GI&S) products may not be issued due to the required data not being received in DLMS format. | DoD WebSDR will be available to support the new data requirement by December 2010. |  |
| ADC 387,  DLMS Enhancement: DLMS 846A Asset Reclassification Transaction and Associated Procedures, and Administrative Update to DLMS 947I Inventory Adjustment  07/02/10  Johnson | Documents and highlights DLMS transaction/capability which provides means for ICPs to direct storage activities to reclassify material from one SCC to another SCC. | Approved for implementation |  |
| ADC 388,  Automated Method of Detecting System Downtime or Excessive Processing Times in USAF BRAC SS&D/IMSP Expedited Requisition Process and Associated Dual Function Materiel Release Order (MRO) Process (Staffed as PDC 407)  Hilert | This change request is for the use of Requisition Inquiry (DLMS 869A/AF1) and Supply Status (DLMS 870S/AE1) transactions in order to determine whether data systems are processing USAF BRAC SS&D/IMSP expedited requisitions within the required timeframe. When excessive processing time is detected a unique dual function MRO process will be initiated. A new Downtime Detection Indicator and business rules are established for this process. This proposal also documents the dual function MRO used by the AF to issue DLA assets to the AF (recorded on a post-post MRO requisition) and immediate issue of these assets as AF-owned to the maintenance unit. | Approved for implementation |  |
| ADC 389,  Inventory Control Point /Integrated Item Manager (ICP/IMM)-Directed Shipments of Non-Requisitioned Government Furnished Materiel (GFM) (Staffed as PDC 383)  8/03/10  Hilert | This proposed change documents an alternative process for providing GFM to contractors without initializing the requirement via a requisition. Under this process materiel is “pushed” from the supply system rather than the “pulled” per current MILSTRIP procedures. | Approved |  |
| ADC 390,  Revise DLMS 527R MRA and Receipt Functions to Require the DOD Contract Number for Transactions Associated with GFM, and for MRA Associated with CFM (Supply and Contract Administration) (Staffed as PDC 374)  01/28/11  Johnson | The 527R transaction had no requirement for the contractor that uses GFM or CFM/CAP to cite the contract number (and call/order number when applicable) of the contract that authorized the use of the GFM (in the MRA or, for Navy CAV, the receipt) or purchase of CFM/CAP from Government supply sources (for MRA only). This limitation was based on the constraints of the 80 record position MILSTRAP legacy DIC DRA, MRA transaction format and MILSTRAP DIC D6\_ Receipt transaction format. This change now requires inclusion under DLMS of DoD contract number and call/order number, authorizing GFM for MRA and Receipt transactions, and the contract number, and call/order number, when applicable, authorizing CFM for MRA. | Approved for implementation. | Implementation status not known.  As stated in ADC, Components must identify their implementation schedule for this OSD/DPAP initiated change.  ***DLA has implemented.*** |
| ADC 391,  New Denial Management Code to Support the New Protection  Process at the Navy Shipyards (NSYs) when Protection Document Number/Job  Order does not Match DSS Records under BRAC SS&D/IMSP (Staffed as PDC 412)  8/10/10  Hilert | This change request authorizes the use of a new management code on the DLMS 945A, Material Release Denial, indicating a denial has occurred on a request for a NSY maintenance customer. | Approved for implementation |  |
| ADC 392,  DOD Activity Address Directory (DoDAAD) Setting the CONUS/OCONUS Indicator (Staffed as PDC 411)  8/03/10  Hammond | This change is to remove the manual setting of the flag for CONUS or OCONUS data field in the construction of DoDAACs and to set the flag programmatically based on the TAC 2 address or the TAC 1 address if no TAC 2 address is entered. An alternative considered was to remove the field from the DoDAAD, if it serves no purpose; however, it was determined in staffing that the indicator has value and should be retained. | Approved for implementation |  |
| ADC 393,  Revise DLMS 846P, Response to Transaction History Request When No History Available, to Add a Second Iteration of Type Physical Inventory/Transaction History Code 8/04/10  Johnson | Change recognizes the requirement to carry 2 Type Physical Inventory/Transaction History Codes in 846P when it is used as a “Response to Transaction History Request (No History Available)”. | Approved for implementation |  |
| ADC 394  DOD Activity Address Directory (DoDAAD) Overseas Address Line Change for Canada and Mexico (DoDAAD and Supply) (Staffed as PDC 413)  8/17/10  Hammond | This change corrects a problem with the last line of the overseas address lines for Canada and Mexico. | Approved for implementation |  |
| ADC 395,  Request for New Transportation Activity Processing Supply Status Code (Supply/Transportation)  (Staffed as PDC 410)  9/01/10  Daverede | To authorize the use of supply status code “BX” to report property that has not arrived at the servicing transportation activity, but the prepositioned data has been received via DLMS 940R, Materiel Release, transaction from supply. | Approved for implementation | CMOS is targeting calendar year 2012 for implementation of this approved change. |
| ADC 396, Revised Procedures and Data Content for DLMS Materiel Release Order (940R) and Material Release Advice ((945A) and New Denial Management Code for Marine Corps BRAC SDI (Staffed as PDC 422) (Supply/Logistics)  10/06/10  Hilert | This change proposes new procedures and updates the DLMS Material Release Order (940R) and Material Release Advice (945A) between the MCMC and DLA Depots operating under the DSS. | Approved for implementation approximately February 2011. |  |
| ADC 397,  Deletion of the Passive RFID Reader ID Number from the Reader Registration Table (Supply/Transportation/AIT) (Staffed as PDC 418)  10/26/10  Daverede  PRC Chair | During recent passive RFID (pRFID) testing by the IDE-GTN Convergence (IGC) program, test personnel identified a conflict in the test transaction data and the published DLMS guidance regarding pRFID data requirements for the standard XML pRFID schema. Subsequent research determined that the DLMS manual guidance was incorrect. This revision deletes the requirement for the Passive RFID Reader ID Number and updates the attributes for both the Location Control Number and the Reader Registration Action located in the Data Requirements Tables in DoD 4000.25-M, Volume 3, Chapter 3. | Approved for implementation |  |
| ADC 398,  Revise DLMS 846A Asset Reclassification, 947I Inv Adj, and Associated Procedures to Support Marine Corps BRAC Storage and Distribution Interface  10/20/10  Johnson | The DLMS 846A Asset Reclassification transaction will be used in support of Marine Corps and DLA re-identification of assets to support less than unit of issue functionality at the Marine Corps Maintenance Centers (MCMC). | Approved for implementation |  |
| ADC 399,  Automated Data Capture for Serialized Item Shipments and Preparation of the Issue Release/Receipt Document (IRRD) (DD Form 1348-1A or DD Form 1348-2) Continuation Page (MILSTRIP/ SUPPLY) (Staffed as PDC 377)  03/18/11  Hilert | 1. This change provides clarification and enhanced procedures supporting automated data capture in association with the preparation of the DD Form 1348-1A or DD Form 1348-2.  2. This change establishes a mandatory continuation page for the DD Form 1348-1A or DD Form 1348-2 when used for serialized item shipments). The continuation page contains machine readable bar code symbols for the encoded content information to include the serial numbers and unique item identifiers (UII).  3. This change also removes optional use of the Automated Packing List (APL) in association with MILSTRIP. | Approved for phased implementation. | The DLA Distribution timeline for ADC 399 change is estimated for FY 12 to be included in Distribution Standard System 12.2 release. Components are requested to share implementation schedules with the DLA Logistics Management Standards Office. |
| ADC 400,  Elimination of the DLMS-MILSTRAP Logistics Asset Support Estimate (LASE) Process no Longer Required by the DOD Components (DLMS/MILSTRAP/ MILSTRIP) (Staffed by PDC 400 as a follow on to PDC 301))  04/11/12  Johnson | This change eliminates the MILSTRAP/DLMS LASE process (procedures, transaction, and LASE specific codes). This change updates the DOD 4000.25-M (DLMS), DOD 4000.25-1-M (MILSTRIP), and 4000.25-2-M (MILSTRAP), manuals to eliminate the LASE procedures and associated transactions/codes. LASE is being eliminated based on the DOD Component recommendations provided in response to PDC 400. | Approved for implementation | DAAS: Elimination of DLMS/MILSTRAP LASE Process: this change has been submitted and will be implemented 25 October 2012  DLA Transaction Services: Elimination of DLMS/MILSTRAP LASE Process: this change was implemented 10/1/2012. |
| ADC 401,  Procedures and Data Content for DLMS Warehouse Service Request (940S) and Warehouse Service Advice (943A) under Navy and Marine Corps BRAC (Supply) (Staffed as PDC 384 and 384A)  02/17/12  Hilert | This change approves procedures and a new DLMS transaction to communicate a Warehousing Service Request (DLMS 940S) including requests for re-warehousing and/or protection, staging, or picklist/callout actions, to the Distribution Depot. A new DLMS transaction communicating Warehouse Service Advice (DLMS 943A) allows the Distribution Depot to provide positive or negative status on the requested action. The DLMS 940S and 943A transactions will serve both the Navy and Marine Corps BRAC initiatives | Approved for implementation |  |
| ADC 402  Revise DLMS 947I Inventory Adjustment Transaction and  Associated Procedures to Support Marine Corps BRAC Storage and Distribution Interface (Supply) (Staffed as PDC 423)  10/29/10  Hilert | This change provides new procedures and updates to a DLMS  transaction to communicate DLMS 947I Inventory Adjustment Quantity or Status Adjustment Reason  (QSAR) Code ‘AG-Ownership Change’ for a new (second) purpose specific to USMC BRAC to identify a gain or loss resulting from ownership change associated with re-warehousing. This ownership change can be requested by the Marine Corps or can occur as a result of material identified as discrepant upon receipt. | Approved for implementation |  |
| ADC 403, Administrative Update to Identify MILSTRAP Transactions Authorized for Reversal  04/25/11  Johnson | Administrative change updates MILSTRAP (AP3) Introduction to identify in a single list, all MILSTRAP transactions that are authorized for reversal. | Approved for publication in the next reissuance of MILSTRAP |  |
| ADC 404,  Revision to Small Arms and Light Weapons Procedure to Address Reporting Foreign Weapon Serial Numbers and Definition Updates (Supply/MILSTRAP) (Staffed as PDC 326)  12/09/10  Madrigal | Revise DoD 4000.25-M, DLMS, and DoD 4000.25-2-M, MILSTRAP (references 4.a. and 4.b. respectively) to: Provide the procedures for assignment of serial numbers for foreign weapons with unrecognizable serial number characters.  Revise the definitions to reflect “Small Arms and Light Weapons” in place of “Small Arms” where needed, and clarify that the SA/LW Active, Inactive and History registry files apply to both the DoD and Component registries. | Approved for implementation |  |
| ADC 405,  DLMS Mapping for USAF Unique Transactions Used between USAF Locations and Expeditionary Combat Support System (ECSS) (Supply) (Staffed as PDC 427)  12/28/10  Hilert | With the implementation of the Expeditionary Combat Support System (ECSS), the AF is eliminating the need for some AF unique transactions. This request establishes DLMS mapping for unique AF transactions used between AF locations and ECSS:   * The BF7, Follow-up by ICP to Shipping Activity, transaction is used by the AF ICP to request status on a Redistribution Order (RDO) shipment request sent to an internal AF storage location or an AF base retail activity. * The BL0, Redistribution Order Shipment Confirmation, transaction provides the shipment details to the AF ICP * The B7A, Redistribution Order Denial, transaction informs the AF ICP of the RDO denial. | Approved for implementation approximately February 1, 2011 |  |
| ADC 406,  DoDAAD Removal of Unused Fields (DoDAAD and Supply) (Staffed as PDC 426)  01/31/11  Hammond | The DoDAAD database contains some unused fields, which leads to confusion in the user community. This Change corrects the problem by removing the unused fields.  -The Delete Indictor field has been removed in the ADC because it was determined during staffing that the Delete Indictor is used and supported by DLA Transaction Services. The “Distribution” field is not currently used, but its potential use is under review, so it will not be deleted. | Approved for implementation |  |
| ADC 407  Requirements for Unique Item Tracking (UIT) in the DLMS Supply Status (870S) Supporting the Cargo Movement Operations System (CMOS) Interface (MILSTRIP/Supply/Transportation Interchange)  12/27/10  Hilert | This change will allow for the inclusion of UII and/or Serial Number data in DLMS 870S transactions in support of the supply transportation interchange. The supply status applicable to this change is generated by ILS-S (USAF retail supply system).  -The PDC authorizes the generation of an information copy of the 870S to satisfy a specific USAF PIC NWRM need. | Approved for implementation |  |
| ADC 408  DOD Activity Address Directory (DoDAAD) DAASINQ RIC Display  12/21/10  Hammond | This change is to correct the DAASINQ display for RIC query results. | Approved for implementation |  |
| ADC 409,  Intra-DLA Revisions to DLMS 867I Issue and Associated Procedures to Support Relocation of Material between DLA Disposition Services Field Offices under Reutilization Business Integration (RBI) (Supply)  2/14/11  Johnson | DLA Disposition Services requires a unique Disposal Consolidation Numbe, to support the grouping of property relocated during the disposal process. Since the document number for the transaction will become part of a consolidated redistribution order. | Approved for implementation |  |
| ADC 410,  Intra-DLA Revisions to Procedures and DLMS 527D Pre-Positioned Materiel Receipt (PMR) to Add Disposition Container ID for use with Relocation of Material between Disposition Field Offices Under RBI (Supply)  2/25/11  Johnson | This change covers modifications to the 527D PMR. With the inclusion of the RBI functionality in DSS and EBS, the 527D PMR transaction needs to be updated to include passing of Disposition Container Identification (ID). | Approved for implementation |  |
| Addendum to ADC 410,  Intra-DLA Revision to Procedures and DLMS 527D Pre-Positioned Materiel Receipt (PMR) for use with Relocation of Material between DLA Disposition Services Field Offices Under RBI – Addendum Adds Disposal Turn-in Document (DTID) Number  10/12/11  Johnson  DLA Logistics Information Service-LAR, J6B | This change revises DLMS 527D, as revised by ADC 410 to add the Disposal Turn-in Document (DTID) number as a secondary reference number for PMRs associated with relocation. | Approved for implementation. |  |
| ADC 411,  Update Functionality for DLMS 856S Shipment Status and DLMS 945A Material Release Advice (Supply/AIT) (Staffed as PDC 444)  04/12/11  Daverede  DLA Distribution J4 | To establish procedures for the originating activity (RIC From) to generate an update to the DLMS 856S, Shipment Status, and the DLMS 945A, Material Release Advice (Material Release Confirmation) in the event the outbound shipment details change from what was originally transmitted to DLA Transaction Services for routing to designated status recipients. | To facilitate a coordinated implementation by impacted systems, DLA Transaction Services will implement the modified transaction maps on July 15, 2011. Systems are requested not to implement prior to this date. |  |
| ADC 412,  Intra-DLA Change - Establish New DLMS Supplement 846C, DLA Disposition Category Update Transaction and Procedures for use by DLA Disposition Services under Reutilization Business Integration (RBI) (Supply) (Staffed as PDC 436)  02/21/12  Johnson  DLA Logistics Information Service Agency-LAR, J6B | The Disposition Category Update transaction will be used to communicate a change in disposition category code between DLA Disposition Services Inventory Control Point (ICP) (Routing Identifier Code (RIC) S9D/S9W) (which uses EBS) and the DLA Disposition Services Field Office (which uses DSS). | This is an intra-DLA change targeted for March 2012 implementation by DLA Disposition Services. |  |
| ADC 413,  Intra-DLA Revisions to Procedures and DLMS 846A Asset Reclassification Transaction to Add Disposition Services Container ID Number Change Functionality for use by DLA Disposition Services Under Reutilization Business Integration (RBI)  09/01/11  Johnson | This change proposes the addition of the ‘Container ID Change’ functionality to DLMS 846A Asset Reclassification transaction. In order to maintain container synchronization between EBS and DSS, this proposed change will account for the removal or switching of an item from one container to another container. | Approved for implementation |  |
| ADC 414,  Revisions to DLMS and MILSTRAP Procedures to Address Owner/Manager Research of Inventory Adjustments (Accounting Error) (MILSTRAP D8B/D9B, DLMS 947I)  03/28/11  Johnson | DOD Inspector General (IG) Report D-2008-090, Controls Over Reconciling Army Working Capital Fund Inventory Records recommended revising MILSTRAP to establish requirements for owners/managers to research Inventory Adjustments (Accounting Error) transactions (DLMS 947I with Quantity or Status Adjustment Reason Code ‘AB’; or MILSTRAP DIC D8B/D9B | Approved for implementation | This change will be published in the next reissuance of the MILSTRAP and DLMS manuals, which are anticipated for publication in Calendar Year 2012.  USAF: Earliest date AFMC could comply with requirement is estimated at mid-2014. |
| ADC 415,  Revise the DOD Inventory Control Effectiveness (ICE) Report (General Supplies) and Revise Type Physical Inventory/Transaction History Code C and Add Code Z (Staffed as PDC 299A)  11/29/11  Johnson | The DLA and Components developed management information systems to support and assess Physical Inventory Control Program (PICP) requirements and expressed a need to realign the ICE Report information to enhance data analysis. | Approved for implementation |  |
| ADC 416,  Hazardous Material/Hazardous Waste (HM/HW) Profile Transaction, DLMS 996H, in Support of Reutilization Business Integration (RBI) (Supply/DLA Disposition Services) (Staffed as PDC 438)  10/25/11  Daverede | To establish an interface through DLA Transactions Services to electronically convey Hazardous Material/Hazardous Waste (HM/HW) Profile Sheet (HWPS) and shipment status information for shipments to DLA Disposition Service Field Offices. | Approved for implementation |  |
| ADC 417,  Shipment Status for Local Delivery Manifested, Outbound MILS Shipments on Behalf of On-Base Customers, Re-Warehousing Actions between Distribution Depots, and non-MILS Shipments to Off-Base Customers, with Passive Radio Frequency Identification (RFID) (Supply/Transportation/AIT/SDR) (Staffed as PDC 424)  04/26/11  Daverede | To establish procedures for use of the DLMS 856S, Shipment Status, to document the application of pRFID tagging for shipments that are either local delivery manifesting to base customers, outbound MILS shipments on behalf of on-base customers, re-warehousing actions/transshipments between Distribution Depots in support of ‘Home’ Industrial Activity site and ‘Forward Support’ Industrial Activity site material requirements, or outbound non-MILS shipments (e.g., DD1149) to off-base customers. | Approved for implementation |  |
| ADC 418,  Advice Code 2W for Free Issue (MILSTRIP/Supply)  (Staffed as PDC 428)  04/06/11  Hilert | To modify the definition and usage of Advice Code 2W restricting to Navy and Marine Corps only. | Approved for implementation effective immediately |  |
| ADC 420,  Administrative Update to Eliminate Unique Item Tracking Designator Code Value 'UID' in Favor of New FLIS Cataloging Code for Item Unique Identification (IUID) under Serialized Item Management  04/05/11  Johnson | Remove code value ‘UID’ and associated guidance from the Unique Item Tracking Designator Code. | Approved for implementation |  |
| ADC 422,  Revises DLMS Supplement 856S, Shipment Status, in Support of Reutilization Business Integration (RBI) (Supply/Disposition Services) (Staffed as PDC 450/450A)  10/06/11  Daverede | To modify the 856S, Shipment Status (AS3/AS8) transaction to add the DTID Number, the HWPS Number, Disposal Authority Code, Disposition Services Indicator Code, Item Nomenclature, Supply Condition Code, Special Material Identification Code, Material Management Aggregation Code, and Demilitarization Code supporting the turn-in of HM/HW and to add the Disposition Services Container Identification Number in support of the Disposition Containerization business process. DLA Transaction Services will route the supply shipment status using standard MILSTRIP routing business rules. | Approved for implementation |  |
| ADC 423,Revise DLMS 527D to Allow Use of Supply Condition Code with Due-In (Procurement Instrument Source) and Specifically with Logistics Reassignment Memorandum Due-In (MILSTRAP DDX) (Supply) (Staffed as PDC 288) 09/29/11  Johnson | DLA’s EBS requires that a supply condition code be included in a DDX/DFX LR Memorandum Due-In transactions. MILSTRAP currently requires the SCC in record position (rp) 71 of DIC DF\_, due-in from nonprocurement instrument source. For DIC DD\_, rp 71 is a multiuse field. However, DLA indicates that Service legacy systems provided the SCC in DIC DDX to SAMMS, and DLA believes this proposed change should not require a change to Service legacy systems, but rather supports an existing interface requirement. | Approved for implementation |  |
| ADC 424,  DOD Activity Address Directory (DoDAAD) Modification to Break Bulk Point (BBP) (DoDAAD/Supply) (Staffed as PDC 443)  05/09/11  Hammond | This change approves interim and longer term procedures to correct inconsistent Break Bulk Points for TAC1 and TAC2 addresses. | Approved for implementation |  |
| ADC 425,  Revised Supply Discrepancy Report (SDR) Codes and Procedures including Incorrect Part Number Discrepancy Codes and DoD WebSDR Data Edits and Forwarding Enhancements (staffed as PDC 403) (Supply/SDR)  10/04/11  Hilert | - This change establishes/documents enhanced procedures for improving data integrity and facilitating proper identification of activities and communication of information.  - This change replaces existing Discrepancy Code T8, Incorrect Part Number, with two new Discrepancy Codes.  - This change harmonizes data content associated with incorrect item identification among DoD Component SDR applications and DoD WebSDR. This change also documents DoD WebSDR procedures for mediating the differences related to incorrect item reporting among the various Component SDR applications. | Approved for implementation. Discrepancy and disposition/reply codes revisions are effective November 15, 2011. Phased and staggered implementation is authorized for all other revisions. |  |
| ADC 426,  Intra-Navy DLMS 511R, Requisition, Inclusion of Requested Storage Activity (Supply/MILSTRIP) (Staffed as PDC 461)  05/10/11  Hilert | Revise the DLMS to allow for the identification of the desired storage activity from which the requisitioned item is to be supplied. This change will be adopted as an intra-Navy DLMS enhancement in support of organic maintenance requisitioning procedures associated with Project Code Z5X | Approved for implementation | Implemented by DLA Transaction Services |
| ADC 427,  Requisition Document Number Date Edit (MILSTRIP/Supply) (Staffed as PDC 409)  11/28/11  Hilert | Request that DLA Transaction Services Defense Automatic Addressing System (DAAS) implement a permanent edit to check for an appropriate ordinal date in requisitions prior to forwarding to DLA for processing | Approved for implementation by DLA Transaction Services. | Subsequently, the Navy asked that implementation be delayed (future edit would have negative impact on Navy requisitions) |
| ADC 427A,  Requisition Document Number Date Edit (MILSTRIP/Supply)  10/03/12  Hilert | Request that DLA Transaction Services Defense Automatic Addressing System (DAAS) implement a permanent edit to check for an appropriate ordinal date in requisitions prior to forwarding to the source of supply for processing. Comparable edits are authorized within source of supply requisition processing. This change replaces ADC 427 in its entirety; it retains all information previously published, additional exclusion values, and clarification of the implementation timeline. | Approved for implementation. Portions of this change were implemented under the ADC 427. This ADC provides updates and establishes approval to implement remaining edits in October 2012. | DLA Transaction Services: The estimated completion date of 5 Dec 2012 will have to be extended, because of current Navy logic. We are anticipating implementing the logic in Jan 2013. |
| ADC 428,  Support to Missile Defense Agency (MDA) as a Foreign Military Sales (FMS) Implementing Agency (IA) and Assignment of New Service and Agency (S/A) Code “I” (Staffed as PDC 446)  5/23/11  Hilert | The MDA is soon to be established as an Implementing Agency (IA) for Foreign Military Sales related to a new weapon system and support parts. In order for standard logistics systems to recognize transactions associated with MDA FMS, a new Service and Agency (S/A) Code to identify “MDA - Security Assistance Only” will be established under this change proposal. The new S/A Code will allow tracking and independent processing for MDA, which is currently using Army systems for support | Estimated implementation date is 1st quarter FY 12. | Use of the assigned Service/Agency Code “I” is contingent upon signed MDA Foreign Military Sales case designating MDA as the implementing agency. |
| ADC 428A,  Support to MDA as a FMS IA and Assignment of New Service and Agency (S/A) Code “I” (MILSTRIP/MILSBILLS/SDR/Supply)  06/09/11  Hilert | This addendum is provided to make administrative corrections to the approved change documentation and document additional requirements for new distribution code and fund codes to support MDA as an IA. | Estimated implementation date is 1st quarter FY 12. | ***As on 07/08/13 - Implementation delayed; new date not available.*** |
| ADC 430,  Timeframe Change for Security Assistance (SA) Supply Discrepancy Report (SDR) Requests for Reconsideration  06/13/11  Hilert | Establish an exception to the 45 day reconsideration timeframe for FMS customers who are receiving a returned exhibit item as a result of their previous SDR submission. This change will re-instate the 90 day reconsideration timeframe where materiel/exhibits must be returned to the customer, thereby allowing additional time for the return-to-customer transportation and the customer’s re-evaluation of their returned property. | Approved for immediate implementation |  |
| ADC 431,  To Map Intra-Army Document Identifier Code BZE, Consumption Report (Government Furnished Materiel (GFM)), to the DLMS 846I (Supply) (Staffed as PDC 430)  07/19/11  Hilert | Army requested that Army-unique DIC BZE, Consumption Report (GFM), data requirements be incorporated into DLMS 846I Asset Status Inquiry/Report. Army DIC BZE allows contractors to report consumption of parts by NSN consumed/incorporated and the associated end item. | Approved for implementation. | Legacy to DLMS conversion should be made available as soon as possible and may be coordinated directly with the Army. |
| ADC 433,  Requirements for Estimated Shipment Date in the DLMS Shipment Status (856S) (Supply) (Staffed as PDC 457)  06/24/11  Daverede | Add the estimated shipment date in the DLMS 856S (DIC AS3) Shipment Status transaction. When the 856S (AS3) contains an estimated shipment date it will not contain the actual carrier release date or mode of shipment.  ILS-S will implement a system change to ensure the 856S contains the unit price. | Approved for implementation effective 90 days from published date of 06/24/11.  - The delay is to enable synchronized implementation by impacted systems with DLA Transaction Services. |  |
| ADC 434,  Intra-DLA Revisions to the DLMS 940R, Materiel Release, and Associated Procedures to Support Directed Release of Materiel under RBI  (Supply) (Staffed as PDC 441)  11/09/11  Hilert | This change enhances the business process using the DLMS Materiel Release transaction to accommodate the additional information that will need to be sent to DSS from EBS under the RBI re-engineering. | Approved for implementation. |  |
| ADC 435,  DLMS Revisions for Standard Financial Information Structure (SFIS) (Supply/Finance) (Staffed as PDC 365)  10/03/11  Hammond | The purpose of this change is to identify SFIS data elements to be included in DLMS logistics business process/data exchange to support associated billing. The intent is to identify changes to DLMS now, so that DoD Component ERPs and “Target” Automated Information Systems (AISs) can program for the business process/data exchange and development of the infrastructure required to support financial processes in the future. | Approved for staggered implementation |  |
| ADC 436,  Administrative Revisions to DLMS Supplements to Remove Obsolete RIC “Streamline” Notes and Update MILSTRIP/DLMS Documentation Associated with RICs (Supply/MILSTRIP/DODAAD) (Staffed as PDC 429)  08/04/11  Hilert | Administrative change to update RIC field note in the DLMS to remove obsolete references to future streamlining. Administrative update to the RIC assignment rules to reflect Washington Headquarter Service (WHS) is now responsible for update of “Other DoD DoDAACs (H series)”. | Approved for implementation. |  |
| ADC 437,  Additional Data Element Requirements for the Issue Release/Receipt Document (IRRD) (DD Form 1348-1A or DD Form 1348-2) Continuation Page Supporting Reutilization Business Integration (Supply/Disposition Services) (Staffed as PDC 455)  9/26/11  Daverede | This ADC addresses additional data and label requirements for the DD Form 1348-1A or DD Form 1348-2 that will provide DLA Disposition Services with printed data in Block 27 to support the current Disposition Services supply processes. | Approved for implementation. |  |
| Administrative Correction to ADC 437, Correction to DOD 4000.25-1-M, Appendixes 3.48 and 3.49 (Supply/Disposition Services) (Staffed as ADC 437)  11/04/11  Daverede | This administrative ADC applies administrative corrections to DOD 4000.25-1-M, Appendixes 3.48 and 3.49. ADC 437 erroneously applied the approved Block 27 changes to Appendix 3.49, when in fact; the changes should have been applied to Appendix 3.48. | Approved for implementation. |  |
| ADC 438,  Revise Advance Shipment Notice (ASN) DLMS 856 to add the Purchase Request (PR) Number supporting the Electronic Document Access (EDA)/Wide Area Workflow (WAWF) Interface (Supply/Contract Administration/ Finance) (Staffed as PDC 469)  07/06/11  Hilert | Changes to WAWF will allow for the pre-population of data that is present in EDA to be pre-populated from EDA into WAWF. With the addition of the PDS, all contracts should be in the form of data and thus allow for further pre-population. The ASN requires additional data elements to support the addition of the PR Number to WAWF. | Approved for implementation. | WAWF Release 5.1 scheduled for July 11, 2011 implementation |
| ADC 439,  Revise Advance Shipment Notice (ASN) DLMS 856 for Additional Content for Defense Medical Logistics Standard Support (DMLSS)/Wide Area Workflow (WAWF) Interface (Supply/Contract Administration/ Finance) (Staffed as PDC 344)  07/06/11  Hilert | This change to the WAWF ASN authorizes additional data content in support of DMLSS requirements for vendor shipment notice. The change adds new codes for materiel identification; allows notification that the contents require special handling due to perishable, refrigerated, or hazardous items; and includes additional characteristics including batch/lot information. | Approved for implementation. | WAWF Release 5.1 scheduled for July 11, 2011 implementation |
| ADC 440,  Change to DoDAAC Authority Code Assignment Process (Staffed as PDC 470)  07/19/11  Hammond | This change is to require the user to make a decision about which Authority Code to assign when creating a new DoDAAC vice defaulting to Authority Code “00”. | Approved for implementation. |  |
| ADC 441,  Exception Rules to Accommodate Communication of Ammunition/Ammunition Related Quantities in Excess of Five Digits (Supply/MILSTRIP/MILSTRAP)  08/22/11  Hilert | This change proposes that DLA Transaction Services split large quantities for ammunition communicated via DLMS Transaction into two legacy 80-record position transactions without creating or changing the suffix code. | Approved for implementation. | DLA Transaction Services estimates conversion capability will be available in October-November 2011. The Army Logistics Modernization Program (LMP) updates are expected to be completed within the same timeframe. |
| ADC 441A  Clarification to Exception Rules to Accommodate Communication of Ammunition/Ammunition Related Quantities in Excess of Five Digits (Supply/MILSTRIP/MILSTRAP)  01/20/12  Hilert | Revise DLMS to DLSS mappings for DLMS 870S/DLSS DIC AE\_; DLMS 945A/DLSS DIC AR\_, AE6, AG\_, DZK; DLMS 856S/DLSS DIC AS\_; DLMS 527D/DLSS DIC DD\_, DF\_, DU\_, DW\_ ; DLMS 867I/ DLSS DIC D7\_, BG2, DZK; DLMS 527R/DLSS DIC D4\_, D6\_, DX\_, BG2, DZK; and DLMS 947I/DLSS DIC D8\_, D9\_, DAC, DAD, DAS, BG2, DZK. DLSS to DLMS mapping changes are not required. | Approved for implementation |  |
| ADC 442,  Intra-DLA Revisions DLMS 527R Receipt and Associated Procedures for Use by DLA Disposition Services under Reutilization Business Integration (RBI) (Supply) (Staffed as PDC 434)  01/06/12  Johnson | This change enhances the business process using the DLMS 527R Receipt to accommodate the additional information that will be needed when NSN or LSN material is turned in to a DLA Disposition Services Field Office, and the field office processes a receipt in DSS and sends the receipt transaction to the DLA Disposition Services ICP (EBS). The transaction will provide EBS with visibility of the inventory owned by DLA Disposition Services as it is receipted. | Approved for implementation |  |
| ADC 443,  Intra-DLA Revisions to Procedures and to 527R Receipt and 947I Inventory Adjustment for the Downgrade for Scrap Process for use by DLA Disposition Services under RBI (Supply) (Staffed as PDC 462)  11/15/11  Johnson | Revise DLMS 527R Receipt and 947I Inventory Adjustment (Loss) transactions to clearly identify those transactions associated with the DLA Disposition Services downgrade of materiel to scrap subsequent to the initial receipt of the materiel from the customer. | Approved for implementation. |  |
| ADC 444,  Revise Asset Status Report Transactions, DLMS 846I and MILSTRAP DZA, to Document Ammunition Systems Use by Agreement of Nine Digit Quantity On-Hand (Supply/MILSTRAP) (Staffed as PDC 466) 12/01/11  Johnson | Current DLSS format for DIC DZA Asset Status transaction limits the ability to accurately perform Asset Status Reporting for Ammunition and Ammunition related. Documents existing use of larger quantity for DZA/846I used with ammunition | Approved for implementation. |  |
| ADC 445,  Adopt Navy Serial Number and Lot Number Transactions (NAVSUP P-724 BG1/BG2) to Air Force and Marine Corps Ammunition System Use for DLMS 527R Receipt, 846R Location Reconciliation Request, 867I Issue, and 947I Inv Adj (Supply) (Staffed as PDC 468)  09/08/11  Johnson | Current DLA Transaction Services mapping for BG1/BG2 transactions associated with DLMS 527R, 846R, 867I, and 947I need to be expanded to include Air Force CAS and Marine Corps OIS-M. The existing Air Force format for BG1/BG2 is different than the Navy BG1/BG2 format, resulting in translation failures for LMP generated transactions. The USAF and USMC have agreed to use the NAVSUP P-724 BG1/BG2 format. | Approved for implementation. |  |
| ADC 446,  Proposed New Supply Condition Code T, Serviceable (Ammunition Suitable for Training Use Only) (Supply/MILSTRAP) (Staffed as PDC 399)  11/15/11  Johnson | To establish a new Supply Condition Code (SCC) T for ‘Serviceable (Ammunition Suitable for Training Use Only)’. | Approved. | As noted in ADC, Supply Condition Code (SCC) T is approved for ammunition use only. Navy provided an implementation date of October 1, 2012, for the Ordnance Information System (OIS), which is used by Navy, Marine Corps, and Coast Guard. Army is evaluating implementation of SCC T in Army’s Logistics Modernization Program (LMP). Air Force does not plan to implement SCC T at this time. |
| ADC 447,  Intra-DLA Revisions to the DLMS Supplement 832N, Catalog Data Support and Associated Procedures under RBI (Supply) (Staffed as PDC 435)  11/07/11  Hilert | EBS plans to leverage the existing 832N transaction to transmit catalog information to DSS when EBS creates or updates a LSN. EBS will use an LSN when a DLA Disposition Services item cannot be identified by a NSN or when an item is turned into a DLA Disposition Services Field Office as a quantity less than the FLIS unit of measure. | Approved for implementation. |  |
| ADC 448,  Implementation of International Organization for Standardization (ISO) 3166-1 Codes for the Identification of Countries and their Subdivisions (DoDAAD/MAPAD/Supply/Finance) (Staffed as PDC 474)  09/21/11  Hammond  PRC Chair | Implements DoD policy within the DLMS to transition to the use the International Organization for Standardization (ISO) 3166-1, “Codes for the representation of names of countries and their subdivisions – Part 1: Country Codes” by September 30, 2012, | Approved for implementation no sooner than 1 July 2012 and not later than 30 September 2012. |  |
| Approved Addendum to ADC 448A, Address Line 5 Country Name Implementation and Related DoDAAD Batch Transactions (DoDAAD/MAPAD/Supply/Finance)  10/02/12  Khuon | This change is an addendum to ADC 448 and not a total replacement. The addendum approves changes to the address placement and business rules associated with adding the country name to the address fields in the DoDAAD and MAPAD and removing the previously approved changes for DoDAAD batch processing. | Approved for implementation. |  |
| Approved Administrative Addendum to ADC 448B, Delayed implementation for International Organization for Standardization (ISO) 3166-1 Codes for the Identification of Countries and their Subdivisions. (DoDAAD/MAPAD/Supply/Finance)  10/02/12  Khuon | Due to the delayed implementation for ISO 3166-1 country code standard, this administrative ADC updates related DLMS documentation to restore the name change for Country & Activity codes (Logistics Qualifier 85/85\*) and to remove the previously published “September 30, 2012” implementation date established under ADC 448. |  |  |
| ADC 449,  Intra-DLA Revisions to the DLMS 945A, Materiel Release Advice, Cancellation Reason Code, Management Codes, and Associated Procedures under RBI (Supply) (Staffed as PDC 442)  11/21/11  Hilert | The 945A transaction will be modified to include passing reasons for rejection in response to a MRO that had been sent from EBS to DSS. Depending on the issue encountered in DSS that does not allow the delivery to be delivered (or only partially delivered), a reason for rejection will be included in the 945A sent back to EBS. This reason for rejection will be utilized by EBS either to cancel the sales order in its entirety by sending separate transactions for each Disposal Turn In Document (DTID) or to cancel a specific line item based on the DTID Number passed in the transaction. | Approved for implementation. |  |
| ADC 450,  Elimination of the DLMS Request for Implementation Date Procedures for Component System Changes (Supply/Finance/DoDAAD/  SDR)  02/14/12  Hilert | The RFID letter/process, as currently published in the DOD 4000.25 family of manuals is eliminated. The process for coordinating implementation dates will be as agreed upon during the October 2008 Supply PRC meeting and shall continue to comply with DOD 4140.1-R, DOD Supply Chain Materiel Management Regulation, Appendix 13.1.3. | Approved for immediate implementation |  |
| ADC 451,  Elimination of DD Form 173/2 for Message Transmission of MILSTRIP Transactions and Updated Procedures associated with DLA Transaction Services Document Mailing (Supply/MILSTRIP) (Staffed as PDC 425)  11/07/11  Hilert | 1. This change eliminates the use of DD Forms 173/2, Joint Message Form, in the message transmission of MILSTRIP requisition and related transactions. Appendices are replaced to show data content when narrative messages are necessary. 2. This change also eliminates use of media and status codes associated with DLA Transaction Services mailing of readable document formats. 3. Additional administrative updates. | Approved for implementation. |  |
| ADC 452,  Implementation of DOD WebSDR Automated SDR Rejection Capability (Supply/SDR) (Staffed as PDC 478)  12/19/11  Hilert | The intent of this change is to clarify and implement existing business rules for DOD WebSDR automatic rejection and to establish new procedures supporting automated rejection where needed. | Approved for phased implementation |  |
| Approved Addendum to ADC 452A, Additional Criteria for DOD WebSDR Automated Supply Discrepancy Report (SDR) Rejection Capability (Supply/SDR)  10/09/12  Hilert | This addendum establishes SDR processing rules to prohibit submission of an SDR transaction for correction or follow-up, when there is no corresponding SDR record in the DOD WebSDR database or the corresponding original SDR was rejected. This change supplements procedures defined under ADC 452. | Approved for implementation (late 2012/early 2013). |  |
| ADC 453,  Component Turn-In Documentation, Issue Release/Receipt Document (IRRD) (DD Form 1348-1A or DD Form 1348-2), Supporting Disposition Services (Supply/Disposition Services) (Staffed as PDC 480)  12/09/11  Daverede | This ADC addresses DD Form 1348-1A (or DD Form 1348-2) requirements for DOD Components that are turning in property to DLA Disposition Services to clarify funding information required for reimbursement of scrap proceeds or obligation for HW disposal cost. Additionally, changes are needed to reduce the number of paper copies required at time of turn-in and also to expedite automated turn-in processing where Component systems provide computer generated DD Form 1348-1A (or DD Form 1348-2) documents that have all required information, but may not be in the exact DD Form 1348-1A (or DD 1348-2) format. | Approved for implementation. |  |
| ADC 454,  Automated Distribution of New Air Force SDR Management Report and Enhanced Query by Major Command (MAJCOM) (Supply/SDR) (Staffed as PDC 471)  11/14/11  Hilert | The purpose of this change is to capture data needed to analyze trends, implement additional training requirements, and correct erroneous reporting. The management report requested will facilitate monitoring all SDRs submitted by Air Force activities. | Approved for phased implementation beginning November 2011. | Implemented.  Reports triggered manually for December 2011 and January 2012. Automated processing and distribution effective February 2012.  MAJCOM ad hoc query implemented. |
| ADC 455,  Revisions to Procedures and Supply Status (DLMS 870S/Document Identifier Code AE\_) from DLA Disposition Services under Reutilization Business Integration (RBI) (Staffed as PDC 496)  02/06/12  Hilert | As MILSTRIP requisition status changes occur, RTD Web will send updates via DLMS 870S (DIC AE\_), Supply Status. As requisitions are generated and as supply status changes, customers will be notified via MILSTRIP status codes. | ADC 455A replaces ADC 455 in its entirety. |  |
| ADC 455A,  Revisions to Procedures and DLMS 870S, Supply Status, from DLA Disposition Services under Reutilization Business Integration (RBI)  ADC 455A replaces ADC 455 in its entirety  02/06/12  Hilert | ADC 455A is provided to remove an incorrect mapping in the DLMS transaction; there are no process changes. | Approved for implementation |  |
| ADC 456,  Intra-DLA Sales Contract Catalog Data Support Transaction under RBI (Staffed as PDC 477)  11/23/11  Hilert | This ADC allows sales contract data to be pre-positioned at the DLA Disposition Services Field Office. Transmitting this data from EBS to DSS will provide the Field Offices with sales contract information specific to their location. This will reduce the amount of time it takes to find sales contracts pertaining to their locations, as well as reduce errors in sourcing the wrong amount of property. | Approved for implementation |  |
| ADC 457,  Intra-DLA Revisions to Procedures and DLMS 511R Requisition to Support Directed Release of Materiel (Post-Post Action) by DLA Disposition Services Field Offices under RBI  (Staffed as PDC 432)  12/21/11  Hilert | This ADC will describe the process for DSS-generated DLMS 511R transactions formatted as the DLA-Directed Materiel Release Order (MRO) (DIC C0\_). | Approved for implementation. |  |
| ADC 458,  Documentation of Intra-Army Use of Army Data Elements for MILSTRAP DZA and DLMS 846I Asset Status Transaction (Staffed as PDC 498)  12/12/11  Johnson | Army seeks to implement additional data mapping to 846I to add value for Army. | Approved for intra-Army implementation. | Army’s target implementation date is 90 days from the date of memorandum. |
| ADC 459,  DLMS Transactions, Discrepancy Codes, SDR Type/Disposition Services Type Codes, and Associated Procedures to Support Supply Discrepancy Reports (SDRs) under RBI (Supply/SDR) (Staffed as PDC 454)  11/28/11  Hilert | The SDR transaction with a new Document Type Code/Disposition Services Type Code will provide the DLA Disposition Services Field Offices improved capability to identify, communicate, and resolve discrepancies for all locations. Specific business rules are defined by the assigned “type codes.” | Approved for implementation. |  |
| ADC 459A,  Administrative Correction to SDR Discrepancy Code Assignment for Reutilization Business Integration (RBI) (Supply/SDR)  12/30/11  Hilert | This ADC is provided as an administrative correction to change the discrepancy code in ADC 459 from Z5 to Z7; this does not impact other procedures associated with ADC 459. | Approved for implementation |  |
| ADC 460,  Revises DLMS Supplement 869C, Requisition Cancellation, and Associated Procedures in Support of Reutilization Business Integration (RBI) (Supply) (Staffed as PDC 440)  02/21/12  Hilert | The DLMS 869C Requisition Cancellation is used to cancel customer requisitions from DLA Disposition Services. With the inclusion of the RBI functionality in EBS, this transaction needs to be updated to include passing a Disposal Turn-In Document (DTID) number. Additionally, there are unique procedures required to ensure that the document number used for a cancellation submitted from a Component supply system matches the document number employed by DLA Disposition Services. | Approved for implementation March 2012 |  |
| ADC 461,  Revision for Commercial Asset Visibility-Organic Repairables Module (CAV-ORM) Estimated Completion Date (ECD) on MILSTRAP DAC/DLMS 947I and Administrative Update to 527D, 527R, 856S, and 867I (Staffed as PDC 475)  12/01/11  Johnson | For the purposes of more accurate planning and scheduling of repair, the NAVSUP Weapons Systems Support (NAVSUP WSS) is requiring the CAV-ORM application to accept and pass a repair item’s ECD and updated ECD. This capability was added, for CAV II use, to the DLMS 947I Inventory Adjustment transaction by ADC 343. This change expands the ECD applicability to CAV-ORM. | Approved for implementation on January 22, 2012. |  |
| ADC 462,  Initial Publication of Logistics Metrics Analysis Reporting System (LMARS) Chapter as DOD 4000.25-M “Defense Logistics Management Standards (DLMS) Manual," Volume 6, Chapter 4. (LMARS) (Staffed as PDC 486)  11/29/11  Daverede | This change is the initial publication of Chapter 4, Logistics Metrics Analysis Reporting System (LMARS) of Volume 6 | Approved for implementation. |  |
| ADC 463,  Intra-DLA change to Revise DLMS 940R, Release Order, to Support Directed Release of Materiel in Support of RBI Public Sales Process (Staffed as PDC 463)  11/23/11  Hilert | The DLMS 940R MRO will facilitate the communication between DLA Disposition Services SCOs responsible for awarding property to public customers and field activity personnel responsible for supervising the physical removal of property from Disposition Services Field Offices. | Approved for implementation. |  |
| ADC 464,  Intransit Control System (ICS), Shipment Status (DLMS 856S/Document Identifier Code (DIC) AS3), and Disposal Shipment Confirmation Follow-up (DLMS 940R/ DIC AFX/AFZ) under Reutilization Business Integration (RBI) (Staffed as PDC 484)  03/02/12  Hilert | Although no new transactions are required, new development within DSS, EBS, and DLA Transactions services will handle any ICS requirements between automated supply systems. For those activities without an automated system, the ETID application will enable ICS by alerting the generating activity of follow-up actions required. | Approved for implementation March 2012 |  |
| ADC 465,  Additional Contract-Related Data for 870S with BV Status (Supply/MILSTRIP/Contract Administration) (Staffed as PDC 448)  02/23/12  Hilert | This change modifies the DLMS to require contract-related data be included in the DLMS 870S (DIC AE\_) Supply Status transaction when BV Status is provided (Item Procured and on contract for direct shipment to the consignee). | Approved for staggered implementation beginning September 1, 2012. | ***DAAS routing logic implemented 9/12/2012 (remaining DAAS changes scheduled)" and "DLA target implementation 7/31/13*** |
| ADC 466,  Revised Procedures to Support Requisitioning and Transaction Exchange associated with DLA Disposition Services under RBI (Staffed as PDC 453)  03/28/12  Hilert | In addition to Service supply system-generated requisitions, under RBI, two additional source systems will transmit 511R Requisition transactions for Disposition Services’ property to EBS: U.S. GSA Personal Property for Reuse and Sale and the DLA Disposition Services’ Reutilization/Transfer/ Donation (RTD) web applications. This ADC will describe the process for 511R requisition transactions generated from these two systems to EBS. Additional data elements will need to be added to the 511R transaction to account for requisition processes from GSA and the RTD Web. | Approved for implementation | DLA Transaction Services implemented on 10/10/2012. |
| ADC 468,  DoD Activity Address Directory Points of Contact (DoDAAD) (Staffed as PDC 485)  12/12/11  Hammond | This change clarifies the existing POC and phone number fields in the DoDAAD to be the DOD Activity Address Directory (DoDAAC) POC and makes these fields optional.  A related proposal, included in PDC 485, to add two discrete telephone number fields (commercial and DSN) for “Type of Address Codes” (TACs) 1, 2, and 4 for transportation purposes is not approved as a result of non-concurrences from Army, Navy, Marine Corps and DLA. Moreover, Air Force indicated that they would not be able to implement the proposed transportation phone number change into their DoDAAD update application in the near term. | Approved for immediate implementation. |  |
| ADC 469,  Consolidating MILSBILLS into DLMS Volume 5, Finance (Finance/MILSBILLS) (Staffed as PDCs 488, 490, 491, and 493)  02/23/12  Hammond | This change consolidates chapters of MILSBILLS (reference b) with DLMS Volume 5 (reference c) to enable DLMS Volume 5 to be the single manual for logistics billing. | Approved for implementation |  |
| ADC 470,  Revise DLMS Supplement 846R, Location Reconciliation Request in Support of Reutilization Business Integration (RBI) (Staffed as PDC 437) (Supply)  01/05/12  Madrigal | This ADC covers modifications to the 846R Location Reconciliation Request transaction (846R beginning segment BIA02 Report Type Code ‘LC’ (MILSTRAP DIC DZH functionality)). With the inclusion of the RBI functionality in DSS, this transaction needs to be updated to include passing a Disposal Turn-In Document (DTID) number, and the Demilitarization Code. DLA Disposition Services use the DTID number to uniquely identify individual property, as well as performing all inventories and accounting processes. The DTID number is also used to track, control and perform all disposition of all DLA Disposition Services property. | Approved for implementation |  |
| ADC 471,  Administrative Update to DLMS 824R Reject Advice (Supply)  01/31/12  Johnson | Administrative updates to DLMS 824R Reject Advice transaction. | Approved for implementation |  |
| ADC 473,  DLMS Revisions to Add the Associated Purchase Order Number in Support of the Defense Logistics Agency (DLA) Interface with the Exchange (Supply) (Staffed as PDC 497)  01/13/12  Hilert | This change will allow the Exchange customer order to include an internal PO Number in the DLMS requisition transaction. DLA will then perpetuate the PO Number through shipping and billing functions. This change impacts multiple transaction formats: DLMS 511R, DLMS 511M, DLMS 856S, DLMS 869F, and DLMS 940R, and the non-DLMS 810. | Approved for implementation |  |
| ADC 474,  New Materiel Receipt Acknowledgment (MRA) Discrepancy Indicator Code (Supply/MILSTRAP) (Staffed as PDC 464)  04/04/12  Johnson | Create a new MRA discrepancy code for use with Navy ships to indicate that an MRA is being submitted in response to a follow-up request, but that there has not yet been an opportunity to pick-up/stow the order due to deployment or extended transit times. | Approved for implementation | DLA identified their earliest possible implementation as the latter half of Fiscal Year 2013. The Services did not provide implementation dates. |
| ADC 476,  New Unit of Measure (UoM) Conversion Codes for DLA Energy (Supply) (Staffed as PDC 502)  03/21/12  Hilert | In order for DLMS transactions to comply with EDI ANSI ASC X12 syntax, the unit of measure passed in the DLMS/WAWF transactions must use the code value assigned by ASC X12. The optimum situation occurs where the DOD unit of measure and commercial standard carry the same code values for a specific unit of measure. However, this is not always the case, and so a conversion guide is required to align the DOD and X12 codes. Four new DOD unit of measure codes have been identified for use in electricity and natural gas contracts issued by DLA Energy. | Approved for implementation |  |
| ADC 477,  Component Performing Procurement/Contracting for another Component Involving Government Furnished Property (GFP) (DoDAAD and Supply) (Staffed as PDC 503)  03/08/12  Hammond | This change clarifies the procedures when one Component is performing the procurement/contracting service for another Component and when the contract allows the contractor access to Government supply system materiel in support of contract performance. | Approved for implementation |  |
| ADC 478,  Revision to Project Code Procedures Authorizing 3H-Series Project Codes for Assignment by the Joint Material Priorities Allocation Board (JMPAB) (Staffed as PDC 417)  02/22/12  Madrigal | This change adds 3-Hotel-(Alpha) to the existing 3-Juliet-(Alpha) series project codes for the JMPAB use. This change also reflects administrative updates/clarification of project code procedures, including procedures for dissemination of CJCS-assigned project codes. | Approved for implementation |  |
| ADC 481,  Revise DLMS 846I Asset Status Report to Provide for a Transaction Count to Support Asset Status Report Transaction Reconciliation under DLA-Navy BRAC SS&D IMSP (Supply) (Staffed as PDC 504)  02/22/12  Johnson | In support of BRAC Retail SS&D/ IMSP, the DLMS 846I Asset Status Report requires updates to allow the receiving system to reconcile whether all files/balances sent by the inventory manager have been received. | This change provides for an interim approach for immediate implementation, as well as a long-term approach. |  |
| ADC 482,  Revision Documenting Changes to the Materiel Receipt Acknowledgment (MRA) Report and Logistics Metrics Analysis Reporting System (LMARS) (Supply/MILSTRAP/DLMS) (Staffed as PDC 472)  04/12/12  Johnson | Align the respective manuals to reflect changes to the MRA Reports discussed and agreed to by the Supply PRC. Enhance the documentation for each existing MRA report available using the On-Line MRA Management Reports. Obtain Supply PRC user input on the continued need for the various supplemental MRA reports. | Approved for implementation |  |
| ADC 485,  DOD Physical Inventory Control Program (PICP), Chief Financial Officers Act (CFOA) of 1990, Statistical Sampling Requirements and Procedures (Staffed as PDC 492)  03/14/12  Madrigal | This change amends the DOD Physical Inventory Control Program (PICP) to include the requirements and procedures to conduct the annual CFO Statistical Sample Inventory | Approved for implementation |  |
| ADC 486,  Administrative Change to Delete Document Identifier Codes QD1/QR1 Routing Identifier Code Interrogation Request/Response Transactions (Supply)  Daverede | Delete the DIC QD1 Routing Identifier Interrogation Request and QR1 Routing Identifier Interrogation Response transactions. | Approved implementation | DAAS: Deletion of QD1/QRI Routing Identifier Interrogation: this change was implemented on 7/27/2012 |
| ADC 487,  Administrative Update to DLMS Volume 1, Concepts and Procedures  04/02/12  Johnson | Administrative update to DLMS Manual, Volume 1, Concepts and Procedures, to reflect existing procedures in use for the DLMS, and to restructure the volume for clarity. Per the direction in DODI 4140.01, DoD 4000.25-M, DLMS, is being republished as Defense Logistics Manual (DLM) 4000.25. This change provides administrative revisions to DLMS Volume 1 (as revised by ADC 329 and ADC 450, to be published as DLM 4000.25, Volume 1. | Published by the issuance of DLM 4000.25 |  |
| ADC 488,  Republication of DLMS Supply Discrepancy Report (SDR) Guidance (Supply/SDR) (Staffed as PDC 506)  04/24/12  Hilert | This approved change is provided to consolidate documentation associated with SDR guidance in preparation for re-issuance of the DLMS Manual as a Defense Logistics Manual (DLM). | Effective immediately |  |
| ADC 489,  Administrative Change to Maintain Inventory Control Effectiveness (ICE) Report Ammunition Procedures (DLMS/MILSTRAP)  04/24/12  Madrigal | This ADC changes the procedures for ICE Report Ammunition from using references to the ICE Report General Supply procedures to explicit procedures specific to the ICE Report Ammunition. | Approved implementation |  |
| MILSTRIP Interim Change 94-2 | Provides the procedures necessary to effect lateral redistribution of retail assets as directed by the integrated material manager. |  | Published in MILSTRIP Formal Change 8 (5/18/95)  USA 12/04 |

##### PART III – INACTIVE/HOLD/WITHDRAWN CHANGES

| PROPOSED/APPROVED CHANGE NO.  TITLE DATE ISSUED ACTION OFFICER PDC ORIGINATOR | BRIEF DESCRIPTION  OF CHANGE | REPLY STATUS | | |
| --- | --- | --- | --- | --- |
| RFIDDATE DUE | REC’D FROM | COMMENT |
| Revised Request for Implementation Date for Approved MILSTRAP Change Letter (AMCL) 3  Supply Condition Code (SCC) W for Unserviceable Warranted Assets  11/28/97  Johnson | Provides a means of identifying, segregating, and controlling unserviceable warranted assets. | 4/30/98  RFID extension  10/1/99 | USA  USN  USAF  DSCA  GSA  USCG | Components to validate continued requirement per SPRC 99-4.  Awaiting Component response.  Joint implementation with DLA recommended. 12/04  Navy reassessing and withdraws 7/99 date.  Ready to implement.  No comment.  Any date acceptable.  Ready to implement. |
| Request for Implementation Date ADC 12 Revised Procedures for Logistics Reassignment (LR)  (Supply/Joint MILSTRIP/ MILSTRAP)  6/3/98  Hilert/Johnson | Revises LR procedures to ensure accountability and control of assets being logistically reassigned. | 8/3/98 | USN  USAF  USMC  DTRA  NSA | Joint implementation required  Supply PRC 02-3 Conclusion: Components unable to establish date in modernized systems. Request premature. Components should assure modernized systems are aware of requirements, and need for joint implementation.  2/01 -No date available due to legacy system freeze  2002  Will coincide with USAF.  No impact.  No impact. |
| Withdrawal of Approved Military Change Letter (AMCL) 5 and 13, Date Packed/Expiration for Subsistence Items (Staffed by PMCLs 3) (Supply/MILSTRIP/MILSTRAP)  2/18/10  Hilert/Johnson | Removed date packed for subsistence items and expiration date for subsistence items from DLMS Supplements |  | DLA | Formal withdrawal of AMCL 5 and 13. Both were placed on hold at the request of DLA prior to the 1992/1993 implementation date. In response to Supply PRC action item, DLA confirmed that original requirement is considered obsolete and requested both AMCL 5 and 13 be withdrawn. The withdrawal also retracts associated business rules published in DOD 4000.25-M, DLMS. Withdrawal of AMCL 5 and 13 is effective March 1, 2010. |
| Request for Implementation Date for Approved MILSTRAP Change Letter (AMCL) 13, Partial Reversal of Select MILSTRAP Transactions  2/14/08 Johnson | Allows for partial reversal, i.e., reversal of less than the original transaction quantity of selected transactions. | 3/14/08 |  | Discussed at SPRC 09-1. Action: Each Component provide implementation date 12/1/09 so a coordinated joint implementation date can be established. DLMSO will publish in manuals with footnote citing Implementation date once established.  Draft AMCL 13 sent to SPRC 10/8/2011. SPRC asked to provide updated status, if any, by 10/28/2011. AMCL to be released in 2012 after responses are evaluated.. |
| PDC 29 Requisition Priority Designator (PD) Validation (Supply/MILSTRIP)  3/10/99  Hilert  PRC Chair  Replaced by PDC 29A on 08/16/11. | Provides instructions for use of PD. Specifically addresses requisitioning in support of deployed or off-station F/AD I units. |  |  | On hold.  AF implementation under DLSS not feasible. Proposal to be reworked for DLMS implementation.  Removed from hold status. Replaced by PDC 29A on 08/16/11. |
| PDC 29A,  Inclusion of the Authorized Requiring Activity in the Requisition and Revised Requisition Priority Designator (PD) Validation (Supply/MILSTRIP)  08/16/11  Hilert  MILSTRIP Administrator | This change integrates instructions for use of the PD during preparation of the requisition with basic requisitioning procedures under MILSTRIP and DLMS. It clarifies the need for appropriate PD assignment and DAAS validation performed by DLA Transaction Services during requisition processing. It provides additional DoDAAC data field to be used for F/AD I requisitions when the requisitioner/ship-to/bill-to DoDAAC values identify other activities. | 09/30/11 | USTRANSCOM  Air Force  HQMC  DLA  Army | Approves PDC 29A. If approved, IGC will need some time to do some recoding.  Concur with comment  Concur  Concur. We will require a system change in EBS to integrate the new data element.  Concur  Deferred-ADC to be published at later date. |
| Revised Request for Implementation Date Approved MILSTRIP Change 35 Inventory Control Point (ICP) Generation of FTR Transactions  7/23/98 | Requires the ICP to reject Material Returns Shipment Status transactions that contain NSNs that cannot be identified or do not match a previously submitted offer/automatic return. This corrects automatic rerouting of the offer by DAASC to another ICP. |  |  | Joint implementation recommended.  Implementation date not available pending modernization. |
| Request for Implementation Date for ADC 38, Special Program Requirements (SPR) Process Minimum and Maximum Quantity Checks, and New SPR Status Codes (Supply/MILSTRAP)  2/13/08  Johnson | This change establishes a minimum quantity check option and modify existing SPR status are currently not specific enough to ensure transactions process through appropriate logic; therefore, DLA recommends an existing status code be redefined to fit only a single purpose and 2 new codes be established. | 3/14/08 | DLA  Navy  USAMMA | This replaces the Request for Implementation date released 5/25/2006.  Implemented.  Implemented Dec 2002.  Concur with proposed changes and request earliest implementation date.  DLMSO followed up for USA and USAF response 6-18-09. Response due 6-30. USAF ECSS target implementation date is March 2015  Discussed at SPRC Mtg 09-1.  DLMSO requested interim solution for staggered Service implementation from DLA.  A request for implementation information went out on 10/12/2012 with response due 11/2/2012. |
| Withdrawal of RFID ADC 39, Special Program Requirements (SPR) Process Use of Reject Status Codes (Supply/MILSTRAP) 2/13/08  Johnson  DLA | The ADC 39 requirement was intended to allow DOD 4000.25-2-M, MILSTRAP, reject transaction codes to be used with SPR Status transactions, to facilitate SPR rejection for Service legacy systems that had not fully implemented the MILSTRAP Document Identifier Code DZG Reject transactions with the SPR process. |  | N/A | Withdrawal of ADC 39 was discussed at Supply PRC meeting 07-02 in October 2007, and DLA, which originated this change, subsequently confirmed that the requirement could be withdrawn. |
| Revised RFID Proposed MILSTRIP Change 40  Processing Cooperative Logistics Supply Support Arrangement (CLSSA) Requisitions |  |  |  | Withdrawn – See ADC 57 |
| Request for Implementation Date Approved MILSTRAP Change 49A  Reconciliation and Follow up Procedures for Dues-in After Logistics Reassignment (LR)  9/10/98  Johnson | Provides for automated follow up and reconciliation of due-in between the losing and gaining inventory managers during LR. | 11/9/98 | USA  DLA  USN  USMC  GSA  USN | Staggered implementation recommended.  SPRC 02-3: Army, DLA, Navy asked to ascertain if implemented and in use.  USAF response required.  Status Provided in 2002  Implemented 1/99. Problems encountered when tested with DLA required program corrections.  Implemented. This process is activated for intra-DLA transfers. To activate the process with the Service(s) would require a small systems change for SAMMS. Programmed - but corrections are required to match DLA.  Will coincide with USAF.  Implemented.  SPRC mtg 08-01: Requested all Components provide updated implementation status.  Status Provided in 2008:  Legacy will not now be modified to fully comply. |
| PDC 62 Proposed Change to the DAASC Mailing Process  3/31/00  Hilert  DAASC | This change reduces or eliminates DAASC mailing of transactions related to MILSTRIP and MILSBILLS processes. |  |  | DAASC will phase out mailers as alternatives are adopted and identify high volume activities for review. |
| PDC 98  Clarification of Transportation Control Number Usage for Modes 9 and X  (Supply/Transportation/ MILSTRIP)  02/04/03  Hilert  DLA | The MILSTRIP/DLMS revision is minimal and consists only of providing clarification to the entry instructions for the TCN field. The substantive change required to support this revision must be accomplished in the MMR and the DTR. Exclusions by mode of shipment are not recognized. This change would allow for optional assignment of the TCN for modes 9 and X. |  |  | On hold pending USTRANSCOM further research. |
| PDC 103Revised Service Code V Use (Supply/MILSTRIP)April 30, 2003Hilert NAVICP | This change proposes reassigning the use of Service Code V, in record positions 4, 67, and 74 to the Navy (designating the start of the Routing Identifier field in MILSTRIP and MILSTRAP logistics transactions). V is currently assigned to NASA. |  |  | Published as ADC 102 February 12, 2009 |
| PDC 108Mandatory Identification of CIIC on Transfers to DRMO(Supply/MILSTRIP)07/24/03Hilert DRMS-BA | This change requires mandatory identification of the CIIC on the Defense Turn-in Document (DTID), DD Form 1348-1A or DD Form 1348-2.  Additionally, the heading for block 9 is revised and instructions for block 15 are updated. |  |  | Withdrawn by DRMS |
| ADC 140Withdrawal of ADC 140, Revise DLMS 527R, Receipt, Inquiry, Response and MRA to Acknowledge Navy Requirement for Shipper Routing Identifier Code in Support of Navy Commercial Asset Visibility - Organic Repairables Module (Supply) 03/07/01  Johnson  PRC Chair | Withdrawal of ADC 140 – Published on 3/07/07 - withdrawal action is based upon ADC 216, dated November 7, 2006, which revised DLMS 527R receipt in support of CAV, and deleted qualifier “SF-Ship From” and its associated notes from the DLMS Supplement. |  |  |  |
| PDC 141  DLMS 846M Supply Support Request Information and 846O Supply Support Output Information (Logistics)  10/06/04  Hilert  DLA | This change creates two new DLMS transactions for the inter-Component Integrated Material Management (provisioning support) program to submit supply support information and its related output (supply support output information consisting of interim advice, accept, reject, reply to offer, follow-up, and reply to follow-up messages). |  |  | Tabled. Supply Support Request Work Group addressing redesign/ enhancement of business process. No DLMS transactional requirement at this time. |
| Proposed Addendum for ADC 142A856A Due-In Data Maintenance - Shipment Notice for Shipments to a CCP11/16/05Hilert DLA/  TRANSCOM | This change forwards the 856A Due-In Data Maintenance designed to replace the DLMS 856SC established under ADC 142. The attachment is the format used for coordination of the 856A revisions by the Defense Transportation EBusiness (DTEB) and has been provided to the Supply PRC for comment. |  |  | OBE - Effective January 2006, the DTEB Committee approved changes to the existing 856A IC to support the migration of the legacy MILS CDP/CDF/CDY/CBF transactions into EDI and to support the implementation of passive RFID into Due-in Notices |
| ADC 166,  Withdrawal of ADC 166, and Withdrawal of DLMS 846V (Version 4030) to Accommodate Electronic Data Interchange of Supply Planning Inquiry/Advice between DOD and Vendors (Supply/DLMS) (Staffed by PDCs 169/169A)  6/12/09  Johnson  DLA | This announces the formal withdrawal of ADC 166, published May 25, 2005. ADC 166 established DLMS 846V, Supply Planning Inquiry/Advice as proposed by the DLA. On May 28, 2009, DLA advised DLMSO that DLA had never implemented, and no longer required, DLMS 846V. DLA requested that ADC 166 and DLMS 846V be withdrawn. This withdrawal of ADC 166 retracts the DLMS 846V transaction along with the associated business rules published in DOD 4000.25-M, DLMS. DLMSO coordinated this withdrawal of ADC 166 with the PRC. |  | GSA  USTRANSCOM | Proposes withdrawal on 5/28/09  No objection against the withdrawal of ADC 166.  Concurs with withdrawal  Published Withdrawal of ADC 166 on 6/12/09  Withdrawal of ADC 166 is effective immediately. |
| PDC 176,  Mandatory Identification of Detail Level Packaging Discrepancy Codes for USAF DOD WebSDR Users (SDR/Supply)  6/28/05  Hilert  USAF | Requires mandatory identification of four-digit packaging discrepancy sub-codes in the DoDWebSDR system. This change only applies to direct web input by USAF submitters |  |  | To be modified and re-staffed per SDR Mtg 06-1. See PDC 176A. Delayed as low priority change |
| PDC 176A,  Mandatory Identification of Four-Character Packaging Discrepancy Codes (Supply/Supply Discrepancy Report (SDR)/Storage Quality Control Report (SQCR/DD 1225))  6/24/08  Hilert  USAF | This change establishes a mandatory requirement for the applicable four-position packaging discrepancy subcodes when packaging discrepancies are reported using a phased implementation approach. |  |  | Tabled pending completion of higher priorities. |
| PDC 183Withdrawal of New Supply SDR Discrepancy Code (W7) to Identify Shipping Discrepancies due to Customer Requisitioning Error (Supply/SDR)7/05/05Hilert DLA/J-3731 | Requests a new Discrepancy Code to accommodate situations where the shipping discrepancy was caused by a customer requisitioning error. |  | DLA  DSCA  USA | DLA  Concur  Nonconcur  Withdrawn by Submitter |
| PDC 193DLMS Unit of Issue and Purchase Unit (UI/PU) Conversion Guide(Supply/Logistics, Procurement, Contract Administration,Distribution, Supply Discrepancy Report, Transportation)10/24/05Hilert PRC Chair | Abolishes current and all future version/release restrictions for ASC X12 unit of measure codes used by DLMS for conversion to DOD unit of issue and purchase unit. |  |  | Concept reworked - refer to PDC 274 |
| PDC 203New Advice Code for the Combination of 2N (Continuous Length) and 2G (Shelf Life) Advice Codes (Supply)3/20/06Hilert Navy | This change establishes a new combination Advice Code for 2G and 2N. |  |  | Withdrawn for rework by Navy and DoD Shelf-life Committee |
| ADC 233  Withdrawal of ADC 233, New DLMS Information Exchange for Tracking Non-Ready-For-Issue (NRFI) Carcass Return (Supply) (Staffed as PDC 206)  04/26/12  Daverede  Navy | ADC 233 established a new DLMS Supplement 856C for use in the Navy procedures associated with carcass tracking of depot level repairables and provided associated mapping of the DLMS 856C to internal Navy-unique BK\_ series transactions. On April 25, 2012 Navy advised DLA Logistics Management Standards that with Navy’s implementation of the Navy Enterprise Resource Planning and Navy In-Transit Accountability systems, the DLMS 856C/BK\_ transactions are no longer required. Navy developed internal tracking processes and web services between NERP and NITA that replace the functions of the DLMS 856C/BK\_ transactions. |  |  | The withdrawal of ADC 233 retracts the DLMS 856C transaction along with the business rules published in DOD 4000.25-M, Defense Logistics Manual, Volume 2, Chapter 23. Withdrawal of ADC 233 is effective immediately. |
| PDC 271  DLMS Mapping for Army Electronic Product Support (AEPS) Requisition Exception Data (Supply)  7/12/07  Hilert  Army LMP | This change accommodates the Army’s LMP requirement for receiving requisition exception data from the AEPS system. This change modifies the DLMS 511R to transmit the data content of the AEPS generated requisition exception data and format. |  | Army | Placed on hold by submitter - awaiting update  Placed on hold/deferred - as of 6/13/08 |
| PDC 274  Establishment of Borrowed Codes for DLMS Unit of Material Measure(Unit of Issue/Purchase Unit) Conversion Guide Update  (Supply, Distribution, Procurement and Contract Administration)  8/09/07  Hilert | Revise the DLMS Unit of Material Measure Conversion Guide to include new borrowed/substitute codes to provide DOD equivalent codes for conversion processing at ANSI ASC X12 EDI version 4010 or higher, up to the version at which the correct X12 code becomes available. |  |  | In conjunction with ADC 1008 publication , PDC 274 was formally withdrawn. Refer to ADC 1008. |
| PDC 294, Foreign Military Sales (FMS) Requisitioning Procedures for Use of DoD EMALL (supply)  5/08/08  Hilert | This change is provided to document proposed procedures for FMS customers to access, query, and order materiel through DoD EMALL to include DAAS procedures and the use of MILDEP-assigned RICs for use by FMS customers and supporting U.S. Government personnel for internal record keeping purposes when utilizing EMALL. |  |  | Comments being integrated by DLA. Procedures for EMALL FMS to be finalized at later date – PDC on hold at this time. |
| Request for Implementation Date for Approved Defense Logistics Management System (DLMS) Change (ADC) 295, Use of DLMS Qualifier for Local Stock Number/Management Control Numbers (Supply) (Staffed as PDC 319)  8/06/08  Johnson | Qualifier ‘ZZ’ is used in DLMS transactions for materiel identification “to identify nonstandard materiel when all other authorized qualifiers do not apply or cannot be determined (includes MCNs and locally assigned stock numbers). Qualifier ‘ZZ’ may also be used for DLSS-to-DLMS conversion when the translator cannot determine a more appropriate code.” Qualifier ‘ZZ’ supports existing MILSTRIP appendix AP2.5 which identifies what data that can be entered in the generic DLSS (e.g., MILSTRIP, MILSTRAP, etc) ‘stock or part number’ field. | 9/20/08 | Navy  GSA | Navy ERP is planning to code for the use of "ZZ" in their DLMS mappings for release 1.1. And since FEB 2010 is when they are scheduled to "go live" then Navy will have implemented ADC 295 after 2010 in their ERP solution  GSA will comply once GSA has converted to DLMS EDI. |
| PDC 328,  Administrative Update to ANSI ASC X12 Unit of Material Measure (Unit of Issue/Purchase Unit) Conversion Guide (Supply)  9/23/08  Hilert  PRC Chair | The objective is to correct an invalid cross-reference caused by an incorrect ANSI X12 code reference in the DLMS/ANSI Unit of Issue and Purchase Unit Conversion Guide. |  |  | In conjunction with ADC 1008 publication, PDC 328 was formally withdrawn. Refer to ADC 1008. |
| PDC 431Revises DLMS Supplements 140A, Small Arms & Light Weapons (SA/LW) Reporting, 888A, Small Arms & Light Weapons (SA/LW) Data Change in Support of RBI (Supply) Withdrawn on 1/24/11  Madrigal  DLA | With the addition of DLA Disposition Services business processes into the DSS system, data elements and transaction information needs to be introduced in a DLMS transaction to provide the DLA Disposition Services customers a means to input, submit, receive information and track transactions that they have previously entered in the DAISY system |  | DLA Disposition Services | Officially Withdrawn by submitter on 01/24/11 |
| PDC 445,  DoD WebSDR Transmission of “Historical” Navy Supply Discrepancy Reporting System (NSDRS) SDRs as Information Copies to Product Data Reporting and Evaluation Program (PDREP) (Supply SDR/Quality Assurance)  11/22/10  Hilert  NAVSEA | The intent of the transaction routing change is to enable the DoD WebSDR to forward historical customer SDRs (identified as SDR Document Type 6 and type 7) from one Navy-sponsored system to another. | 1/06/11 |  | Officially withdrawn by SDR Administrator on 05/15/12. Subsequent to the Navy termination of NSDRS and transition to PDREP-AIS, there is no longer a need for WebSDR to transmit information copies from one Navy system to the other. |
| PDC 501,  Battle Damaged Weapons and Unrecognized Serial Numbers (Supply/MILSTRAP)  02/09/12  Madrigal  USMC and DOD SASP | Formalize DLMS 888A/DIC DSA transaction with transaction code K and associated processes and business rules to assign an ARM# to SA/LW items with damaged/obliterated serial numbers. | ~~03/12/12~~  05/09/12 | USTC  Navy  Army  Air Force  DLA | Abstains  Concurs  Requested extension until 05/09/12  Non-concurs with comment  Concurs without comment  PDC 501 was officially withdrawn by the USMC on 08/07/12. |