ADOPTING COMMERCIAL

ELECTRONIC DATA INTERCHANGE

STANDARDS FOR

DEPARTMENT OF DEFENSE LOGISTICS

APRIL 2000

(AMENDED JANUARY 2004)

January 28, 2004

ADDENDUM

This Plan has been amended to incorporate the Under Secretary of Defense (Acquisition, Technology and Logistics (USD(AT&L) memorandum, subject:  Migration to the Defense Logistics Management Standards (DLMS) and Elimination of the Military Systems (MILS), December 22, 2003.  This memorandum establishes policies for the total elimination of the MILS, formally known as the Defense Logistics Standard Systems (DLSS).

This action reaffirms policies that have been in-place since 1998 and directs that by “close-of-business December 31, 2004, MILS formatted messages shall no longer be used within or between DoD systems.”  It further directs that:  “Effective January 1, 2005, all information exchanges among DoD systems shall use the DLMS ANSI ASC X12 or equivalent XML schema for all business processes supported by the DoD 4000.25 series of manuals.”

Additionally, the Plan is being amended to incorporate common Enterprise Resource Planning (ERP) corporate service requirements.  Since data standards and common business practices are at the core of information flow and interoperability, DoD must ensure the logistics community maintains common data standards and incorporates common business practices.  Community services are part of this effort.  A centralized framework of community services shall provide an economical and effective means to advance interoperability by furnishing enterprise-wide services and tools for information exchange, business rule development, and repository management.

This initial update of the Plan was expedited to assist the DoD Components in their respective migrations to the Defense Logistics Management System (DLMS).  This was necessary because of the aggressive implementation schedule and the need for the DoD Components to have the most up-to-date guidance at the earliest.  Additional changes will be forthcoming, as required.

-Signed-

JAMES A. JOHNSON

Director

Defense Logistics Management

Standards Office

MEMORANDUM FOR SECRETARIES OF THE MILITARY DEPARTMENTS

CHAIRMAN JOINT CHIEFS OF STAFF

UNDER SECRETARIES OF DEFENSE

DIRECTOR, DEFENSE RESEARCH AND ENGINEERING

ASSISTANT SECRETARIES OF DEFENSE

GENERAL COUNSEL OF THE DEPARTMENT OF DEFENSE

INSPECTOR GENERAL OF THE DEPARTMENT OF DEFENSE

DIRECTOR, OPERATIONAL TEST AND EVALUATION

ASSISTANTS TO THE SECRETARY OF DEFENSE

DIRECTOR, ADMINISTRATION AND MANAGEMENT

DIRECTORS OF THE DEFENSE AGENCIES

DIRECTORS OF THE DOD FIELD AGENCIES

SUBJECT:	Adoption of Commercial Electronic Data Interchange Standards for DoD Logistics

Phased Implementation Plan

The implementation of commercial electronic data interchange (EDI) standards supports the DoD vision of interoperable systems functioning in an integrated data environment taking advantage of civil sector best business practices.  Implementing commercial EDI standards lays an essential foundation to enable DoD to transform its obsolete and inefficient logistics business practices and move to world class processes that support Joint Vision 2010.

This plan implements Under Secretary of Defense (Acquisition, Technology and Logistics)  Policy and Guidance for DoD Use of EDI Standards in Logistics Applications and satisfies the Defense Reform Initiative Directive #48 requirement for an implementation plan.  It provides a detailed phased approach that moves DoD to American National Standards Institute Accredited Standards Committee X12 commercial EDI standards.  As indicated in the Plan the Components will submit individual implementation plans to the Defense Logistics Management Standards Office within 180 days of the date of this memorandum.

/ SIGNED /	/ SIGNED /

ROGER W. KALLOCK	PAUL R. BRUBAKER

Deputy Under Secretary	Acting Deputy Assistant Secretary

of Defense (Logistics)	of Defense (Deputy Chief

Information Officer)

cc:

USD(AT&L) Director, Interoperability

Director, Information Policy

Director, Logistics Systems Modernization

Executive Summary

To ensure the Department of Defense (DoD) exploits available commercial standards as part of its business system upgrade efforts, the Deputy Secretary of Defense issued Defense Reform Initiative Directive (DRID) #48, Adoption of Commercial Electronic Data Interchange (EDI) Standards for DoD Logistics Business Transactions.

This Plan satisfies the requirement of DRID #48 and the Under Secretary of Defense (Acquisition, Technology & Logistics) Policy Guidance for Department of Defense (DoD) Use of Electronic Data Interchange (EDI) Standards in Logistics Applications, September 14, 1999, to develop a phased implementation plan to move DoD to the use of American National Standards Institute (ANSI) Accredited Standards Committee (ASC) X12 standards or other commercial EDI standards.  DoD will adopt ANSI ASC X12/ World Wide-Web (W3C) Extensible Markup Language (XML) EDI standards for internal and external communications between federal and private sector entities as a first step toward open international EDI standards targeted for the future.

This Plan has been amended to incorporate common Enterprise Resource Planning (ERP) corporate service requirements and requirements of USD(AT&L) memorandum, Subject: Migration to the Defense Logistics Management Standard (DLMS) and Elimination of the Military Standard Systems (MILS), December 22, 2003.

Adopting commercial EDI standards supports DoD’s process improvement and reengineering goals to:

- Adopt commercial best business practices

- Increase reliance on the commercial sector for logistics support

- Maximize use of commercial-off-the-shelf (COTS) software

- Enable business process improvements and systems modernization

Logistics system modernization efforts and process improvements are the basis of this Plan's implementation strategy.  This Plan contains the requirements, agreed to by the DoD Components, for implementing this strategy.  It describes the common user support services needed to meet the goals of DRID #48 and the USD(AT&L) memorandum.  Corporate policy and support services include:

- Clearly defined policy for improved logistics business processes and systems modernization

- Clearly defined policy for the management of logistics data

- Policy directing an end to non-critical changes to Defense Logistics Standard Systems (DLSS) transactional exchanges

- Fully operational electronic business/electronic commerce infrastructure, including flexible and robust telecommunications, that supports a transitional DLSS/ASC X12/XML environment

- An efficient and effective organizational structure, with DoD corporate sponsorship, capable of overseeing the implementation of ASC X12/XML and sustaining the Defense Logistics Management System (DLMS) infrastructure

- DLMS documentation management, including implementation convention configuration control and participation in standards setting bodies

- Translating, converting, storing, forwarding, archiving, and routing Component transactions as needed

- Logistics database services

- Selected ASC X12/XML and DLMS training

- Corporate end-to-end testing

Components are responsible for implementing DLMS ASC X12 commercial based standards or W3C compliant DLMS XML schemas in their new, planned, and legacy business process systems. The USD(AT&L) memorandum, December 22, 2003, establishes the policies for total elimination of the MILS/DLSS by December 31, 2004 and the use of DLMS in all information exchanges among DoD logistics business systems effective January 1, 2005.  To manage the common user support services and to facilitate a smooth, synchronized implementation to DLMS ASC X12/XML, Components will:

- Designate a single organization to oversee DLMS ASC X12/XML implementation

- Develop individual Component DLMS ASC X12/XML migration implementation plans (which will be included as appendices to this Corporate plan)

- Submit draft migration plans to the Defense Logistics Management Standards Office (DLMSO) by February 28, 2004 and final migration plans to DLMSO by April 16, 2004

- End non-critical changes to DLSS

- Assist Deputy Under Secretary of Defense, (Logistics & Materiel Readiness) in identifying and developing policies and guidance to effect use of DLMS ASC X12/XML in lieu of DoD-unique logistics data exchange standards

- Manage and coordinate implementation of DLMS ASC X12/XML into communications among intra- and inter-Component logistics business processes

- Evaluate legacy systems for DLMS ASC X12/XML implementation

- Identify additional logistics business functions; e.g., maintenance, munitions, etc., and unique transactions/data that could benefit by implementing DLMS ASC X12/XML

- Adopt DLMS ASC X12/XML for third-party logistics partnerships

- Identify corporate services required to support DLMS ASC X12/XML implementation

Report implementation status semiannually

TABLE OF CONTENTS

SECTION 1  OVERVIEW

1.1.	INTRODUCTION	1-1

1.2.	BACKGROUND	1-2

1.3.	PURPOSE	1-3

1.4.	SCOPE	1-4

1.5.	POLICY	1-4

1.5.1.	Federal Policy	1-5

1.5.2.	DoD Policy	1-5

1.6.	CORPORATE INFRA STRUCTURE AND SUPPORT SERVICES	1-6

1.7.	PLAN ORGANIZATION	1-7

SECTION 2  LOGISTICS DLMS ASC X12/XML EDI IMPLEMENTATION STRATEGY

2.1.	INTRODUCTION	2-1

2.2.	MILS/DLSS ELIMINATION	2-1

2.3.	IMPLEMENTATION STRATEGY	2-1

2.3.1.	Component Responsibilities	2-2

2.3.2.	Component Implementation Plans	2-3

2.3.3.	Component Implementation Status Reporting	2-3

2.4.	SUMMARY	2-3

SECTION 3  IMPLEMENTATION MANAGEMENT

3.1.	INTRODUCTION	3-1

3.2.	IMPLEMENTATION MANAGEMENT	3-1

3.2.1.	Participants	3-1

3.2.2.	DLMSO Responsibilities	3-2

3.2.3.	Technical Management	3-3

3.2.4.	Working Teams	3-3

3.3.	IMPLEMENTATION STRATEGY COORDINATION	3-4

3.3.1.	Coordination/Management of Component Plans	3-4

3.3.2.	Documentation	3-4

3.3.3.	Training Support	3-4

3.3.4.	Initial Integration and Testing	3-5

3.3.5.	Corporate Integration and Testing	3-5

3.3.6.	Data Administration	3-6

3.3.7.	Problem Resolution	3-6

3.3.8.	DLMS Enhancements	3-6

3.4.	SUMMARY	3-7

SECTION 4  CHANGE MANAGEMENT AND ISSUE RESOLUTION

4.1.	INTRODUCTION	4-1

4.2.	CHANGE MANAGEMENT PROCESS	4-1

4.2.1.	Process Review Committee	4-1

4.2.2.	Business Process Change	4-1

4.2.3.	Coordination with External Standards Bodies	4-1

4.2.4.	Technical Review Committee	4-2

4.3.	DOCUMENTATION	4-2

4.4.	BUSINESS RELATIONSHIPS	4-2

4.5.	ISSUE ELEVATION	4-3

4.6.	DLMSO BUSINESS PROCESS CHANGE INITIATIVES	4-3

4.7.	SUMMARY	4-3

SECTION 5  ENTERPRISE SERVICES FOR LOGISTICS BUSINESS PROCESS

MODERNIZATION

  - INTRODUCTION.........................................................................................5-1

  - BACKGROUND...........................................................................................5-1

  - REQUIREMENTS AND IMPLEMENTATION STRATEGY................5-1

    - Data Standards and Design Repositories Subgroup..................................5-2

    - Business Rules Subgroup..............................................................................5-3

    - Information Exchange Services Subgroup..................................................5-5

    - Organizational Repositories Subgroup........................................................5-6

5.4	DoD POLICY IMPLICATIONS..................................................................5-7

APPENDICES

A	OPERATING CONCEPTS AND CONSIDERATIONS

A.1.	INTRODUCTION	A-1

A.2.	TRANSACTION PROCESSING	A-1

A.2.1.	Initiator Processing	A-1

A.2.2.	Transaction Processing	A-2

A.2.3.	Receiver Processing	A-2

A.2.4.	Telecommunications	A-3

A.2.5.	Data Compression/Encryption Capabilities	A-3

A.2.6.	Conversion Operations	A-3

A.3.	TRANSLATION SOFTWARE	A-4

A.3.1.	Translation Software	A-4

A.3.2.	Software Selection	A-5

A.3.3.	Translation Software Distribution	A-5

A.4.	TRANSACTION ROUTING	A-6

A.4.1	Routing Functions	A-6

A.4.2.	Connections to Commercial Trading Partners	A-7

A.5.	OPERATIONAL CONSIDERATIONS	A-7

A.5.1.	Processing	A-7

A.5.2.	Security Safeguards	A-8

A.5.3.	Unique-Transaction Data	A-8

A.6.	WEB OPERATIONS AND OTHER TECHNOLOGIES	A-8

A.7.	SUMMARY	A-8

B	CORPORATE INFRASTRUCTURE ARCHITECTURE

B.1.	INTRODUCTION	B-1

B.2.	DoD EB/EC ARCHITECTURE	B-1

B.3.	DoD EB INFRASTRUCTURE ENVIRONMENT	B-3

B.4.	DAAS EB Infrastructure	B-4

B.5.	SUMMARY	B-6

C	IMPLEMENTATION RESPONSIBILITIES, ACTIONS,

AND MILESTONES

C	Implementation Responsibilities, Actions, and Milestones (Matrix)	C-1

D	SUPPORTING DOCUMENTATION

D	Contents	D-1

Tab 1	DRID# 48	T1-1

Tab 2	MIGRATION TO DLMA/END MILS POLICY FREQUENTLY ASKED

QUESTIONS	T2-1

E	DLMS ASC X12/XML IMPLEMENTATION SUCCESS

STORY	E-1

E.1.	INTRODUCTION	E-1

E.2.	THE DEFENSE MEDICAL LOGISTICS STANDARD SUPPORT

(DMLSS)	E-1

F	COMPONENT DLMS ASC X12/XML IMPLEMENTATION

PLAN OUTLINE

F.1.	INTRODUCTION	F-1

F.2.	COMPONENT DLMS ASC X12/XML IMPLEMENTATION

PLAN OUTLINE	F-1

F.2.1.	Introduction	F-1

F2.2.	Component Implementation Strategy	F-1

F.2.3.	Common Corporate Service Requirements	F-2

F.2.4.	Cost	F-3

F.2.5.	Implementation Issues	F-3

F.2.6.	Appendices	F-3

G	ARMY IMPLEMENTATION PLAN	G-1

H	NAVY IMPLEMENTATION PLAN	H-1

I	AIR FORCE IMPLEMENTATION PLAN	I-1

J	MARINE CORPS IMPLEMENTATION PLAN	J-1

K	COAST GUARD IMPLEMENTATION PLAN	K-1

L	DEFENSE LOGISTICS AGENCY IMPLEMENTATION PLAN	L-1

M	USTRANSCOM IMPLEMENTATION PLAN	M-1

N	DEFENSE SECURITY COOPERATION AGENCY

IMPLEMENTATION PLAN	N-1

O	DEFENSE FINANCE AND ACCOUNTING SERVICE PLAN	O-1

P	OTHER PARTICIPANTS IMPLEMENTATION PLANS	P-1

Q	GLOSSARY	Q-1

R	ABBREVIATIONS AND ACRONYMS	R-1

S	REFERENCES	S-1

FIGURES

A-1	Processing Data from Component Legacy System to Transmitting in

DLMS ASC X12/XML Format	A-4

A-2	Processing Data from Component Database Application to Transmitting

in DLMS ASC X12/XML Format	A-5

A-3	Alternative EDI Translation Scenarios	A-6

A-4	Overview of DLMS ASC X12/XML Participants and Transaction

Routing	A-7

B-1	DoD EB Architecture Views	B-2

B-2	DoD EB Architecture (Systems View)	B-3

B-3	Logistics Translation Capability	B-4

B-4	DAAS EB Infrastructure	B-5

B-5	DAAS EB Infrastructure Components	B-6

Administrative Notes

An electronic copy of this plan is available at : http://www.dla.mil/j-6/dlmso/eLibrary/Documents/DRID48_ImplementationPlan.pdf

Please provide comments and recommendations for future updates to:

| ATTN Defense Logistics Management Standards Office (DLMSO) J-6411 Suite 1834 Defense Logistics Agency J-6411 8725 John J. Kingman Road STOP 6205 Ft. Belvoir, VA 22060-6217 |
| --- |
| Mr. James A. Johnson Tel: (703) 767-0670 (DSN 427) E-mail: ja.johnson@dla.mil | Mr. Terry Gower Tel: (703) 767-0683 (DSN 427) E-mail: terry.gower@dla.mil |

1.1.	INTRODUCTION

To ensure the Department of Defense (DoD) exploits available commercial standards as part of its business system upgrade efforts, the Deputy Secretary of Defense issued Defense Reform Initiative Directive (DRID) #48, Adoption of Commercial EDI Standards for DoD Logistics Business Transactions, and the Under Secretary of Defense (Acquisition, Technology & Logistics) (USD[AT&L]) issued Policy and Guidance for DoD Use of EDI Standards in Logistics Applications.  Later, the USD(AT&L) established policies for the total elimination of the MILS. Under DRID #48, the Joint Electronic Commerce Program Office (JECPO), in conjunction with the Components, formed a logistics electronic data interchange (EDI) integrated product team (IPT).  The IPT was chartered to develop a comprehensive implementation plan for migrating to the use of American National Standards Institute (ANSI) Accredited Standards Committee (ASC) X12 standards, or other commercial EDI standards identified in Federal Information Processing Standard (FIPS) 161-2.  IPT members included representatives from each of the Military Departments, Defense Agencies, and participating civil agencies.

This implementation Plan contains the approach for Components to follow when developing their internal plans for implementing ASC X12 commercial standards.   When completed, Component plans will become individual appendices to this Plan (see Appendix F for Component plan outline).  As requirements are articulated in Component plans, this Plan will be updated accordingly.  As additional EB capabilities emerge and new business requirements are identified, DoD will integrate these new capabilities and their associated standards into the Defense Logistics Management System (DLMS).  Recognizing that other business capabilities do exist and more will be forthcoming, the IPT revised the definition of DLMS (see Appendix Q) to cover all emerging EB technologies.  The DLMS will provide business rules for total logistics support for all EB capabilities.

This section discusses the future use of DLMS ASC X12/XML and the role of the DLMS in implementing those standards for logistics systems data exchanges to support the Joint Chiefs of Staff (JCS) Joint Vision 2020, DoD Logistics Strategic Plan, and the Global Combat Support System (GCSS).  In addition, this section reiterates DoD policies regarding EB/EC.

1.2.	BACKGROUND

The existing DoD logistics automated information systems (AISs) were developed using the Defense Logistics Standard Systems (DLSS) (also known as MILS) for EDI.  The DLSS are a set of business rules to include:  procedures, data standards, code lists, metrics, policies, and transaction formats that govern DoD logistics operations.  DLSS transaction formats convey requisitioning and issue, inventory accounting, billing, contract administration, discrepancy reporting, and transportation data among Components’ AISs.  The approximate three billion DLSS transactions exchanged annually are crucial for conducting DoD logistics operations.  However, because the DLSS are more than 35 years old, they constrain business process improvements and the evolution of logistics data exchanges as follows:

- The amount of data that can be transmitted in a single transaction is limited - DLSS fixed-length 80-record position format cannot effectively support logistics modernization initiatives

- Costs for systems development and operations are unnecessarily high - employing obsolete DLSS standards in new systems contributes to this high cost

- DLSS transaction formats and codes are embedded in the program code and data structures of legacy systems - enhancing these systems with commercial off-the-shelf (COTS) software is more difficult and costly

- DLSS standards are DoD-unique and are in an outdated format - these standards and formats significantly increase the difficulty of developing third-party logistics arrangements

These constraints are inhibiting DoD’s operational effectiveness at a time when dramatic changes are occurring in military logistics.  The cold-war focus of a major war in Europe fought by pre-positioned forces and assets has changed to one in which diverse military missions are conducted anywhere in the world with little notice.  The exchange of logistics data between Components and their trading partners is crucial to DoD’s support of this new mission environment.  Rather than continuing to operate a combination of DLSS and diverse Component-unique transaction formats, DoD requires the flexibility and breadth in logistics data exchanges called for in Joint Vision 2020.  Accordingly, DoD will replace the DLSS with DLMS ASC X12/XML for transactional exchanges.

The DLMS incorporates ASC X12/XML and provides a broad base of business rules that include procedures, data standards, code lists, metrics, policies, and transaction formats designed to meet DoD’s requirements for total logistics support.  The DLMS encompasses the full functionality of DLSS and, with its variable-length transaction formats, can accommodate future information and process improvement requirements.  The Defense Logistics Management Standards Office (DLMSO), DoD’s Executive Agent (EA) for logistics data interchange, has completed much of the preparatory work to implement DLMS ASC X12/XML.  The functionality of more than 400 DoD-unique (DLSS) transaction formats has been consolidated into 56 federally-approved implementation conventions (ICs) that use 26 DLMS ASC X12 transaction sets.  These, in-turn, have been mapped to equivalent W3C XML schemas.  During the initial development of the DLMS, DLMSO included provisions for more than 100 enhancements that, based on input from the Components, accommodate additional data and new capabilities.  The ICs include these enhancements and are outlined in DoD 4000.25-M, Defense Logistics Management System.

1.3.	PURPOSE

This implementation Plan meets the requirement of DRID #48, DoD Directive 8190.1, and USD(AT&L) memorandum, December 22, 2003, for DoD Use of EDI Standards in Logistics Applications by providing a phased strategy for migrating to commercial EDI standards for DoD logistics business transactions.  This Plan describes the corporate DoD resources needed to migrate to these standards and identifies what Components must do to develop and implement their internal plans to meet the goals of the DoD memorandums and Directive.

Adopting commercial EDI standards supports DoD’s process improvement and reengineering goals to:

- Adopt commercial best business practices

- Increase reliance on the commercial sector for logistics support

- Maximize use of COTS software

- Enable business process improvements and systems modernization

Replacing DoD-unique logistics transaction formats with DLMS ASC X12/XML serves as a necessary first step for moving DoD’s automated logistics information exchange systems toward international open data interchange standards.  ASC X12/XML is widely used in industry computer-to-computer/web-based transactional exchanges and is the basis for many transactional exchange between the private sector and federal government.

DLMS ASC X12/XML has the flexibility for meeting Joint Vision 2020 objectives for transaction exchange.  Joint Vision 2020, the JCS basis for future DoD doctrine, emphasizes improved logistics support through a “focused logistics” concept.  Focused logistics “is the ability to provide the joint force the right personnel, equipment, and supplies in the right place, at the right time, and in the right quantity, across the full range of military operations.”  To accomplish this, the Department of Defense must shed itself of outdated proprietary logistics standards and transform its logistics business systems into real-time modern computer-to-computer/web based information systems that provide total logistics support to the joint warfighter.  Moving to a full DLMS process and total elimination of the MILS/DLSS are mandatory for the Department to realize the full potential of focused logistics.

1.4.	SCOPE

This Plan and DoD policy acknowledge the existence of other EDI standards and non-transactional interchange capabilities.  However, the primary focus of this plan is on implementing DLMS ASC X12/XML commercial based standards for DoD logistics business transaction interchange as a stepping-stone to open international standards.  While focusing on ANSI ASC X12 and W3C XML, this policy acknowledges, and does not preclude the DoD Components from using other non-proprietary EDI and transactional standards, as they become Federal Information Processing Standards and incorporated within DLMS.

This Plan applies to the exchange of predefined logistics EDI transactions within DoD and between DoD and its trading partners.  From an organizational standpoint, it applies to Office of the Secretary of Defense (OSD), JCS, DoD Inspector General, combatant commands, and the DoD Components.  From a systems standpoint, it applies to planned, new, and legacy DoD logistics systems identified in the DoD Year 2000 (Y2K) database.  From a data standpoint, this Plan applies to all predefined logistics transactional data, including Component- and system-unique formats, data elements, and code lists.

1.5.	POLICY

Federal and DoD policies mandate implementing EB by using commercial standards.  FIPS 161-2 requires using specific approved commercial EDI standards for EDI transactions.  DoD Directive 8190.2, “The Department of Defense (DoD) Electronic Business/Electronic Commerce (EB/EC) Program,” June 23, 2000, describes DoD policy for implementing EB.

1.5.1.	Federal Policy

FIPS 161-2 identifies approved commercial standards for exchanging transactional data using predefined formats in a computer-to-computer environment.  FIPS 161-2 requires using one of three families of EDI standards—ASC X12/XML; United Nations EDI for Administration, Commerce, and Transport (UN/EDIFACT); or Health Level 7 (HL7).  FIPS 161-2 defines EDI as “the computer-to-computer interchange of strictly formatted messages.”  FIPS 161-2 further states “EDI may be defined as an interchange between computers of a sequence of standardized messages taken from a predetermined set of message types.”  FIPS 161-2, Section 9.3.2, then requires “agencies using ASC X12, UN/EDIFACT, or HL7 versions and releases for which ICs have been established by the FESMCC (Federal EDI Standards Management Coordinating Committee) shall adopt those ICs.”  In addition, FIPS 161-2, Section 11.6, affirms the restriction on the use of industry-specific EDI standards beyond September 30, 1996, unless no equivalent ASC X12/XML or UN/EDIFACT standard has been developed.

1.5.2.	DoD Policy

DoD Directive 8190.1, “DoD Logistics Use of Electronic Data Interchange (EDI Standards,” as supplemented by  USD (AT&L) memorandum, Migration to the Defense Logistics Management Standards (DLMS) and Elimination of the Military Standard Systems (MILS), December 22, 2003, provides policy and guidance to implement commercial EDI standards in DoD logistics business processes.  The following key elements of this policy form the basis of this Plan:

- Replace DoD-unique logistics data exchange standards with DLMS ASC X12/XML commercial based standards to begin moving from obsolete, inflexible DoD-unique transactional-based standards to open international data interchange standards

- Use only DLMS ASC X12 (or DLMS XML schema equivalents) and Federal EDI Standards Management Coordination Committee (FESMCC)/DoD EDI Standards Management Committee (EDISMC)-approved ICs for electronic transactions in new and planned logistics business systems, including major modifications to existing legacy systems

- Use DLMS to improve processes within all logistics business systems as a part of the DoD Components’ ongoing and planned modernization programs.  Internal communications among DoD logistics business systems shall use DLMS ASC X12 (or DLMS XML schema equivalents) and FESMCC/EDISMC-approved ICs.  External communications between DoD logistics business systems and the private sector, other federal agencies, or foreign governments will use appropriate ASC X12/XML and the appropriate FESMCC/EDISMC-approved ICs

- Modify or replace legacy logistics business systems and DoD-automated information systems using MILS/DLSS with DLMS logistics business processes by December 31, 2004.  As a major step to employ new functionality, and meet the total requirements of DoD’s migration to approved EDI standards, MILS/DLSS shall no longer be used within the Department’s logistics business systems after December 31, 2004.  Effective January 1, 2005, all information exchanges among DoD logistics business systems shall use DLMS ASC X12 transactions, or equivalent DLMS XML schemas, for all DoD logistics business processes.  During this transition period, the Defense Automatic Addressing System Center (DAASC) shall provide the required conversion maps and translation services to allow the DoD Components to have an orderly migration to DLMS

- Use the corporate services provided by DLMSO and DAASC for all logistics business system processing.  DLMSO shall manage configurations for exchange definitions and DAASC shall control data mappings and customer profiles.  The DoD Components shall route all transactions to DAASC who shall capture required data and produce the end-to-end metrics required to oversee the logistics business processes of the Department of Defense

- Adopt commercial EDI standards and commercial-off-the-shelf solutions when in the best interest of the Department of Defense

- Program, fund, and implement DLMS through process improvements and business system upgrades by December 31, 2004

- Department-wide logistics services and processes shall be developed and applied to minimize duplication and ensure interoperability

1.6.	CORPORATE INFRASTRUCTURE AND SUPPORT SERVICES

The Deputy Under Secretary of Defense (Logistics and Materiel Readiness) [DUSD(L&MR)] shall be responsible for implementation policy and oversight direction as they apply to this Plan.  Implementing DLMS ASC X12/XML is a Component responsibility.  DUSD(L&MR) will support Component logistics requirements for corporate-level infrastructure and support services necessary to successfully migrate to DLMS ACS X12/XML, as well as to manage the fully developed DLMS environment.  These support services include:

- Clearly defined policy for improved logistics business processes and systems modernization

- Clearly defined policy for the management of logistics data

- Policy directing an end to non-critical changes to DLSS transactional exchanges

- Fully operational EB infrastructure, including flexible and robust telecommunications, that supports a transitional DLSS/DLMS ASC X12/XML environment

- An efficient and effective organizational structure, with DoD corporate sponsorship, capable of supporting the implementation of DLMS ASC X12/XML and sustaining the DLMS infrastructure

- Continued DLMS documentation management, including IC configuration control and participation in standards setting bodies

- The corporate capability to translate, convert, store, forward, archive, and route Component transactions as needed

- Logistics database services

- Selected ASC X12/XML and DLMS training

- Corporate end-to-end testing

These corporate support services are discussed in Section 3 and Appendices A and B.

1.7.	PLAN ORGANIZATION

The remaining sections of this plan describe specific implementation and operational management issues.  This implementation plan also includes appendices addressing operations concepts, EB architecture, and a format for individual Component plans.  The remainder of the plan is organized as follows:

- Section 2 discusses the DLMS ASC X12/XML implementation strategy

- Section 3 discusses DLMS ASC X12/XML implementation management

- Section 4 discusses change management and issue resolution

- Section 5 discusses application of community services during implementation of ERPs

- Appendix A describes the mixed DLSS/DLMS ASC X12/XML operating concepts and considerations

- Appendix B outlines the corporate infrastructure architecture

- Appendix C describes implementation responsibilities, actions, and milestones necessary to ensure corporate resources are in place to support the migration effort and for the Components to develop their plans

- Appendix D contains DRID #48 and frequently asked questions in relation to elimination of MILS

- Appendix E describes an DLMS ASC X12/XML implementation success story

- Appendix F outlines Component DLMS ASC X12/XML implementation plan requirements

- Appendices G – P are Component DLMS ASC X12/XML implementation plan placeholders

- Appendix Q contains a glossary of terms

- Appendix R lists abbreviations and acronyms

- Appendix S lists referenced documents

2.1.	INTRODUCTION

DLMS embodies ASC X12/XML, federally approved logistics ICs, and standard defense logistics business rules that will ensure interoperability among DoD’s logistics systems.  EDI implementation must balance a standard enterprise implementation strategy while recognizing the need to accommodate operational, functional, and resource constraint differences among Components.  This section provides an implementation strategy for Components in developing individual plans to implement DLMS ASC X12/XML.  It also ensures the implementation of DLMS ASC X12/XML is accomplished in a coordinated manner across corporate and Component boundaries.  A standardized implementation analysis process is outlined below to guide Components in developing individual plans to implement DLMS ASC X12/XML in new and planned systems; legacy systems; and system process improvement initiatives.  This standardized analysis process applies to systems and data outlined in Section 1, paragraph 1.4.  System categories are defined below:

- New and planned systems.  Transactional-based logistics business process systems under development or undergoing major modifications

- Legacy systems.  Transactional-based systems currently supporting logistics processes identified in the DoD Y2K database

- Process improvement initiatives.  DoD and Component initiatives or logistics transactional-based processes that have potential for using DLMS ASC X12/XML

2.2.	MILS/DLSS ELIMINATION

The USD(AT&L) has directed the total elimination of the MILS.  Effective by close-of-business December 31, 2004, MILS/DLSS formatted messages shall no longer be used within or between DoD systems.  Legacy, new, or developing systems will use DLMS ASC X12/XML for EDI exchanges.  Effective January 1, 2005, all information exchanges among DoD systems shall use DLMS ASC X12 or equivalent W3C XML schemas for all logistics business processes.  By September 15, 2004, DoD Components must certify that all applicable systems are in compliance with this USD(AT&L) mandate or report those specific systems that are not or will not be in compliance by January 1, 2005.

2.3.	IMPLEMENTATION STRATEGY

DoD’s implementation strategy is founded upon use of DLMS ASC X12/XML in new and planned systems and legacy system modernization efforts and process improvements based on criteria outlined in paragraph 2.2.  This strategy enables DoD to transform its obsolete and inefficient business practices and to move to improved and less costly alternatives.

DLMSO, as the DoD EA for logistics data interchange and implementing DLMS ASC X12/XML in logistics, will ensure Components are provided with common user support services (see Section 1, paragraph 1.6. and Section 3).  To support DLMSO’s management efforts and to facilitate a smooth implementation, Components must assume certain responsibilities, develop an internal DLMS ASC X12/XML migration plan, and periodically report on implementation progress.  For detailed implementation responsibilities, actions, and milestones, see Appendix C.

    - Component Responsibilities

Components are responsible for implementing DLMS ASC X12/XML into their logistics business processes by close-of-business December 31, 2004.  Components will designate to DLMSO a single organization and individual, in coordination with their respective EB focal points, to oversee this migration effort.  In addition to internal implementation responsibilities, this organization and individual will work in close coordination with DLMSO to:

- End non-critical changes to DLSS

- Develop the Component draft and final migration plans to move all logistics business systems to DLMS ASC X12/XML and total elimination of the MILS/DLSS

- Assist DUSD(L&MR) in identifying and developing policies and guidance to effect use of DLMS ASC X12/XML standards

- Manage and coordinate implementation of DLMS ASC X12/XML communications among intra- and inter-Component logistics business processes

- Identify all applicable systems that will not be in compliance in use of DLMS ASC X12/XML by January 1, 2005

- Ensure all DLMS ASC X12 transactions and DLMS XML schemas are routed through DAAS

- Identify internal file/database structures and uses for inclusion of UID business requirements

- Identify additional business functions, e.g., maintenance, munitions, etc., and unique transactions/data that could benefit by implementing DLMS ASC X12/XML

- Adopt DLMS ASC X12/XML for third-party logistics partnerships

- Identify corporate services required to support DLMS ASC X12/XML implementation

2.3.2.	Component Implementation Plans

No later than February 28, 2004, the DoD Components shall submit draft plans for migration of their systems to DLMS, elimination of MILS/DLSS, and incorporation of Unique Identification (UID) in application system databases.  Final migration plans shall be submitted by April 16, 2004.  Draft and final plans shall be submitted to the Director, DLMSO.

These plans shall focus on Component implementation strategies for new system development, legacy system modernization, and process improvement initiatives.  The plans will address key DLMS ASC X12/XML implementation issues and discuss how identified issues will be resolved.  In addition, the plans shall identify internal/database structures that would likely need modification to incorporate UID when implementing business rules for the UID are enacted.  The DoD Y2K logistics systems database will form the basis for system identification and inclusion in Component plans.  To ensure consistency and continuity, a Component plan outline is provided at Appendix F.

2.3.3.	Component Implementation Status Reporting

Beginning 3QFY04, and semiannually thereafter (or more often at Component option), a Component implementation status report will be provided to DLMSO.  Reports Control Symbol (RCS): DD-AT&L (AR) 1419 applies.  The purpose of this status report is to provide a vehicle for Components to escalate implementation issues for DoD action and to update Component implementation plans.  Reports shall address deviations from or issues associated with their approved Component implementation plans.  As a minimum, reports should summarize implementation progress by system and highlight issues that may affect implementation.  Components shall update their implementation plans and provide copies to DLMSO as part of this status update.

2.4.	SUMMARY

DoD migration from DLSS to DLMS ASC X12/XML fundamentally changes the underpinnings of DoD's logistics systems.  This section provided the DoD implementation strategy and generally defined requirements to bring about this change.  Section 3 expands on these requirements by focusing on organizational management responsibilities.

3.1.	INTRODUCTION

Implementing DLMS ASC X12/XML is a substantial undertaking and will require the participation of many organizations.  This implementation will include coordinating the adoption of DLMS ASC X12/XML across Component logistics systems such as inventory control points (ICPs), retail supply, distribution and other depots, financial, and transportation.  It will require coordinating data exchange formats in addition to the phased implementation of DLMS ASC X12/XML and additional DLMS enhancements such as UID.  The technical approach for communications pathways, error processing, transition schedules, and a host of other issues will also need to be addressed.

3.2.	IMPLEMENTATION MANAGEMENT

3.2.1.	Participants:

- Joint organizations and commands (e.g., JCS, combatant commands, U.S. Transportation Command [USTRANSCOM])

- DoD Component logistics process and system managers

- Non-DoD federal agency logistics process and system managers

- Commercial organizations participating in DoD logistics processes

- DoD corporate policy and process organizations, including:

- OSD

- DLMSO and supporting Process Review Committees (PRCs)

- Organizations supporting joint initiatives, such as global and in-theater data access, security assistance, maintenance, munitions management, etc.

- DoD corporate technical organizations, including:

- CIO

- Defense Information Systems Agency (DISA)

- DAASC and supporting Technical Review Committee (TRC)

- EB standards management bodies:

- FESMCC, DoD EDISMC, and subordinate working groups

- Non-government standards management organizations, such as ASC X12

3.2.2.	DLMSO Responsibilities

DLMSO operates under the authority of DoD 4140.1-R, “Material Management Regulation,” and DoD Directive 4140.1, “Materiel Management Policy,” and is the primary proponent for implementing data exchange in the logistics community and associated functional areas.  DLMS policies, responsibilities, procedures, rules, and electronic data communication standards are documented in DoD 4000.25-M.  DLMSO's on-going support of logistics data interchange includes the following functions:

- Develop, maintain, document, and manage uniform corporate-level policies and procedures for exchanging logistics data between the Components and among other governmental agencies and private industry via the PRC process

- Develop and document inter-Component data exchange formats and other standards for logistics capabilities via the PRC process

- Develop, in coordination with DAASC and the DoD Components, metrics to oversee DoD logistics business processes

- Develop and maintain the DoD logistics interface with the Defense Data Dictionary System

- Perform DoD Logistics Functional Data Administrator Responsibilities as specified in DoD Directive 8320.1, “DoD Data Administration”

- Ensure Components are represented on DLMS PRCs and the TRC

- Chair logistics-related PRC meetings to manage, control, and coordinate changes and additions to logistics procedures and other common-user documentation

- Coordinate technical issues with the DAASC-chaired TRC

During implementation, DLMSO will undertake the following additional responsibilities:

- Coordinate/synchronize corporate common requirements as outlined in Component implementation plans

- Develop, in coordination with the Components, the implementation status report required by Section 2, paragraph 2.3.3

- Ensure uniform implementation of the DLMS as required by DoD Directive 4140.1, DoD Directive 8190.1, DoD 4140.1-R, and USD(AT&L) memorandum, December 22, 2003

- Elevate, to the appropriate Principal Staff Assistant (PSA) proponent, implementation requirements such as requests for additional DoD policy guidance, unresolved conflicts in schedule, and other issues

- Coordinate corporate-level ASC X12/XML and DLMS training

- Ensure coordination with non-DoD participating agencies

- Encourage inclusion of other DoD business functions in the logistics DLMS ASC X12/XML implementation process, such as maintenance and munitions

For detailed responsibilities refer to Appendix C.

3.2.3.	Technical Management

DAASC serves as the cornerstone of DoD corporate resources to support DLMS ASC X12/XML implementation.  DAASC will provide telecommunications support, archiving and storage, translation services, DLMS ASC X12/XML/DLSS conversion capabilities, establish and maintain customer profiles, and other services to support Component implementation and testing.  DLMSO, in coordination with DAASC and the Components, will support and coordinate the DLMS ASC X12/XML implementation and establishment of required metrics to oversee the logistics business processes of the Department of Defense.  Overviews of the operating concept and infrastructure architecture are in Appendices A and B, respectively.

As part of the implementation, DAASC is replacing its proprietary, Government-owned, DLSS/DLMS ASC X12/XML conversion program with a robust COTS “any-to-any” format mapping program.  DAASC has converted the existing maps for the more than 400 DLSS transactions to DLMS ASC X12/XML (also with DLMS ASC X12/XML-to-DLSS maps).  The conversion program will operate throughout the mixed DLSS/DLMS ASC X12/XML period.  DAASC will also monitor DLMS ASC X12/XML logistics data quality and conformance basic syntax/formats and telecommunications protocols, procedures, and maintain user profiles.  DAASC's operational oversight will be significant during the implementation period as new systems begin DLMS ASC X12/XML testing and operation.  During the implementation period, DAASC will need to apply increased resources to track and verify the successful movement of data through the telecommunications network.  The degree and timing of additional resource requirements are dependent on Component implementation plans.

3.2.4.	Working Teams

During implementation, DLMS PRC/TRC chairpersons will, as required, establish working teams, consisting of Component representatives, to address specific implementation issues that cross Component lines.  The scope and focus of the teams must be agreed to by all parties involved to ensure that teams are disbanded after the objectives are met.  Coordination with the working team effort will be accomplished either through direct involvement by DLMSO representation on the working teams or through periodic status reports to DLMSO.

3.3.	IMPLEMENTATION STRATEGY COORDINATION

3.3.1.	Coordination/Management of Component Plans

A key element of individual Component plans is the phasing of legacy systems from DLSS to DLMS ASC X12/XML.  Other important aspects will be schedules for implementing enhancements such as UID, plans for establishing translation capabilities, and requirements for corporate capabilities, such as telecommunications, translation, routing services, and training.  DLMSO will coordinate the diverse plans into a single comprehensive plan and schedule and update as appropriate.

DLMSO will manage the corporate phased implementation plan.  This will include tracking each Component's progress and adherence to the Component 's schedule and keeping all participants aware of overall progress and issues.  DLMSO will report periodic status on implementation to the DUSD(L&MR).  This coordination includes the migration toward new or revised functionality, including phased implementation of:

- Currently identified and validated DLMS enhancements

- A program for eliminating redundant or outdated DLSS data or transactions

- Revised business practices, such as UID

- New business functions, such as maintenance and munitions

- Consolidated and standardized “Component-unique” transactions, or other EB technologies and data, into the DLMS set of tools

3.3.2.	Documentation

DLMSO is responsible for corporate-level implementation documentation.  This will include, as a minimum, DoD 4000.25-M, all ICs, DLMS supplements, DLSS – DLMS ASC X12 – XML conversion documents, and data administration, in accordance with DoD Directive 8320.1.  Other documentation, such as briefings, test plans, and specific implementation guides, will be identified and developed as the project progresses.  DLMSO will coordinate the development of technical documentation with DAASC.  DLMSO will also coordinate corporate-level DLMS ASC X12/XML and DLMS training packages for use by the Components.

3.3.3.	Training Support

DLMSO has developed a computer based training program which is available on the DLMSO website:  http://www.dla.mil/j-6/dlmso/eApplications/Training/training.asp.  The present program is designed to:

- Provide introductory information about EDI, DLMS ASC X12/XML, interpreting ICs, DLMS supplements and DLMS

- Assist functional and systems analysts in acquiring a more in-depth understanding of ASC X12/XML, DLMS, and various infrastructure components, such as standards, software, hardware, and communications

DLMSO, with assistance from the Components, will develop additional training courses regarding other emerging DLMS EB capabilities, as required (See footnote 22, below).

3.3.4.	Initial Integration and Testing

From a corporate perspective, business applications and subsequent upgrades must be tested before deployment to ensure interoperability with supporting Component infrastructures.  Compatibility with software applications on network servers and client computers must be considered during integration and testing.  Components will test the software for modernizing their legacy systems or bringing a new system on line, prior to submission for Government-wide test and integration on the EB infrastructure.  This will include initial testing of input and output routines that use DLMS ASC X12/XML data formats and procedures.  DLMSO and DAASC when requested, shall monitor, evaluate, assist, or verify the successful completion of individual Component test results.  The degree and timing of additional testing requirements are dependent on Component implementation plans.

3.3.5.	Corporate Integration and Testing

Once initial testing is successfully completed, Components must test transmissions with other trading partners.  The principal responsibility of the EB infrastructure is to ensure that appropriate telecommunications standards/protocols are applied and that Component transmissions are successfully and accurately delivered to the intended site/system.  At this point, DAASC will work with trading partners to test that:

- Outbound and inbound transmissions conform to DLMS ASC X12/XML and DLMS syntactical requirements and ICs

- Envelope and routing standard structure requirements are met

- Adequate and appropriate primary/alternate telecommunications pathways are available

- Inbound or outbound transactions are received at the intended destination

- Error reporting and processing are adequately supported

Compliance with DLMS ASC X12 ICs/DLMS supplements and DLMS W3C XML schemas is primarily the responsibility of the trading partners involved and should be mutually verified at that level.  DAASC shall maintain customer profiles for all DoD trading partners and will translate, convert, and route all logistics traffic based on those profiles.  A series of representative test transactions, using the ISA15 data element "T" (for test indicator), should be generated and exchanged between DAASC and the trading partners involved.  During this testing, transaction receipt and data correctness would be verified at the end-points of intended telecommunications path(s).  Upon mutual verification of accuracy and correctness of test transactions, the ISA15 data element would then be changed to "P" (for production) prior to initiation of production traffic.

As new components, systems, transactions, data, and initiatives come on line, DAASC, in conjunction with the TRC, will be responsible for ensuring they are accurate and conform to the DLMS.

3.3.6.	Data Administration

As part of the DLMS ASC X12/XML implementation, DLMSO will serve as the DUSD(L&MR) executive agent performing the responsibilities of Functional Data Administrator for logistics data in accordance with DoD Directive 8320.1, and DoD 8320.1-M-1, DoD Data Standardization Procedures.  The objectives of this effort are to:

- Maintain clear, concise, consistent, unambiguous, easily accessible DoD-wide standard logistics data

- Minimize the cost and time to transform, translate, and research data

- Standardize data elements for data sharing

- Register metadata and DLMS W3C XML schemas in the appropriate registry

3.3.7.	Problem Resolution

As organizations implement DLMS ASC X12/XML and both test and activate transactional exchanges, diverse implementation issues will arise.  These issues may include finding errors in the DLMS supplements or documentation, corporate conversion programs or maps, and errors in Component programs.  Testing and implementation will highlight effective ways to incorporate DLMS ASC X12/XML into Component systems.

Considering the expected duration of implementing DLMS ASC X12/XML, transaction accuracy must be closely monitored.  Each new system that implements DLMS ASC X12/XML creates the possibility for errors and disconnects.  DLMSO will resolve issues and collect and share lessons learned among Components.

3.3.8.	DLMS Enhancements

During the initial development of the DLMS, DLMSO included provisions for more than 100 enhancements based on input from Components, which accommodate additional data and new capabilities.  These initial enhancements will be reviewed for continued need and business rule development as required.  As Components modernize their systems, they should work cooperatively with DLMSO and other Components to identify additional enhancements as part of ongoing PRC processes.  The USD(AT&L) has identified UID as a priority enhancement for incorporation into application databases.  As appropriate UID policies are issued, DLMSO, in coordination with the DoD Components, will develop and include the required business rules in DLMS.

3.4.	SUMMARY

This section provided an overview of corporate management oversight requirements to implement DLMS ASC X12/XML.  Section 4 discusses the DLMS change management and issue resolution process.

4.1.	INTRODUCTION

As an increasing number of Component systems adopt DLMS ASC X12/XML, the collective effort will shift from an implementation focus to one of operation and sustainment.  The use of standard business processes and data formats by a large, diverse, and interrelated community will necessitate changes over time.  Participating Components, business processes, and data requirements will change.  Changes will also occur in supporting technologies and data standards.  The DLMS business process must support change, but not so rapidly that it loses internal compatibility or becomes too costly.  This section summarizes the DLMS change management process.

4.2.	CHANGE MANAGEMENT PROCESS

4.2.1.	Process Review Committee

The USD(AT&L) authorizes the Director, DLMSO, to establish PRCs, as joint forums for administration and management of DoD's logistics business processes.  As chairperson, DLMSO manages PRCs for logistics process issues regardless of the EB capabilities used to meet DoD’s business needs.  Committees have been established for each logistics and related business function; for example:  acquisition (contract administration), finance, maintenance, supply (including reutilization and marketing), and transportation.  Components and participating federal agencies are members and fulfill the responsibilities of the PRC for each function.

4.2.2.	Business Process Change

Changes to standard DoD business processes can originate from any source and can be submitted to the appropriate PRC for action.  Actions may affect a single function or may require coordination across two or more functional areas, in which case the chairperson of the lead PRC will coordinate with other effected PRCs.  Proposed changes will be staffed through the Components for approval and establishment of a joint implementation strategy and timing.  The change process will reflect the existing change management process, as outlined in DoD 4000.25-M, Volume 1.  Components will revise internal procedures and systems to support approved changes and implementation schedules.  They are also responsible for updating internal Component documentation.

4.2.3.	Coordination with External Standards Bodies

If changes in DoD business practices require modifying a DLMS supplement, DLMSO will coordinate the changes through the EDISMC and FESMCC.  If a change is required to underlying DLMS ASC X12/XML standards, DLMSO will work the change through both the

above standards bodies and ASC X12.  If a change involves an EB capability other than DLMS ASC X12/XML, DLMSO, with assistance of the appropriate PRC, will obtain approval through appropriate commercial, DoD, and federal sectors to establish standards for that capability.

4.2.4.	Technical Review Committee

The DLMS TRC is a joint forum for managing technical issues of the logistics processes that are addressed by PRCs.  The TRC is the advisory body for PRCs on related technical issues, e.g., architecture and telecommunications.  It is chaired by DAASC, which provides technical support to PRCs on logistics process issues.

It will be necessary to develop and maintain a conversion process from DLSS to DLMS ASC X12/XML and vice versa until all applicable systems have successfully migrated away from the MILS/DLSS.  This conversion enables trading partners to communicate when one trading partner is using DLSS and the other trading partner is using DLMS ASC X12/XML.  DAASC, with the assistance of PRCs, will manage and coordinate the conversion through its TRC.

4.3.	DOCUMENTATION

The baseline for DoD’s implementation of ASC Xl2 transactions and supplements is ASC X12 version 4010.  Newer versions may be used on a transaction by transaction basis when approved by DLMSO in coordination with the Components.  The DoD EDISMC, FESMCC, and supporting DoD logistics' PRCs approve the ICs for use in DoD logistics business processes.  The business rules and supporting DLMS supplements are published by DLMSO and posted on the DLMSO website.  Equivalent DLMS XML schemas have also been posted to the DLMSO website.  Logistics processes using alternative EB capabilities will also be documented when incorporated into the DLMS.  DLMSO will publish any additional DLMS documentation, particularly documents that will assist the Components in DLMS ASC X12/XML migration.

Like the DLSS today, Components will have the option to further amplify, or supplement DoD business rules to improve internal Component operational processes at Component and base levels.  These procedures may enhance the business process in interpreting the rules and applications being implemented, but not change the intent of the DoD procedures and policies.

4.4.	BUSINESS RELATIONSHIPS

As the DoD EA for logistics data interchange, DLMSO is the conduit through which proposed changes flow to commercial, federal, and DoD standards bodies.  Changes developed through the DLMS process will be submitted to the appropriate DoD, federal, and national standards bodies for consideration.  DLMSO and DoD functional representatives will work with organizations to ensure needed standards are addressed by the appropriate approval authority.

Through its association with the DoD Components, DAASC and DLMSO will assess emerging EB capabilities and direction of DoD-wide information technology initiatives.  As new EB capabilities develop, DLMSO will address logistics functional issues to take advantage of emerging capabilities and commercial standards processes.  DoD logistics processes will no longer be dependent on any one method for its business processes.  DoD will use EB capabilities that best support the warfighter on the basis of a given business scenario incorporating multiple capabilities into its logistics processes to meet the total support requirements of GCSS.  Business relationships will be established, as needs dictate.

4.5.	ISSUE ELEVATION

The DUSD(L&MR) guides policy and oversees DoD’s logistics business processes.  The Under Secretary of Defense (Comptroller/Chief Financial Officer) is responsible for the financial functional process and the Director of Defense Procurement is responsible for the acquisition functional process (contract administration).  Although most logistics business issues are resolved through committee actions, some issues may need to be escalated to the appropriate OSD principal staff assistant to resolve policy and procedural issues submitted by DLMSO.

DLMSO shall assist the DoD Components in resolving problems and issues associated with system operations and reported to the PRC chairpersons.  Unresolved problems and issues shall be forwarded by the Director, DLMSO, to the applicable OSD proponent office for resolution and corrective action.

4.6.	DLMSO BUSINESS PROCESS CHANGE INITIATIVES

As DoD implements DLMS ASC X12/XML, the DLMSO business process must remain flexible and capable of adapting to a new logistics environment.  This new environment is focused on the flexibility, speed of change, and system modernization enhancements DLMS ASC X12/XML provides the logistics community.  DLMSO, in a continuing effort to leverage technology enhancements in support of Component and DoD requirements, is exploring, through the PRC process, a variety of business process improvement initiatives which include:

- DLMS supplement, schema, and IC management

- DLSS Change Request - backlog

- Elimination of redundancies

- DLMS supplement, schema, and IC modifications

- Process accountability

- Process change funding

4.7.	SUMMARY

As DoD transitions into this century, it will rely on technology and information to make the most effective use of DoD resources.  It will also rely on an increasingly diverse set of logistics trading partners including Components, civil agencies, foreign governments, and private industry.  This complex environment will require a framework through which participants can exchange and share data using understood business process rules and standards.  DLMSO represents that framework and must continue to evolve with DoD’s growth and change.  This section summarized how that change would be managed to support both evolving business practices and technology.

5.1.  INTRODUCTION

Interoperability in support of providing decision-critical logistics information to the warfighter is the goal of DoD logistics IT.  Since data standards and common business practices are at the core of information flow and interoperability, DUSD (L&MR) must ensure the logistics community maintains common data standards and incorporates common business practices.  Community services are part of this effort.

To ensure DoD exploits the full potential of community data services, DUSD (L&MR)LSM memorandum, March 7,2001, Subject: Common Enterprise Resource Planning (ERP) Common Service Requirements, requested the Executive Director, eBusiness, to expand the scope of the EDI IPT and to develop and publish a plan that will guide DoD in the application of community services during the implementation of ERPs.  To meet this challenge, the IPT Chairman formed a steering group to address the tasking; in-turn, designated four subgroups to identify common enterprise-wide ERP requirements.  This section discusses the results of the subgroups' efforts.  Requirements were identified for a centralized framework of community services that provide an economical and effective means to advance interoperability by furnishing enterprise-wide services and tools for information exchange, business rule development, and repository management.  The methodology used was to identify common enterprise-wide requirements, map against current capabilities revealing existing gaps, and then identify the required policies, framework, and solutions needed to ensure economic and effective implementation.

5.2.  BACKGROUND

Application of community services during implementation of ERPs was a collective goal of the subgroups.  Subgroups were given a set of objectives as a starting point for their discussions and were free to redefine the objectives based on group consensus and provide an agreed to set of requirements that would enable interoperability and support logistics management.  The IPT membership reached a consensus and expanded the scope of this tasking to apply to community services enterprise-wide.  The IPT concluded that community services to support logistics systems modernization must be developed and applied across DoD in a seamless structure spanning all logistics functions and be adaptable regardless of EB method used.  These services must ensure the current integrated logistics process is preserved, improved, and able to respond to the warfighter...the ultimate customer.

5.3.  REQUIREMENTS AND IMPLEMENTATION STRATEGY.

Below are the common enterprise-wide requirements agreed to by the DoD Components that enable interoperability and support logistics management during modernization.  Included are required actions for attainment.  Appendix C has been amended to include these actions.

5.3.1.  Data Standards and Design Repositories Subgroup

Requirement:  Establish standardized community metadata repository service and ensure policies are in place.  A community resource for management and sharing of common metadata as well as community access to data, maps, and translations is required.  The resource will be a framework in which functional data elements can be defined and will consist of, or require a minimum of, standard elements and definitions, information exchange requirements, translations, and mappings.  Metadata repository services must be compliant with International Organization for Standardization (ISO) 11170 for standardizing data elements to support interoperability.  At issue is where the results of data mappings and translations from ERP and other logistics modernization efforts will be stored and made available to the user community.

- Identify process for assigning new data elements in ERP or other EB method such as XML – GAP:  ERP and XML data requirements have not been identified.  (Note:  DLMSO/DAASC has mapped all DLMS ASC X12 ICs to equivalent W3C XML schemas)

- Review current policies to ensure recognition of unique requirements for data element assignments – GAP:  Current policies do not recognize ERP or XML requirements

- Review adequacy of present Defense Data Dictionary System (DDDS) for managing standard data elements (assign, store, and retrieve) - GAP:  DDDS employs old technologies and standards

- Leverage appropriate information and data exchange directives that support standard data elements

- Leverage current metadata repository services for storing and retrieving data elements, information exchange requirements (IERs), translations, mappings, etc.

Requirement:  Identify community data (element) exchange requirements.  At issue is that out of the thousands of data elements, only a small percentage is required for interoperability.

- Identify and document IERs, data elements, authoritative sources, data steward, etc.

- Identify process for storing and managing information for community data reuse

Requirement:  Ensure data quality and security.  Support data quality by ensuring it is from an authoritative source.  Ensure appropriate security measures are applied to individual and aggregated data.  At issue is the possible need for classification of aggregated data.

- Include authoritative source and security classification information in community metadata repositories - GAP:  DoD policy direction on data aggregation classification

- Define and substantiate process for data element change (configuration management process that ensures data is from an authoritative source)

Requirement:  Define common metadata requirements for multifunctional processes.  Establish and define requirements for inclusion and sharing metadata.  Included are translations and mappings across multi-functions such as finance, procurement, personnel, supply, maintenance, etc.  Common data needs to be standardized and coordinated for seamless transport between functional areas.  At issue, metadata must be identified, stored, and managed for seamless use and reuse by all functional communities.

- In coordination with other functional communities, identify common cross-functional metadata

- Identify process for ensuring standardization of data within multifunctional dictionaries

Requirement:  Develop best business practices for implementation of a shared and

common data process. Create an environment that ensures information sharing through development of best business processes and services for shared common data.  At issue is not to create and perpetuate "stovepipe" data.

- Develop process for interfacing with COTS vendors and integration partners and groups to document frequently asked questions and problems encountered during system and process modernization efforts - GAP:  Coordination and collaboration with existing partners, groups, and vendors

- Develop enterprise-wide lessons learned website for logistics

5.3.2.  Business Rules Subgroup

Requirement:  Identify opportunities for business process reengineering.  As Components move into their respective logistics process modernization programs, it is imperative that reengineering needs are identified early so they can be accommodated within the DoD enterprise.  At issue is an established channel for submitting business rule change requests.  Change management must be accomplished through Component subject matter experts before submission to DLMSO to ensure logistics process issues are considered and accommodated.

- Submit reengineering change requests as soon as requirement is identified

- Establish an architectural. mechanism to manage end-to-end interdepartmental business process reengineering changes - GAP:  Formalized channels for accommodating changes necessitated by logistics systems and process modernization efforts

Requirement:  Develop new business processes in support of logistics modernization.  Logistics modernization programs, initiatives, and efforts may provide opportunities for new business processes that cannot be accommodated under current legacy system configurations.  At issue is the need to uniformly develop new business processes having enterprise-wide impact.

- Review "best" commercial practices and determine those having applicability to DoD logistics business needs - GAP:  Pertinent COTS business processes need to be identified

- Establish accelerated development and staffing mechanism for addressing and accommodating new business processes

Requirement:  Establish business rule development process for employing multiple

EB methods.  Since 1962, the Components have used one EB method within their logistics processes...proprietary EDI (DLSS).  As the Components move to multiple commercial EB methods.  Business rules must be compatible to ensure business system interoperability is maintained.  At issue is determining what is an approved EB standard and how best to apply business rule processes to the multiple methods as they become recognized standards.

- Identify opportunities offered by emerging EB technologies for improving logistics business processes

- Initiate appropriate testing processes to ensure business rule compatibility between accepted and approved EB methods

Requirement:  Define interface needs and paths between business rule development groups within logistics and between logistics and other functional areas and their working groups.  Interoperability between other functions; i-e., finance. acquisition, etc., and logistics must be improved to ensure business rule compatibility.  At issue is a need to identify other business rule development groups for collaborative actions.

- Identify other logistics and interdepartmental functional groups involved in developing business rules - GAP: Process for identifying other business rule development groups

- Develop relationship and establish a working process between groups and functions to ensure interoperability

Requirement:  Redefine the DoD logistics business rule enterprise service capability.  As the DoD Executive Agent for logistics data interchange, DLMSO administers the business rule development process for logistics data interchange between DoD systems and between DoD systems and external entities such as industry, other federal agencies, and foreign governments.  At issue is the assurance a DoD enterprise service provider is in-place to provide required services in light of the rapid move to technology independent data interchange capabilities and methods.

- Develop process to provide timely community services using modern EB methods

- Identify appropriate business rule path(s) and entry point(s) for all inter-Component logistics processes - GAP:  Known entry point(s) for submission of business rule requirements

- Adapt prioritization and resource mechanism for modernizing logistics business rules process - GAP: Effective resource process for accomplishing business rule process implementation

5.3.3.  Information Exchange Services Subgroup

Requirement:  Provide a universal translation capability to support community transaction exchange.  Development and implementation of common transaction mappings to support centralized translation and routing is required.  This service must provide for a seamless exchange of data between Component legacy systems, existing and planned modernized systems and planned ERP implementations.  Centralization of translation services means that mappings will be done once, which precludes costly duplication.  It also allows for development of a test process to ensure transaction data compatibility between Component systems.  Currently, mappings to support translation between DLMS ASC X12, DLMS XML, MILS/DLSS, and Component UDF transaction formats are being utilized.  The ability to do postscript (PS) to portable document format (PDF) transformation is also in place.  At issue is identification of additional capabilities for supporting emerging EB technologies as they become acceptable standards.

- Establish a process to evaluate new mapping capabilities that ensure standardization and limited proliferation of formats

- Develop onetime costing factors for unique transaction development. GAP: Method to separate unique cost requirements from approved standards to determine Component costs

- Leverage advantages provided by DAASC centralization of transaction translation and routing services to provide system and process interoperability and compatibility - GAP:  Recognize DAASC as the transformation agent for transaction interchange between Component systems

- Evaluate need for common UDFs/IDOCs - GAP:  No process or policy exists that addresses standardization at the UDF or IDOC levels

Requirement:  Identify community transaction transmission support requirements.  DAASC processing sites provide a variety of transmission and security services to support transaction data exchange requirements.  DAASC sites currently support use of most transmission protocols such as:  FTP, SMTP, Hypertext Transfer Protocol (HTTP), Secure Shell/Simple Control Protocol (SSHISCP), Message Queue (MQ) series, and modern dialup (Async, Bisync, and PPP).  Also, DAASC sites support common forms of data encryption and compression such as Pretty Good Privacy (PGP), Secure Sockets Layer (SSI), HyperText Transmission Protocol Secure (HTTPS), and VPN; and are developing Multipurpose Internet Mail Extensions/Secure Multipurpose Internet Mail Extensions (MIME/SMIME).  As Components implement new security policies and increasingly stringent access rules, DAASC sites must be able to retain transmission access privileges.  At issue is adequate transaction transmission support and implementation of stringent access rules.

- Evaluate need for Component transaction data transmission protocol support -GAP:  Components have not identified additional transmission support requirements

- Evaluate need for Component transaction data transmission security support - GAP:  Components have not identified additional security support requirements

Requirement:  Ensure transaction data quality and accountability.  DAASC provides a centralized process to monitor and ensure data quality for community transaction traffic and system performance.  Currently, DAASC performs ASC X12 syntax checking at the IS and GS levels but not within the transaction body.  DAASC currently maintains data online for 90 days before moving to archive and provides a web page query facility that allows for monitoring transaction status and performing audits.  In addition, DAASC produces a limited number of reports for Component and DoD use on metrics such as transaction processing timeliness and turn-around time, and transactional information by volume, value, site, and type.  At issue is determination of Component requirements for data quality checking and system performance monitoring.

- Develop process for verifying transaction data integrity - GAP:  Component requirements for DAASC data integrity monitoring

- Provide transaction audit and tracking tools - GAP:  Policy regarding length of time for keeping data online and legal or policy requirements for data archives

- Develop system performance report requirements - GAP:  Determination of Component and DoD specialized report requirements

5.3.4.  Operational Repositories Subgroup

Requirement:  Identify repository requirements for functional processes.  An

operational repository is an enterprise-level data store or reference table.  Several such repositories exist.  At issue is identification of additional data storage requirements.

- Develop process for identification of functional processes requiring operational repository support - GAP:  Modernization efforts are proceeding without a centralized method of determining data storage requirements

Requirement:  Identify established centrally controlled data repositories.  Centrally controlled data repositories provide a single source for authoritative data.  At issue is making these repositories available to Component modernization efforts to ensure common mapping and data definition efforts are utilized across the enterprise.

- Develop process for documenting available authoritative operational repositories and owners and procedures that promote their use - GAP:  Determining authoritative sources and authoritative repositories

Requirement:  Define process for maintaining data quality integrity programs.  A process to ensure data quality is maintained in accordance with identified standard is required.  This ensures that operational repositories contain accurate, current, essential, and reliable data.  At issue is the ability to maintain an acceptable level of quality and data integrity at the enterprise-wide repository level.

- Review industry "best business practices" for utilization in defining and ensuring data integrity and quality - GAP:  Best eBusiness practices need identification

- Develop process to ensure authoritative source, security classification, and configuration control are available and maintained

Requirement:  Define process to ensure data and cross-mapping tables are readily accessible.  A process is required to exchange and share data mappings from existing and Future modernization efforts.  At issue is ensuring data mappings are visible and portable.

- Develop process for documenting mapping and data definitions

- Consolidate and make available documentation of ongoing projects

Requirement:  Identify standard data requirements management process.  As logistics processes change and modernize, new opportunities for refinement and enhancement of operational repositories arise.  A process to initiate, coordinate, and implement changes to enterprise-wide operational repositories must be established.  At issue is a consistent and proven configuration method implementing changes to established repositories.

- Review industry and current governmental practices for configuration control

of centralized operational repositories methods and practices - GAP:  Common repository of industrial best business practices

- Implement a common configuration management methodology for enterprise-wide

repositories

5.4.  DoD Policy Implications

- Shortfall:  Overarching logistics business system modernization policy

Component modernization efforts will use multiple EB technologies.  To support these efforts, DoD technology neutral logistics modernization policy must be developed.

- Shortfall:  Standardized community metadata repository service policy.  As Components move to use multiple EB technologies within their logistics processes, policies must be in place to ensure recognition and DoD approval of unique requirements for data element assignments.

- Shortfall: Data security for logistics business processes policy

At issue is the security classification of aggregated data.  While data may not be classified by itself, it may be a requirement when aggregated with one or more other data elements.

- Shortfall:  Central processing point for receipt of business rule requirements policy

Components require one central point for submitting business rule requirements.  DLMSO, as that central point, should be responsible for identifying business rule paths for all functions and perform as the DoD configuration manager for logistics business process integration.  Interrelationships between functions such as finance, acquisition, and logistics. etc., must be improved to ensure business rule interoperability.

- Shortfall:  Prioritization and resource mechanism for modernizing the logistics business rules process policy

New requirements, or conflicts and gaps in business rule requirements, must be identified, prioritized, and justified in a manner where implementation does not take "years."  At present, these requirements compete with internal Component priorities which stretch implementation to unacceptable time constraints.

- Shortfall:  Component cost determination for unique mapping requirements policy

Determination of onetime charge mechanism for unique maps is required.  Once unique maps are developed, no further charges for translation or processing would apply.

- Shortfall:  Standardized UDF and IDOC policy

DoD and Components are using COTS and commercial standards such as ASC X12 within their logistics systems modernization efforts.  However, some Components want to standardize at the UDF/IDOC level, which introduces proprietary formats that may conflict with current governmental standards.

- Shortfall: Timeline requirements for data retention policy

Universal retention periods need to be established for online and archival data.

- Shortfall:  DAASC community service provider policy

Duplication of effort is a problem within the DoD community.  DAASC is the community provider of transaction translation and routing services.

A.1.	INTRODUCTION

DoD will operate in a mixed MILS/DLSS and DLMS ASC X12/XML transactional environment through December 31, 2004.  DAASC plays a critical role in sustaining this mixed environment.  A significant level of mapping and translation/conversion, between legacy MILS/DLSS and DLMS ASC X12/XML formats, will be required as users who implement DLMS ASC X12/XML interact with those with legacy MILS/DLSS or other non-compliant EDI systems.

It is recognized that logistics systems will undergo process reengineering changes.  However, from a business process perspective, the underlying functionality of DoD logistics data exchange will remain the same.  The participants will not change; requisitioners, integrated material managers and ICPs, distribution depots, finance centers, and transportation nodes will still be used.  In addition, DLMSO will continue to provide corporate business rule and data exchange format services.

A.2.	TRANSACTION PROCESSING

The following paragraphs describe the flow of data from the originating logistics application system through the translation process to the DoD logistics EB infrastructure and on to the recipient.

A.2.1.	Initiator Processing

When a transaction (e.g., requisition or material receipt) is ready for processing, the logistics application system will initiate extraction (interface) programs that will gather the data together and pass the data to the logistics EB infrastructure for translation services.  An EDI translator will transform the data into DLMS ASC X12/XML transaction sets and the transaction will continue to move through the DoD logistics EDI infrastructure.  The following general guidelines apply:

- Extraction or interface programs will edit data to ensure it adheres to DLMS policy and data element standards, as well as DLMS ASC X12/XML syntax rules

- Translators will group one or more of the same transaction sets into a single EDI group and envelope

- Initiating systems will archive sent messages for no less than 90 days to ensure communication failures do not lead to loss of transmitted data

- Initiators will create additional copies for recipients not previously specified in DAAS instructions

- DLMS ASC X12/XML transactions will be given a control number along with group and transmission envelopes

- DLMS initiators will specify the handling of transmission of enhanced data while operating in the mixed MILS/DLSS and DLMS ASC X12/XML environment

A.2.2.	Transaction Processing

The operations DAAS performs for a transaction vary greatly by the message type, sender, and intended recipient.  For DLMS ASC X12/XML exchanges the following capabilities will be required:

- Receive inbound messages and archive them for 30 days

- Open messages and group envelopes down to the basic transaction sets

- Open messages and conduct standard or recipient-specific edits

- Copy opened transactions in the DAAS Logistics On-Line Tracking System (LOTS) and route them to other DoD databases

- Route messages to appropriate recipients and locations

- Group transactions that are bound for the same destination

- Forward newly grouped envelopes to recipients and archive outbound messages

- Forward messages outside the DoD telecommunications network to civil agencies, commercial Value-added Networks (VANs), and trading partners

DAAS will translate, as requested, between Component User Defined File (UDF) formats and the DLMS ASC X12/XML standards.  During the mixed MILS/DLSS and DLMS ASC X12/XML period, DAAS will convert between DLMS ASC X12/XML and MILS/DLSS formats.

A.2.3.	Receiver Processing

Recipients will receive inbound transactions and input them into the EDI translator.  The translator can apply basic edits to ensure the data meet minimal requirements of the DLMS ASC X12/XML transaction formats.  Receiving EDI translators will send an acknowledgement back to the sender that identifies the transaction set, transaction numbers, and type of error for transaction sets that fail the edits.  Due to the high volume of DLMS ASC X12/XML transactions and because most application systems generate status responses to key transactions, DLMS will not routinely provide positive acknowledgement.  Exceptions will be made with the agreement of trading partners.  Once edit checking is complete, the translator will convert the inbound data and pass it to an interface program for processing.

A.2.4.	Telecommunications

DISA's Nonsecure Internet Protocol Router Network (NIPRNET), a combination of DlSA-managed communication lines and the Internet, will be the primary path for communications in the continental United States (CONUS).  Units, including Navy ships at sea, outside CONUS will use a variety of communications paths to connect to DISA communications channels.  Civil agencies will generally connect to DAAS through NIPRNET.  Commercial suppliers may work through their VANs or connect directly to DAAS via commercial telecommunications or the Internet.

A.2.5.	Data Compression/Encryption Capabilities

EDI transmissions can be voluminous and therefore require significant amounts of communications bandwidth.  An effective means of reducing transmission size is to compress data.  If required, compression techniques will be implemented for logistics transactions.   Many compression software packages provide data encryption and digital signature.  This is a significant benefit because logistics data are sensitive when taken in aggregation.  All encryption and digital signature capabilities will comply with the latest version of Deputy Secretary of Defense Memorandum, May 6, 1999, subject:  Department of Defense Public Key Infrastructure (PKI) and Deputy Secretary of Defense Memorandum, December 21, 1999, subject:  Office of the Secretary of Defense (OSD) Network Security Policy.

A.2.6.	Conversion Operations

DAASC has operated a proprietary version of conversion software for a number of years and is transitioning to a commercial “any-to-any” mapping software package that supports a more robust conversion.  By using this software package, organizations will use “at will” the format they possess – MILS/DLSS or DLMS ASC X12/XML -- to initiate a transaction.  Operating in this environment has several implications:

- DAASC will develop and perform configuration management of conversion maps and customer profiles regardless of the physical location where conversion is performed

- DAASC will incorporate and maintain a list of organizations and specify whether they are operating in MILS/DLSS and/or DLMS ASC X12/XML

- MILS/DLSS data elements, originally eliminated from DLMS ASC X12/XML, have been restored to support conversion

- Organizations using DLMS ASC X12/XML enhanced data must do so with prior agreements brokered by DLMSO

A.3.	TRANSLATION SOFTWARE

A.3.1.	Translation Software

In the MILS/DLSS environment, data are exchanged in a series of more than 400 fixed-length 80-record position transactions.  To generate these transactions, Component logistics systems extract data from the appropriate module, format the record, and pass it through DAAS.  The recipient then edits and formats it into the receiving application system.

Transitioning to DLMS ASC X12/XML requires a change in the process of generating transactions.  As with MILS/DLSS, transaction data will be extracted from the logistics application system; however, rather than being put into the “card” formats, the data will be placed into an interim format (known as a UDF).  This format is fed into COTS EDI translator software at either the generating site or within the DoD logistics EB infrastructure.  The EDI translator converts data to the DLMS ASC X12/XML format and sends it to DAAS.  The translator also performs a number of other functions, including maintaining telecommunications data, archiving messages, and processing errors.  Figure A-1 is a generic drawing of the extraction/translation process typically used in the commercial EDI environment.  The interface software operates on the same hardware platform as the application system.  The translation software operates on the same or smaller hardware platform at the same facility.

Figure A-1.  Processing Data from Component Legacy System

to Transmitting in DLMS ASC X12/XML Format

Combinations of loading Component application systems in COTS database systems and using newer mapping/translation products eliminate the need to create UDFs.  The mapping programs can extract the database tables, map and edit, and convert data directly into DLMS ASC X12/XML format (see Figure A-2).

Figure A-2.  Processing Data from Component Database Application

to Transmitting in DLMS ASC X12/XML Format

A.3.2.	Software Selection

EDI translation software automates the process of transforming Component data into DLMS ASC X12/XML formats for sending and receiving data.  A wide variety of commercial translation software is available for Components to select from.  Criteria that can affect the choice of translator include:

- Volume and variety of transactions to be exchanged

- Specific functional features to be included (e.g., communication module, security)

- Hardware and operating systems for the translation software to operate on

- Type of software used for the associated logistics application systems

The past few years have seen changes in the capabilities and relationships between commercial database systems and translators.  The development of powerful “any-to-any” mapping software with specific DLMS ASC X12/XML modules has dramatically changed the EDI translation process.

A.3.3.	Translation Software Distribution

Components can adopt any of three scenarios (or a combination of the three) for deploying translation software suites and associating them with various logistics application systems.  These scenarios are:

- Establish “regional” translation centers to gather data converted into UDFs or other formats from several “nearby” facilities

- Physically locate the translation software in proximity to the application system

- Provide application data in an agreed-upon format to DAAS and rely on them to translate the data

These options are depicted in Figure A-3.  Selecting and placing the most cost-effective translation software and hardware and telecommunications hardware and software will vary by Component and site.  The existing environment and planned EDI exchanges with industry and DLMS ASC X12/XML operations will have to be analyzed in detail prior to making a decision.

Figure A-3.  Alternative EDI Translation Scenarios

In general terms, the closer the translation software is physically to the application system and supporting technical and functional staff, the easier it is to manage the operation.

A.4.	TRANSACTION ROUTING

DAASC will be the central hub and Component center for DLMS ASC X12/XML transmissions.  This section identifies specific considerations for routing transactions.

A.4.1.	Routing Functions

DAAS will make copies of transactions and route them to recipients according to DLMS procedures.  DAAS can support additional specialized standard routings if DAASC and the participating activities mutually agree.  In addition, Components and participating civil agencies can establish their primary routing link to DEBX, which in turn will forward transactions to DAASC for logistics processing.  Figure A-4 depicts this routing scheme.

Figure A-4.  Overview of DLMS ASC X12/XML Participants and Transaction Routing

A.4.2.	Connections to Commercial Trading Partners

DAAS provides telecommunications connectivity to commercial trading partners.  Many commercial firms go through third-party organizations called VANs.  Commercial VANs store and forward mailbox and ancillary components that in the commercial world are similar to the responsibilities of DAASC.  DAAS is connected to many VANs and will connect to others as needed.  DAAS will also connect directly with individual trading partners as requested if the business case indicates the direct connection to be the most effective (both cost and support).

A.5.	OPERATIONAL CONSIDERATIONS

The following paragraphs discuss additional operational considerations.

A.5.1.	Processing

DLMS ASC X12/XML brings new capabilities for exchanging and accessing inter-Component data.  These capabilities provide an opportunity to revise fundamental principles and assumptions about sent and received data.  The following basic principles should guide Components as they modernize systems and incorporate DLMS ASC X12/XML capabilities:

- Edit at origin.  Extensive editing and checking capabilities should be designed into new application interface programs - to ensure both outbound and inbound data comply with DLMS business rules

- Eliminate unnecessary data.  To support the mixed-DLSS/DLMS ASC X12/XML environment a large amount of transaction data is repeated - new systems should not be developed with these data elements as part of the system

- Transaction set size limits.  DLMS will employ a maximum of one million characters for translating, processing, and storing - Components must review their data-processing capabilities to determine if a lower number is required

A.5.2.	Security Safeguards

DLMS ASC X12/XML implementation security safeguards shall be such that transactions and logistics information systems maintain the appropriate level of accountability, availability, access control, confidentiality, integrity, and non-repudiation based on mission criticality, classification, or sensitivity of transactions being handled.  This effort will lead to increased and more readily available security capabilities throughout the federal EB (EDI and web-based) architecture and will comply with the EB information assurance architecture.

A.5.3.	Unique-Transaction Data

The Components’ Central Design Activities (CDAs) have long recognized MILS/DLSS limitations and have designed, programmed, and operated Component programs and transactions to meet evolving logistics requirements.  Most of the older Component-unique transactions are MILS-like fixed-length 80-record position and are routed through DAAS.  Many new Component-unique transactions use diverse variable-length formats and bypass DAAS.  The number of formats and transactions processed independent of DAAS is unknown.  To ensure uniformity of DLMS ASC X12/XML implementation and to provide management oversight, DLMSO, in conjunction with the Components, will collect and document those data and unique data elements carried in DLSS transactions.  As Components modernize and upgrade their logistics systems, unique-transactions/data will be integrated into the DLMS process.  LMI has reviewed the DoD service unique data and transactions and made recommendations for incorporating these service-unique data elements and transactions into DLMS.

A.6.	WEB OPERATIONS AND OTHER TECHNOLOGIES

The Internet and the World Wide Web (WWW) are generating new techniques for transmitting and displaying data.  These include Hypertext Mark-up Language (HTML) and XML.  Other forms of technologies are being deployed, such as automatic identification technology (AIT), which include smart cards, bar codes, and radio frequency tags.  DLMSO and the Components must work with the proponents of the emerging technologies to ensure consistency with and inclusion in the DLMS.  DLMS now includes both ASC X12 and W3C XML.  DAASC has conversion maps that support both EB methods.

A.7.	SUMMARY

This concept of operations will evolve as Component requirements are identified and coordinated.  The degree and timing of this evolution will be dependent on individual Component implementation plans.

B.1.	INTRODUCTION  (This Appendix is under revision)

This implementation architecture is a subset of the Defense Information Infrastructure (DII), the GCSS, is based on the DII Common Operating Environment (COE), and fully complies with the DII COE standards.  The DoD EB architecture is comprised of two evolving infrastructures:  the DISA EB infrastructure and the DAASC EB infrastructure.  This appendix provides an overview of the architecture and infrastructures.

B.2.	DoD EB/EC ARCHITECTURE

Two publications address DoD’s policy and strategic plan for implementing EB.  The first is DoD Directive 8190.2, the second is the DoD Electronic Business/Electronic Commerce (EB/EC) Strategic Plan.

Under the Directive, it is DoD policy to “Describe and adhere to an architecture (including operational, systems, and technical views) developed in compliance with DoD Information Technology architectures and frameworks.”  An overarching EB architecture to include operational, system, and technical views in accordance with the C4ISR framework is being developed.  The architecture views will reflect improved, reengineered, and integrated business processes.”

DoD ensures that internal architectures can be integrated with one another.  Three views by which an architecture can be described are:

- Operational View.  Description of the tasks and activities, operational elements, and information flows required to do or support an operation

- Systems View.  Description, including graphics, of systems and interconnections providing for, or supporting, DoD business functions

- Technical View.  Minimal set of rules, governing the arrangement, interaction, and interdependence of system parts or elements, for ensuring that a conformant system satisfies a specified set of requirements.  Figure B-1 is a high-level view of the operational, systems, and technical architecture.  DISA is using these views to develop

the evolving EB architecture.  Refer to the DoD EB/EC Architecture Version 3.0 (draft) for details.

Figure B-1.  DoD EB Architecture Views

Figure B-2 provides a different perspective by identifying systems and other elements of the EB architecture, which include alternative technologies that will fill logistics information exchange needs outside the transactional exchange environment.  Figure B-2 reflects a growing

requirement to address Web interfaces and the interface with legacy systems and trading partners using EDI.

Figure B-2. DoD EB Architecture (Systems View)

B.3.	DoD EB INFRASTRUCTURE ENVIRONMENT

The evolving EB infrastructure required to support the DLMS-to-DLSS and DLSS-to-DLMS conversion requirements is based on the existing DoD EDI infrastructure.  Figure B-3 is a high-level view of the current EB infrastructure with a focus on the EDI transaction exchange infrastructure required for logistics.  This infrastructure supports both the pass-through of already translated EDI transactions as well as translation services for inbound and outbound transactions.  As DoD works to refine the infrastructure, DLMSO will coordinate DLMS-related requirements with the Component focal points and will work with DAASC and the Components to ensure the requirements are fulfilled.

Figure B-3.  Logistics Translation Capability

B.4.  DAAS EB INFRASTRUCTURE

In addition to supporting the developing DLMS environment, the DAAS infrastructure has been developed to support the EDI needs of the full range of EDI transactions exchanged between DoD, civil agencies, and security assistance countries and their trading partners.  This infrastructure interacts with other logistics infrastructures to ensure that DoD's data access needs are met, and also interacts with the DoD EB architecture.

The DAAS EB infrastructure was developed to meet both the current and anticipated requirement for a logistics information infrastructure that can operate fully between the government, DoD, and its trading partners.  The trading partners may be either internal to DoD or external commercial activities and foreign countries.  DAAS is composed of two sites located at Dayton, Ohio and Tracy, California providing 100% backup capability as required.  The DAAS has been designed to support a wide range of emerging EB business practices and interfaces.  Figure B-4 graphically portrays the infrastructure.  The DAAS provides EB capabilities including translation, store/forward of messages, routing, file management, recovery of transactions, and statistics generation.  Both sites are protected by firewalls and can provide data encryption if required by government and/or commercial trading partners.  The DAAS also provides end-to-end support of several prime vendor initiatives in the government, functioning as a full service DoD VAN for the military customers.  The DAAS can provide this capability to prime vendors if requested by the functional sponsor.

Figure B-4.  DAAS EB Infrastructure

The DAAS infrastructure can interact with other logistics systems to meet DoD logistics data exchange and data access needs.  This interaction consists of the connections displayed in Figure B-5.  The DAAS interfaces enable DoD to receive, edit, route, and collect a wide range of logistics data in various electronic formats.  The data are then incorporated into interactive

databases that provide current information, in detail or rolled up formats, to users at all levels of the DoD logistics process.

Figure B-5.  DAAS EB Infrastructure Components

B.5.	SUMMARY

This appendix provided a high-level architectural overview and portrayed the corporate infrastructure framework required to support DLMS ASC X12/XML implementation.

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 1 | DUSD(L&MR) | Issue policy for ending non-critical changes to DLSS transactional exchanges. | Sec 1, para 1.6. (3rd bullet) | Complete |
| 2 | DUSD(L&MR) | Issue policy for the management and administration of logistics data. | Sec 1, para 1.6. (2nd bullet) | In-process |
| 3 | DUSD(L&MR) | Transition the DoD Y2K database to become the standard logistics systems database to support logistics systems modernization and ASC X12 implementation. | Sec 1, para 1.4. Sec 2, para 2.1. Sec 2, para 2.3.2. App F, para F.1. | Complete |
| 4 | DUSD(L&MR) | Issue policy for logistics systems modernization. | Sec 1, para 1.6. (1st bullet) | Complete |
| 5 | DLMSO | Report implementation progress to Deputy CIO, Director, Defense Reform Initiative, and LIB. | Sec 2, para 2.3.3 App D Tab 2. para 6.2.4 | Complete (LIB disestab-lished) |
| 6 | DLA/J-6 | Develop draft organizational structure, in coordination with DUSD(L&MR), which supports ASC X12 implementation and sustainment. | Sec 1, para 1.6. (5th bullet) | Complete |
| 7 | DLMSO | Review EDISMC and DLMS PRC functional working group processes and eliminate redundancies between them. | Sec 4, para 4.6. 3rd item | Complete |
| 8 | DLMSO | Develop and publish, and present to DUSD(L&MR) a plan of action and milestones (POA&M) for adopting new EB capabilities that support logistics data exchanges. | Sec 1, para 1.2. Sec 4, para 4.4. | Complete |
| 9 | DLMSO | Develop and publish, in coordination with DUSD(L&MR), a common operational architecture to support the DLSS to ASC X12/XML migration (include DAAS operational relationships). | Sec 1, para 1.6. (4th bullet) Sec 3, para 3.2.3. App B, para B.2. | Complete |
| 10 | DLMSO | Develop, for LIB approval, a mechanism for funding approved DLMS change proposals. | Sec 4, para 4.6. 6th item | Complete (LIB disestab-lished) |
| 11 | DLMSO | Develop, in coordination with DoD and Components, a policy memorandum for DUSD(L&MR) signature to end non-critical changes to DLSS transactional exchanges. | Sec 1, para 1.6. (3rd bullet) | Complete |
| 12 | DLMSO | Develop, publish, and execute a POA&M for leveraging the LIB to oversee progress of DLMS implementation. | Sec 4, para 4.6. 5th item | Complete (LIB disestab-lished) |
| 13 | DLMSO | Develop, in coordination with the Components, a screening process for eliminating pending non-critical DLSS changes. | Sec 4, para 4.6. (2nd item) | Complete |
| 14 | DLMSO | Develop, publish, and execute a POA&M for validating (adding to or deleting) Component and DoD “100 enhancement” requirements. | Sec 1, para 1.2. Sec 3, para 3.1&8 | Complete |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 15 | DLMSO | Develop, publish, and execute a POA&M for providing centralized logistics data administration and management as part of the ASC X12/XML implementation. | Sec 3, para 3.2.2. (4th bullet) Sec 3, para 3.3.6. | In-process |
| 16 | DLMSO | Develop and publish, in coordination with DUSD(L&MR), common logistics IC configuration management procedures for inclusion in regulatory guidance. | Sec 1, para 1.6. (6th bullet) Sec 4, para 4.3. (1st item) | Complete |
| 17 | DLMSO | Update and promulgate in DoD 4000.25-M PRCs and TRC ASC X12/XML implementation responsibilities. | Sec 3, para 3.2.2. (5th, 6th, 7th bullet) Sec 3, para 3.2.4. | Complete |
| 18 | DLMSO | Develop and publish ASC X12/XML training guidance (availability, opportunity, procedures, etc.). | Sec 1, para 1.6. (9th bullet) Sec 3, para 3.2.2. (12th bullet) Sec 3, para 3.3.2. | Complete (ASC X12) In-process (XML) |
| 19 | DLMSO | Develop, publish, and execute a POA&M for capturing and maintaining corporate costing data (pilot programs, conversion, training, testing, etc.). | Sec 1, para 1.6. (9th & 10th bullet) Sec 3, para 3.4. | In-process |
| 20 | DLMSO | Update and promulgate in DoD 4000.25-M DLMS involvement with non-DoD participating agencies and external standards bodies. | Sec 1, para 1.6. (6th bullet) Sec 3, para 3.2.2. (13th bullet) Sec 4, para 4.2.3. | Complete |
| 21 | DLMSO | Develop and promulgate in DoD 4000.25-M procedures for revising business practices such as unique-item tracking. | Sec 3, para 3.3.1. (3rd bullet) | Complete |
| 22 | DLMSO | Develop, publish, and execute a POA&M for eliminating redundant and outdated DLSS data. | Sec 3, para 3.3.1. (2nd bullet) App C Tab 1 #34 | Complete |
| 23 | DLMSO | Develop, publish, and execute a POA&M for evaluating use of security tools, as they become available. | App A, para A.2.5. | Open |
| 24 | DLMSO | Develop, publish, and execute a POA&M for reinvigorating the DLMS business rules change processes. | Sec 4, para 4.6. | Complete |
| 25 | DLMSO | Develop and publish ASC X12/XML testing guidance (availability, opportunity, procedures, etc.). | Sec 3, para 3.3.4. | Open |
| 26 | DLMSO | Develop, publish, and execute a POA&M for approving critical IC modifications pending federal approval. | Sec 4, para 4.6. (4th item) | Complete |
| 27 | DLMSO | Develop, publish, and execute a POA&M for coordinating, synchronizing, and providing common user implementation support services. | Sec 2, para 2.3. Sec 3, para 3.2.2. (8th bullet) | Complete |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 28 | DLMSO | Develop and publish an ASC X12 technical implementation procedures guide/handbook that focuses on the program manager level (include the DAASC relationship/ services offered). | Sec 3, para 3.2.3. | In-process |
| 29 | DLMSO | Update and promulgate in DoD 4000.25-M procedures for collecting, sharing, and resolving implementation issues and problems among Components. Identify which PSAs will resolve specific issues. | Sec 3, para 3.3.7. Sec 3, para 3.2.2. (11th bullet) | Complete |
| 30 | DLMSO | Evaluate use of XML within the DLMS. | App A, para A-7 | Complete |
| 31 | DLMSO | Develop and publish, in coordination with Components, semiannual implementation status reporting requirements. | Sec 2, para 2.3.3. Sec 3, para 3.2.2. (9th bullet) | Complete |
| 32 | DLMSO | Develop, publish, and execute a POA&M for consolidating and standardizing “Component-unique” transactions and data. | Sec 3, para 3.3.1. (5th bullet) App A, para A.5.3. | Complete |
| 33 | DLMSO | Update and promulgate, in coordination with the Components, in DoD 4000.25-M a “future DLMSO” concept of operations to include management of other EB capabilities. | Sec 1, para 1.1. Sec 4, para 4.3., 4.4. | Complete |
| 34 | DLMSO | Develop and publish, in coordination with OSD and Components, a composite implementation/phasing schedule for systems and common requirements. | Sec 3, para 3.2.2. (8th bullet) Sec 3, para 3.3.1 | Complete |
| 35 | DLMSO | Develop, publish, and execute a POA&M for reinvigorating inter-Component logistics data exchange partnerships and include in update/ promulgation to DoD 4000.25-M. | Sec 3, para 3.2.2. (2nd bullet) | Complete |
| 36 | DLMSO | Develop, publish, and execute a POA&M for including other DoD business functions in the ASC X12/XML implementation process (e.g. maintenance and munitions). | Sec 3, para 3.2.2. (14th bullet) Sec 3, para 3.3.1. (4th bullet) | Complete |
| 37 | DLMSO | Develop, in coordination with DoD and Components, a policy memorandum for DUSD(L&MR) signature for centralized logistics data administration and management program. | Sec 1 para 1.6. (3rd bullet) | Complete |
| 38 | DAASC | Replace proprietary conversion programs with an “any-to-any” program mapping capability maintaining proprietary conversion programs during replacement. | Sec 1, para 1.6. (8th bullet) Sec 3, para A.3.2.3. Sec 4, para 4.2.4. App A, para A.3.1. App A, para A.2.6. | Complete |
| 39 | DLMSO/ DISA/DAASC | Develop, publish, and execute, in coordination with Components, a POA&M for use of compression and encryption software for logistics data. | App A, para A.2.5. | Complete |
| Number | Responsible Activity | Action | Reference | Milestone |
| 40 | DLMSO/ DAASC | Develop, publish, and execute a POA&M for monitoring and maintaining logistics data (conversion) quality, within Component systems, during ASC X12/XML implementation. | Sec 1, para 1.6. (7th bullet) Sec 3, para 3.2.3. Sec 4, para 4.2.4. App A, para A.2.6. | Complete |
| 41 | DLMSO/ DAASC | Develop, publish, and execute a POA&M for integration testing of Component systems, during ASC X12 implementation, into the corporate level transaction process. | Sec 1, para 1.6. (10th bullet) Sec 3, para 3.3.5. | Complete |
| 42 | Components | Replace DLSS with DLMS ASC X12/XML transaction exchanges as the standard for new, replacement, and systems under going major modifications/process improvements. | Sec 1, para 1.5.2. Sec 2, para 2.2. Sec 2, para 2.3.1. (1st bullet) | In-process |
| 43 | Components | Designate and report to DLMSO a single organization to oversee migration to DLMS ASC X12/XML. | Sec 2, para 2.3.1. App F, para F.2.1. | Complete (Needs review) |
| 44 | Components | End submission of non-critical changes to DLSS. | Sec 2, para 2.3.1. (1st bullet) | Complete |
| 45 | Components | Develop, publish, and execute a POA&M for managing third-party partnerships. | Sec 2, para 2.3.1. (6th bullet) App F, para F.2.1. | In-process |
| 46 | Components | Develop and publish, in coordination with the IPT, Component approved DLMS ASC X12/XML implementation plans. | Sec 1, para 1.1. Sec 2, para 2.3.2. | In-process |
| 47 | Components | Estimate, as part of implementation planning requirements, common corporate service requirements. | Sec 2, para 2.3.1. (7th bullet) . | In-process |
| 48 | Components | Define the management process to identify additional business functions that could benefit by conforming to DLMS ASC X12/XML. | App F, para F.2.2. | In-process |
| 49 | Components | Define the management process that ensures, new, replacement, systems undergoing major modifications, or under development, will employ DLMS ASC X12/XML for transaction exchange. | App F, para F.2.2. | In-process |
| 50 | Components | Array by implementation date, new systems that will employ DLMS ASC X12/XML for transaction exchange, by quarters. | App F, para F.2.2. | In-process |
| 51 | Components | Array legacy systems using the Y2K database. | App F, para F.2.2. | Complete |
| 52 | Components | Identify and array systems by implementation dates/by quarter, that will be replaced or modernized to employ DLMS ASC X12/XML for transaction exchange. | App F, para F.2.2. | In-process |
| 53 | Components | Identify the status of systems that: will not use transactional exchange; are being phased out and not replaced; or will be modernized using other EB capabilities. | App F, para F.2.2. | In-process |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 54 | Components | Identify and discuss, as part of implementation planning, additional business functions that could benefit by conforming to DLMS ASC X12/XML. | Sec 2, para 2.3.1. (5th bullet) App A, para A.5.3. App F, para F.2.2. | In-proces |
| 55 | Components | Identify and discuss Component-unique transactions/data not included in the DLMS process, and plans for working with DLMSO to transition unique transactions to DLMS ASC X12/XML. | App A, para A.5.3. App F, para F.2.2. | In-process |
| 56 | Components | Identify and discuss the translation software distribution scenario to be used during DLMS ASC X12/XML implementation. | App A, para A.3.3. App F, para F.2.3. | In-process |
| 57 | Components | Identify and discuss translation management interfaces currently in place between DAAS and the Component. | App A, para A.3.3. App F, para F.2.3. | In-process |
| 58 | Components | Forecast future corporate translation requirements. | App F, para F.2.3. | In-process |
| 59 | Components | Identify and discuss software testing management strategy for modernizing legacy systems or bringing a new system online. | Sec 3, para 3.3.5. App F, para F.2.3. | In-process |
| 60 | Components | Forecast future external corporate testing requirements for the Corporate Implementation Plan. | App F, para F.2.3. | In-process |
| 61 | Components | Identify and discuss strategy for defining and identifying DLMS and ASC X12/XML training requirements. | Sec 3, para 3.3.2. App F, para F.2.3. | In-process |
| 62 | Components | Identify and discuss strategy to ensure DLMS and ASC X12/XML training courses are incorporated into Service schools and training materials. | App F, para F.2.3. | In-process |
| 63 | Components | Forecast future training requirements for the Corporate Implementation Plan. | App F, para F.2.3. | In-process |
| 64 | Components | Identify and discuss costs that will be incurred as a result of implementing DLMS ASC X12/XML. | App F, para F.2.4. | In-process |
| 65 | Components | Identify and discuss key implementation issues and discuss how they will be resolved. | Sec 2, para 2.3.3. App F, para F.2.5. | In-process |
| 66 | Components | Identify and discuss concept of operations and EB architecture. | App F, para F.2.6. | In-process |
| 67 | Components | Identify and discuss risk and risk mitigation factors relating to successfully implementing DLMS ASC X12/XML. | App F, para F.2.6. | In-process |
| 68 | Components | Identify and discuss Component implementation plan responsibilities, actions, and milestones. | App F, para F.2.6. | In-process |
| 69 | Components | Provide a semiannual DLMS ASC X12/XML implementation status report to DLMSO. | Sec 2, para 2.3.3. | In-process |
| 70 | Components | Assist in identifying and developing policies and guidance to effect use of DLMS ASC X12/XML standards. | Sec 2, para 2.3.1. (2nd bullet) | In-process |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 71 | DUSD(L&MR) | Issue policy addressing Component logistics systems modernization which covers all EC methods (Note: This action initially identified in para 1.6., 1st bullet, and listed as Action #4) | Sec 5, para 5.4.1. | Complete |
| 72 | DUSD(L&MR) | Issue policy addressing security implications of data aggregation | Sec 5, para 5.3.1. (8th bullet) para 5.4.3. | Open |
| 73 | DUSD(L&MR)/ | Issue policy identifying prioritization and resource mechanism for modernizing logistics business rules process | Sec 5, para 5.3.2. (11th bullet) para 5.4.5. | Complete |
| 74 | DUSD(L&MR)/ | Issue policy addressing the standardization of UDFs and IDOCs | Sec 5, para 5.3.3. (4th bullet) para 5.4.7. | Open |
| 75 | DUSD(L&MR) | Issue policy designating DAASC as the transformation agent for transaction interchange between Component systems | Sec 5, para 5.3.3. (3rd bullet) para 5.4.9. | Complete |
| 76 | DUSD(L&MR) | Issue policy governing recognition of unique requirements for data element assignments | Sec 5, para 5.3.1. (2nd bullet) para 5.4.2. | Open |
| 77 | DUSD(L&MR) | Issue policy designating DLMSO as the central processing point for receipt of all business rule requirements | Sec 5, para 5.3.2. (10th bullet) para 5.4.4. | Complete |
| 78 | DUSD(L&MR) | Issue policy guidance for determining Component unique mapping costs | Sec 5, para 5.3.3. (2nd bullet) para 5.4.6. | Open |
| 79 | DUSD(L&MR) | Issue policy guidance for data retention timeline requirements | Sec 5, para 5.3.3. (8th bullet) para 5.4.8. | Open |
| 80 | DUSD(L&MR)/ DLMSO/ Components | Develop DoD and Component specialized report requirements | Sec 5, para 5.3.3. (9th bullet) | Open |
| 81 | DLMSO | Develop process for assigning new data elements in ERP or other EB method such as XML | Sec 5, para 5.3.1. (1st bullet) | Complete |
| 82 | DLMSO | Develop, publish, and execute POA&M for recognizing unique requirements for data element assignments | Sec 5, para 5.3.1. (2nd bullet) para 5.4.2. | Complete |
| 83 | DLMSO | Develop, publish, and execute POA&M for managing standard data elements (assign, store, and retrieve) in DDDS | Sec 5, para 5.3.1. (3rd bullet) | Open |
| 84 | DLMSO | Develop, publish, and execute POA&M for data element change (configuration management process that ensures data is from an authoritative source) | Sec 5, para 5.3.1. (9th bullet) | Open |
| 85 | DLMSO | Develop, publish, and execute POA&M for an architectural mechanism to manage end-to-end interdepartmental business process reengineering changes | Sec 5, para 5.3.2. (2nd bullet) | Complete |
| 86 | DLMSO | Develop, publish, and execute POA&M for accelerated development and staffing mechanism for addressing new business processes | Sec 5, para 5.3.2. (4th bullet) | Complete |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 87 | DLMSO | Develop and execute appropriate testing processes to ensure business rule compatibility between accepted and approved EB methods | Sec 5, para 5.3.2. (6th bullet) | In-process |
| 88 | DLMSO | Develop relationship and establish a working process between groups and functions to ensure interoperability | Sec 5, para 5.3.2. (8th bullet) | Complete |
| 89 | DLMSO | Develop, publish, and execute POA&M for timely community services using modern EB methods | Sec 5, para 5.3.2 (9th bullet) | Complete |
| 90 | DLMSO | Update and promulgate in DoD 4000.25-M procedures for appropriate business rule path(s) and entry point(s) for all inter-Component logistics processes | Sec 5, para 5.3.2. (10th bullet) para 5.4.4 | Complete |
| 91 | DLMSO | Update and promulgate in DoD 4000.25-M a prioritization and resource mechanism for modernizing logistics business rules process (Note: Relates to requirements identified in para 4.6. and listed in original Action #10) | Sec 5, para 5.3.2. (11th bullet) para 5.4.5. | Complete |
| 92 | DLMSO/DLIS Components | Develop, publish, and execute POA&M for leveraging appropriate information and data exchange directives that support standard elements | Sec 5, para 5.3.1. (4th bullet) | In-process |
| 93 | DLMSO/ DAASC/ DLIS | Develop, publish, and execute POA&M for documenting available authoritative operational repositories and owners and procedures that promote their use | Sec 5, para 5.3.4. (2nd bullet) | In-process |
| 94 | DLMSO/ DAASC/ DLIS | Develop, publish, and execute POA&M for ensuring authoritative source, security classification, and configuration control processes are available and maintained | Sec 5, para 5.3.4 (4th bullet) | Complete |
| 95 | DLMSO/ DAASC/ DLIS/ Components | Review industry "best business practices" for utilization in defining and ensuring data integrity and quality | Sec 5, para 5.3.4. (3rd bullet) | In-process |
| 96 | DLMSO/ DAASC/ DLIS/ Components | Document mapping and data definitions | Sec 5, para 5.3.4. (5th bullet) | In-process |
| 97 | DLMSO/ DAASC/ DLIS/ Components | Review industry and current governmental practices for configuration control of centralized operational repositories methods and practices | Sec 5, para 5.3.4. (7th bullet) | Complete |
| 98 | DLMSO/ DAASC/ DLIS/ Components | Develop, publish, and execute POA&M for common configuration management methodology for enterprise-wide repositories | Sec 5, para 5.3.4. (8th bullet) | In-process |
| 99 | DLMSO/DLIS Components | Define and publish common cross-functional metadata | Sec 5, para 5.3.1. (10th bullet) | In-process |
| 100 | DLMSO/DLIS/ Components | Consolidate and make available documentation of ongoing projects, such as the Joint Reference Table Logistics Project | Sec 5, para 5.3.4. (7th bullet) | In-process |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 101 | DLMSO/DLIS Components | Develop, publish, and execute POA&M for interfacing with COTS vendors and integration partners and groups to document frequently asked questions and problems encountered during system and process modernization efforts | Sec 5, para 5.3.1. (12th bullet) | In-process |
| 102 | DLMSO/DLIS Components | Develop enterprise-wide lessons learned website for logistics | Sec 5, para 5.3.1. (13th bullet) | In-process |
| 103 | DLMSO/DLIS Components | Develop, publish, and execute POA&M for identification of functional processes requiring operational repository support | Sec 5, para 5.3.4. (1st bullet) | In-process |
| 104 | DLMSO/DLIS | Develop, publish, and execute POA&M for ensuring standardization of data within multifunctional dictionaries | Sec 5, para 5.3.1. (11th bullet) | In-process |
| 105 | DLMSO/ Components | Review "best" commercial practices and determine those having applicability to DoD logistics business needs | Sec 5, para 5.3.2. (3rd bullet) | Continuous |
| 106 | DLMSO/ Components | Identify opportunities offered by emerging EB technologies for improving logistics business processes | Sec 5, para 5.3.2. (5th bullet) | Continuous |
| 107 | DLMSO/ Components | Identify other logistics and interdepartmental functional groups involved in developing business rules | Sec 5, para 5.3.2. (7th bullet) | In-process |
| 108 | DAASC | Establish process to evaluate new mapping capabilities to ensure standardization and limited proliferation of formats | Sec 5, para 5.3.3. (1st bullet) | Complete |
| 109 | DAASC | Develop onetime costing factors for unique transaction development | Sec 5, para 5.3.3. (2nd bullet) para 5.4.6. | In-process |
| 110 | DAASC | Develop and provide transaction audit and tracking tools | Sec 5, para 5.3.3. (8th bullet) para 5.4.8. | In-process |
| 111 | DAASC/ Components | Develop, publish, and execute POA&M for providing transaction translation and routing services to provide system and process interoperability and compatibility | Sec 5, para 5.3.3. (3rd bullet) para 5.4.9. | Complete |
| 112 | DAASC/ Components | Develop, publish, and execute POA&M for standardization of UDFs and IDOCs | Sec 5, para 5.3.3. (4th bullet) para 5.4.7. | Open |
| 113 | DAASC/ Components | Develop, publish, and execute POA&M for Component transaction data transmission protocol support | Sec 5, Para 5.3.3. (5th bullet) | In-process |
| 114 | DAASC/ Components | Develop, publish, and execute POA&M for Component transaction data transmission security support | Sec 5, para 5.3.3. (6th bullet) | Open |
| 115 | DAASC/ Components | Develop, publish, and execute POA&M for verifying transaction data integrity | Sec 5, para 5.3.3. (7th bullet) | Open |
| 116 | DLIS | Develop, publish, and execute POA&M for leveraging current metadata repository services for storing and retrieving data elements, IERs, translations, mappings, etc. | Sec 5, para 5.3.1. (5th bullet) | Open |
| 117 | DLIS | Identify and document IERs, data elements, authoritative source, data steward, etc. | Sec 5, para 5.3.1. (6th bullet) | Open |

| Number | Responsible Activity | Action | Reference | Milestone |
| --- | --- | --- | --- | --- |
| 118 | DLIS | Develop, publish, and execute POA&M for storing and managing information for community data reuse | Sec 5, para 5.3.1. (7th bullet) | Open |
| 119 | DLIS | Develop, publish, and execute POA&M to include authoritative source and security classification information in community metadata repositories | Sec 5, para 5.3.1. (8th bullet) para 5.4.3. | Open |
| 120 | Components | Submit reengineering change requests as soon as need is identified | Sec 5, para 5.3.2. (1st bullet) | Continuous |
| 121 | DUSD(L) | Issue policy establishing date for elimination of the MILS/DLSS | USD(AT&L) Memorandum 12/22/03 | Complete |
| 122 | DLMSO/ Components | Determine policy requirements, business rules, and transmission medium to support Unit Identification (UID) within DoD logistics business processes | USD(AT&L) Memorandum 12/22/03 | In-process |
| 123 | Components | Develop/update Component plans for moving off the MILS/DLSS standard to the DLMS | USD(AT&L) Memorandum 12/22/03 | In-process |
| 124 | Components | Certify all applicable systems will either be in compliance or not be in compliance by 1/1/05 | USD(AT&L) Memorandum 12/22/03 | 9/15/04 |
| 125 | Components | Submit draft plans for migration to DLMS, MILS elimination, and UID incorporation | USD(AT&L) Memorandum 12/22/03 | 2/28/04 |
| 126 | Components | Submit final plans for migration to DLMS,MILS elimination, and UID incorporation | USD(AT&L) Memorandum 12/22/03 | 4/16/04 |

TAB 1	DRID #48

TAB 2	MIGRATION TO DLMS/END MILS POLICY FREQUENTLY ASKED QUESTIONS

MIGATION TO DLMS/END MILS POLICY

FREQUENTLY ASKED QUESTIONS

Question 1:   What happens to those local 80 card column format inputs and outputs that are not technically MILS (usually Z-- DOCIDS in our systems), and probably have no schemas created by DAAS.  Do they need to be “XMLized” also, or can we continue to accept and transmit them as they are?

Answer:  Transactions/messages that move back and forth between applications within a system or to communicate back and forth between the applications and the database/file structure of the system are excluded from this requirement.  Transactions that move between systems, even systems within a Component, supporting logistics processes are covered.  According to the memorandum transactions passing through DAAS they will have to use ASC X12/XML.  If they are exchanged with other DoD systems they come under the DoDD 8190.1 policies.  The transactions in question need to be reviewed, on a case by case basis to determine if they are subject to the new policies.  DoD has mandated the elimination of proprietary standards and adoption of basic COTS standards which DLMS uses as a base for logistics.  If the transactions, in question, fall within the purview of the policy, proposals to modify the DLMS may need to be submitted to accommodate the data requirements of these legacy requirements.

Question 2:   Some MILS are Service Unique, if DAAS has not created schemas for them, we assume the Service who owns them must “XMLize” these transactions using the "standards dictated by that service".  Is this a valid assumption?

Answer:  The first step should be to identify these transactions to DLMSO.  It may be that one of the existing DLMS ASC X12/XML Schemas should be modified to accommodate the requirement.  It is preferred that standardization be maximized.  All MILS are subject to the new policies.  LMI has identified service unique transactions/policies for inclusion in DLMS and has prepared draft change proposals for submission by the Components.  Each Component (including Navy) should take action on those proposals.  All logistics transactions Component unique or not shall go through DAAS and be subject to the DoDD 8190.1 policies.

Questions 3:  If a system is to be retired in a short time, can we get something like the DITSCAP Interim Authority to Operate until those systems are retired, vice paying to change programs that will not be in existence long enough to provide a payback for the dollars spent to update them?  If this has been discussed, what is the timeframe by which these legacy systems must be retired?

Answer:  It’s a bit early to arrive at decisions regarding interim authority to operate until the Components have had an opportunity to review and develop plans.  We will forward this question to OSD for review.  Suggest in the interim the Draft Migration Plan address these types of systems with cost to migrate them, system that will replace them, date of replacement, and percent of certainty that replacement will occur on that date.

Question 4:  Although translator programs that would accept XML transactions, and translate them into MILS, or accept MILS and translate them into XML do not meet the letter of the instruction (within a system MILS would still be used), are they an alternative to changing hundreds of programs in Legacy system that will be retired?.  This assumes that the Interim Authority to Operate is out of the question.

Answer:  Translation is not an option, unless temporarily used in conjunction with a grant of Interim Authority to Operate.  As stated in the answer to question 3 above, legacies that are in the process of being retired should be identified in the Component Draft Migration Plans and a case should be made for Interim Authority to Operate, OSD can then evaluate and determine if IAO is appropriate and in the best interests of the Department.  Any system that stays with the MILS can not participate in business process improvements that require new or expanded data requirements, such as the UID.  Initially the only programs that must be changed are those that receive and exit transactions from an outside system.  These are the programs that upon receipt – identify the type of transactions (requisition, inventory adjustment, receipt, etc.), validate the data according to type transaction, route to the appropriate application program, and parse the data to the systems internal data base/file structure.  The programs that form an outgoing transaction as a result of processing would also need to be changed to populate the outgoing transaction in the prescribed format.  Initially the data content is the same, as new data or expanded data, and business rules are developed the databases and application logic would then have to modified to accommodate/process the new/expanded data.

Question 5:  Does DLMSO prefer EDI or XML?  Any metrics on cost to develop/update/incorporate one or the other?

Answer:  DLMSO does not have a preference.  The DLMS XML Schemas are directly derived from the DLMS ASC X12 supplements and are therefore identical in data content, DLMS will ensure that this is always the case.  There are those who will argue that the ASC X12 transmission form is better suited for direct machine-to-machine processing and XML is best suited for WEB supported (man-to-machine/machine-to-man interfaces), however either can be used to support either type requirement.  The choice is up to the Component who can mix and match the DLMS ASC X12 and DLMS XML Schema use to suite their particular requirement for the particular system.  We have no metrics that indicate that one is easier/less costly than the other.  The DLA Central Design Activity for the Distribution Standard System recently migrated to the DLMS.  DSS made use of both the DLMS ASC X12 and the DLMS XML Schemas, there is some indication what they preferred the ASC X12.

Question 6:  We assume that all newly developed XML for this initiative will be put into the DOD XML Repository, and a first step to developing anything is scanning this repository for any reuse candidates.  Valid assumption?

Answer: Yes.  The DLMS XML Schemas are available on the DLMSO Web site, they are registered in the DLIS and DISA repositories the URLs for each are:

http://www.dal.mil/j-6/dlmso/ : DLMSO

http://diides.ncr.disa.mil/xmlreg/user/index.cfm:  DOD/DISA

https://www.dlis.dla.mil/xrl/ : DLIS

Question 7:  Are there UML models available for the DAAS MILs schemas?  Can we get them?

Answer: The DLMSO XML Schemas are directly derived from the DLMS ASC X12 supplements using a COTS product.  The purpose of this approach is to simplify configuration management ensuring that whichever form a Component uses they are identical in data content and translatable back and forth between DLMS ASC X12 and DLMS XML Schemas by DAASC.  We’ll have to check with the COTS package vendor on the model used.

Question  8:  Why not just put a front end translator on each system so that the incoming DLMS transaction after January 1 2005 could be converted to the MILS format that the system is already set up to receive?

Answer:  We don’t advocate that the Components put a front end translator on their systems, i.e., receive an DLMS ASC X12 or DLMS XML Schema transaction, run it through a mapping/translator program to generate a MILS and then parse the data from the MILS format to the systems database(s)/file structures.  That would mean every time the DLMS change to incorporate new or expanded data to an X12 transaction the Components would have to:

- change the front end DLMS to MILS mapper to accept the new or expanded data

- change the parsing to the database(s)/file(s) to accommodate the data change

- codify their internal database/file and application logic to accommodate/use the data

We advocate that the system entry & exit programs be changed to receive and parse the data received via a DLMS transaction (in either their ASC X12 or XML form) directly to their database(s)/file(s) – cutting out step 1 above which is unnecessary and just adds to the system maintenance requirements/cost.  Same is true on the outgoing side.  The initial expense and maintenance of a translator would not save resources, initially and would be more resource intensive over the long haul.  The Distribution Standard System looked and the translation approach and discarded it as not beneficial.

Question 9:  Why not wait till the business rules for UID are finalized and then only change the effected systems?

Answer: The migration to the DLMS is a preparatory step for all business process transformation initiatives known and unknown, not just to support the current UID initiative.  The objective is to posture our systems information exchange media to be able to react to the business requirements changes as they occur.  A piece meal approach would only drag out the migration process and expand the costs.  Each time a new data field is required or an existing data field is expanded the total population of systems would have to go through the process of determining which incoming and outgoing transactions are affected and then migrate over and over from the MILS to the DLMS.  Waiting until all the business rule requirements for UID are worked out is not a viable approach and it is likely to be at least as expensive as the phased approach called for in the Wynne policy memorandum.

Question 10:  Where the bill for the cost should be sent?  If a legacy system is already browned out in terms of investment dollars, how would OSD withhold dollars that aren’t there to begin with?

Answer:  The following is the DLMSO view of the intent of the Mr. Wynne’s request for certifications of compliance and the treat of funding withholds for non-compliant systems.

- First, it represents recognition on the part of OSD that business process transformation is dependent upon the ability for DoD information systems to exchange new and expanded data requirements many of which are known like the UID and others that have yet to be identified.

- Further, it has been known for a number of years that the technically obsolete and functionally constraining DoD unique standard EDI transmission form (the MILS) can not support these requirements.  The policy to migrate to the DLMS, based on the ASC X12 standards was initially established in December 1998, yet there has been very little progress toward that end.  The DLMS have since added the capability to exchange information using a W3C compliant XML Schema exchange form.  Both the DLMS ASC X12 and the DLMS XML forms carry all the existing MILS data; however, they provide the open capability to add data fields and/or expand existing data fields.

- The OSD memo leaves it up to the Services/Agencies to determine how to fund the migration asking each to develop there plans that minimize risks and costs.  Mr. Wynne could have enlisted the OSD Comptroller to make recommendations on the funding sources within the Services operating authorities, but opted to leave that in the hands of the Services and Agencies.

- We believe there is a frustration on the part of OSD that there has been limited progress in implementing the policy set forth in DoD Directive 8190.1.  While OSD has a number of forcing mechanisms available to it – withdrawing operation authority of a system, denial of milestone approval, withholding of fund from a particular system or a general PBD punitive mark, we do not believe that it is their desire to take any of these actions.  The objective is to move the DoD information exchange structure toward open international standards and provide flexibility to allow business transformation initiatives to proceed unconstrained by the existing MILS.

E.1.	INTRODUCTION

Presently, ASC X12 is being widely used in the procurement community, especially in their prime vendor programs.  DoD organizations requiring food, medicines, or other prime vendor products initiate transactions that become ASC X12 purchase orders transmitted through DAAS to the appropriate prime vendor.  The Defense Finance and Accounting Service (DFAS) is using ASC X12 for commercial invoicing and electronic payment.  Although many other DoD organizations are also selectively using ASC X12, the primary logistics process improvement success story is outlined below.

E.2.	THE DEFENSE MEDICAL LOGISTICS STANDARD SUPPORT (DMLSS)

The DMLSS program is a recent example of successful logistics business process reengineering using ASC X12.  DMLSS produced a dramatic turnaround in the support provided to 250 medical treatment facilities throughout the U.S., Europe, and Pacific areas of operations.  The DMLSS prime vendor program uses ASC X12 to support just-in-time inventory management of pharmaceutical and medical-surgical supplies and has produced the following customer advantages:

- Orders are confirmed within 24 hours with a 95 percent fill rate

- Pharmaceutical prices average 25 percent lower than when the program began

- The number of available pharmaceutical and medical-surgical products available to DoD increased from approximately 15,000 to more than 180,000

- The system changed from being a costly, unresponsive medical depot system where:

- Order-to-receipt time declined from 20 days to one day, and

- DoD medical inventories decreased from 380 days to ten days

DMLSS also uses ASC X12 to provide electronic invoicing and payment.  Other initiatives dealing with exchanging financial information between medical treatment facilities and DFAS and the expansion of ordering supplies via the WWW resulted in estimated savings of $10.6 million and $6 million, respectively.

F.1.	INTRODUCTION

Components will develop individual plans to facilitate the smooth implementation of DLMS ASC X12/XML.  These plans will focus on Component new system development, legacy system modernization, and legacy business process improvement initiatives.  In addition, these plans will address key implementation issues and discuss how identified issues will be resolved.  The DoD Y2K logistics systems database will form the basis for legacy system identification.

F.2.	COMPONENT DLMS ASC X12/XML IMPLEMENTATION PLAN OUTLINE (minimum requirements)

F.2.1.	Introduction

- Identify the organization that will oversee this plan (point-of-contact, organization name and mailing address, phone and fax numbers, and email address)

- Identify and discuss current DLMS ASC X12/XML implementation initiatives to include third-party logistics arrangements using DLMS ASC X12/XML (description of processes being improved, current status, anticipated or known benefits of initiative)

- Discuss how your migration to DLMS ASC X12/XML will be organized and managed

F.2.2.	Component Implementation Strategy

- New and planned systems

- Define the Component management process that ensures new, replacement, or systems undergoing major modifications will employ DLMS ASC X12/XML for transaction exchange, to include systems under development

- Array by implementation date new systems that will employ DLMS ASC X12/XML for transaction exchange.  Dates should be expressed in quarters, e.g., 1QFY04

- Legacy systems - using the DoD Y2K logistics systems database

- Array Component legacy systems

- Identify systems that will be replaced or modernized employing DLMS ASC X12/XML for transaction exchange

- Identify systems using MILS/DLSS that will not employ DLMS ASC X12/XML, e.g., being phased out and not replaced.  Specify date of termination for each such system.

- For systems being replaced or modernized employing DLMS ASC X12/XML for transaction exchange identify the phasing sequence that will be employed.  Dates should be expressed in quarters, e.g., 1QFY04

- Process improvement initiatives

- Discuss the Component management process for identifying additional business functions that could benefit by conforming to DLMS ASC X12/XML

- Identify additional business functions that could benefit by conforming to DLMS ASC X12/XML.  Discuss Component plans to work with DLMSO to implement DLMS ASC X12/XML

- Identify and array Component-unique transactions/data not included in the DLMS process.  Discuss Component plans to work with DLMSO to transition unique transaction data to DLMS ASC X12/XML

F.2.3.	Common Corporate Service Requirements

- Translation

- Identify and discuss the translation software distribution scenario that the Component will employ during implementation of DLMS ASC X12/XML

- Identify and discuss translation management interfaces currently in place between the DAAS and the Component (identify organizations and points-of-contact)

- Based on system analysis, (Section F.2.2.), develop Component future corporate translation requirements forecast

- Testing

- Identify and discuss the Component management strategy for testing the software for modernizing internal legacy systems or bringing a new system on line

- Based on system analysis, develop Component external future corporate testing requirements forecast

- Training

- Identify and discuss the Component management strategy for defining and identifying DLMS and DLMS ASC X12/XML training requirements

- Conduct Component-unique training for Component-specific systems and process revisions

- Identify the strategy the Component will employ to ensure DLMS and DLMS ASC X12/XML training courses are incorporated into Service schools and training materials

- Based on system analysis, develop Component future training requirements; see Section 3, paragraph 3.3.3. of this corporate implementation plan

F.2.4.	Cost - estimate and discuss Component costs that will be incurred as a result of implementing DLMS ASC X12/XML

F.2.5.	Implementation issues - identify key Component implementation issues and discuss how identified issues will be resolved

F.2.6.	Appendices

- Component concept of operations – identify and discuss Component concept of operations and architecture – Identify the technical and functional approach to be taken

- Risk and risk mitigation – identify and discuss risk and risk mitigation factors relating to the Component successfully implementing DLMS ASC X12/XML

- Component implementation responsibilities, major actions, and milestones

- Others at the discretion of the Component

APPENDIX G	ARMY

APPENDIX H	NAVY

APPENDIX I	AIR FORCE

APPENDIX J	MARINE CORPS

APPENDIX K	COAST GUARD

APPENDIX L	DEFENSE LOGISTICS AGENCY

APPENDIX M	USTRANSCOM

APPENDIX N	DEFENSE SECURITY COOPERATION AGENCY

APPENDIX O	DEFENSE FINANCE AND ACCOUNTING SERVICE

APPENDIX P	OTHER PARTICIPANTS

- American National Standards Institute (ANSI).  A national coordinator of voluntary standards for the United States.  ANSI approves a standard only when it has verified evidence presented by the standards developer that those materially affected by the standard have reached substantial agreement (consensus) on its provisions.

Source:  ANSI Standing Document 2:  Operations Manual

http://www.x12.org/x12org/Subcommittees/X12J/J0000_sd2.pdf

- Accredited Standards Committee X12 (ASC XI2).  Accredited by ANSI in 1979, ASC X12, EDI, is a voluntary standards group charged with developing American National Standards for electronic data interchange.

Source:  ANSI Standing Document 2:  Operations Manual

- Architecture.  The structure of components, their relationships, and the principles and guidelines governing their design and evolution over time.  It is composed of three major perspectives:  operational, systems, and technical views.

Source:  C4ISR Architecture Framework

- Automated Information System (AIS).  An assembly of computer hardware, software, firmware, or any combination of these, configured to accomplish specific information-handling operations, such as communication, computation, dissemination, processing, and storage of information.

Source:  Software Design Description for Electronic Commerce Processing Node, Version 2.2

- Central Design Activity (CDA).  An activity that has been assigned standard automated information system development and maintenance responsibilities.

Source:  DoD 4000.25-M (DLMS)

- Commercial (public) EDI Standards.  A collection of approved FIPS 161-2-adopted EDI standard data elements and data segments arranged in logical groups of standard transaction sets that are commonly used to pass transactional data from one entity to other interested entities.

Source:  Developed by IPT

- Computer.  An electronic device that can store, retrieve, and process data.

Source:  Webster's

- Computer-to-computer.  Exchange of data between computers using standardized messages taken from a predetermined set of message types. (It is this standardization of message formats using a standard syntax, and the standardization of data elements within the messages that makes possible the assembling, disassembling, and processing of data elements by computer.)

Source:  FIPS 161-2

- Conversion.  The process of changing data from a DLSS EDI format to a DLMS EDI format and back to a DLSS EDI format.

Source:  Developed by IPT

- Data.  Representation of facts, concepts, or instructions in a formalized manner suitable for communication, interpretation, or processing by humans or by automatic means.  Any representations such as characters or analog quantities to which meaning is or might be assigned.

Source:  Federal-Standard 1037C:  http://ntia.its.bldrdoc.gov/fs-1037/

- Database.  1.  A set of data that is required for a specific purpose or is fundamental to a system, project, enterprise, or business.  Note:  A database may consist of one or more data banks and be geographically distributed among several repositories.

2.  A formally structured collection of data.  Note:  In automated information systems, the database is manipulated using database management systems.

Source:  Federal-Standard 1037C

- Data Exchange.  Transfer of data by means other than database access.  EDI is a form of data exchange.

Source:  Developed by IPT

- Data Interoperability.  The ability to use timely, authoritative, trusted, and semantically consistent data when needed, without regard to its location or syntactical constraints, in an open and controlled automated environment.

Source:  Developed by IPT

- Defense Information Infrastructure (DII) Common Operating Environment (COE). The DII COE is a Joint Technical Architecture (JTA) standards-based computing and communications infrastructure composed of support services and facilities.

Source:  Defense Information Infrastructure (DII) Common Operating Environment (COE) Configuration Management Plan, Version 2, April 1, 1998

http://dod-ead.mont.disa.mil/cm/cm_page.html

- Defense Logistics Management System (DLMS).  A broad base of business rules, to include uniform policies, procedures, time standards, transactions, and data management, designed to meet DoD's requirements for total logistics support.  The DLMS is founded upon ANSI ASC X12 EDI and will be expanded to support emerging EB/EC capabilities such as:  data sharing, automated identification, object-oriented user interfaces, electronic malls, web-based technology, and electronic funds transfer, as appropriate.

Source:  Developed by IPT

- Defense Logistics Standard Systems (DLSS).  A broad base of logistics transactions and standards consisting of fixed-length DoD-unique standards designed to meet DoD's requirements for logistics support.

Source:  Developed by IPT

- Electronic Business (EB).  The application of EC techniques and solutions to the business processes of DoD, to include the entire range of the DoD functional arenas.  For the purpose of this document, functions are those defined in JCS Joint Pub 1-02, i.e., appropriate or assigned duties, responsibilities, missions, tasks, functions, powers, or duties of an individual office or organization.  A functional area is comprised of one or more functional activities, each of which consists of one or more functional processes.

Source:  DoD Directive 8190.2

- Electronic Data Interchange (EDI). EDI is the computer-to-computer interchange of strictly formatted messages that represent documents other than monetary instruments.  EDI implies a sequence of messages between two parties, either of whom may serve as originator or recipient.  The formatted data representing the documents may be transmitted from originator to recipient via telecommunications or physically transported on electronic storage media.  The computer-to-computer exchange of business data in a standardized format between trading partners.

Source:  Appendix A of “Electronic Commerce for Buyers and Sellers, A Strategic Plan for Electronic Federal Purchasing and Payment," President's Management Council's Electronic Processing Initiatives Committee, March 1998

Source:  FIPS 161-2:  http://www.itl.nist.gov/fipspubs/fip161-2.htm

- Executive Agent (EA).  A term used in DoD and Service regulations to indicate a delegation of authority by a superior to a subordinate to act on behalf of the superior.  An agreement between equals does not create an executive agent.  For example, a Service cannot become a DoD executive agent for a particular matter with simply the agreement of the other Services; such authority must be delegated by the Secretary of Defense.  Designation as executive agent, in and of itself, contains no authority.  The exact nature and scope of the authority delegated must be stated in the document designating the executive agent.  An executive agent may be limited to providing only administration and support or coordinating common functions or it may be delegated authority, direction, and control over specified resources for a specified purpose.

Source:  JCS Joint Pub 1-02:  http://www.dtic.mil/doctrine/jel/new_pubs/jp1_02.pdf

- Functional Requirement.  A set of goals, objectives, policies, or other documented considerations that describe, in non-automatic data processing terminology, and without regard to automatic data-process equipment or capabilities, new or revised tasks to be accomplished.

Source:  DoD 4000.25-M (DLMS)

- Implementation Convention (IC).  ICs define the structure and content of a transaction and map application data requirements into a specific transaction set for implementation.

Source:  DoD 4000.25-M (DLMS)

- Infrastructure.  Basic information technology capabilities, including communications, computers, information assurance, network and systems management, and information dissemination, that enable applications and data.

Source:  Developed by IPT

- Interoperability.  The ability of systems, units, or forces to provide services to and accept services from other systems, units, or forces and to use the exchanged services to enable them to operate effectively together.  The condition achieved among communications-electronics systems or items of communications-electronic equipment when information or services can be exchanged directly and satisfactorily between them or their users.

Source:  JCS Joint Pub 1-02

- Legacy Systems.  Information systems currently performing a logistics function.  These systems may be candidates for phase-out, upgrade, or replacement.

Source:  Developed by IPT

- Logistics Business Systems.  Applies to planned, new, and legacy DoD logistics systems identified in the DoD Y2K database.

Source:  Developed by IPT

- Logistics.  The science of planning and carrying out the movement and maintenance of forces.  In its most comprehensive sense, those aspects of military operations that deal with designing, developing, acquiring, storing, moving, distributing, maintaining, evacuating, and disposing of materiel.

Source:  JCS Joint Pub 1-02

- Logistics On-Line Tracking System (LOTS).  All information related to processing Military Standard Requisitioning and Issue Procedures (MILSTRIP) transactions is captured and stored in the LOTS database.  It can be used by DAASC customers to support logistics management, information query, transaction tracking, and reporting requirements.  It can be accessed by other DAASC tools, such as the Virtual Logistics Information Processing System (VLIPS) query systems to allow tracking and retrieval of requisitions and excess transactions through their entire life cycle.  These tools also provide access to addressing and stock number information stored at DAASC, linking that information to the MILSTRIP transaction stored in LOTS.

Source:  Developed by IPT

- Transactional-based System.  A system employing electronic data interchange capabilities.

Source:  Developed by IPT

- Transaction Set.  The electronic data interchange equivalent of a paper business document composed of data elements and data segments

Source:  DoD 4000.25-M (DLMS)

- Translation.  The process of changing data from, to, and/or between user-defined files and approved electronic commerce standards to facilitate EDI.

Source:  Developed by IPT

- Value-added Network (VAN).  A VAN generally is a commercial entity (similar to a long-distance telephone company or a computer on-line service) that provides communications services, electronic storage, mailboxes, or other related services for EDI transactions.

Source:  Developed by IPT

AFMC	Air Force Materiel Command

AFLIF	Air Force Logistics Information File

AIS	automated information system

AIT	automatic identification technology

ALT	administrative lead time

ANSI	American National Standards Institute

APADE	automated purchase and accounting data entry

ASC	Accredited Standards Committee

Async	asynchronous

ATAC	Advanced Traceability and Control

ATM	Asynchronous Transfer Mode

AUTODIN	Automatic Digital Network

Bisync		Bisynchronous

C4ISR		command, control, communications, computers, intelligence,

surveillance, and reconnaissance

CAGE	Contractor and Government Entity

CAV	commercial asset visibility

CBL	Commercial Bill of Lading

CC	CAGE code

CCR	Central Contractor Registration

CDA	Central Design Agency

CFM	CONUS Freight Management

CIO	Chief Information Officer

CMOS/I2P	Cargo Movement Operations System-Industry Information

Processor

COE	Common Operating Environment

CONUS	continental United States

COOP	Continuity of Operations Plan

COTS	commercial-off-the-shelf

CSC	computer system component

CUI	common user interface

CWT	customer wait time

DAAS	Defense Automatic Addressing System

DAASC	Defense Automatic Addressing System Center

DCMD	Defense Contract Management Division

DEBX	DoD Electronic Business Exchange

DFAMS	Defense Fuel Automated Management System

DFAS	Defense Finance and Accounting Service

DFSC	Defense Fuel Supply Center

DII	Defense Information Infrastructure

DISA	Defense Information Systems Agency

DLA	Defense Logistics Agency

DLIS	Defense Logistics Information Service

DLMS	Defense Logistics Management System

DLMSO	Defense Logistics Management Standards Office

DMLSS	Defense Medical Logistics Standard Support

DLSS	Defense Logistics Standard Systems

DoD	Department of Defense

DOI	Department of Interior

DRID	DoD Reform Initiative Directive

DSC	Defense Supply Center

DSS	Distribution Standard System

DTS	Defense Transportation System

DUSD (L)	Deputy Under Secretary of Defense (Logistics)

DVD	Direct Vendor Delivery

EA	Executive Agent

EB	electronic business

ECAT	EC Acquisition Team

ECI	EB/EC Infrastructure

ECRC	Electronic Commerce Resource Center

EDA	electronic document access

EDI	electronic data interchange

EDISMC	EDI Standards Management Committee

EEOC	Equal Employment Opportunity Commission

EMALL	electronic mall

EPA	Environmental Protection Agency

ER	exchange request

ETA	Electronic Transportation Acquisition

FESMCC	Federal EDI Standards Management Coordinating Committee

FIPS	Federal Information Processing Standard

FMSO	Fleet Material Support Office

FOC	full operational capability

FTP	File Transfer Protocol

GBL	Government Bill(s) of Lading

GCSS	Global Combat Support System

GSA	General Services Administration

GTN	Global Transportation Network

GW	gateway

HHS	Health and Human Services

HL7	Health Level 7

HTML	Hyper Text Markup Language

IC	implementation convention

ICP	inventory control point

IPT	integrated product team

IT	information technology

ITIMP	Integrated Technical, Item Management and Procurement

JCS	Joint Chiefs of Staff

JTA	Joint Technical Architecture

LAN	local area network

LIB	Logistics Information Board

LOTS	Logistics On-Line Tracking System

M	million

MADES	Menu Assisted Data Entry System

MILSTRIP	Military Standard Requisitioning and Issue Procedures

MILS	Military Standard Systems

MIS	Management Information System

MOCAS	Mechanization of Contract Administration Services

MRM	Management Reform Memorandum

NAVSUP	Naval Supply Systems Command

NECO	Navy Electronic Commerce Online

NIMA	National Imagery and Mapping Agency

NSA	National Security Agency

NIPRNET	Non-secure Internet Protocol Router Network

OPM	Office of Personnel Management

OSD	Office of the Secretary of Defense

POA&M	plan of action and milestones

PPP	Point-to-Point Protocol

PRC	Process Review Committee

PSA	Principal Staff Assistant

PW	password security

QFY	Quarter of Fiscal Year

RCS	Reports Control Symbol

RFQ	Request for Quote/Quotation

SAACONS	Standard Army Automated Contracting System

SAMMS	Standard Automatic Material Management System

SMTP	Simple Mail Transfer Protocol

SPS	Standard Procurement System

SPVI	Subsistence Prime Vendor Interpreter

STANFINS	Standard Financial System

STARS	Standardized/Standard Accounting and Reporting System

STARFIARS	Standard Army Financial Inventory and Reporting System

STORES	Subsistence Total Order and Receipt Electronic System

TACOM	Tank-automotive and Armament Command

TBD	to be determined

TP	trading partner

TRC	Technical Review Committee

UDF	User Defined File

UN/EDIFACT	United Nations/EDI for Administration, Commerce, and

Transport

URL	Uniform Resource Locator

USA	U.S. Army

USAF	U.S. Air Force

USD(AT&L)	Under Secretary of Defense (Acquisition, Technology &

Logistics)

USD(C)	Under Secretary of Defense (Comptroller/Chief Financial

Officer)

USMC	U.S. Marine Corps

USN	U.S. Navy

USTRANSCOM	U.S. Transportation Command

VAN	Value-added Network

VPN	Virtual Private Network

WAWF	wide-area work flow

WWW	World Wide Web

XML	Extensible Mark-up Language

Y2K	year 2000

Assistant Secretary of Defense (Command, Control, Communications & Intelligence), DoD Electronic Commerce/Electronic Business Strategic Plan, May 15, 1999

Chairman of the Joint Chiefs of Staff, Joint Vision 2020, June 2000

Data Interchange Standards Association, Accredited Standards Committee X12, Electronic Data Interchange, Standing Document 2: Operations Manual Development and Maintenance Procedures for Standards, Interpretations, Guidelines and Technical Reports, January 22, 1997

Defense Information Systems Agency, Defense Information Infrastructure (DII) Common Operating Environment (COE) Configuration Management Plan, Version 2, April 1, 1998

Defense Information Systems Agency, Software Design Description for Electronic Commerce Processing Node, Version 2.2, June 1999

DoD Manual 4000.25-M, Defense Logistics Management System, Version 2,

December 1995

DoD Directive 4140.1, Materiel Management Policy, January 4, 1993

DoD Regulation 4140.1-R, Materiel Management Regulation, May 23, 2003

DoD Directive 8190.1, DoD Logistics Use of Electronic Data Interchange (EDI) Standards, May 5, 2000

DoD Directive 8190.2, The Department of Defense (DoD) Electronic Business/Electronic Commerce (EB/EC) Program, June 23, 2000

DoD Directive 8320.1, DoD Data Administration, September 26, 1991

DoD Manual 8320.1-M-1, Data Element Standardization Procedures, April 1998

Defense Information Systems Agency, Department of Defense Information Technology (IT) Standards Management Plan for Electronic Data Interchange, June 3, 1997

Department of Defense, Deputy Secretary of Defense, Department of Defense Reform Initiative Directive #48 - Adoption of Commercial EDI Standards for DoD Logistics Business Transactions, December 9, 1998

Department of Defense, DoD Electronic Business/Electronic Commerce Architecture Version 3.0(draft), November 1999

Department of Defense Chief Information Officer, DoD Electronic Business/Electronic Commerce Strategic Plan, May 15, 1999

Deputy Under Secretary of Defense (Acquisition, Technology & Logistics), FY2000 Logistics Strategic Plan, August 1999

Deputy Secretary of Defense Memorandum, subject: Department of Defense Public Key Infrastructure, May 6, 1999.

Deputy Secretary of Defense Memorandum, subject: Office of the Secretary of Defense (OSD) Network Security Policy, December 21, 1999

Federal Electronic Commerce Acquisition Program Management Office, Federal Government Implementation Guidelines for Electronic Data Interchange, ASC X12 Version/Release, 004030, June 5, 2002

General Services Administration, Federal Standard 1037C, Telecommunications: Glossary of Telecommunications Terms, August 7, 1996

Joint Staff (J-7), Department of Defense, JCS Joint Publication 1-02, DoD Dictionary of Military and Associated Terms, June 2003

Logistics Management Institute, A Business Case and Strategy for Defense Logistics Electronic Data Exchange, LG802T1, Donald E. Egan and Mark R. Crawford, October 1998

National Institute of Standards and Technology, Federal Information Processing Standards Publication 161-2, April 29, 1996

Office of the Secretary of Defense, Command, Control, Communications, Computers, Intelligence, Surveillance, and Reconnaissance (C4ISR) Architecture Framework, Version 2, C4ISR Architecture Working Group, Framework Panel, December 18, 1997

Under Secretary of Defense (Comptroller) Memorandum, Management Reform Memorandum #11, Adoption of Commercial Identifiers in DoD Business Systems by January 1, 2000, June 16, 1997

Under Secretary of Defense (Acquisition , Technology, and Logistics) memorandum, Subject:  Migration to the Defense Logistics Management Standards (DLMS) and Elimination of the Military Standard Systems (MILS), December 22, 2003

# Footnotes

See Appendix D. Deputy Secretary of Defense, DRID #48, Adoption of Commercial EDI Standards for DoD Logistics Business Transactions, December 9, 1998; an electronic copy of the DRID is available at:  http://www.dla.mil/j-6/dlmso/eLibrary/Archives/Log-EDI/Documents/drid48_orig.pdf.

USD (AT&L) memorandum, Policy Guidance for Department of Defense (DoD) Use of Electronic Data Interchange (EDI) Standards in Logistics Applications, September 14, 1999; (replaced by DoD Directive 8190.1, May 5, 2000).

USD (AT&L) memorandum, Migration to the Defense Logistics Management Standards (DLMS) and Elimination of the Military Standard Systems (MILS), December 22, 2003; an electronic copy is available at:

http://www.dla.mil/j-6/dlmso/eLibrary/Documents/default.asp.

JECPO has been disestablished.  Responsibilities for inclusion of modern EB methods within DoD logistics business processes are assigned to DLMSO.

Throughout this document, the term Component is used to refer to government participants in DoD logistics.  This includes the Military Departments, Defense Agencies and DoD field activities.

FIPS 161-2; an electronic copy is available at:  http://www.itl.nist.gov/fipspubs/by-num.htm.

Hereafter referred to as “DLMS ASC X12/XML ”.

Information about Joint Vision 2020 is available at:  http://www.dtic.mil/jv2020.

USD (AT&L), FY2000 Logistics Strategic Plan, August 1999.  An electronic copy is available at:  http://www.acq.osd.mil/log/lsp/lsp.htm.

Information about GCSS is available at: http://www.disa.mil/apps/gcss/gcsshome.html.

Additional background information can be found in A Business Case and Strategy for Defense, Logistics Electronic Data Interchange, Logistics Management Institute, October 1998.  An electronic copy is available at: http://www.dla.mil/j-6/dlmso/eLibrary/Archives/log-edi/documents/logisticsedireport.pdf.

See Appendix Q, Glossary, for DLMS definition.

DoD 4000.25-M; Defense Logistics Management System, April 2002; an electronic copy is available at:  http://www.dla.mil/j-6/dlmso/eLibrary/Manuals/DLMS2003/default.asp.

An electronic copy of DoD Directive 8190.2 is available at:

http://www.log.edi.migration.hq.dla.mil/Documents/document/EBEC_GPM.pdf

FIPS 161-2, op. cit. Section 3.1.

ibid., Section 3.2.

DoD Directive 8190.1, is being revised to incorporate the policies of this memorandum.

The only new proposals affecting changes to MILS/DLSS transactional exchanges that will be accepted are those that are urgently needed and approved or directed by DUSD(L&MR).  Components may continue to use MILS/DLSS in their current format for legacy systems until December 31, 2004.

DoD 4140.1-R, Materiel Management Regulation, May 1988; an electronic copy is available at: http://www.dtic.mil/whs/directives/corres/html/41401r.htm.

DoDD 4140.1, Materiel Management Policy, May 23, 2003; an electronic copy is available at: http://www.dtic.mil/whs/directives/corres/html/41401.htm.

DoDD 8320.1 DoD Data Administration; an electronic copy is available at:  http://lg.home.microsoft.com/access/allinone.htm.

The available training covers ASC X12 and DLMS and is being expanded to include an introduction to W3C XML.

DoD 8320.1-M-1, DoD Data Standardization Procedures, April 1998; an electronic copy is available at:  http://www.dtic.mil/whs/directives/corres/html/83201m1.htm.

DoD 4140.1-R, op. cit.

DoD Information Technology (IT) Standards Management Plan for EDI, 3 June 1997.  An electronic copy is available at: http://www.dla.mil/j-6/dlmso/eLibrary/Archives/log-edi/documents/itsmp.pdf.

See Appendix Q for translation and conversion definitions.

LOTS information is available at:  http://www.daas.dla.mil/daashome/daasc_lots.htm.

A electronic copy is available at:  http://www.dla.mil/j-6/dlmso/eLibrary/Archives/log-edi/documents/DEPSECDEF_PKI_Memo.pdf.

An electronic copy is available at:  http://www.dla.mil/j-6/dlmso/eLibrary/Archives/log-edi/documents/OSDNetworkSecurityPolicy.pdf.

DII COE; Configuration Management Plan, Version 2, April 1, 1998; an electronic copy is available at:  http://diicoe.disa.mil/coe/kpc/kpc_program_doc.doc.

ibid, Section 1.5.

DoD EB/EC Architecture Version 3.0.  An electronic copy is available at:  http://techlibrary.edc.eb.mil/ebec_arch/.

USD(AT&L) memorandum, Subject:  Migration to the Defense Logistics Management Standards (DLMS) and Elimination of the Military Standard Systems (MILS), December 22, 2003 (Available on the DLMSO website:  http://www.dla.mil/j-6/dlmso/eLibrary/Documents/default.asp).

Components will submit the draft and final migration plans to DLMSO, ATTN: Mr. Johnson, Director by February 28, 2004 and April 16, 2004, respectively.

Additional phasing information can be found in A Business Case and Strategy for Defense Logistics Electronic Data Interchange.  An electronic copy is available at: http://www.dla.mil/j-6/dlmso/eLibrary/Archives/Log-EDI/Documents/LogisticsEDIReport.PDF.

# Text boxes

DEBXs

LOTS

DAAS

VAN

VAN

Note: DAAS can connect to commercial logistics trading partners either directly or through

the trading partners' VANs.  These communications should be in DLMS format only.

Connection

to other DoD

corporate

databases

Commercial

VANS

DISA

data stores

DoD

agencies

Civil

agencies

Civil and DoD activities

may connect either

through  DEBX or VAN and may

exchange using

DLSS or DLMS formats

Activity/

application(s) n

DLMS ASC X12/XML

Alternative 1

Alternative 2

Alternative 3

Alternative 2a

UDF

UDF

UDF

UDF

DLMS ASC X12/XML

Low volume

activity/

application(s)

DAASC/

S/A regional

EDI

translator

Local EDI

translator

Local mapping

tool/EDI

Translator

Large activity/

application(s)

Large activity/

application(s)

Activity/

application(s) 1

Activity/

application(s) 2

Activity/

application(s) 3

Notes:

a.  Alternative 1 Component operates a regional EDI translation suite that supports numerous

nearby activities with moderate to low transaction volumes.

b.  Alternative 2 activity with one or more high volume applications uses an on-site EDI translation suite.

c.  Alternative 2a activity with one or more high volume applications uses a modern database tool and a mapping/EDI translation tool.

d.  Alternative 3 activity with one or more low volume applications transmits UDF files to DAASC.

To DAAS

receiving activity

(translation optional)

DLMS ASC X12/XML format/UDF/

DLMS transmission

Mapping/

translation

tool

(optional)

IC maps, message

archives, trading

partner profiles

Component

application

legacy

system

Interface

software

To DAAS

receiving activity

(translation optional)

DLMS ASC X12/XML format/UDF/

DLMS transmission

EDI

translation

software

(optional)

UDF

IC maps, message

archives, trading

partner profiles

Commercial

organizations

participating

in DoD logistics

PW

Password security

GW

Gateway

Other

Async/Bisync/

PPP/SMTP

FTP

File Transfer Protocol

UDF

flat file/User Defined File

EDI

X12

Under development

DLA GWs

USAF GWs

USN GWs

USA GWs

Joint Service

GWs

CCR/Non-cert.

VANs-DEBX

DVD-SPV/

STORES/DMLSS

STARS/STANFINS/

STARFIARS-DFAS

MRM 15-CBL/GBL

CFM

Perf. Analyzer

CMOS/12P-GUNTER

AFLIF-AFMC

DFAMS-DFSC

Pert. Analyzer-DCMD

CC/CCR-DLIS

ECAT

MOCAS

SAMMS Proc.-DSCs

DAAS

Tracy, CA

DAAS

Dayton, OH

Both Dayton and Tracy DAASs connect to each DoD Gateway

VPN

Other

FTP

UDF

DLSS

EDI

DLSS

TPs

TPs

Procurement,

transportation,

payment

Log reports, customer wait time statistics

Prime

Vendor

support

Central Contractor Registration

DEBX

(Ogden)

DoD

bulletin

boards &

web apps

DEBX

(Columbus)

DoD posts,

camps &

stations

•

•

Standards forecast

Standards profile

•

•

Logistics

AISs

Logistics

AISs

Logistics

AISs

EDA

Logistics

AISs

Federal

Gateways

DFAS

systems

DEBX

Web Browser

Commercial

trading partners

logisticsLogistics

Component

Security

Archiving/

data warehousing

DLSS world - 80 character

Virtual Node

DLMS ASC X12/XML to

DLSS

DLSS to

DLMS ASC X12/XML

DLMS world – AASC/XML AASCDLMSASC X12/XML

•

Logistics

EC infrastructure

(translation/conversion)

Business rules

& validation

system

logistics

Component

system

Routing scheme/

communications

Component

logisticsLogistics

Component

system

logistics

Federal/State

government

& agencies

INTERNET

TRADING PARTNER

INTRANETS

NIPRNET

(DoD intranet)

Application-

to-application

systems and

services

SPS

DTS CUI

DoD

Gateways

Connecting

systems

DoD

sponsored

Non-DoD

DAAS

VANs

Gateway

Commercial

trading partners

Commercial

trading partners

DLSS ( e.g. MILSTRIP)

Virtual Private Network

VPN

PW

Component

application

legacy

system

Operations-to system

System interfaces and connections

System functional descriptions

Operational View

APIs

Segments

COE

DII

Standards

JTA IT

Transport

DOD EC applications

services

EC infrastructure

repositories

EC data

mechanisms

Perimeter security

Firewall

Card

Smart

VPN

agencies

Services &

DOD

•

•

businesses

Large & small

Warfighters

Congress

Systems View

Technical View

EC data standards

Proprietary (rare)

•

HTML

•

XML

VANs

Commercial

trading partners

CCR

CCR Web

(Tracy)

DAASC

(Dayton)

DAASC

TP

TP

TPs

VAN

DAASC Capabilities

Interconnected - part of DoD ECI, data store/forward, data translation, DLMS-to-DLSS, DLSS-to-DLMS, COOP, secure, reporting, help desk, historical information

system

Past

Performance

WAWF

EMall

Business

Opportunities

EB Navigator

Web-based

systems

and services

•

HL7

•

EDIFACT

•

ANSI X12

•

traceability

•

•

•

Performance bounds

•

User functions

•

Information needs (content, form, protection)

•

Business relationships

•

Functional (operational) requirements

•

Performance bounds

•

User functions

•

Information needs (content, form, protection)

•

Business relationships

•

Functional (operational) requirements

•

EC Architecture Views & Elements based on C4ISR Architecture Framework